RECLOSERS AND SECTIONALIZERS SUBCOMMITTEE

STANDARDS STATUS REPORT

October 9, 1998

Designation: C37.60-1981

Title: IEEE Standard Requirements for Overhead, Pad Mounted, Dry Vault, and Submersible Automatic Circuit Reclosers and Fault Interrupters for AC Systems

Current Status: Working Group on general update. Extension granted by the IEEE Standards Board until March, 2000.

Proposed Activity: Draft 8 of update will be prepared and sent to the balloting pool.  Also of interest, IEC is planning on adopting C37.60 as an IEC document.

Chairperson: Dave Kumbera

Phone: 414/768-8271	FAX: 414/768-8236

PAR Designation: PC37.60	PAR Approval Date: 3/21/96

Completion Date:

Last Action: Standard extended by the IEEE Standards Board until March, 2000

Last Date: September 16, 1997

Date Action Required: 2000

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.61-1973

Title: IEEE Standard Guide for the Application, Operation, and Maintenance of Automatic Circuit Reclosers

Current Status: Working Group on general update. Extension granted by the IEEE Standards Board until March, 2000.

Proposed Activity: Consensus of Working Group is that the C37.60 document is more important than C37.61; therefore, most of the present effort is spent on reviewing and correcting the C37.60 document.

Chairperson: Dave Kumbera

Phone: 414/768-8271	FAX: 414/768-8236

PAR Designation: PC37.61	PAR Approval Date: 3/21/96

Completion Date:

Last Action: Standard extended by the IEEE Standards Board until March, 2000

Last Date: September 16, 1997

Date Action Required: 2000

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.63-1984

Title: IEEE Standard Requirements for Overhead, Pad-Mounted, Dry-Vault, and Submersible Automatic Line Sectionalizers for AC Systems

Current Status: Standard is Current.

Proposed Activity:

Chairperson:

Phone: 	FAX:

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Revised standard approved.

Last Date: March 20, 1997

Date Action Required: March 20, 2002

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.66-1969

Title: Requirements for Oil-Filled Capacitor Switches for Alternating-Current Systems

Current Status: Working Group on general update.

Proposed Activity: Reaffirmation now at Standards Board for approval.  Draft 4 of update to be worked on at next meeting.

Chairperson: Mitch Ferguson

Phone: 216/271-6600 ext 240	FAX: 216/341-3615

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Reaffirmed

Last Date: 1988

Date Action Required: 1993

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.71-1984

Title: IEEE Standard for Three-Phase, Manually Operated Subsurface Load Interrupting Switches for Alternating Current Systems

Current Status: Letter ballots on revised standard sent out to the “Balloting Body” on 4/23/98.

Proposed Activity: Resolution of negative ballots.

Chairperson: Don Martin

Phone: 708/388-5010	FAX: 708/388-0755

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Reaffirmed

Last Date: December 13, 1994 (by IEEE)

Date Action Required: 1999

Action: Revision

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.72-1987

Title: Single and Three Phase Manually Operated 600 Ampere Dead-Front Padmounted Load Interrupting Switches for Alternating Current Systems

Current Status: Results of  “Letter Ballot” for reaffirmation of this standard received.  There were 34 affirmative votes and 3 negative votes.  Letters were sent out to resolve negative votes, negative votes not resolved.

Proposed Activity: Due to unresolved negative ballots, this standard will be re-balloted.

Chairperson: John Wood

Phone: 415/973-3355	FAX: 415/973-8147

PAR Designation: C37.72	PAR Approval Date: 12/10/96

Completion Date:

Last Action:  12/10/97 - PAR Approval

Last Date: 1987

Date Action Required: 1992

Action: Reaffirmation

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.73-1998

Title: Standard Requirements for Padmounted Fused Switchgear

Current Status: Standard was approved by the Standards Board on June 28, 1998.

Proposed Activity: Standard is now published.

Phone: 510/284-7070	FAX: 510/674-1692

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: New standard published.

Last Date: June 28, 1998

Date Action Required: June 28, 2003

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.71, C37.72, and C37.73

Title: Standard Requirements for Subsurface and Padmounted Switches, Fuses, and Interrupters for Alternating Current Systems

Current Status: New working group to write a standard combining C37.71, C37.72, and C37.73 into one standard.  Working group worked on first draft.

Proposed Activity: Prepare draft 1 and a PAR.

Chairperson: Dave Stone

Phone: 414/768-8247	FAX: 414/768-8236

PAR Designation: To be obtained.	PAR Approval Date: To be obtained.

Completion Date:

Last Action:

Last Date:

Date Action Required:

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No