RECLOSERS AND OTHER DISTRIBUTION EQUIPMENT SUBCOMMITTEE

STANDARDS STATUS REPORT

May 2003

Designation: C37.60-1981

Title: IEEE Standard Requirements for Overhead, Pad Mounted, Dry Vault, and Submersible Automatic Circuit Reclosers and Fault Interrupters for AC Systems

Current Status: Revised standard approved by the IEEE-SA Standards Board on March 20, 2003.  IEEE target date for publication is July, 2003.

Proposed Activity: None, standard is current.

Chairman: Dave Stone			Email: dstone@cooperpower.com

Phone: 414/768-8247	FAX: 414/768-8236

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Revised Standard approved

Last Date: March 20, 2003

Date Action Required: March 2008

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.61-1973

Title: IEEE Standard Guide for the Application, Operation, and Maintenance of Automatic Circuit Reclosers

Current Status: The WG decided to allow C37.61 to be withdrawn. This standard was administratively withdrawn by RevCom in December, 2002

Proposed Activity: None, standard has been withdrawn

Chairman: Dave Stone			Email: dstone@cooperpower.com

Phone: 414/768-8247	FAX: 414/768-8236

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Standard withdrawn

Last Date: December, 2002

Date Action Required: N/A

Action: N/A

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.63-1984

Title: IEEE Standard Requirements for Overhead, Pad-Mounted, Dry-Vault, and Submersible Automatic Line Sectionalizers for AC Systems

Current Status: Revised standard went out for ballot which closed on 2/4/03.

Proposed Activity: Negative ballot votes to be resolved

Chairman: Marcel Fortin			Email: fortin.marcel@sympatico.ca

Phone: (450) 922-0925	FAX:

PAR Designation: C37.63	PAR Approval Date: 6/13/2002

Completion Date:

Last Action: Revised standard approved.

Last Date: March 20, 1997

Date Action Required: March 20, 2002

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.66-1969

Title: Requirements for Oil-Filled Capacitor Switches for Alternating-Current Systems

Current Status: Working Group on general update.  Draft PC37.66/D10, dated 4/16/03  has been sent to IEEE for balloting.  In May, 2003 IEEE sent out notice to form the balloting pool.

Proposed Activity: Draft 10 to be balloted.

Chairman: Harry Hirz			Email: Harold.Hirz@JoslynHV.com

Phone: 216/271-6600 ext. 203	FAX: 216/341-3615

PAR Designation: PC37.66	PAR Approval Date: PAR extension to December 2003.  Extension approved by the  IEEE-SA Standards Board on December 6, 2001.

Completion Date:

Last Action: Reaffirmed

Last Date: 1988

Date Action Required: 1993

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.71-1984

Title: IEEE Standard for Three-Phase, Manually Operated Subsurface Load Interrupting Switches for Alternating Current Systems

Current Status: Standard replaced by C37.74.

Proposed Activity: The new approved standard C37.74 makes this standard obsolete.  This standard is to be officially withdrawn.

Chairman: Don Martin			Email: dmartin@gwelec.com

Phone: 708/388-5010	FAX: 708/388-5010

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Updated standard published.

Last Date: July 5, 2001

Date Action Required: 2006

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.72-1987

Title: Single and Three Phase Manually Operated 600 Ampere Dead-Front Padmounted Load Interrupting Switches for Alternating Current Systems

Current Status: Standard replaced by C37.74.

Proposed Activity: The new approved standard C37.74 makes this standard obsolete.  This standard is to be officially withdrawn.

Chairman: John Wood			Email: JGW5@PGE.COM

Phone: 415/973-3355	FAX: 415/973-8147

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action:  6/26/99 - Reaffirmed

Last Date: 1999

Date Action Required: 2004

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.73-1998

Title: Standard Requirements for Padmounted Fused Switchgear

Current Status: Standard replaced by C37.74.

Proposed Activity: The new approved standard C37.74 makes this standard obsolete.  This standard is to be officially withdrawn.

Chairman: 					Email:

Phone: 	FAX:

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: New standard published.

Last Date: September 3, 1998

Date Action Required: September 3, 2003

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: PC37.74

Title: Standard Requirements for Subsurface, Vault, and Padmounted Load-Interrupter Switchgear and Fused Load-Interrupter Switchgear for Alternating Current Systems up to 38 kV

Current Status: New standard approved by the IEEE-SA Standards Board on March 20, 2003.  IEEE target date for publication is July, 2003.

Proposed Activity: None, standard is current.

Chairman: Dave Stone			Email: dstone@cooperpower.com

Phone: 414/768-8247	FAX: 414/768-8236

PAR Designation:	PAR Approval Date:

Completion Date:

Last Action:

Last Date:

Date Action Required: March 2008

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: None - Task Force

Title: Controls for Distribution Equipment

Current Status: TF meeting was held on 5/7/03 and assignments were made to investigate and research literature in six specific areas.

Proposed Activity: The six people who perform the literature review will complete written observations and recommendations on how to address any voids that are identified.

Chairman: Bill Hurst			Email: bhurst@maysteel.com

Phone: 262/832-9022	FAX: 262/251-0069

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action:

Last Date:

Date Action Required:

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No