RECLOSERS AND OTHER DISTRIBUTION EQUIPMENT SUBCOMMITTEE

STANDARDS STATUS REPORT

May 2005

Designation: C37.60-1981

Title: IEEE Standard Requirements for Overhead, Pad Mounted, Dry Vault, and Submersible Automatic Circuit Reclosers and Fault Interrupters for AC Systems

# Current Status: Corrigendum #1 was approved by RevCom on September 22, 2004.

Proposed Activity: The Main Committee has approved IEEE C37.60-2003 for submittal to IEC for Dual Logo status.  April 11, 2005 IEEE Standard C37.60 was submitted to IEC for concurrence as an IEC/IEEE Dual Logo Document.

Chairman: Dave Stone			Email: dstone@cooperpower.com

Phone: 414/768-8247	FAX: 414/768-8236

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Revised Standard Published

Last Date: August, 2003

Date Action Required: August 2008

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.63-1984

Title: IEEE Standard Requirements for Overhead, Pad-Mounted, Dry-Vault, and Submersible Automatic Line Sectionalizers for AC Systems

Current Status: Revised standard approved on February 14, 2005.

Proposed Activity: None

Chairman: Marcel Fortin			Email: fortin.marcel@sympatico.ca

Phone: (450) 922-0925	FAX:

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action: Revised standard approved.

Last Date: February 14, 2005

Date Action Required: February 14, 2010

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: C37.66-1969

Title: Requirements for Oil-Filled Capacitor Switches for Alternating-Current Systems

Current Status: The 2nd recirculation ballot of Draft 12 that closed on Friday, May 6,2005 was successful.

Proposed Activity: A proposal package is now underway to obtain RevCom approval of the balloted standard.

Chairman: Harry Hirz			Email: Harold.Hirz@JoslynHV.com

Phone: 216/271-6600 ext. 203	FAX: 216/341-3615

PAR Designation: PC37.66	PAR Approval Date Extended to end of 2005

Completion Date:

Last Action: Reaffirmed

Last Date: 1988

Date Action Required: In balloting process

Action: Revision (General Update)

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: PC37.74

Title: Standard Requirements for Subsurface, Vault, and Padmounted Load-Interrupter Switchgear and Fused Load-Interrupter Switchgear for Alternating Current Systems up to 38 kV

Current Status: New standard published by the IEEE-SA in August, 2003.

Proposed Activity: None, standard is current.

Chairman: Dave Stone			Email: dstone@cooperpower.com

Phone: 414/768-8247	FAX: 414/768-8236

PAR Designation:	PAR Approval Date:

Completion Date:

Last Action: New Standard Published

Last Date: August, 2003

Date Action Required: August, 2008

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No

Designation: None - Task Force

Title: Controls for Distribution Equipment

Current Status: Existing standards will be researched and referenced where appropriate.  Examples of these requirements (with designated leaders) are:

temperature, humidity, frost (Chuck Ball)

mechanical vibration (Bill Hurst)

harmonics (Open)

grounding variations (Harry Hirz)

electro-magnetic interference (Bob Behl)

lightning and other surges (Frank DeCesaro)

user / producer survey (Francois Soulard)

Proposed Activity: Each group to complete review of existing standards.  Chairman to complete the user/producer survey.

Chairman: Bill Hurst			Email: bill.hurst@areva-td.com

Phone: 724/483-7959	FAX: 724/483-7771

PAR Designation: 	PAR Approval Date:

Completion Date:

Last Action:

Last Date:

Date Action Required:

Action:

Expected to Be Ready for Ballot in the Next 12 Months:  Yes    No