## Slide 1
Document Title: Agenda, Admin and chair’s notes for IEEE 1900.5 WG Meeting on 4 October 2019
Document Date: 4 October 2019
Document No: 5-19-0035-00-agen
Author’s Name | Affiliation | Address | Phone | email
Tony Rennier | Foundry Inc. | Severn, MD | 301.485.9679 | trennier@foundryinc.com
IEEE 1900.5 Contribution
Notice: This document has been prepared to assist IEEE DySPAN-SC and its Working Groups. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE DySPAN-SC.
Patent Policy and Procedures: The contributor is familiar with the IEEE Patent Policy and Procedures including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard." Early disclosure to IEEE DySPAN-SC and its Working Groups of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood thatthe draft publication will be approved for publication. Please notify the Chair <trennier@foundryinc.com> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE DySPAN-SC Committee. If you have questions, contact the IEEE Patent Committee Administrator at < patcom@ieee.org >.

## Slide 2: Electronic Meeting Details
IEEE P1900.5 Monthly Meeting
Hosted by Tony Rennier
Meeting number: 624 724 824
Password: nfKJw7Jg
https://foundryinc.my.webex.com/foundryinc.my/j.php?MTID=m692e0f8e641247be995567a1addab5a4
Join by video system
Dial 624724824@foundryinc.my.webex.com
You can also dial 173.243.2.68 and enter your meeting number.
Join by phone
+1-510-338-9438 USA Toll
Access code: 624 724 824
Notes: September 22, 2008
2

## Slide 3: Rules
IEEE DySPAN-SC rules
  http://standards.ieee.org/about/sasb/audcom/pnp/DySPAN_SC.pdf
IEEE 1900.5 WG rules
  http://grouper.ieee.org/groups/dyspan/files/individual-WG-PnPs.pdf
Roberts Rules (latest edition) as needed…
Note – Rules changed approved effective 1/1/19
  https://mentor.ieee.org/1900.5/dcn/18/5-18-0037-00-polp-draft-policies-and-procedures-for-ieee-dyspan-sc-working-groups.doc

## Slide 4: Current Membership
Quorum > ½ membership (8 members)
2 meetings to get in, 2 meetings to get out
Quorum?
10/4/19 | WG Status | First Name | Last Name | Affiliation
 | 15 | Total |  | 
 | Member | Julia | Andrusenko | JHU/APL
 | Member | Carlos | Caicedo | Syracuse University (Secretary)
 | Member | David | Chester | L3Harris
 | Member | Lynn | Grande | Southern Cloud
 | Member | Mitch | Kokar | VIStology & Northeastern University
 | Member | Alex | Lackpour | Drexel University
 | Member | Li | Li | Communications Research Centre Canada
 | Member | Jakub | Moskal | Vistology
 | Member | V | Prasad | Wireless and Mobile Communication, TU Delft
 | Member | Tony | Rennier | Foundry Inc (Chair)
 | Member | Reinhard | Schrage | SchrageConsult
 | Member | Mat | Sherman | BAE Systems (Former Chair)
 | Member | Kael | Stilp | MITRE
 | Member | John | Stine | MITRE
 | Member | Darcy | Swain-Walsh | MITRE (Vice Chair)

## Slide 5: Draft Agenda
10/4/19 2:30-4:30 EDT
Administrivia
  Roll Call / Quorum Check
  Approve Agenda
  Patent slides / Notes on status
  Approval of recent minutes
Status on 1900.5.1
Status on 1900.5.2a
Status on 1900.5 Revision
Review of other 1900 activities (1900.1, Leadership meeting etc.)
1900.5 marketing inputs
1900.5 meeting planning and review
AoB
Adjourn
Ad Hoc sessions (Review and planning for subgroup activities as needed)
Any modifications?
Notes: September 22, 2008
5

## Slide 6: Approval of Agenda
Motion to approve Agenda contained in Doc #:5-19-0035-00-agen
Mover:
Second:
Vote:

## Slide 7: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
(Optional to be shown)

## Slide 8: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 9: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Slide #2

## Slide 10: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 11: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 12: Minutes for approval
Motion to approve 9/6/19 WG minutes contained in Doc #: 5-19-00XX-00-mins
Mover:
Second:
Vote:

## Slide 13: Current Status for 1900.5.1
10/4/19
  Reinhard to delivered a final draft of 1900.5.1 on 9/17/19
  Jenn helped Reinhard obtain IEEE approval for the use of any copyrights material in the draft.
  Reinhard obtained W3C approval for use of any of their copyright material in the draft.
  Tony submitted that draft to MEC on 9/18/19
  Tony to initiated the start of the 30 day ballot invitation on 9/16/19
  Tony distributed the draft and initiated 1900.5 WG letter ballot for a NLT 10/5/19 response to begin a sponsor ballot on 9/21/19
  Oliver to initiate a 1900 letter ballot for approval to begin sponsor ballot as soon as the 1900.5 WG letter ballot achieves 2/3 approval
  Reinhard to address any MEC comments on the draft as they come in
  Tony to take whatever other steps are necessary to ensure that sponsor ballot opens by 10/16/19

## Slide 14: Working Schedule for 1900.5.1
Full review of drafting 3/17 √
First WG Ballot 2/19
WG Recirc 9/19
Sponsor Ballot 10/19 (Prior to PAR Extension)
Sponsor Recirc 12/19
Sponsor Recirc 2 3/20
Submit to REVCOM 6/20
Proposed Update
Requires PAR Extension 11/19

## Slide 15: Current Status for 1900.5.2a
9/6/19
  PAR Revision Approved
  Looking for new Ad-hoc in Sept
  Looking for closure end of Sept
10/4/19
  Held two ad hocs in Sept

## Slide 16: Current Status for 1900.5 Revision
9/6/19
  Lynn/Tony committed to comments on Dave’s draft
10/4/19

## Slide 17: Other DySPAN-SC Activities
Sept 2019 Leadership meetings
  WG Reports
    1900.1 WG (Francisco reports)
      Planning to include new terms generated in the 1900.5 standards
      Planning for next elections
    1900.2 WG (Stephen reports)
      Focusing on developing test methodology
      Stephen is investigating who is using the standard and their experience
        Stephen has used it in FCC proceedings and found it useful, but was looking for other users and their feedback
      Original purpose: bring objectivity to new spectrum use proposals, such as DSA networks
        Question: are we serving that purpose or is the standard being used for other applications?
      Oliver: it is being used heavily in academia (Universities are purchasing it)
        Used as a benchmark for the analysis of interference in academic research
      Action Item (Stephen): Request information from IEEE’s Jonathan Goldberg about who is using 1900.2 standard and their motivations.
        Oliver: could catalog publications that reference the standard
      Action Item (Stephen): Discuss the use of 1900.2 within the FCC and NTIA
    1900.6 WG (Oliver reports)
      1900.6b PAR extension
        Has been approved
        Outstanding work: analysis of the new use cases and their alignment with the base standard use cases
        Significant effort to complete this process

## Slide 18: Other DySPAN-SC Activities (Cont)
Sept 2019 Leadership meetings
  Potential New Projects
    DARPA SC2 Language standardization
      Action Item (Alex, by Nov 14th) engage Paul Tilghman at DySPAN workshop and discuss his progress on standardizing SC2’s inter-network/PU dynamic collaboration language
    Machine Learning standardization
      Action Item (Alex, by Nov 14th): engage Paul Tilghman at DySPAN workshop and discuss his progress on standardizing ML for wireless networks within 3GPP, 802.11, etc...
    National Spectrum Consortium
      Action Item (Oliver, by Oct 5th): Continue email discussion with Mat and Apura about use of P1900 standards within NSC projects
    Restarting the 1900.4 WG
      Used within academia as a benchmark for DSA architecture
      Considering how to restart the WG
      Action Item (Oliver, by Oct 5th): contact Jonathan and ask for advice about best approach for restarting the 1900.4 standard
  Proposed next Plenary meeting date and location:
    Meet the 1st week of December (Dec 3rd - 5th)
    Time Zone: Asia-Pacific
    Location: Online (no host)
    Action Item (ALL, by Sep 27th)
      All WG Chairs to verify that Dec 3rd - 5th works for plenary & WG meetings for a sufficient number of their WG members

## Slide 19: Other DySPAN-SC Activities
Spectrum Sharing Standards
  4/5/19
    Discussion with 1900.2 on the opportunities for Spectrum Sharing Standards
  5/3/19
    Proposal to create Dynamic spectrum sharing collaborating language
      Email into John Chapin who is sharing with DARPA
    AWS-3 R&D work awaiting sponsor approval
  6/7
    DSO on hold for SA
  9/6/19
    None

## Slide 20: 1900.5 Marketing Inputs
4/5/19
  Dy-SPAN Conference Newark NJ 5/31/19 deadline for papers
    Looking for a paper on .1 – Carlos to start
    Have a draft by May WG meeting
    Dave to look at 1900.5 update paper radio->network
  IEEE Communications Standards Conference 6/1/19 deadline
    Maybe on .2a…
5/3/19
  Mark Norton briefed standards relate to 5G at recent NSC event
    Didn’t mention 1900 only 802, need to establish 1900.5 as part of 5G
    Mark is aware but we need to make the case
      We need to come to consensus before we engage Mark or
  Carlos still working on .1 paper for DySPAN
    Will discuss with Reinhard within 2 weeks
  Carlos DySPAN workshop organizer Newark NJ in Nov – paper call 5/31
    Spectrum collaboration
    MM wave comms
  Dave still working on paper
6/7/19
  DySPAN papers extended to 6/25 Carlos and Reinhard working on a paper – looking good
  Spectrum Collaboration challenge Workshop paper deadline the middle of September
  Dave’s paper on 1900.5a is the start
9/6
  November 2019 DySPAN Paper accepted (possible schedule of F2F)

## Slide 21: 1900.5 Meeting Planning and Review
1900.5 F2F 11/7-8/19…
    MITRE McLean (Thanks John!)

## Slide 22: AoB
  9/6/19
    None

## Slide 23: Ad Hoc Sessions
1900.5.2a