## Slide 1: IEEE 802 status report to ISO/IEC JTC 1/SC 6 for SC 6 meeting in February 2020 in London, UK
22 January 2020
Authors:
Name | Company | Phone | email
Paul Nikolich | IEEE 802 Chair | +1 857 205 0050 | p.nikolich@ieee.org
Andrew Myles (SC Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (SC Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC 6
This status report has been developed for:
    The information of ISO/IEC JTC 1/SC 6
    Consideration at the SC 6 meeting in February 2020 in London, UK
Items addressed by this report include:
    Summary of IEEE 802 standards ratified through the PSDO process
    Summary of standards currently progressing through the PSDO process
      IEEE 802.1/3/11/15/22
SC 6 is requested to provide any feedback or ask questions related to this status report through:
    Any IEEE 802 representatives attending the SC 6 meeting
    The Chair of the IEEE 802 JTC1 Standing Committee (Andrew Myles, amyles@cisco.com)

## Slide 3: IEEE 802 continues to notify SC 6 of various new projects
  IEEE 802 has agreed to notify SC 6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC 6 members to participate in or contribute to IEEE 802 activities
  A liaison was sent after the Nov 2019 plenary (N17088) noting the approval of various SGs:
    IEEE 802.3 100 Gb/s wavelength Short Reach PHYs PAR Study Group
    IEEE 802.11 Sensing PAR Study Group
    IEEE 802.15 Reduced Spectral Bandwidth PHY Study Group

## Slide 4: IEEE 802 has sent 62 standards through to PSDO ratification with 36 in-process
WG | Completed | In-process
802.1 | 29 | 13
802.3 | 15 | 11
802.11 | 9 | 12
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 62 | 36

## Slide 5: IEEE 802.1 WG has sent 29 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 29 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 7: IEEE 802.1 WG has sent 29 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a

## Slide 8: IEEE 802.3 WG has sent 15 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 9: IEEE 802.3 WG has sent 15 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | 16 Apr 17 | 3 Sep 18 | n/a
802.3bv | 18 Aug 17 | 3 Sep 18 | n/a
802.3bu | 18 Aug 17 | 3 Sep 18 | n/a
802.3bs | 12 Apr 18 | 26 Dec 18 | n/a
802.3cc | 12 Apr 18 | 26 Dec 18 | n/a

## Slide 10: IEEE 802.11 WG has sent 9 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | 1 Sep 17 | 26 Dec 18 | Feb 2019
802.11ah | 20 Jul 17 | 8 Feb 19 | Mar 19

## Slide 11: IEEE 802.15 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19

## Slide 12: IEEE 802.16 WG has sent zero standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 13: IEEE 802.21 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 14: IEEE 802.22 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 15
Summary of IEEE 802.1 standards currently in the PSDO process

## Slide 16: IEEE 802.1 has 13 standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Q-2018 | D2.0 | Jul 17 | Passed | 11 Mar 19 | Closes | 4 May 20 | Apr 19
.1Qcc | D2.0 | Dec 17 | On hold | - | - | - | -
.1Qcp | D2.0 | Dec 17 | On hold | - | - | - | -
.1AR-Rev | D2.6 | Apr 18 | Passed | 14 Oct 18 | Passed | 14 Nov 19 | Waiting
.1Qcy | D2.1 | Apr 18 | On hold | - | - | - | -
.1AC/Cor-1 | D2.0 | Apr 18 | n/a | n/a | Passed | 17 Mar 19 | n/a
.1Xck | D2.0 | Apr 18 | Passed | 11 Mar 19 | Waiting | - | Jul 19
.1AE-Rev | D2.0 | Apr 18 | Passed | 11 Mar 19 | Waiting | - | Jul 19
.1AS-Rev | D8.0 | Mar 19 | - | - | - | - | -
.1AX-Rev | D2.0 | Jul 19 | - | - | - | - | -
.1Qcx | D2.0 | Jan 20 | - | - | - | - | -
.1X-REV | - | - | - | - | - | - | -
.1CMde | D2.0 | Jan 20 | - | - | - | - | -

## Slide 17: IEEE 802.1Q-2018 FDIS ballot closes in May 2020
Drafts sent to SC 6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
  802.1Q-2018 was published in June 2018
60-day pre-ballot: passed and response sent
  802.1Q-2018 60-day ballot passed on 11 March 2019 (N16985)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 1 comment
    A response was sent in Apr 2019 (N16943)
FDIS ballot: closes 4 May 2020

## Slide 18: IEEE 802.1Qcc PSDO process is on hold until the 802.1Q-2018 baseline is approved
Drafts sent to SC 6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  802.1Qcc was approved by RevCom in June 2018
60-day pre-ballot: on hold
  PSDO start is on hold until 802.1Q-2018 is approved
    Submission into PSDO process was approved by IEEE 802 EC in July 2018
FDIS ballot: waiting

## Slide 19: IEEE 802.1Qcp PSDO process is on hold until the 802.1Q-2018 baseline is approved
Drafts sent to SC 6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was published in Sept 2018
60-day pre-ballot: on hold
  PSDO start is on hold until 802.1Q-2018 is approved
    Submission into PSDO process was approved by IEEE 802 EC in July 2018
FDIS ballot: waiting

## Slide 20: IEEE 802.1AR-Rev passed FDIS ballot but requires a response
Drafts sent to SC 6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & responses sent
  802.1AR-Rev 60-day ballot passed on 14 Oct 2018 (N16858)
    Passed 8/0/10 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
  China NB provided comments
    Response were sent in Jan 2019 (N16912)
FDIS ballot: passed & responses required
  802.1AR-Rev FDIS ballot passed on 14 Nov 2019
    Passed 11/1/7, with China NB voting “no” with 2 comments (N17067)
  Response will be sent in March 2020

## Slide 21: IEEE 802.1Qcy PSDO process is on hold until the 802.1Q-2018 baseline is approved
Drafts sent to SC 6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: on hold
  PSDO start is on hold until 802.1Q-2018 is approved
    Submission into PSDO process was approved in July 2018
FDIS ballot: waiting

## Slide 22: IEEE 802.1AC/Cor-1 90-day is waiting for publication
Drafts sent to SC 6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
90-day ballot: passed & waiting for publication
  802.1AC/Cor1 90-day FDIS ballot passed on 18 Mar 2019 (N16981)
    Passed 6/0/12 on need for ISO standard
    Passed 6/0/12 on approval
  Publication is expected in about 8 weeks (as of end of Oct 2019)
    (Jan 2020) Jodi Haasz determining status
  IEEE 802.1AC/Cor 1 will be known as ISO/IEC/IEEE 8802-1AC:2018/COR 1:2019

## Slide 23: IEEE 802.1Xck is waiting for start of FDIS
Drafts sent to SC 6: sent
  IEEE 802.1Xck D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1Xck 60-day ballot passed on 11 March 2019 (N17081)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 2 comments
    Response was sent in Sept 2019 (N17060)
FDIS ballot: waiting
  (20 Jan 2020) SC6 CM reports issue causing holdup has been resolved & IEEE 802.1Xck has been sent to ISO/CS to start the FDIS ballot
  Will be called ISO/IEC/IEEE 8802-1X:2013/AMD2-2019

## Slide 24: IEEE 802.1AE-Rev is waiting for start of FDIS
Drafts sent to SC 6: sent
  IEEE 802.1AE-Rev D1.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1AE-Rev 60-day ballot passed on 11 March 2019 (N17080)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 6 comments
    Response was sent in Sept 2019 (N17059)
FDIS ballot: waiting
  (20 Jan 2020) SC6 CM reports issue causing holdup has been resolved & 802.1AE-Rev has been sent to ISO/CS to start the FDIS ballot
  Will be known as ISO/IEC/IEEE 8802-1AE:2020

## Slide 25: IEEE 802.1AS-Rev will be sent to 60-day ballot soon
Drafts sent to SC 6: sent
  802.1AS-Rev D8 was liaised in Mar 2019 (N17089 in Jan 2020)
60-day pre-ballot: waiting
  (Nov 2019) Will go to RevCom soon and a motion to send to ISO was approved by IEEE 802 EC in Hawaii in Nov 2019
    (Jan 2020) Approved by RevCom, waiting for SB approval and then publication
FDIS ballot: waiting

## Slide 26: IEEE 802.1AX-REV will be sent to 60-day ballot soon
Drafts sent to SC 6: sent
  802.1AX-Rev D2.0 was liaised in Jul 2019 (N16984)
60-day pre-ballot: waiting
  (Nov 2019) Will go to RevCom soon and a motion to send to ISO was approved by IEEE 802 EC in Hawaii in Nov 2019
    (Jan 2020) Approved by RevCom, waiting for SB approval and then publication
FDIS ballot: waiting

## Slide 27: IEEE 802.1Qcx was liaised for information in Jan 2020
Drafts sent to SC 6: waiting
  IEEE 802.1Qcx D2.0 was liaised in Jan 2020 (N17095)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 28: IEEE 802.1X-REV will be liaised when appropriate
Drafts sent to SC 6: waiting
  Approval in July 2019 for submission of draft for information on entering Sponsor Ballot
    In Sept 2019, the 802.1 WG decided to hold off until 802.1Xck balloting is complete (now probably after June 2020)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 29: IEEE 802.1CMde was liaised for information in Jan 2020
Drafts sent to SC 6: waiting
  IEEE 802.1CMde D2.0 was liaised in Jan 2020 (N17094)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 30
Summary of IEEE 802.3 standards currently in the PSDO process

## Slide 31: IEEE 802.3 has 11 standards in the pipeline for ratification under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cb | D3.0 | Jun 17 | Passed | 8 Apr 19 | On hold | - | Jun 19
.3cd | D3.0 | Feb 18 | On hold | - | - | - | -
.3-rev | D3.0 | Feb 18 | Passed | 14 Apr 19 | Waiting | - | Jun 19
.3bt | D3.2 | Feb 18 | On hold | - | - | - | -
.3.2 | D3.0 | Feb 19 | On hold | - | - | - | -
.3cg | D3.1 | Jun 19 | On hold | - | - | - | -
.3cn | D3.1 | Dec 19 | - | - | - | - | -
.3cm | D3.1 | Dec 19 | - | - | - | - | -
.3cq | D3.2 | Dec 19 | - | - | - | - | -
.3ch | D3.0 | Dec 19 | - | - | - | - | -
.3ca | D3.0 | Dec 19 | - | - | - | - | -

## Slide 32: IEEE 802.3cb is on hold until FDIS on IEEE 802.3-REV completes
Drafts sent to SC 6: sent
  IEEE 802.3cb D3.0 was liaised in June 2017
60-day pre-ballot: passed & response sent
  802.3cb 60-day ballot passed on 8 April 2019 (N16914)
    Passed 8/0/9 on need for ISO standard
    Passed 6/1/10 on support for submission to FDIS
  China NB voted “no” with comments
    Response was sent in June 2019 (N16971)
FDIS ballot: on hold
  FDIS approval for IEEE 802.3-REV will need to precede IEEE 802.3cb FDIS start, since IEEE 802.3cb is an amendment to IEEE 802.3-REV
  Will be known as ISO/IEC/IEEE 8802-3:2020/Amd 2

## Slide 33: IEEE 802.3cd is on hold until FDIS on 802.3-REV completes
Drafts sent to SC 6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: on hold
  Submission approved in Mar 2019
    Delayed until 802.3-REV FDIS is complete
FDIS ballot: waiting

## Slide 34: IEEE 802.3-REV is waiting for start of FDIS ballot
Drafts sent to SC 6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: passed & response sent
  Submitted in Feb 2019 (N16892)
  802.3-REV 60-day ballot passed on 14 April 2019 (N16917)
    Passed 7/0/11 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
  China NB voted “no” with comments
    Response was sent in June 2019 (N16971)
FDIS ballot: waiting for start
  (20 Jan 2020) SC6 CM reports issue causing holdup has been resolved & 802.3-REV has been sent to ISO/CS to start the FDIS ballot
  Will be published as ISO/IEC/IEEE 8802-3:20xx

## Slide 35: IEEE 802.3bt is on hold until FDIS on 802.3-REV is completed
Drafts sent to SC 6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: on hold
  Delayed until 802.3-REV FDIS is complete (and IEEE publication)
    Submission to PSDO approved in Mar 2019
FDIS ballot: waiting

## Slide 36: IEEE 802.3.2 is on hold until FDIS on 802.3-REV is completed
Drafts sent to SC 6: sent
  802.3.2 D3.0 was liaised for information in Feb 2019 (N16893)
60-day pre-ballot: on hold
  Delayed until 802.3-REV FDIS completed (and IEEE publication)
FDIS ballot: waiting

## Slide 37: IEEE 802.3cg is on hold until FDIS on 802.3-REV is completed
Drafts sent to SC 6: sent
  802.3cg D3.1 was liaised for information in Jun 2019 (N16973)
  802.3cg D3.4 was approved to be liaised for information in Nov 2019
    However, David Law subsequently decided that the similarity of D3.4 with D3.1 meant another liaison was not justified at this time
60-day pre-ballot: on hold
  Delayed until 802.3-REV FDIS completed (and IEEE publication)
FDIS ballot: waiting

## Slide 38: IEEE 802.3cn was liaised for information in Dec 2019
Drafts sent to SC 6: waiting
  802.3cn D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Waiting for publication
    Probably will be submitted for balloting in 2020
FDIS ballot: waiting

## Slide 39: IEEE 802.3cm was liaised for information in Dec 2019
Drafts sent to SC 6: waiting
  802.3cm D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Waiting for publication
    Probably will be submitted for balloting in 2020
FDIS ballot: waiting

## Slide 40: IEEE 802.3cq was liaised for information in Dec 2019
Drafts sent to SC 6: waiting
  802.3cq D3.2 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Waiting for publication
    Probably submitted for balloting in Mar 2020
FDIS ballot: waiting

## Slide 41: IEEE 802.3ch was liaised for information in Dec 2019
Drafts sent to SC 6: waiting
  802.3ch D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 42: IEEE 802.3ca was liaised for information in Dec 2019
Drafts sent to SC 6: waiting
  802.3ca D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 43
Summary of IEEE 802.11 standards currently in the PSDO process

## Slide 44: IEEE 802.11 has 12 standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11aj | D5.0 | Jun 17 | Passed | 10 Feb 19 | Waiting | - | Jul 19
11ak | D4.0 | Jun 17 | Passed | 10 Feb 19 | Waiting | - | Mar 19
11aq | D8.0 | Mar 17 | Passed | 10 Feb 19 | Waiting | - | Mar 19
11ax | D6.0 | Jan 20 | - | - | - | - | -
11ay | D5.0 | Jan 20 | - | - | - | - | -
11md | D3.0 | Jan 20 | - | - | - | - | -

## Slide 45: IEEE 802.11 has 12 standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -
11bb | Waiting | - | - | - | - | - | -
11ac | Waiting | - | - | - | - | - | -
11bd | Waiting | - | - | - | - | - | -
11be | Waiting | - | - | - | - | - | -

## Slide 46: IEEE 802.11aj is waiting for start of FDIS ballot
Drafts sent to SC 6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11aj-2018 passed 60-day pre-ballot (N16897) on 10 Feb 2019
    Need? 7/0/12
    Submission? 6/0/13
  China NB voted “yes”/”abstain” but submitted two comments
    Response sent in July 2019 (11-19-1177-03)
FDIS ballot: waiting for start
  (20 Jan 2020) SC6 CM reports issue causing holdup has been resolved & 802.11aj has been sent to ISO/CS to start the FDIS ballot
  Will be published as ISO/IEC/IEEE 8802-11:2018/AMD 3:20xx

## Slide 47: IEEE 802.11ak is waiting for start of FDIS ballot
Drafts sent to SC 6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11ak-2018 passed 60-day pre-ballot (N16898) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in March 2019 (N16907)
FDIS ballot: waiting for start
  (20 Jan 2020) SC6 CM reports issue causing holdup has been resolved & 802.11ak has been sent to ISO/CS to start the FDIS ballot
  Will be published as ISO/IEC/IEEE 8802-11:2018/AMD 4:20xx

## Slide 48: IEEE 802.11aq is waiting for start of FDIS ballot
Drafts sent to SC 6: sent
  802.11aq D8.0 was sent for liaison in Mar 2017
  Published version was liaised in Sept 2018 (N16854)
60-day pre-ballot: passed & response sent
  802.11ak-2018 passed 60-day pre-ballot (N16899) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in Mar 2019 (N16908)
FDIS ballot: waiting for start
  (20 Jan 2020) SC6 CM reports issue causing holdup has been resolved & 802.11aq has been sent to ISO/CS to start the FDIS ballot
  Will be published as ISO/IEC/IEEE 8802-11:2018/AMD 5:20xx

## Slide 49: IEEE 802.11ax was liaised for information in January 2020
Drafts sent to SC 6: sent
  Liaised D4.0 out of March 2019 meeting (N16974)
  Liaised D6.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 50: IEEE 802.11ay was liaised for information in January 2020
Drafts sent to SC 6: sent
  Liaised D3.0 out of March 2019 meeting (N16974)
  Liaised D5.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 51: IEEE 802.11az will be liaised in the future
Drafts sent to SC 6: waiting
  Will be liaised in the future
    Draft is not mature as of Nov 2019
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 52: IEEE 802.11ba will be liaised soon
Drafts sent to SC 6: waiting
  Will liaise D6.0 when ready for SA Ballot
    (Jan 2020) 802.11 WG approved; require EC approval
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 53: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC 6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 54: IEEE 802.11bc will be liaised when appropriate
Drafts sent to SC 6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 55: IEEE 802.11bd will be liaised when appropriate
Drafts sent to SC 6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 56: IEEE 802.11be will be liaised when appropriate
Drafts sent to SC 6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 57: IEEE 802.11REVmd was liaised for information in Jan 2020
Drafts sent to SC 6: waiting
  802.11REVmd D3.0 was liaised for information in Jan 2020 (N17082)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 58
Summary of IEEE 802.15 standards currently in the PSDO process

## Slide 59: IEEE 802.15 has zero standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
- | - | - | - | - | - | - | -

## Slide 60
Summary of IEEE 802.22 standards currently in the PSDO process

## Slide 61: IEEE 802.22 has one standard in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22-REV | D8.0 | Nov 19 | - | - | - | - | -

## Slide 62: IEEE 802.22-REV is waiting for publication to start the 60-day ballot
Drafts sent to SC 6: sent
  D8.0 sent in Nov 2019 (N17064)
60-day pre-ballot: waiting
  Submission to ballot approved, but waiting for publication
  802.22 WG will be in hibernation and so comment resolution will be a little more challenging
FDIS ballot: waiting