## Slide 1: IEEE 802 status report to ISO/IEC JTC 1/SC 6 for SC 6 meeting in October 2020 online
28 September 2020
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC6
Items included in this report
  Summary of IEEE 802 standards administered through the PSDO process
  Summary of standards currently in the PSDO process
    802.1
    802.3
    803.11
    802.15
    802.16
    802.21
    802.22

## Slide 3: Summary of IEEE 802 standards administered through the PSDO process

## Slide 4: IEEE 802 has sent 64 standards through to PSDO ratification with 41 in-process
WG | Completed | In-process
802.1 | 31 | 16
802.3 | 15 | 13
802.11 | 9 | 12
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 64 | 41

## Slide 5: IEEE 802.1 WG has sent 31 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 31 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 7: IEEE 802.1 WG has sent 31 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a

## Slide 8: IEEE 802.3 WG has sent 15 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 9: IEEE 802.3 WG has sent 15 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | 16 Apr 17 | 3 Sep 18 | n/a
802.3bv | 18 Aug 17 | 3 Sep 18 | n/a
802.3bu | 18 Aug 17 | 3 Sep 18 | n/a
802.3bs | 12 Apr 18 | 26 Dec 18 | n/a
802.3cc | 12 Apr 18 | 26 Dec 18 | n/a

## Slide 10: IEEE 802.11 WG has sent 9 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | 1 Sep 17 | 26 Dec 18 | Feb 2019
802.11ah | 20 Jul 17 | 8 Feb 19 | Mar 19

## Slide 11: IEEE 802.15 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19

## Slide 12: IEEE 802.16 WG has sent zero standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 13: IEEE 802.21 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 14: IEEE 802.22 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 15: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  A liaison was sent after the Nov 2019 plenary (N17088) noting the approval of various SGs:
    IEEE 802.3 100 Gb/s wavelength Short Reach Fiber PHYs Study Group (created IEEE 802.3db Task Force)
    IEEE 802.11 Sensing PAR Study Group (will be created as IEEE 802.11bf Task Group)
    IEEE 802.15 Reduced Spectral Bandwidth PHY Study Group (created IEEE 802.16t Task Group housed within IEEE 802.15 for administrative purposes)
  There wasn’t any output out of the virtual July 2020 meeting

## Slide 16: IEEE 802.1 has 16 standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Q-2018 | D2.0 | Jul 17 | Passed | 11 Mar 19 | Passed | 4 May 20 | Jun 20
.1Qcc | D2.0 | Dec 17 | Passed | 16 Jul 20 | - | - | Waiting
.1Qcp | D2.0 | Dec 17 | Passed | 16 Jul 20 | - | - | n/a
.1Qcy | D2.1 | Apr 18 | Passed | 16 Jul 20 | - | - | n/a
.1Xck | D2.0 | Apr 18 | Passed | 11 Mar 19 | Passed | 26 Jun 20 | Aug 20
.1AE-Rev | D2.0 | Apr 18 | Passed | 11 Mar 19 | Passed | 26 Jun 20 | Aug 20
.1AS-Rev | D8.0 | Mar 19 | Passed | 22 Aug 20 | - | - | Waiting
.1AX-Rev | D2.0 | Jul 19 | Passed | 22 Aug 20 | Waiting | - | n/a
.1Q-REV | - | - | - | - | - | - | -
.1Qcx | D2.0 | Jan 20 | On hold | - | - | - | -
.1X-2020 | Std | Aug 20 | - | - | - | - | -
.1CMde | D2.0 | Jan 20 | - | - | - | - | -

## Slide 17: IEEE 802.1 has 16 standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AE/Cor1 | Std | Aug 20 | - | - | - | - | -
.1Qcr | D2.3 | Aug 20 | - | - | - | - | -
.1CS | D3.0 | Aug 20 | - | - | - | - | -
.1Qcz | D1.2 | Aug 20 | - | - | - | - | -

## Slide 18: IEEE 802.1Q-2018 has been published
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
60-day pre-ballot: passed and response sent
  802.1Q-2018 60-day ballot passed on 11 March 2019 (N16985)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 1 comment
    A response was sent in Apr 2019 (N16943)
FDIS ballot: passed & response sent
  802.1Q-2018 FDIS ballot passed on 4 May 2020 (N17175)
    Passed 11/1 (China NB)/7
  Response sent in Jun 2020 (N17185)
  IEEE 802.1Q-2018 has been published as ISO/IEC/IEEE 8802-1Q:2020

## Slide 19: IEEE 802.1Qcc 60-day ballot passed in July 2020 but a response is required
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  802.1Qcc was approved by RevCom in June 2018
60-day pre-ballot: passed but response required
  802.1Qcc 60-day ballot passed on 16 July 2019 (N17244)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/9 on support for submission to FDIS
  China voted “no” with 2 comments
    Response required, and developed in Jul/Aug 2020
    Plan is for 802.1 WG to consider in Sept, but will be approved later
FDIS ballot: waiting

## Slide 20: IEEE 802.1Qcp-2018 60-day ballot passed and is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was published in Sept 2018
60-day pre-ballot: passed
  802.1Qcp-2018 60-day ballot passed on 16 July 2019 (N17245)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
  There were no comments
FDIS ballot: waiting

## Slide 21: IEEE 802.1Qcy-2019 60-day ballot passed and is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed
  802.1Qcy-2019 60-day ballot passed on 16 July 2019 (N17246)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
  There were no comments
FDIS ballot: waiting

## Slide 22: IEEE 802.1Xck FDIS ballot passed in June 2020, a response sent and is waiting for publication
Drafts sent to SC6: sent
  IEEE 802.1Xck D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1Xck 60-day ballot passed on 11 March 2019 (N17081)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 2 comments
    Response was sent in Sept 2019 (N17060)
FDIS ballot: passed & response sent
  IEEE 802.1Xck FDIS ballot passed on 26 June 2020 (N17203)
    Passed 9/1/8 (China voted “no” with 1 comment)
  Response sent in Aug 2020 (N17265)
  Will be called ISO/IEC/IEEE 8802-1X:2013/AMD2-2019

## Slide 23: IEEE 802.1AE-Rev has been published
Drafts sent to SC6: sent
  IEEE 802.1AE-Rev D1.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1AE-Rev 60-day ballot passed on 11 March 2019 (N17080)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 6 comments
    Response was sent in Sept 2019 (N17059)
FDIS ballot: passed & response sent
  802.1AE-Rev FDIS ballot passed on 26 June 2020 (N17207)
    Passed 9/1/8 (China NB voted “no” with 5 comments)
  Response sent in Aug 2020 (N17266)
  IEEE 802.1AE has been published as ISO/IEC/IEEE 8802-1AE:2020

## Slide 24: IEEE 802.1AS-Rev 60-day ballot passed in August 2020 but requires a response
Drafts sent to SC6: sent
  802.1AS-Rev D8 was liaised in Mar 2019 (N17089 in Jan 2020)
60-day pre-ballot: passed but response required
  802.1AS-Rev 60-day ballot passed on 22 August 2020 (N17268)
    Passed 9/0/9 on need for ISO standard
    Passed 7/1/10 on support for submission to FDIS
  China voted “no” with 1 comment
    Response required, and developed
    Plan is for 802.1 WG to consider in Sept, but will be approved later
FDIS ballot: waiting
  IEEE 802.1AS will be known as ISO/IEC/IEEE 8802-1AS:202X

## Slide 25: IEEE 802.1AX-REV 60-day ballot passed in August 2020 and is waiting for FDIS start
Drafts sent to SC6: sent
  802.1AX-Rev D2.0 was liaised in Jul 2019 (N16984)
60-day pre-ballot: passed
  A motion to submit was approved by IEEE 802 EC in Hawaii in Nov 2019
  802.1AX-Rev 60-day ballot passed on 22 August 2020 (N17267)
    Passed 9/0/9 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
FDIS ballot: waiting
  IEEE 802.1AX will be known as ISO/IEC/IEEE 8802-1AX:202X

## Slide 26: IEEE 802.1Q-REV will probably be liaised in Nov 2020
Drafts sent to SC6: waiting
  (Sep 2020) IEEE 802.1Q-Rev is planning to start WG balloting very soon
    A draft is likely to be ready by Nov 2020 (or possibly later) for liaising to SC6
    Any amendments included in IEEE 802.1Q-Rev will not be sent independently
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 27: IEEE 802.1Qcx was liaised for information in Jan 2020
Drafts sent to SC6: sent
  IEEE 802.1Qcx D2.0 was liaised in Jan 2020 (N17095)
60-day pre-ballot: on hold
  Will probably be sent for IEEE publication in July 2020
  P802.1Qcx/D2 was sent to ISO/IEC JTC1 SC6 for information in January, however we are considering NOT sending 802.1Qcx-2020 for adoption because it will be included in the IEEE 802.1Q-Revision project that is planning to start WG balloting very soon (and is expected to progress quickly).
FDIS ballot: waiting

## Slide 28: IEEE 802.1X-2020 was liaised for information
Drafts sent to SC6: sent
  IEEE 802.1X-2020 was liaised for information in Aug 2020 (N17251)
60-day pre-ballot: waiting
  IEEE 802.1X-2020 was approved in July 2020 for submission
    This will probably occur in late Sept or Oct 2020
FDIS ballot: waiting

## Slide 29: IEEE 802.1CMde was liaised for information in Jan 2020
Drafts sent to SC6: sent
  IEEE 802.1CMde D2.0 was liaised in Jan 2020 (N17094)
60-day pre-ballot: waiting
  IEEE 802.1CMde was approved in July 2020 for submission once published
    It is likely to be submitted by the end of 2020
FDIS ballot: waiting

## Slide 30: IEEE 802.1AE-2018/Cor 1-2020 has been liaised for information
Drafts sent to SC6: sent
  802.1AE-2018/Cor 1-2020 was liaised in Aug 2020 (N17252)
90-day FDIS: waiting
  802.1AE-2018/Cor 1-2020 was approved in July 2020 for submission
    This will probably occur in late Sept or Oct 2020

## Slide 31: IEEE 802.1Qcr was liaised in Aug 2020
Drafts sent to SC6: sent
  IEEE 802.1Qcr D2.3 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 32: IEEE 802.1CS was liaised in Aug 2020
Drafts sent to SC6: sent
  IEEE 802.1CS D3.0 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 33: IEEE 802.1Qcz was liaised in Aug 2020
Drafts sent to SC6: sent
  IEEE 802.1Qcz D1.2 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 34: IEEE 802.3 has 13 standards in the pipeline for ratification under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3-rev | D3.0 | Feb 18 | Passed | 14 Apr 19 | Passed | 22 Jul 20 | Waiting
.3cb | D3.0 | Jun 17 | Passed | 8 Apr 19 | Waiting | - | Jun 19
.3bt | D3.2 | Feb 18 | Closed | 16 Oct 20 | - | - | -
.3cd | D3.0 | Feb 18 | Closed | 16 Oct 20 | - | - | -
.3cn | D3.1 | Dec 19 | Waiting | - | - | - | -
.3cg | D3.1 | Jun 19 | Waiting |  |  |  | 
.3cq | D3.2 | Dec 19 | Waiting | - | - | - | -
.3cm | D3.1 | Dec 19 | Waiting | - | - | - | -
.3ch | D3.0 | Dec 19 | Waiting | - | - | - | -
.3ca | D3.0 | Dec 19 | Waiting | - | - | - | -
.3.2 | D3.0 | Feb 19 | Waiting | - | - | - | -
.3cr | D3.1 | Waiting | Waiting | - | - | - | -
.3cu | D3.1 | Waiting | Waiting | - | - | - | -

## Slide 35: IEEE 802.3.1 is being systematically reviewed by ISO with ballot closing on 2 Dec 2020
  IEEE 802.3.1 went through the PSDO process in 2015
  ISO has started a systematic review ballot closing 2 Dec 2020

## Slide 36: IEEE 802.3-REV FDIS ballot passed and requires a response
Drafts sent to SC6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: passed & response sent
  802.3-REV 60-day ballot passed on 14 April 2019 (N16917)
    Passed 7/0/11 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
  China NB voted “no” with comments
    Response was sent in June 2019 (N16971)
FDIS ballot: passed & requires a response
  802.3-REV FDIS ballot passed on 22 July 2020 (N17223)
    Passed 10/1/9, with two comments from China NB
  A response to China NB is required and will be developed by the WG in Sept 2020 and approved by the EC in Oct 2020
  Will be published as ISO/IEC/IEEE 8802-3:20xx

## Slide 37: IEEE 802.3cb-2018 was submitted to FDIS ballot in August 2020
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2017
60-day pre-ballot: passed & response sent
  802.3cb-2018 60-day ballot passed on 8 April 2019 (N16914)
    Passed 8/0/9 on need for ISO standard
    Passed 6/1/10 on support for submission to FDIS
  China NB voted “no” with comments
    Response was sent in June 2019 (N16971)
FDIS ballot: waiting
  Was holding off until FDIS approval of IEEE Std 802.3-2018, but was submitted for restart by Jodi Haasz (IEEE staff) in Aug 2020
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 1

## Slide 38: IEEE 802.3bt-2018 60-day pre-ballot closes in October 2020
Drafts sent to SC6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: closes 16 Oct 2020
  Submission approved in Mar 2019
    Was holding off until FDIS approval of IEEE Std 802.3-2018
FDIS ballot: waiting
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 2

## Slide 39: IEEE 802.3cd-2018 60-day pre-ballot closes in October 2020
Drafts sent to SC6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: closes 16 Oct 2020
  Submission approved in Mar 2019
    Was holding off until FDIS approval of IEEE Std 802.3-2018
FDIS ballot: waiting
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 3

## Slide 40: IEEE 802.3cn-2019 will be submitted to 60-day pre-ballot in September 2020
Drafts sent to SC6: sent
  802.3cn D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Sep 2020
FDIS ballot: waiting
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 4

## Slide 41: IEEE 802.3cg-2019 will be submitted to 60-day pre-ballot in September 2020
Drafts sent to SC6: sent
  802.3cg D3.1 was liaised for information in Jun 2019 (N16973)
  802.3cg D3.4 was approved to be liaised for information in Nov 2019
    However, David Law subsequently decided that the similarity of D3.4 with D3.1 meant another liaison was not justified at this time
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Sep 2020
FDIS ballot: waiting
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 5

## Slide 42: IEEE 802.3cq-2020 will be submitted to 60-day pre-ballot in October 2020
Drafts sent to SC6: sent
  802.3cq D3.2 was liaised for information in Dec 2019 (N17086)
    D3.1 was approved by EC but D3.2 was available and so was the version liaised
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Oct 2020
FDIS ballot: waiting
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 6

## Slide 43: IEEE 802.3cm-2020 will be submitted to 60-day pre-ballot in October 2020
Drafts sent to SC6: sent
  802.3cm D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Oct 2020
FDIS ballot: waiting
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 7

## Slide 44: IEEE 802.3ch-2020 will be submitted to 60-day pre-ballot in October 2020
Drafts sent to SC6: sent
  802.3ch D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Oct 2020
FDIS ballot: waiting

## Slide 45: IEEE 802.3ca-2020 will be submitted to 60-day pre-ballot in October 2020
Drafts sent to SC6: sent
  802.3ca D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Oct 2020
FDIS ballot: waiting

## Slide 46: IEEE 802.3.2-2019 will be submitted to 60-day pre-ballot in September 2020
Drafts sent to SC6: sent
  802.3.2 D3.0 was liaised for information in Feb 2019 (N16893)
60-day pre-ballot: waiting
  Submission approved in July 2020
    Was holding off until FDIS approval of IEEE Std 802.3-2018
    Will be submitted by Jodi Haasz in Sept 2020
FDIS ballot: waiting

## Slide 47: IEEE 802.3cr draft will probably be liaised in Sept 2020
Drafts sent to SC6: waiting
  Liaison of P802.3cr D3.1 was approved at the 24th July 2020 IEEE 802 EC teleconference
    It is expected that it will be published by the end of the month
    Once published, David Law (IEEE 802.3 chair) will liaise it to ISO/IEC JTC1/SC6
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 48: IEEE 802.3cu draft will probably be liaised in Sept 2020
Drafts sent to SC6: waiting
  Liaison of P802.3cu D3.1 was approved at the 24th July 2020 IEEE 802 EC teleconference
    It is expected that it will be published by the end of the month
    Once published, David Law will liaise it to ISO/IEC JTC1/SC6
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 49: IEEE 802.11 has 12 standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11aj | D5.0 | Jun 17 | Passed | 10 Feb 19 | Passed | 26 Jun 20 | Jul 20
11ak | D4.0 | Jun 17 | Passed | 10 Feb 19 | Passed | 26 Jun 20 | Jul 20
11aq | D8.0 | Mar 17 | Passed | 10 Feb 19 | Passed | 26 Jun 20 | Jul 20
11ax | D6.0 | Jan 20 | - | - | - | - | -
11ay | D5.0 | Jan 20 | - | - | - | - | -
11md | D3.0 | Jan 20 | - | - | - | - | -

## Slide 50: IEEE 802.11 has 12 standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11az | Waiting | - | - | - | - | - | -
11ba | D6.0 | Mar 20 | - | - | - | - | -
11bb | Waiting | - | - | - | - | - | -
11ac | Waiting | - | - | - | - | - | -
11bd | Waiting | - | - | - | - | - | -
11be | Waiting | - | - | - | - | - | -

## Slide 51: ISO/IEC/IEEE 8802-11:2018/AMD 3:2020 has been published
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11aj-2018 passed 60-day pre-ballot (N16897) on 10 Feb 2019
    Need? 7/0/12
    Submission? 6/0/13
  China NB voted “yes”/”abstain” but submitted two comments
    Response sent in July 2019 (11-19-1177-03)
FDIS ballot: passed & response sent
  802.11aj-2018 passed FDIS ballot (N17204) on 26 June 2020
    Passed 11/0/7
  China NB voted “yes” but submitted two comments
    Response sent in Jul 2020 (N17241)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 3:2020

## Slide 52: ISO/IEC/IEEE 8802-11:2018/AMD 4:2020 has been published
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11ak-2018 passed 60-day pre-ballot (N16898) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in March 2019 (N16907)
FDIS ballot passed & response sent
  802.11ak-2018 passed FDIS ballot (N17205) on 26 June 2020
    Passed 10/1/7
  China NB voted “no” and submitted one comment
    Response sent in Jul 2020 (N17242)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 4:2020

## Slide 53: ISO/IEC/IEEE 8802-11:2018/AMD 5:2020 has been published
Drafts sent to SC6: sent
  Published version was liaised in Sept 2018 (N16854)
60-day pre-ballot: passed & response sent
  802.11aq-2018 passed 60-day pre-ballot (N16899) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in Mar 2019 (N16908)
FDIS ballot passed & response sent
  802.11aq-2018 passed FDIS ballot (N17208) on 26 June 2020
    Passed 10/1/7
  China NB voted “no” and submitted one comment
    Response sent in Jul 2020 (N17243)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 5:2020

## Slide 54: IEEE 802.11ax was liaised for information in January 2020
Drafts sent to SC6: sent
  Liaised D4.0 out of March 2019 meeting (N16974)
  Liaised D6.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: waiting
  IEEE-SA ratification expected in Jan 2021
FDIS ballot: waiting

## Slide 55: IEEE 802.11ay was liaised for information in January 2020
Drafts sent to SC6: sent
  Liaised D3.0 out of March 2019 meeting (N16974)
  Liaised D5.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: waiting
  IEEE-SA ratification expected in Jan 2021
FDIS ballot: waiting

## Slide 56: IEEE 802.11az will be liaised in the future
Drafts sent to SC6: waiting
  Will be liaised in the future
    Draft is not mature as of Sep 2020
    Will send draft when in SA Ballot
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 57: IEEE 802.11ba was liaised for information in March 2020
Drafts sent to SC6: waiting
  Liaised D6.0 in March 2020 (N17157)
60-day pre-ballot: waiting
  IEEE-SA ratification expected in Jan 2021
FDIS ballot: waiting

## Slide 58: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 59: IEEE 802.11bc will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 60: IEEE 802.11bd will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 61: IEEE 802.11be will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 62: IEEE 802.11REVmd was liaised for information in Jan 2020
Drafts sent to SC6: waiting
  802.11REVmd D3.0 was liaised for information in Jan 2020 (N17082)
60-day pre-ballot: waiting
  IEEE-SA ratification expected in Dec 2020
FDIS ballot: waiting

## Slide 63: IEEE 802.15 has zero standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
- | - | - | - | - | - | - | -

## Slide 64: IEEE 802.22 has one standard in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22-REV | D8.0 | Nov 19 | Closed | 16 Oct 20 | - | - | -