## Slide 1: IEEE 802 status report to ISO/IEC JTC 1/SC 6 for SC 6 meeting in June/July 2022 online
15 June 2022
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC 6
Items included in this report
  Summary of IEEE 802 standards administered through the PSDO process
  Summary of standards currently in the PSDO process
    802.1
    802.3
    803.11
    802.15
    802.19
    802.22
  A question: is this report format suitable for SC6 and/or WG1?

## Slide 3: Summary of IEEE 802 standards administered through the PSDO process

## Slide 4: IEEE 802 has sent 89 standards through the PSDO adoption process, with 27 in-process
WG | Completed | In-process
802.1 | 41 | 11
802.3 | 27 | 6
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 89 | 27

## Slide 5: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 7: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a
802.1Q-2018 | 11 Mar 19 | 4 May 20 | Jun 20
802.1AE-Rev | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1Xck | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1AE/Cor1 | n/a | 13 Jan 21 | n/a

## Slide 8: IEEE 802.1 WG has sent 41 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1Qcp | Jul 2020 | Jul 2021 | n/a
802.1Qcy | Jul 2020 | Jul 2021 | n/a
802.1AX-REV | Aug 2020 | Jul 2021 | n/a
802.1Qcc | Jul 2020 | Sep 2021 | Jan 2022
802.1AS-Rev | Aug 2020 | Sep 2021 | Jan 2022
802.1CMde | Jan 2021 | Sep 2021 | Jan 2022

## Slide 9: IEEE 802.3 WG has sent 27 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3 | Apr 2019 | Jul 2020 | Nov 2020
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 10: IEEE 802.3 WG has sent 27 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | Apr 17 | Sep 18 | n/a
802.3bv | Aug 17 | Sep 18 | n/a
802.3bu | Aug 17 | Sep 18 | n/a
802.3bs | Apr 18 | Dec 18 | n/a
802.3cc | Apr 18 | Dec 18 | n/a
802.3-rev | Apr 19 | Jul 20 | Nov 2020
802.3cn | Dec 20 | Sep 21 | Nov 2021
802.3cq | Dec 20 | Sep 21 | Nov 2021
802.3cm | Dec 20 | Sep 21 | Nov 2021
802.3ch | Dec 20 | Sep 21 | Nov 2021
802.3.2 | Dec 20 | Sep 21 | Nov 2021

## Slide 11: IEEE 802.3 WG has sent 27 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3cb | 8 Apr 19 | 11 Nov 21 | Feb 22
802.3bt | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cd | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cg | 14 Dec 20 | 17 Nov 21 | Feb 22
802.3ca | 14 Dec 20 | 17 Nov 21 | Feb 22

## Slide 12: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | 1 Sep 17 | 26 Dec 18 | Feb 2019
802.11ah | 20 Jul 17 | 8 Feb 19 | Mar 19
802.11aj | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11ak | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11aq | 10 Feb 19 | 26 Jun 20 | Jul 20

## Slide 13: IEEE 802.15 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19

## Slide 14: IEEE 802.16 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 15: IEEE 802.19 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 16: IEEE 802.21 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 17: IEEE 802.22 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 18: IEEE 802.1 has 11 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Q-REV | D1.0 | Sep 21 | - | - | - | - | -
.1X-2020 | Std | Aug 20 | Passed | 14 Dec 20 | Passed | 17 Nov 21 | Mar 2022
.1CS | D3.0 | Aug 20 | Passed | 31 Jul 21 | Closes | 4 Jun 22 | n/a
.1Qcz | D1.2 | Aug 20 | - | - | - | - | -
.1ABcu | D2.0 | Jul 21 | Closes | 22 Jul 22 | - | - | -
.1CBdb | D2.0 | Sep 21 | Passed | 14 Jun 22 | Waiting | - | -
.1CBcv | D2.0 | Sep 21 | Passed | 14 Jun 22 | Waiting | - | -
.1ABdh | D2.0 | Sep 21 | Closes | 22 Jul 22 | - | - | -
.1AS/cor1 | D3.0 | Sep 21 | n/a | - | Waiting | - | -
.1BA-REV | D2.0 | Sep 21 | Closes | 24 Jun 22 | - | - | -
.1ACct | D2.0 | Sep 21 | Passed | 10 Apr 22 | Waiting | - | Waiting

## Slide 19: IEEE 802.1Q-REV was liaised for information in Sep 2021
Drafts sent to SC6: waiting
  802.1Q-REV D1.0 was liaised for information on 23 Sep 2021 (N17614)
    It includes following note
      Note that IEEE Std P802.1Q-Rev incorporates these amendment standards that were previously published by IEEE:
        IEEE Std 802.1Qcc-2018, IEEE Std 802.1Qcp-2018, IEEE Std 802.1Qcy-2019, IEEE Std 802.1Qcx-2020, and IEEE Std 802.1Qcr-2020
  (Nov 2021) Approved by IEEE 802 EC to be sent via PSDO process for adoption after IEEE SA publication
  (Mar 2022) IEEE 802.1Q-REV is going through IEEE-SA ballot resolution, with a single recirculation ballot, it will probably be ready for PSDO balloting at the end of the year
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 20: IEEE 802.1X-2020 was published as ISO/IEC/IEEE 8802-1X:2021
Drafts sent to SC6: sent
  802.1X-2020 was liaised for information in Aug 2020 (N17251)
60-day pre-ballot: passed & response sent
  802.1X-2020 60-day ballot passed on 14 Dec 2020 (N17450)
    Passed 9/0/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS (China NB voted no)
    Response (N17493) was approved in Mar 2021 & sent in Apr 2021
FDIS ballot: passed, published & response sent
  802.1X-2020 FDIS ballot passed on 17 Nov 2021
    Passed 9/1/9, with the usual security comments from China NB (N17643)
    A response was sent in Mar 2022 (N?????)
  Published as ISO/IEC/IEEE 8802-1X:2021

## Slide 21: IEEE 802.1CS FDIS ballot closes on 4 June 2022
Drafts sent to SC6: sent
  802.1CS D3.0 was liaised in Aug 2020 (N17269)
60-day pre-ballot: passed
  802.1CS 60-day ballot passed on 31 Jul 2021 (N17554)
    Passed 8/0/9 on need for ISO standard
    Passed 7/0/10 on support for submission to FDIS
FDIS ballot: closes 4 June 2022

## Slide 22: IEEE 802.1Qcz was liaised in Aug 2020
Drafts sent to SC6: sent
  802.1Qcz D1.2 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
  There was a WG/EC motion in Nov 2020 to submit into the PSDO adoption process once approved & published
    (Jul 2021) IEEE 802.1 reports that IEEE 802.1Qcz is waiting on IEEE 802.1Q-Rev, but it is also dependent on IEEE 802.1ABcu for the YANG; no amendments of IEEE 802.1Q-Rev can publish until IEEE 802.1Q-Rev is published
FDIS ballot: waiting

## Slide 23: IEEE 802.1ABcu (LLDP YANG Data Model) 60-day pre-ballot closes on 22 Jul 2022
Drafts sent to SC6: sent
  802.1ABcu D2.0 was sent for information on 23 July 2021 (N17613)
60-day pre-ballot: closes 22 Jul 2022
FDIS ballot: waiting

## Slide 24: IEEE 802.1CBdb 60-day pre-ballot passed with no comments
Drafts sent to SC6: sent
  802.1CBdb D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed
  802.1CBdb 60-day ballot passed on 14 Jun 2021 (N?????)
    Passed 8/0/10 on need for ISO standard
    Passed 8/0/10 on support for submission to FDIS
FDIS ballot: waiting

## Slide 25: IEEE 802.1CBcv 60-day pre-ballot passed with no comments
Drafts sent to SC6: sent
  802.1CBcv D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed
  802.1CBcv 60-day ballot passed on 14 Jun 2021 (N?????)
    Passed 8/0/10 on need for ISO standard
    Passed 8/0/10 on support for submission to FDIS
FDIS ballot: waiting

## Slide 26: IEEE 802.1ABdh 60-day pre-ballot closes on 22 Jul 2022
Drafts sent to SC6: sent
  802.1ABdh D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: closes 22 Jul 2022
FDIS ballot: waiting

## Slide 27: IEEE 802.1AS-2020/Cor 1 90-day FDIS ballot closes on 23 Aug 2022
Drafts sent to SC6: sent
  IEEE 802.1AS-2020/Cor 1 D3.0 was liaised for information on 23 Sep 2021 (N17614)
90-day FDIS ballot: closes 23 Aug 2022

## Slide 28: IEEE 802.1BA-Rev 60-day pre-ballot closes 24 Jun 2022
Drafts sent to SC6: sent
  802.1BA-Rev D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: closes 24 Jun 2022
FDIS ballot: waiting

## Slide 29: IEEE 802.1ACct 60-day ballot passed with comments required
Drafts sent to SC6: sent
  802.1ACct D2.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed but response required
  802.1ACct 60-day ballot passed on 10 Apr 2022 (N?????)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
  China NB had comments that need a response
    (Apr 2022) IEEE 802.1 will put together a response for approval in Jul 2022
FDIS ballot: waiting

## Slide 30: IEEE 802.3 has 6 standards in the pipeline for adoption under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cr | D3.1 | Oct 20 | Passed | 11 Jun 21 | Closes | 26 May 22 | n/a
.3cu | D3.0 | Oct 20 | Passed | 11 Jun 21 | Closes | 26 May 22 | n/a
.3ct | D3.1 | Jan 21 | Passed | 9 Oct 21 | Closes | 2 Sep 22 | Nov 21
.3cv | D3.0 | Jan 21 | Passed | 9 Oct 21 | Closes | 1 Sep 22 | Nov 21
.3cp | D3.0 | Feb 21 | Passed | 9 Oct 21 | Closes | 2 Sep 22 | Nov 21
.3-REV | - | - | Waiting | - | Waiting | - | n/a

## Slide 31: IEEE 802.3cr FDIS ballot closes on 26 May 2022
Drafts sent to SC6: sent
  IEEE 802.3cr D3.1 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cr 60-day ballot passed on 11 Jun 2021 (N17517)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: closes 26 May 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 10:2022

## Slide 32: IEEE 802.3cu FDIS ballot closes on 26 May 2022
Drafts sent to SC6: sent
  IEEE 802.3cu D3.0 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cu 60-day ballot passed on 11 Jun 2021 (N17515)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: closes 26 May 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 11:2022

## Slide 33: IEEE 802.3ct FDIS ballot closes on 2 Sep 2022
Drafts sent to SC6: sent
  IEEE 802.3ct D3.1 was liaised in Jan 2021 (N17453)
60-day pre-ballot: passed & response sent
  IEEE 802.3ct 60-day ballot passed on 9 Oct 2021 (N17626)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
    China NB voted no owing to the lack of built-in IEEE 802.3 security
    (27 Nov 2021) multi-ballot response sent (N17645)
FDIS ballot: closes 2 Sep 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 13:2022

## Slide 34: IEEE 802.3cv FDIS ballot closes on 1 Sep 2022
Drafts sent to SC6: sent
  IEEE 802.3cv D3.0 was liaised in Jan 2021 (N17453)
60-day pre-ballot: passed & response sent
  IEEE 802.3cv 60-day ballot passed on 9 Oct 2021 (N17627)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
    China NB voted no owing to the lack of built-in IEEE 802.3 security
    (27 Nov 2021) multi-ballot response sent (N17645)
FDIS ballot: closes 1 Sep 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 12:2022

## Slide 35: IEEE 802.3cp FDIS ballot closes on 2 Sep 2022
Drafts sent to SC6: sent
  IEEE 802.3cp D3.0 was liaised in Feb 2021 (N17475)
60-day pre-ballot: passed & response sent
  IEEE 802.3cp 60-day ballot passed on 9 Oct 2021 (N17629)
    Passed 8/0/11 on need for ISO standard
    Passed 7/1/11 on support for submission to FDIS
    China NB voted no owing to the lack of built-in IEEE 802.3 security
    (27 Nov 2021) multi-ballot response sent (N17645)
FDIS ballot: closes 2 Sep 2022
  Will be published as ISO/IEC/IEEE 8802-3:2021/Amd 14:2022

## Slide 36: IEEE 802.3-REV will be submitted to PSDO in the future
Drafts sent to SC6: waiting
  (Mar 2022) The 2022 IEEE 802.3 rollup could obviate the need to ballot some of those amendments, as it incorporates (and revises) them.
    IEEE Staff suggests waiting to submit the 2022 rollup for balloting until IEEE 802.3cp and the other two are three months into their FDIS ballots.
    The rollup can be submitted for information prior to that
  (May 2022) Will probably be submitted in July 2022
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 37: IEEE 802.11 has 9 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11ax | D6.0 | Jan 20 | Passed | 10 Aug 21 | On hold | - | Nov 2021
11ay | D8.0 | Feb 21 | Failed | 9 Oct 21 | - | - | n/a
11md | D3.0 | Jan 20 | Passed | 11 Jun 21 | Closes | 13 Jun 22 | Aug 2021
11az | Waiting | - | - | - | - | - | -
11ba | D8.0 | Feb 21 | On hold | - | - | - | -
11bb | Waiting | - | - | - | - | - | -
11bc | Waiting | - | - | - | - | - | -
11bd | Waiting | - | - | - | - | - | -
11be | Waiting | - | - | - | - | - | -

## Slide 38: IEEE 802.11ax 60-day pre-ballot passed and responses have been sent, but it is on hold
Drafts sent to SC6: sent
  Liaised D4.0 out of March 2019 meeting (N16974)
  Liaised D6.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: passed with responses sent but on hold
  IEEE 802.11ax 60-day ballot passed on 10 Aug 2021 (N17599)
    Passed 10/0/9 on need for ISO standard
    Passed 6/4/9 on support for submission to FDIS
    With negative comments from China (regarding security)
    With negative comments from Sweden, Finland, Germany & a positive comment from Japan (with regard to negative Letters of Assurance)
    A response was sent – see following pages
FDIS ballot: waiting

## Slide 39: Responses were sent in Nov 2021 in relation the 60-day ballot on IEEE 802.11ax
  Ultimately the IEEE SA directed IEEE 802 that:
    The IEEE SA President respond to ISO on the IPR related issues
      Based on content that had been developed by IEEE 802
    IEEE 802 respond to the China NB’s technical comments to SC6
      IEEE 802 EC approval occurred on 5 Nov 2021
      IEEE SA staff liaised on 8 Nov 2021 (N17646)

## Slide 40: There is not yet closure on the 802.11ax IPR issue
Latest news (Jan 2022)
  IEEE SA have provided a summary of the current status of the IPR issue
Latest news (Mar 2022)
  (26 Feb 2022) The IEEE SA President’s letter has now been made available to IEEE 802
    See ec-22-0047-00
  (28 Feb 2022) There is no news so far on resolution of the 802.11ax IPR issue but it is understood that discussions are continuing between IEEE SA & ISO
Latest news (May 2022)
  (10 May 2022) No news

## Slide 41: IEEE 802.11ay 60-day ballot failed on 9 Oct 2021 and the process will need to restart
Drafts sent to SC6: sent
  Liaised D3.0 out of March 2019 meeting (N16974)
  Liaised D5.0 out of Jan 2020 meeting (N17096)
  Liaised D7.0 out of Jan 2021 meeting (N17479)
60-day pre-ballot: failed
  802.11ay 60-day ballot failed on 9 Oct 2021 (N17628)
    Passed 10/1/8 (Belgium) on need for ISO standard
    Failed 6/6/7 (Belgium, Canada, China, Finland, Netherlands, Sweden) on support for submission to FDIS
      Failed because of comments related to negative LoAs
    The failure means the process will need to restart – after the IPR issue is sorted out
FDIS ballot: waiting

## Slide 42: IEEE 802.11az was liaised for information in Apr 2022
Drafts sent to SC6: waiting
  802.11az D4.0 was liaised for information on 8 Apr 2022 (N?????)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 43: IEEE 802.11ba is waiting for start of 60-day ballot, but it will not start until IPR issues resolved
Drafts sent to SC6: sent
  Liaised D6.0 in March 2020 (N17157)
  Liaised D8.0 in Feb 2021 (N17479)
60-day pre-ballot: on hold
  WG motion to enter PSDO process approved in May 2021
    (Jul 2021) EC approved, for submission after publication
  (Nov 2021) The ballot has not yet started but it will run into the same IPR issue as 802.11ay (and 802.11ax)
FDIS ballot: waiting

## Slide 44: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC6: waiting
  (May 2022) Passed initial ballot - probably only send at SA ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 45: IEEE 802.11bc will be liaised when appropriate
Drafts sent to SC6: waiting
  At D3.0 - probably only send at SA Ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 46: IEEE 802.11bd will be liaised when appropriate
Drafts sent to SC6: waiting
  Completed SA Ballot on D4.0, likely to liaise in early June 2022
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 47: IEEE 802.11be will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet – may send after initial WG LB approval (first ballot with versions of all features)
  (May 2022) First LB initiated
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 48: IEEE 802.11md FDIS ballot closes 13 Jun 2022
Drafts sent to SC6: sent
  802.11md D3.0 was liaised for information in Jan 2020 (N17082)
60-day pre-ballot: passed & response sent
  802.11md 60-day ballot passed on 1 Jun 2021 (N17516)
    Passed 9/0/10 on need for ISO standard
    Passed 8/1/10 on support for submission to FDIS
  The China NB voted “no” with 18 comments
    Response (see 11-21-1039-03) was approved by WG & EC in July 2021
    Liaised in Aug 2021 (N17600)
FDIS ballot: closes 13 Jun 2022

## Slide 49: IEEE 802.15 has zero standards in the pipeline for adoption under the PSDO … but some coming soon!
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
- | - | - | - | - | - | - | -

## Slide 50: IEEE 802.19 has not yet considered submissions to the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 51: IEEE 802.22 has one standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22-REV | D8.0 | Nov 19 | Passed | 17 Oct 20 | Passed | 18 Mar 22 | Waiting

## Slide 52: IEEE 802.22-2019 FDIS ballot passed but a response is required
Drafts sent to SC6: sent
  D8.0 sent in Nov 2019 (N17064)
60-day pre-ballot: passed & response sent
  IEEE 802.22-2019 passed on 16 Oct 2020 (N17342)
    Passed 6/0/11 on need for ISO standard
    Passed 5/1/11 on support for submission to FDIS
    China NB voted “no” with comments
      Comment resolution was sent in late Dec 2020 (N17405)
FDIS ballot: passed but response required
  IEEE 802.22-2019 FDIS ballot passed on 18 Mar 2022 (N?????)
    Passed 9/1/9
    China NB voted no with a repeat of the previous comment
      (May 2022) A response has been generated for approval by the IEEE 802 EC
  Will be published as ISO/IEC/IEEE 8802-22:2022

## Slide 53: A question: is this report format suitable for SC6 and/or WG1?
  IEEE 802 has been providing a status report to SC6 for some years
  A few years ago, the format was changed to focus on the status of the PSDO process
  After a few more year experience, it is probably time to check whether this report format is suitable for SC6 and/or WG1?