## Slide 1: IEEE 802 status report to ISO/IEC JTC 1/SC 6 for the hybrid SC 6 meeting in October 2024
7 October 2024
Author:
Name | Company | Phone | email
Peter Yee (Chair) | AKAYLA |  | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC 6
Items included in this report
  Summary of IEEE 802 standards administered through the PSDO process
  Summary of standards currently in the PSDO process
    802.1
    802.3
    803.11
    802.15
    802.19
    802.22

## Slide 3: Summary of IEEE 802 standards administered through the PSDO process

## Slide 4: IEEE 802 has sent 106 standards through the PSDO adoption process, with 37 in-process
WG | Completed | In-process
802.1 | 50 | 15
802.3 | 32 | 8
802.11 | 13 | 0
802.15 | 4 | 14
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 4 | 0
All | 106 | 37

## Slide 5: IEEE 802.1 WG has sent 50 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 50 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 7: IEEE 802.1 WG has sent 50 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a
802.1Q-2018 | 11 Mar 19 | 4 May 20 | Jun 20
802.1AE-Rev | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1Xck | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1AE/Cor1 | n/a | 13 Jan 21 | n/a

## Slide 8: IEEE 802.1 WG has sent 50 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1Qcp | Jul 2020 | Jul 2021 | n/a
802.1Qcy | Jul 2020 | Jul 2021 | n/a
802.1AX-REV | Aug 2020 | Jul 2021 | n/a
802.1Qcc | Jul 2020 | Sep 2021 | Jan 2022
802.1AS-Rev | Aug 2020 | Sep 2021 | Jan 2022
802.1CMde | Jan 2021 | Sep 2021 | Jan 2022
.1X-2020 | Dec 2020 | Nov 2021 | Mar 2022
.1CS | Jul 2021 | Jun 2022 | n/a
.1CBdb | Jun 2022 | Jan 2023 | n/a
.1CBcv | Jun 2022 | Jan 2023 | n/a
.1AS/Cor-1 | Sep 2021 | Aug 2022 | Nov 2022
.1BA-REV | Jun 2022 | Mar 2023 | Jul 2023

## Slide 9: IEEE 802.1 WG has sent 50 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1ACct | Apr 2022 | Mar 2023 | Jul 2023
802.1ABcu | Jul 2022 | Jun 2023 | n/a
802.1ABdh | Jul 2022 | Jun 2023 | n/a

## Slide 10: IEEE 802.3 WG has sent 32 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3 | Apr 2019 | Jul 2020 | Nov 2020
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 11: IEEE 802.3 WG has sent 32 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | Apr 17 | Sep 18 | n/a
802.3bv | Aug 17 | Sep 18 | n/a
802.3bu | Aug 17 | Sep 18 | n/a
802.3bs | Apr 18 | Dec 18 | n/a
802.3cc | Apr 18 | Dec 18 | n/a
802.3-rev | Apr 19 | Jul 20 | Nov 2020
802.3cn | Dec 20 | Sep 21 | Nov 2021
802.3cq | Dec 20 | Sep 21 | Nov 2021
802.3cm | Dec 20 | Sep 21 | Nov 2021
802.3ch | Dec 20 | Sep 21 | Nov 2021
802.3.2 | Dec 20 | Sep 21 | Nov 2021

## Slide 12: IEEE 802.3 WG has sent 32 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3cb | 8 Apr 19 | 11 Nov 21 | Feb 22
802.3bt | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cd | 17 Oct 20 | 11 Nov 21 | Feb 22
802.3cg | 14 Dec 20 | 17 Nov 21 | Feb 22
802.3ca | 14 Dec 20 | 17 Nov 21 | Feb 22
802.3cr | 11 Jun 21 | 4 Jun 22 | n/a
802.3cu | 11 Jun 21 | 4 Jun 22 | n/a
802.3ct | 9 Oct 21 | 2 Sep 22 | Oct 22
802.3cv | 9 Oct 21 | 1 Sep 22 | Oct 22
802.3cp | 9 Oct 21 | 2 Sep 22 | Oct 22

## Slide 13: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | Sep 2017 | Dec 2018 | Feb 2019
802.11ah | Jul 2017 | Feb 2019 | Mar 2019

## Slide 14: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11ah | Jul 2017 | Feb 2019 | Mar 2019
802.11aj | Feb 2019 | Jun 2020 | Jul 2020
802.11ak | Feb 2019 | Jun 2020 | Jul 2020
802.11aq | Feb 2019 | Jun 2020 | Jul 2020
802.11-2020 | Jan 2020 | Jun 2021 | Jul 2022

## Slide 15: IEEE 802.15 WG has sent 4 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19
802.15.4 | 12 Nov 23 | 4 Jul 24 | n/a

## Slide 16: IEEE 802.16 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 17: IEEE 802.19 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 18: IEEE 802.21 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 19: IEEE 802.22 WG has sent four standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018
802.22-REV | Oct 2020 | Mar 2022 | Aug 2022

## Slide 20: IEEE 802 continues to notify SC 6 of various new projects
  IEEE 802 has agreed to notify SC 6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC 6 members to participate in or contribute to IEEE 802 activities
  After the July 2024 plenary in Montréal, the IEEE 802 LMSC Recording Secretary notified (in N18289) the approval of:
    IEEE 802.3 Power cabling restrictions (PCR) Study Group
    IEEE 802.11 Enhanced Light Communications (ELC) Study Group

## Slide 21: IEEE 802.1 has 15 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Q-REV | D1.0 | Sep 21 | Passed | 26 Mar 23 | Passed | 4 Jul 24 | Jul 24
.1Qcz | D1.2 | Aug 20 | Passed | 12 Nov 23 | Passed | 25 Sep 24 | -
.1AEdk | D2.1 | Sep 22 | Passed | 12 Nov 23 | Closes | 25 Sep 24 | -
802f | D2.0 | Feb 23 | Passed | 17 Apr 24 | Closes | 12 Feb 25 | Jul 24
.1Qcw | D2.0 | Dec 22 | Passed | 3 Feb 24 | Closes | 12 Feb 25 | Apr 24
.1Qcj | D2.0 | Dec 22 | Passed | 3 Feb 24 | Waiting | - | Apr 24
.1ASdr | D1.2 | Oct 23 | Passed | 27 May 24 | Waiting | - | -
.1CS-2020/Cor1 | D2.0 | Oct 23 | Passed | 7 Aug 24 | - | - | -
.1DC | D3.0 | Oct 23 | - | - | - | - | -
.1ASdm | D2.0 | Feb 24 | - | - | - | - | -

## Slide 22: IEEE 802.1 has 15 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1ASdn | D2.0 | Dec 23 | - | - | - | - | -
.1Qdj | D2.0 | Dec 23 | Closes | 26 Oct 24 | - | - | -
.1Qdx | D2.0 | Feb 24 | Closes | 27 Nov 24 | - | - | -
802-REVc | D2.0 | Jul 24 |  |  |  |  | 
.1DG | D4.0 | Sep 24 |  |  |  |  | 

## Slide 23: Systematic review of ISO versions of IEEE 802.1 standards
Systematic review
  ISO/IEC/IEEE 8802-1CM:2019 – closes 2 December 2024

## Slide 24: Bridges & Bridged Networks IEEE 802.1Q-REV-2022 passed FDIS ballot
Drafts sent to SC 6: sent
  802.1Q-REV D1.0 was liaised for information on 23 Sep 2021 (N17614)
60-day pre-ballot: passed 26 Mar 2023
  (N18055) – passed with one negative vote from the China NB for the usual reason.
  (Jul/Aug 2023) – ballot comment response sent
FDIS ballot: passed
Passed 11/0/7 with comments received from the China and India NBs (N18277)
(Aug 2024) IEEE 802.1 comment responses received (N 18290)

## Slide 25: Bridges & Bridged Networks: Congestion Isolation IEEE 802.1Qcz passed 60-day pre-ballot in Nov 2023
Drafts sent to SC 6: sent
  802.1Qcz D1.2 was liaised in Aug 2020 (N17269)
60-day pre-ballot: passed
  (Sept 2023) Ballot initiated 14 Sep 2023, closed 12 Nov 2023; 8/0/11; 1 comment from China NB
  (Nov 2023) Ballot comment response sent to SC 6 (N18148)
FDIS ballot: passed
Ballot opened 8 May 2024; closed 25 September 2024
Vote was 10/0/8 (Y/N/A) with 1 comment from the China NB (which otherwise abstained)

## Slide 26: MAC Privacy Protection IEEE 802.1AEdk D2.1 passed 60-day pre-ballot in Nov 2023
Drafts sent to SC 6: sent
  (Mar 2023) Motion passed to send for SC 6 adoption upon IEEE publication.
60-day pre-ballot: passed
Formally submitted for approval on 22 Aug 2023
Ballot initiated 14 Sept 2023, closed 12 Nov 2023
Passed on a vote of 9/1/9 (Y/N/A); one comment from China NB
(Nov 2023) Ballot comment response sent (N18149)
FDIS ballot: passed
Ballot opened 8 May 2024, closed 25 September 24
Passed by 10/1/7 with a comment from the China NB

## Slide 27: YANG Data Model for Ethertypes IEEE 802f passed its 60-day pre-ballot
Drafts sent to SC 6: sent 15 Feb 2023
  (Nov 2022) 802f will be sent for information soonish, with its SA ballot expected in the next couple of months.
    (Jan 2023) IEEE 802f will start SA ballot soon hopefully
    (Feb 2023) Submission: N 17968
    (Dec 2023) Published by IEEE; awaiting submission by IEEE for 60-day pre-ballot
60-day pre-ballot: passed
  (Feb 2024) Submission: N 18217
  (Apr 2024) Summary: N 18256
    Result: 8-0-11; China NB comment: use OIDs for resource management
  (Jun 2024) Comment response approved at July plenary (N 18291)
FDIS ballot: closes 12 Feb 2025

## Slide 28: YANG Data Models for Scheduled Traffic, Frame Preemption, Per-Stream Filtering & Policing IEEE 802.1Qcw passed its 60-day pre-ballot
Drafts sent to SC 6: sent
  (Dec 2022) D2.0 was liaised for information (N17934)
60-day pre-ballot: passed
(Nov 2023) Submitted; ballot closes 3 Feb 2024 (N18142)
(Feb 2024) Passed 7-0-12; one comment from China NB (N18214)
(Apr 2024) Comment responses sent
FDIS ballot: closes 12 Feb 2025
With IEEE 802.1Q-REV-2022 FDIS passed, ballot initiated 25 Sep 2024

## Slide 29: Automatic Attachment to Provider Backbone Bridging (PBB) services IEEE 802.1Qcj passed its 60-day pre-ballot
Drafts sent to SC 6: sent
  (Nov 2022) IEEE 802.1 is planning to have a motion at this plenary to send IEEE P802.1Qcj to SC 6 for information when the SA ballot starts
  (Dec 2022) D2.0 liaised for information (N17933)
60-day pre-ballot: passed
(Nov 2023) Submitted; ballot closes 3 Feb 2024 (N18143)
(Feb 2024) Passed: 6-0-13; one comment from China NB (N18215)
(Apr 2024) Comment responses sent
FDIS ballot: waiting
With IEEE 802.1Q-REV-2022 FDIS passed, ballot requested

## Slide 30: Timing and Synchronization for Time-Sensitive Applications Amendment: Inclusive Terminology IEEE 802.1ASdr passed its 60-day pre-ballot
Drafts sent to SC 6: sent
  (Oct 2023) Draft 1.2 liaised for information (N18119)
  (Jan 2024) RevCom approval expected this month
60-day pre-ballot: passed
(Mar 2024) Submitted
(May 2024) passed 9-0-9 without any comments (N18267)
FDIS ballot: waiting

## Slide 31: Automatic Attachment to Provider Backbone Bridging (PBB) services IEEE 802.1CS-2020/Cor-1 is in a 90-day ballot
Drafts sent to SC 6: sent
  During March 2023 plenary, WG approved sending draft upon start of SA ballot.
  (Oct 2023) Draft 2.0 liaised for information (N18124)
  (Jan 2024) RevCom approval expected this month
  (Apr 2024) Submitted for balloting
90-day FDIS ballot: passed
(7 Aug 2024) Passed on a vote of 9/0/9 with no comments. (N 18282)

## Slide 32: Quality of Service Provision by Network Systems IEEE 802.1DC was liaised for information
Drafts sent to SC 6: sent
  (Oct 2023) Draft 3.0 liaised for information (N18124)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 33: Hot Standby IEEE 802.1ASdm was liaised for information
Drafts sent to SC 6: sent
  (Jan 2023) No approved draft yet
  (Feb 2024) Submission: N 18222
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 34: Timing and Synchronization for Time-Sensitive Applications: YANG Data Model IEEE 802.1ASdn was liaised for information
Drafts sent to SC 6: sent
  (Dec 2023) Sent for information (N 18200)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 35: Configuration Enhancements for Time-Sensitive Networking IEEE 802.1Qdj was liaised for information
Drafts sent to SC 6: sent
  (Dec 2023) Sent for information (N18201)
  (Mar 2024) EC approved sending for ballot upon publication
60-day pre-ballot: closes 26 October 2024
(Jul 2024) Pre-ballot requested
(27 Aug 2024) Ballot initiated
FDIS ballot: waiting

## Slide 36: YANG Data Models for the Credit-Based Shaper IEEE 802.1Qdx was liaised for information
Drafts sent to SC 6: sent
  (Nov 2023) No approved draft yet
  (Feb 2024) Sent for information: N 18222
60-day pre-ballot: in ballot
(Mar 2024) EC approved sending for ballot upon publication
(Sept 2024) Ballot opened; closes 27 Nov 2024 (N18327)
FDIS ballot: waiting

## Slide 37: YANG for the Multiple Spanning Tree Protocol IEEE 802.1Qdy will be liaised when appropriate
Drafts sent to SC 6: sent
  (Jul 2024) Motion to be made to send for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 38: Overview and Architecture IEEE 802-REVc waiting for 60-day pre-ballot
Drafts sent to SC 6: sent
  (Nov 2023) Motion approved to send for information upon SA ballot [probably May 2024]
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 39: TSN Profile for Automotive IEEE 802.1DG has been liaised for information
Drafts sent to SC 6: sent
  (Jul 2024) Awaiting start of SA ballot before sending for information
  (Sept 2024) Sent for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 40: IEEE 802.3 has 1 standard in the pipeline for adoption under the PSDO process and 7 awaiting submission
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3-REV | Std | Nov 22 | Passed | 17 Apr 24 | Waiting | - | Jun 24
.3dd | - | - | - | - | - | - | -
.3cs | - | - | - | - | - | - | -
.3db | - | - | - | - | - | - | -
.3ck | - | - | - | - | - | - | -
.3de | - | - | - | - | - | - | -
.3cx | - | - | - | - | - | - | -
.3cz | - | - | - | - | - | - | -

## Slide 41: IEEE 802.3-REV passed its 60-day pre-ballot
Drafts sent to SC 6: submitted Feb 2023
  (Nov 2022) IEEE 802.3-REV was liaised for information (N17882)
  (Nov 2022) has the EC approved submission to PSDO
60-day pre-ballot: passed
(Apr 2024) Summary N 18255
    Passed on a vote of 7-1-11
    China NB comments:
      No integral security mechanism
      IEEE negative LoAs should be disqualifying and prevent balloting under PSDO
    Response to ballot comments posted 26 June 24 (N18270)
FDIS ballot: waiting

## Slide 42: IEEE 802.11 has no standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 43: IEEE 802.15 WG has 14 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.4w-2020 | Std | Jan 23 | Waiting | - | Waiting | - | -
.4y-2021 | Std | Jan 24 | Waiting | - | Waiting | - | -
.4z-2020 | Std | Jan 23 | Waiting | - | Waiting | - | -
.4aa-2022 | Std | Jan 23 | Waiting | - | Waiting | - | -
.3d-2017 | Std | Jan 23 | Waiting | - | Waiting | - | -
.3e-2017 | Std | Jan 23 | Waiting | - | Waiting | - | -
.3f-2017 | Std | Jan 23 | Waiting | - | Waiting | - | -
.3-2023 | Std | Feb 24 | Closes | 27 Nov 24 | Waiting | - | -

## Slide 44: IEEE 802.15 WG has 14 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.9-2021 | Std | Jan 23 | Passed | 12 Nov 23 | Closes | 8 Nov 24 | -
.7-2018 | Std | - | Passed | 23 Jul 24 | Waiting | - | -
.7a | Waiting | - | Waiting | - | Waiting | - | -
.13 | Std | Sep 24 | Waiting | - | Waiting | - | -
.6 | Waiting | - | Waiting | - | Waiting | - | -
.4-2024 | Waiting | - | Waiting | - | Waiting | - | -

## Slide 45: Low-rate wireless networks IEEE 802.15.4-2020 5-month FDIS ballot closed in July 2024
Drafts sent to SC 6: Jan 2023
  (Sep 2022) It has been discovered that IEEE 802.15.4-2015 is already ratified as ISO/IEC/IEEE 8802-15-4-2018 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit IEEE 802.15.4-2020 and amendments (802.15.4w/y/z/aa) ASAP for information … and then for PSDO consideration in early 2023
  (Nov 2022) IEEE 802.15.4 (and its amendments) have been approved by the IEEE 802 EC to be sent for information; IEEE 802.15.4 has been approved by the IEEE 802 EC to be submitted for adoption
    (Dec 2022) LS sent notifying SC 6 of plan (N17927)
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: passed
    Ballot initiated 14 Sep 2023, closed 12 Nov 2023
    Passed on a vote of 10/0/9 (Y/N/A); no comments received. (N18135)
FDIS ballot: passed
(Jul 2024) Vote: 12/0/6 (Y/N/A) – Editorial comments received from the India NB (N18276)
Published as ISO/IEC/IEEE 8802-15-4:2024

## Slide 46: Low-rate wireless networks IEEE 802.15.4-2024 will be sent for information
Drafts sent to SC 6: waiting
  Awaiting publication by IEEE
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 47: Extension to low-energy critical infrastructure monitoring PHY IEEE 802.15.4w-2020 has been liaised for information
Drafts sent to SC 6: Jan 2023
  (Sep 2022) It has been discovered that IEEE 802.15.4-2015 is already ratified as ISO/IEC/IEEE 8802-15-4-2018 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit IEEE 802.15.4-2020 and amendments (802.15.4w/y/z/aa) ASAP for information … and then for PSDO consideration in early 2023
  (Nov 2022) IEEE 802.15.4 (and its amendments) have been approved by the IEEE 802 EC to be sent for information; IEEE 802.15.4 has been approved by the IEEE 802 EC to be submitted for adoption
    (Dec 2022) LS sent notifying SC 6 of plan (N17927)
      Is it still planned that 802.15.4w is submitted into PSDO process?
      Staff suggests getting approval for submission into PSDO process after Mar 2023
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 48: AES-256 encryption & security extensions IEEE 802.15.4y-2021 was liaised for information
Drafts sent to SC 6: Feb 2024
  (Sep 2022) It has been discovered that IEEE 802.15.4-2015 is already ratified as ISO/IEC/IEEE 8802-15-4-2018 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit IEEE 802.15.4-2020 and amendments (802.15.4w/y/z/aa) ASAP for information … and then for PSDO consideration in early 2023
  (Nov 2022) IEEE 802.15.4 (and its amendments) have been approved by the IEEE 802 EC to be sent for information; IEEE 802.15.4 has been approved by the IEEE 802 EC to be submitted for adoption
    (Dec 2022) LS sent notifying SC 6 of plan (N17927)
      Staff suggests getting approval for submission into PSDO process after Mar 2023
    (Nov 2023) EC approved submission of IEEE 802.15.4y for information
    (Feb 2024) Sent for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 49: Enhanced UWB PHYs & associated ranging techniques IEEE 802.15.4z-2020 has been liaised for information
Drafts sent to SC 6: Jan 2023
  (Sep 2022) It has been discovered that IEEE 802.15.4-2015 is already ratified as ISO/IEC/IEEE 8802-15-4-2018 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit IEEE 802.15.4-2020 and amendments (802.15.4w/y/z/aa) ASAP for information … and then for PSDO consideration in early 2023
  (Nov 2022) IEEE 802.15.4 (and its amendments) have been approved by the IEEE 802 EC to be sent for information; IEEE 802.15.4 has been approved by the IEEE 802 EC to be submitted for adoption
    Dec 2022) LS sent notifying SC 6 of plan (N17927)
      Is it still planned that 802.15.4z is submitted into PSDO process?
      Staff suggests getting approval for submission into PSDO process after Mar 2023
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 50: Higher data rate extension to Smart Utility Network FSK PHY IEEE 802.15.4aa-2022 has been liaised for information
Drafts sent to SC 6: Jan 2023
  (Sep 2022) It has been discovered that IEEE 802.15.4-2015 is already ratified as ISO/IEC/IEEE 8802-15-4-2018 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit IEEE 802.15.4-2020 and amendments (802.15.4w/y/z/aa) ASAP for information … and then for PSDO consideration in early 2023
  (Nov 2022) IEEE 802.15.4 (and its amendments) have been approved by the IEEE 802 EC to be sent for information; IEEE 802.15.4 has been approved by the IEEE 802 EC to be submitted for adoption
    (Dec 2022) LS sent notifying SC 6 of plan (N17927)
      Is it still planned that 802.15.4aa is submitted into PSDO process?
      Staff suggests getting approval for submission into PSDO process after Mar 2023
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 51: 100 Gb/s wireless switched point-to-point physical layer IEEE 802.15.3d-2017 has been liaised for information
Drafts sent to SC 6: Jan 2023
  (Sep 2022) Discovered that IEEE 802.15.3-2016 already ratified as ISO/IEC 8802-15-3: 2017 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit amendments (d/e/f) ASAP for information … and then PSDO submission in early 2023
  (Nov 2022) The IEEE 802.15.3 amendments have been approved by the IEEE 802 EC to be submitted for information; they have not yet been approved to be submitted for adoption
    (Dec 2022) A LS was sent specifying plan (N17926)
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 52: High-rate close proximity point-to-point communications IEEE 802.15.3e-2017 has been liaised for information
Drafts sent to SC 6: Jan 2023
  (Sep 2022) Discovered that IEEE 802.15.3-2016 already ratified as ISO/IEC 8802-15-3: 2017 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit amendments (d/e/f) ASAP for information … and then PSDO submission in early 2023
  (Nov 2022) The IEEE 802.15.3 amendments have been approved by the IEEE 802 EC to be submitted for information; they have not yet been approved to be submitted for adoption
    (Dec 2022) A LS was sent specifying plan (N17926)
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 53: Extending the PHY for mmWave to operate from 57.0 GHz to 71 GHz IEEE 802.15.3f-2017 has been liaised for information
Drafts sent to SC 6: Jan 2023
  (Sep 2022) Discovered that IEEE 802.15.3-2016 already ratified as ISO/IEC 8802-15-3: 2017 (via JTC1/SC31, but now returned to SC 6); the new plan is to submit amendments (d/e/f) ASAP for information … and then PSDO submission in early 2023
  (Nov 2022) The IEEE 802.15.3 amendments have been approved by the IEEE 802 EC to be submitted for information; they have not yet been approved to be submitted for adoption
    (Dec 2022) A LS was sent specifying plan (N17926)
    (Jan 2023) Staff is sending information version soon
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 54: High data rate wireless multi-media networks IEEE 802.15.3-2023
Drafts sent to SC 6: sent
  (May 2023) IEEE 802.15.3 was to be on RevCom agenda for June 2023.
  (Sept 2023) IEEE 802.15.3 is now on RevCom agenda for Sept 2023.
  (Nov 2023) EC approved submission for information
  (Mar 2024) Submitted N 18244
60-day pre-ballot: in ballot
(June 2024) LMSC authorized submission for balloting
(Sept 2024) Ballot opened; closes 27 Nov 2024 (N18326)
FDIS ballot: waiting

## Slide 55: Short-range optical wireless communications IEEE 802.15.7-2018 has been submitted into the PSDO process
Drafts sent to SC 6: submitted [date unclear]
  (Sept 2022) Plan is to submit to PSDO ASAP
    (Dec 2022) A LS was sent specifying plan (N17929)
60-day pre-ballot: passed
Ballot closed 23 July 2024
Passed 9/1/7 with 1 comment from the China NB
FDIS ballot: waiting

## Slide 56: Higher rate, longer range optical camera communications IEEE 802.15.7a will be submitted into the PSDO process when ready
Drafts sent to SC 6: waiting
  (Sept 2022) 802.15.7a LB starts soon so is not ready for submission
  (Jun 2024) D7 should have been sent
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 57: Transport of key management protocol (KMP) datagrams IEEE 802.15.9-2021 passed its 60-day pre-ballot
Drafts sent to SC 6: Jan 2023
  (Dec 2022) A LS statement (N17928) was sent outlining a plan to submit IEEE 802.15.9-2021 for information soon, with a PSDO submission later in the year
  (Jan 2023) Staff sent the document for information
60-day pre-ballot: passed
    - Formally submitted on 22-Aug-2023
    - Ballot initiated 14 Sep 2023, closed 12 Nov 2023
    - Passed on a vote of 9/1/9 (Y/N/A); one comment received from China NB (N18137)
FDIS ballot: in ballot
Opened 21 Jun 24, closes 8 Nov 24

## Slide 58: Multi Gigabit/sec Optical Wireless Communication IEEE 802.15.13 will be submitted into the PSDO process
Drafts sent to SC 6: sent
  (Sep 2022) In SA ballot now – 802.15.13 will probably be submitted for information purposes after it firms up a bit more during the SA ballot process
  (Jan 2023) Approved by RevCom, should be published as IEEE 802.15.13-2023.
  (Sep 2024) Submitted for information (N18324)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 59: Body Area Networking There is no need to submit IEEE 802.15.6-2012 for ratification as ISO/IEC/IEEE standard
A revision is in process

## Slide 60: IEEE 802.19 has not yet considered submissions to the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 61: IEEE 802.21 has no standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 62: IEEE 802.22 has no standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved