IEEE P802.11
Wireless LANs

TGr Timeline

Date:	September 1, 2004

Author:	Clint Chaplin
	Symbol Technologies, Inc.
	6480 Via Del Oro
	San Jose, CA  95119-1208
	Phone: +1-408-528-2766
	e-Mail: cchaplin@sj.symbol.com

Abstract

TGr Timeline

May 2004: call for use cases, test plans to be presented in July 2004

July 2004: define selection criteria, and define performance data to be part of formal proposal

July 2004: formal scope and requirements defined

July 2004: call for formal proposals (proposals with normative text) to be posted 30 days before start of November 2004 plenary, and to be presented by November 2004 (done)

September 2004: Finish supporting documents

November 2004: Presentation of proposals; start selection process

January 2005: Finish selection among proposals, and start draft 0.

March 2005: Internal Task Group letter ballot on draft

May 2005: address comments from letter ballot