IEEE P802.11
Wireless LANs

| 802.11n PAR Extension Request] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2007-05-17 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Affiliation | Address | Phone | email |
| Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA 95054 | +1-321-751-3988 | bkraemer@marvell.com |

Notice: This document has been prepared to assist IEEE 802.11. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s).   The material in this document is subject to change in form and content after further study.  The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication.  The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.11.

Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures <http:// ieee802.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard."  Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication.  Please notify the Chair <stuart@ok-brit.com> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.11 Working Group.  If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.

Abstract

Proposed text to be submitted to NesCom requestion a 2 year extension to the 802.11n PAR.

- IEEE-SA Standards Board Extension Request

- Revised 14 September 2006

1.  Date of Request: 2007-05-18

2.  Assigned Project Number: P802.11n

3.  Project Title: Standard for Information Technology-Telecommunications and information

exchange between systems-Local and metropolitan area networks-Specific requirements-Part 11:

Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) specifications -

Amendment: Radio Resource Measurement of Wireless LANs

a. Name of Working Group (WG): Wireless Local Area Networks (802.11)

b. Name of Working Group Chair: Stuart J. Kerry

c. Name of Sponsoring Society and Committee: Computer Society Local and Metropolitan Area

Networks

d. Name of Sponsoring Committee Chair: Paul Nikolich

4.  Contact Information (Contact should be the person who will answer any questions concerning this extension request):

a. Name: Stuart J. Kerry

b. Telephone: +1-408-348-3171

c. FAX: +1-408-474-5343

d. EMAIL: stuart@ok-brit.com

5. The current PAR is valid through 2007-12-31 (enter the expiration date of the PAR).  This PAR Extension is being requested for:

NOTE:  The average extension request is for one or two years.  NesCom will consider requests for extensions of three or four years on an exceptional basis.  Such requests must be supported with sufficient detail on planned actions and activity dates to provide reasonable confidence that the project can be completed within the extended time.

6. Statement of why an extension is required.  This should include a description of what the working group has accomplished and what remains to be accomplished, along with the reasons why the work was unable to be completed in the allotted time frame.

An extension is needed to complete the balloting and publication process on a document that is both large (~500 pages)and complex.	 Early project schedules underestimated the time required to reach concensus on an initial baseline.

Substantial progress has been made in establishing stable draft text.

Letter Ballot #84 on Draft 1.0  (Closing date: March 11, 2006)

Letter ballot failed (Announced May 2)

432 eligible people in this ballot group

149: Approve

171: Do Not Approve

32  : Abstain

46.6% affirmative - MOTION FAILS

Letter Ballot #97 on Draft 2.0 (Closing date: April 11, 2007)

Letter ballot passed. (Announced March 12, 2007)

325 eligible people in this ballot group.

231: Approve

46 : Do Not Approve

28 : Abstain

83.4% affirmative - MOTION PASSES

Next Ballot on draft 3.0 will be WG recirculation with expected ballot start date Sept 2007.

7. History

a. What date was the PAR first approved? 2003-09-11

b. What date did you begin writing the first draft? 2006-01-20

c. How many people are actively working on the project? 350

d. How many times a year does the working group meet:

- In person? 6

- Via teleconference? 30

e. How many times a year is a draft circulated to the working group via electronic means? 10

8. Document Progress

a. What percentage of the Draft is stable? 90%

b. How many significant work revisions has the Draft been through? 3

9. Project Plan

(Item #9a is only for projects that have been balloted.  If your draft has not yet gone to ballot, please go to Item #9b)

a. Balloting History - Provide history of all IEEE Sponsor ballots under this project::

1st Ballot Close date (or scheduled close): 2001-01-01

1st Ballot Draft Number:

1st Ballot results (% affirmative, %negative, %abstain):

2nd Ballot Close date (or scheduled close):

2nd Ballot Draft Number:

2nd Ballot results (% affirmative, %negative, %abstain):

(Add additional entries for ballots as needed):

When do you estimate that the final IEEE Sponsor ballot will be completed? 2008-07-01

When do you expect to submit the proposed standard to RevCom? 2008-08-01

b. For projects that have not yet begun Sponsor ballot, please answer the following:

When will IEEE sponsor balloting begin? 2008-01-22

When do you estimate that the final IEEE Sponsor ballot will be completed? 2008-07-01

When do you expect to submit the proposed standard to RevCom? 2008-08-01

10. Future Adoptions

- If this is a new document, will it be adopted (in part or in whole) by another national, regional or international organization?  If yes, which organization? ISO/

- If this is a revision of an existing document, has this document been adopted by the IEC, ISO, ETSI, SCC, etc?    If yes, which organization? ISO

11. Additional Extensions

a. Is this the first request for an extension?  (If yes, please do not go any further.  You have completed the form.)

b. If not, when was the previous extension approved?

After completion of this form, please e-mail this to the NesCom Administrator at

nescom-admin@ieee.org.  Confirmation of submittal will be sent on receipt of this request.

References: