## Slide 1: WG11 Snapshot January ‘12
Date: 15 -January-2012
Authors:
Name
Company
Address
Phone
email
Bruce Kraemer
Marvell
5488 Marvell Ln
Santa Clara, CA
95054
+1
-
321
-
4
27
-
4098
bkraemer@
marvell
.com

## Slide 2: 802.11 Meeting Documents
Agenda 11-11-1595
Snapshots 11-11-1596
Supplementary 11-11-1597
Adrian’s Vice Chair report 11-12-0038
Jon’s Vice Chair report 11-12-0045
Treasury report 11-12-0043

## Slide 3: PAR Expiration/Renewal Schedule
Project | PAR Expiration Date
MB | 31-DEC-2011
S | 31-DEC-2011
Revision | 31-DEC-2012
AA | 31-DEC-2012
AC | 31-DEC-2012
AD | 31-DEC-2012
AE | 31-DEC-2013
AF | 31-DEC-2013
AH | 31-DEC-2014
AI | 31-DEC-2014
https://development.standards.ieee.org/pub/active-pars?n=22&o=1a0a2a3d
Plan for Approval of
New Revision PAR
July 2012
Plan for Approval of
Extension PAR
July 2012

## Slide 4
Officers

## Slide 5: WG11 Task & Study Group Officers – January 2012
Cat | Group | Chair | Vice Chair | Technical Editor | Secretary
WG | WG11 | Bruce Kraemer | Jon Rosdahl Adrian Stephens | Adrian Stephens Peter Ecclesine | Stephen McCann
TG | Mb | Dorothy Stanley | Michael Montemurro | Adrian Stephens | Jon Rosdahl
TG | AA | Graham Smith | Alex Ashley | Alex Ashley | Ganesh Venkatesan
TG | AC | Osama Aboul-Magd | Menzo Wentink, Joonsuk Kim | Robert Stacey | David Yang
TG | AD | Eldad Perahia | Chris Hansen, James Yee | Carlos Cordeiro | -OPEN-
TG | AE | Michael Montemurro |  | Henry Ptasinski | Matthew Fischer
TG | AF | Richard Kennedy | Peter Ecclesine | Peter Ecclesine | Zhou Lan
TG | AH | Dave Halasz | Yongho Seok | Minyoung Park | Joseph TEO Chee Ming
TG | AI | Hiroshi Mano | Marc Emmelmann | Tom Siep | Hitoshi Morioka
SC | WNG | Clint Chaplin |  |  | 
SC | ARC | Dave Bagby | Mark Hamilton |  | 
SC | JTC1 | Andrew Myles |  |  | 
SC | REG | Richard Kennedy |  |  | 
SC | Smart G | Bruce Kraemer |  |  | 
SG | CMMW | Xiaoming, Eldad - PT |  |  | 
SG | ISD | Stephen McCann - PT |  |  | 
NYRQ = Not yet required, nominations are not open OPEN = Candidate Nominations are open

## Slide 6: WG11 Task & Study Group Officers – January 2012-adj
Cat | Group | Chair | Vice Chair | Technical Editor | Secretary
WG | WG11 | Bruce Kraemer | Jon Rosdahl Adrian Stephens | Adrian Stephens Peter Ecclesine | Stephen McCann
TG | Mb | Dorothy Stanley | Michael Montemurro | Adrian Stephens | Jon Rosdahl
TG | AA | Graham Smith | Alex Ashley | Alex Ashley | Ganesh Venkatesan
TG | AC | Osama Aboul-Magd | Menzo Wentink, Joonsuk Kim | Robert Stacey | David Yang
TG | AD | Eldad Perahia | Chris Hansen, James Yee | Carlos Cordeiro | -OPEN-
TG | AE | Michael Montemurro |  | Henry Ptasinski | Matthew Fischer
TG | AF | Richard Kennedy | Peter Ecclesine | Peter Ecclesine | Zhou Lan
TG | AH | Dave Halasz | Yongho Seok | Minyoung Park | Joseph TEO Chee Ming
TG | AI | Hiroshi Mano | Marc Emmelmann | Tom Siep | Hitoshi Morioka
SC | WNG | Jon Rosdahl |  |  | Stephen McCann
SC | ARC | Adrian Stephens |  |  | 
SC | JTC1 | Andrew Myles |  |  | 
SC | REG | Richard Kennedy |  |  | 
SC | Smart G | Bruce Kraemer |  |  | 
SG | CMMW | Xiaoming, Eldad - PT |  |  | 
SG | ISD | Stephen McCann - PT |  |  | 
NYRQ = Not yet required, nominations are not open OPEN = Candidate Nominations are open

## Slide 7
Status Reports

## Slide 8: Current Membership Status
Data from document 11-12-0038
Definitions:
  Aspirant: a member who has attended 1 qualifying meeting
  Potential Voter: a member who has attended 2 qualifying meetings and will become a voter at the start of the next plenary they attend
November Status | Number
Aspirant | 113
Potential Voter | 40
Voter | 300

## Slide 9: IEEE 802.11 Standards Pipeline
Slide 9
PHY
Sponsor
Ballot
MAC
Study
groups
802.11k
RRM
802.11r
Fast Roam
802.11 (’99)
2.4GHz
Published
Standard
g
54 Mbps
2.4GHz
e
QoS
i
Security
f
Inter AP
h
DFS & TPC
802.11V
Network
Management
802.11u
WIEN
802.11Y
Contention
Based
Protocol
WG
Letter Ballot
802.11 -2007
802.11aa
Video Transport
802.11ac
VHT 5GHz
TG without
Approved draft
Discussion Topics
Published
Amendment
802.11n
High
Throughput
(>100 Mbps)
802.11W
Management
Frame
Security
802.11z
TDLS
802.11p
WAVE
802.11af
TVWS
Smart Grid
802.11ai
FILS
802.11 ah
802.11mb
Revision
WNG
j
JP bands
802.11 -2003
a
54 Mbps
5GHz
b
11Mbps
2.4 GHz
d
802.11s
Mesh
802.11ae
QoS Mgt Frames
802.11ad
VHT 60 GHz
IDS
CMMW
Notes: doc.: IEEE 802.11-11/0483r0
May 2011
        Bruce Kraemer (Marvell)
Page 9

## Slide 10: IEEE 802.11 Revisions
Slide 10
802.11k
RRM
802.11r
Fast Roam
a 54 Mbps
5GHz
b
11 Mbps
2.4GHz
d
Intl roaming
802.11V
Network
Management
802.11s
Mesh
802.11u
WIEN
802.11Y
Contention
Based
Protocol
802.11n
High
Throughput
(>100 Mbps)
802.11W
Management
Frame
Security
802.11z
TDLS
802.11p
WAVE
802.11
-1999
PHY
MAC
802.11
-2012
802.11
-2007
802.11aa
Video Transport
802.11ae
QoS Mgt Frames
802.11ah
<1GHz
802.11ac
Very High
Throughput
6Gbps @ 5GHz
802.11ai
FILS
802.11ad
Very High
Throughput
6Gbps @ 60GHz
802.11af
TV Whitespace
802.11
-2003
g
54 Mbps
2.4GHz
e
QoS
i
Security
h
DFS & TPC
j
JP bands
f
Inter AP
Notes: doc.: IEEE 802.11-11/0483r0
May 2011
        Bruce Kraemer (Marvell)
Page 10

## Slide 11: WG11 Editor Abstract / Agenda – Jan 2012
Slide 11
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
Amendment Ordering / Draft Snapshots
Style Guide for 802.11
Editor succession REVmc
Editor backup practices
Notes: July 2007
        Terry Cole (AMD)
Page 11

## Slide 12: WNG SC – January 2012
Review of objectives
802.21 Issues () – Subir Das
Access Point Power Saving (11-12-0006-00-0wng-access-point-power-saving) – Alex Ashley
6-10GHz () – Jim Lansford
Discussions on the better resource utilization for the next generation WLANs (11-12-0068-00-0wng-discussion-on-the-better-resource-utilization-for-the-next-generation-wlans.pptx) - Yasuhiko Inoue
Notes: May 2008
Page 12

## Slide 13: 802.11 ARC – Jan, 2012
Administration
  Attendance
  Approve Agenda
  Policies
802 Overview & Architecture ballot
  Ballot status update
    802.11 WG ballot to collect comments closed Jan 13
    802 ballot closes Feb 4
  Discussion on consolidation of 802.11 comments
    Submit 802.11’s comments/vote to 802 ballot by Feb 4
Future sessions / SC activities

## Slide 14: TGmb - January 2012
Slide 14
Recirculation Sponsor Ballot on Draft 12.0 closed 13 Nov 2011
  Pool 186, 150 affirmative – 97%, 5 Disapprove –35%, 9 Abstain – 5% (prior ballot was 147/9/8)
  2 comments (prior ballot was 92), both from an approve voter; no additional recirculation required.
  EC approved our Request for Conditional Approval to proceed to RevCom at Nov 2011 EC meeting; Conditions met
D12.0 submitted to RevCom; on the continuous process agenda (January 23rd meeting, early Feb ratification, March/April publication)
This meeting: respond to any RevCom questions
Notes: doc.: IEEE 802.11-yy/xxxxr0
Month Year
        John Doe, Some Company
Page 14

## Slide 15: IEEE 802.11 TGaa – Jacksonville, Jan 2012
Goals for the Meeting:
  Sponsor Ballot 3 received 100% approval with 6 comments.
  Review and Approve the Atlanta and Teleconferences meeting minutes
  Report on Sponsor Ballot results and plan
  Prepare submission to EC
  Plan for Teleconferences
Notes: May 2008

## Slide 16: IEEE 802.11ac – January 2012
Discuss any proposed changes to TGac draft.
Request WG approval to start a 30-day WG Letter Ballot.
  Comment resolution spread sheet is available at: https://mentor.ieee.org/802.11/dcn/11/11-11-0907-12-00ac-lb178-comments-tgac-d1-0.xls .
Review TG timeline.
Agenda for this meeting is available in document 11-12/0008r0.

## Slide 17: TGad – Meeting Goals
Comment resolution on first sponsor ballot

## Slide 18: TGae January 2012 Summary
Status:
Completed 2 SB Recirculations:
  2nd Recirculation: 100% approval and 11 comments.
  3rd Recirculation: 100% approval and 0 comments.
Objectives:
Prepare report for EC and REVCOM

## Slide 19: TGaf – Meeting Goals January 2012
Slide 19
Approve meeting and teleconference minutes
Review the results of LB171
Approve the LB171 comment spreadsheet in 11-11/277r24
Approve speculative draft D1.05
Review the progress since November
Complete MAC/General comments resolution
Review regulatory landscape
Begin the process of creating the PHY clause, answering all LB 171 PHY comments
Plan for March meeting and teleconferences

## Slide 20: IEEE 802.11ah Snapshot
Primary focus
  Continue work on the specification framework document.
Continue work on,
  Requirements & eval. and channel model document
Timeline review & Teleconference schedule

## Slide 21: IEEE 802.11 FILS TGai – Jacksonville, Jan 2012
Goals for the Meeting:
  Joint Session with ISD-SG
  Review and Approve the Atlanta and Teleconference meeting minutes
  Presentation of submissions
    Submission of Initial technical contribution
    General submission
  TIME line of task group
  Plan for Jan & Teleconference

## Slide 22: IEEE JTC1 ad hoc – November 2011
The agenda items that will be addressed this week are:
  Select IEEE 802 delegation for next SC6 meeting
    February 2012 in China – same week as WFA meeting
  Review IEEE 802.11 WG liaisons to SC6
    Latest liaisons of Sponsor Ballot drafts
  Review status of WAPI in SC6 (802.11i replacement)
    CRM meetings on WAPI NP comments
  Review status of 802.1X/AE and 802.16 security replacements
    Not much new in ISO/IEC
  Review status of N-UHT (802.11ac replacement)
    Not much new in ISO/IEC; but it is being standardised in China
  Review plan for ISO/IEC 8802 standards
    Goal is a liaison to SC6 from IEEE 802

## Slide 23: Regulatory Standing Committee Meeting Goals January 2012
The regulatory summaries
Regulatory issues status
  FCC open issues and changes on the horizon
  FCC 5 GHz rules changes update
  EN 300 328 revision update
  ETSI 5 GHz rules changes update
    5 GHz bands part of SRD regulation
    ERC Recommendation for SRDs
Critical issues actions
  Lufthansa DA2GC status
  Wireless Automation – spectrum outside 2.4 GHz

## Slide 24: Smart Grid – January 2012
NIST Smart Grid PAP#2 Update
Progress on rewrite of Chapter 4 & 5

## Slide 25: China millimeter wave Study Group – Meeting Goals
Select Task Group leadership
PAR & 5 C draft & development
Task group logistics

## Slide 26: IEEE 802.11 ISD SG – January 2012
Study Group officer elections.
Determine Scope of Study Group
Presentations
Discussions with TGai regarding scope
Plans for March 2012
Agenda for this meeting is available in document 11-12/0004r0.

## Slide 27
Recent Ballots

## Slide 28
Year | Inter meeting Period | Ballots Completed | 
 |  | WG | Sponsor
2010 | July - Sept | 2 | 7
2010 | Sept - Nov | 2 | 4
2010/2011 | Nov - Jan | 1 | 3
2011 | Jan - Mar | 3 | 2
2011 | Mar - May | 3 | 3
2011 | May - July | 4 | 2
2011 | July - Sept | 4 | 3
2011 | Sept - Nov | 1 | 3
2011/2012 | Nov - Jan | 1 | 6
Recent Ballot History

## Slide 29
Working Group | Activity | Ballot # | Draft # | Start date | End date | % Yes | Comments received
 | AD | 186 | 5.0 | Nov 09 | Nov 24 | 94.7 | 23
Sponsor Pool size |  |  |  |  |  |  | 
214 | AD | 0 (initial) | 6.0 | Dec 05 | Jan 05 | 86.0 | 514
156 | AA | R1 | 7.0 | Nov 11 | Nov 26 | 95.8 | 23
 | AA | R2 | 8.0 | Dec 12 | Jan 01 | 99.2 | 6
186 | REVmb | R6 | 12.0 | Nov 3 | Nov 13 | 96.8 | 2
145 | AE | R2 | 7.0 | Nov 28 | Dec 13 | 100 | 11
 | AE | R3 | 8.0 | Dec 15 | Jan 04 | 100 | 0