## Slide 1: Smart Grid SC– January 2012
Date: 18 Janaury 2012
Discussion topics during November Atlanta Session
Name | Company | Address | Phone | email
Bruce Kraemer | Marvell | 5488 Marvell Lane, Santa Clara, CA, 95054 | +1-321-751-3988 | bkraemer@marvell.com
Tuesday Abstract:
1 – NIST PAP2

## Slide 2: Jacksonville Agenda
High level
PAP02 GOALS, Work plan, Schedule,
Discussion of details as appropriate
Catalog of Standards
Modeling Tool
PAP02 Intro
Cyber Security
Publications and References

## Slide 3
NIST SGIP
PAP02 Update

## Slide 4: Major 802 Support Elements in SGIP
NIST
SGIP
PAP#2
OpenSG
SDOs
Smart Grid Strategy
Program management
Document Publication
Utility Requirements
Technology Capabilities

## Slide 5: High Level 802 Goals in the PAP02 Context
Recognition of IEEE 802 wireless standards in NIST Catalog of Standards
Acceptance of wireless standards as viable in Smart Grid deployments

## Slide 6: Major 802 Engagement Opportunities in SGIP
Participate in the PAP02 activity to develop Wireless Guideline 2.0
Prepare and Submit application paperwork for 802 standards to NIST for inclusion in the Catalog of Standards

## Slide 7: PAP#2 Status
Published: Version 1
  NISTIR 7761: NIST Priority Action Plan 2
    Guidelines for Assessing Wireless Standards for Smart Grid Applications
  Wireless Capability Matrix
  Application Communication Requirements Matrix
Extended Work: Update of the Guidelines with goal of completing Version 2 by August 2012
Slide 7
http://collaborate.nist.gov/twiki-sggrid/bin/view/SmartGrid/PAP02Wireless

## Slide 8: Guideline Version 1
Attribute | Standard Information
Identifier of the standard | NIST IR 7761
Title of the standard | Guidelines for Assessing Wireless Standards for Smart Grid Applications
Name of owner organization | NIST
Latest versions, stages, dates | 1
URL(s) for the standard | http://collaborate.nist.gov/twiki-sggrid/pub/SmartGrid/PAP02Objective3/NIST_PAP2_Guidelines_for_Assessing_Wireless_Standards_for_Smart_Grid_Applications_1.0.pdf
http://collaborate.nist.gov/twiki-sggrid/bin/view/SmartGrid/SGIPCosSIFNISTIR7761

## Slide 9: Guideline Sections
Sect 2 Acronyms and Definitions
Sect 3 SG Conceptual Model & Business Requirements
Sect 4 Wireless Technology
Sect 5 Modeling & Evaluation Approach
Sect 6 Factors to Consider
Sect 7 Conclusions
Sect 8 References
Sect 9 Bibliography
Annex (e.g. A, B, C, D, E)

## Slide 10: Annexes
ANNEX A IEEE 802.11
ANNEX B 3GPP LONG TERM EVOLUTION (LTE)
ANNEX C 3GPP HIGH SPEED PACKET ACCESS (HSPA)
ANNEX D CDMA2000 1X AND HIGH RATE PACKET DATA (HRPD)
ANNEX E IEEE 802.16/WIMAX NETWORK
January 2012
Slide 10

## Slide 11: Guideline 1 to 2 Differences
Provide a significantly better method for analyzing/comparing the performance of a wireless technology in a representative physical environment with a specified data load scenario
  Utilize realistic data loading (developed by OpenSG)
  Correct definitions contained in Section 4
  Significantly extend the technology modeling (SDO sub com) in Section 5

## Slide 12: PAP02 Guideline - Schedule Overview
Wireless Guideline 1 published – Jan 13, 2011
Finalize wireless model – Oct 7, 2011
Revise Sections 2,3,4,5,6,7,8,9,Annex - March 16, 2012
Collect all details on modeling scenarios – Nov 4, 2011
Exercise, refine, output model results – Feb 3, 2012
PAP02 vote on Guideline 2
Submit Guideline 2 to CoS process – April 16, 2012
Wireless Guideline 2 published – Aug 10, 2012

## Slide 13: SDO Sub group
SDO Sub-group
Purpose: Sub-group open to anyone with technical knowledge interested in contributing to clarifying SDO terms and generating estimates for covered equipment
When: Occurs every Monday effective 8/8/2011 from 9:00 AM to 10:30 AM (UTC-08:00) Pacific Time (US & Canada).
Conference Bridge: +1-858-658-1111 Conference ID: 3827472 Passcode: 0681

## Slide 14: Work in Progress:
January 2012
Slide 14
Chapter 4:
Chapter 5:
Chapter 6:
Update:
Range Estimator:

## Slide 15: January 03, 2012 Update: SDO Sub-group Progress Doug Gray Farrokh Khatibi

## Slide 16: Background
The PAP02 SDO Sub-group meets every Monday 9:00-10:30AM pacific time.
  No calls Dec 26th, and Jan 2nd, Next call Jan 9, 2012
SDO Sub-group Goal: Update NISTIR 7761 Guidelines for Assessing Wireless Standards for Smart Grid
  Focus on the wireless communication aspects
    Section 4: Wireless Technology (includes link the Wireless Capabilities Matrix)
    Section 5: Modeling and Evaluation Approach
    Section 6: Factors to Consider in Evaluating Performance
    Annexes: Technology-specific
  Also working on a Modeling Tool for end users (e.g., the utilities companies)
    Linked to Section 5 (or possibly a new section)

## Slide 17: Status & Plans: Section 4
Section 4: Wireless Technology
  Lead: Farrokh Khatibi
  Text completed and reviewed by SDO Sub-group
  Sent out for PAP02 review & comments – Dec 5, 2011
  Comments due – Fri, Jan 6th
To be Done:
  Review and address PAP2 feedback – Jan 9th call, possibly Jan 16th (depends on amount & type of feedback)
  Update Wireless Capabilities Matrix to comply with new Section 4 text
  Submit new Matrix to SDO for updates
    Completion date: TBD

## Slide 18: Status & Plans: Section 5
Section 5: Modeling and Evaluation
  Lead: Doug Gray
  Final draft completed for SDO review Nov 28, 2011
  SDO reviewed and accepted sub-sections 5.1 thru 5.2.1.1 (Group A items) Dec 19th
  Reviewed and identified some additional inputs for 5.2.2: Indoor Models (Group B)
To be Done:
  Jan 9th or 17th : Complete review of Group B – Indoor Models and begin review of next sub-sections
  Mid to late Feb for completed SDO review seems reasonable

## Slide 19: Status & Plans: Section 6
Section 6: Factors to Consider in Evaluating Performance
  Lead: TBD
  Needs to be aligned with Section 4, 5, & Annexes
  Can’t complete Section 6 until revisions to Section 5 & Annexes are completed

## Slide 20: Status & Plans: Modeling Tool
Excel Modeling Tool:
  Lead for Wireless Module: Doug Gray
  Lead for Demographic Module: TBD (Ron for now)
  Introduced (linked) in Sub-Section 5.2.7
  Latest revision (Wireless Module) v2.6
    Input: Data density requirements (MB/s/sq-mi) and Area to be covered (sq-mi) [derived from Demographic Module]
    Output: Required BS-to-BS spacing & number of required BS
    Current version includes example parameters [Eventually requires valid technology-specific parameters]
  Additional work awaiting the completion of Section 5
    Need to relate latency (QoS) to channel capacity
    Focus on Link budget – suitable margins for interference, penetration loss, etc & estimating channel capacity for different wireless technologies

## Slide 21: UCAIUG
•The UCA® International Users Group is a not-for-profit corporation consisting of utility user and supplier companies that is dedicated to promoting the integration and interoperability of electric/gas/water utility systems through the use of international standards-based technology. It is a User Group for IEC 61850, the Common Information Model – Generic Interface Definition (CIM/GID as per IEC 61970/61968), advanced metering and demand response via OpenDR.
Our Mission: To enable utility integration through the deployment of open standards by providing a forum in which the various stakeholders in the utility industry can work cooperatively together as members of a common organization to: Influence, select, and/or endorse open and public standards appropriate to the utility market based upon the needs of the membership. Specify, develop and/or accredit product/system-testing programs that facilitate the field interoperability of products and systems based upon these standards. Implement educational and promotional activities that increase awareness and deployment of these standards in the utility industry.

## Slide 22
http://osgug.ucaiug.org/UtiliComm/Shared%20Documents/SG-NET%20PAP%20work-in-progress/Database-wip/database/SGNet-2010mod29Aug2011-5.1.zip
Latest data descriptions
Actors
Flows
Data size
Security levels
Open SG Utility Data Flow information

## Slide 23
802 Smart Grid Teleconference Plans
Calls have been scheduled at 2pm ET on Wednesdays
Call topics between January & March meetings ??
Call Dates to schedule??
Jan 25 - No
Feb 01
Feb 08
Feb 15
Feb 22 - No
Feb 29 - No
Mar 07 - No