## Slide 1: 802.11 WG Editor’s Meeting (May ‘12)
Date: 2011-05-12
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2012-05-15
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Discussion with IEEE Publications staff
802.11 Mandatory Draft Coordination before SB
Numbering Alignment process / Spreadsheet
Amendment Ordering / Draft Snapshots
REVmc preliminary schedule
Style Guide for 802.11
Notes: July 2007

## Slide 4: Roll Call – 2012-05-15
802.11 Editor’s Present
  802.11-2012 – Adrian Stephens
  P802.11aa Amendment (VTS) – Alex Ashley
  P802.11ac Amendment (VHT L6) – Robert Stacey
  P802.11ad Amendment (VHT60) – Carlos Cordeiro
  P802.11af Amendment (TVWS) – Peter Ecclesine
  P802.11ah Amendment (S1G) – Minyoung Park
  P802.11ai Amendment (FILS) – Tom Siep
802.11 Editor’s Not Present
Also present:
IEEE Staff present and always welcome!
  Lisa Perry – Staff liaison l.perry@ieee.org
  Michelle Turner – staff editor for 802, m.turner@ieee.org
IEEE Staff not present and always welcome!
  Francisco Drago – staff editor, drago.f@ieee.org
  Tricia Gerdon – our staff liaison, p.gerdon@ieee.org
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmb – Adrian Stephens – adrian.p.stephens@intel.com
TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
TGac – Robert Stacey – rstacey@apple.com
TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Tom Siep – tom.siep@csr.com
Editors Emeritus:
  TGae – Henry Ptasinski – henry@LOGOUT.COM
Notes: July 2007

## Slide 6: Round table status report
REVmb –
11aa –
11ac –
11ad –
11ae –
11af –
11ah –
11ai –

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Notes: July 2007

## Slide 9: Numbering Alignment Process
Update from all published standards. Posted as 11-11/1149r17 (2012 April 18)
802.11-2012 is numbering baseline. 11ad goes first, then 11ac, 11af, 11ah, 11ai.
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
Slide 9

## Slide 10: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 11: Discussion with IEEE Publications staff
802.11-2012 publication is complete

## Slide 12: MDR Status
802.11 Working Group MDR
  11-11/615r4 documents the process
  MDR now in the 802.11 Operating Manual 11-09/0002r8
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011

## Slide 13: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes?
Volunteers sought to improve this state.

## Slide 14: 802.11 Style Guide
See 11-09-1034-05-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 15: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2011 Amendment 1 | TGae | Mar 2012
802.11-2011 Amendment 2 | TGaa | Jun 2012
802.11-2011 Amendment 3 | TGad | Dec 2012
802.11-2011 Amendment 4 | TGac | Dec 2013
802.11-2011 Amendment 5 | TGaf | Mar 2014
802.11-2011 Amendment 6 | TGah | Mar 2015
802.11-2011 Amendment 7 | TGai | Sept 2014
Data as of May 2012
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 16: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 17: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | mb | ae | aa | ad | ac | af | ah | ai |  |  |  |  |  |  | 
mb | Y | 12.0 |  |  |  |  |  |  |  |  |  | Frame 9.0 | Yes | 2009 | Adrian Stephens | 13-Mar
ae | Y | 12.0 | 8.0 |  |  |  |  |  |  |  |  | libreoffice 3.3 | Yes | 2009 | Henry Ptasinski | 13-Mar
aa | Y | 12.0 | 8.0 | 9.0 |  |  |  |  |  |  |  | Word | Yes | 2009 | Alex Ashley | 19-Jan
ad | Y | 12.0 | 8.0 | 9.0 | 6.0 |  |  |  |  |  |  | Word | Yes | 2009 | Carlos Cordero | 9-Mar
ac | Y | 12.0 | 8.0 | 8.0 | 5.0 | 2.0 |  |  |  |  |  | Frame 10.0 | No | 2009 | Robert Stacey | 13-Mar
af | Y | 12.0 | 8.0 | 8.0 | 5.0 | 2.0 | 1.07 |  |  |  |  | Frame 9.0 | No | 2009 | Peter Ecclesine | 9-Mar
ah | Y | 12.0 | 9.0 | 4.0 | 5.0 | 2.0 | 1.0 | 1.0 |  |  |  |  | No | 2009 | Minyoung Park | 20-Jan
ai | Y | 12.0 |  |  |  |  |  |  |  |  |  | Frame 10.0 | No | 2012 | Tom Siep | 13-Mar
Changes from last report shown in red.
Slide 17
May 2012
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 17

## Slide 18: Introduction to REVmc
802.11ae-2012, 802.11aa-2012 and P802.11ad
Initial estimate of timelines for PAR process

## Slide 19: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame.
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (mbD12, aeD7, aaD8)

## Slide 20: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.