## Slide 1: TGad May 2012 Closing Report
Date: 2012-05-18
Authors:

## Slide 2: Abstract
This document is the closing report for TGad for the May 2012 session.

## Slide 3: Work Completed
Comment resolution on second recirculation sponsor ballot completed
Approved motion for third recirculation sponsor ballot on D8.0
Planning for “the end”
  Two recircs between now and July F2F (D8.0 & D9.0)
  EC conditional approval at July 20 meeting
    Unchanged draft after EC meeting (D9.0)
  For continuous process Revcom call in Oct
    Deadline for submission to Revcom is Aug

## Slide 4: Goals for July 2012
Comment resolution on recirculation sponsor ballot
Prepare for EC conditional approval

## Slide 5: Conference call times
Previously approved conference calls
  Apr 26, May 10, May 31,
    10:00 – 12:00 ET
  Apr 19, May 3, May 24, June 7
    20:00-22:00 ET
New conference calls
  Not overlap with TGac
  June 14, June 28, July 12, Aug 2
    10:00 – 12:00 ET
  June 21, July 5, July 26, Aug 9
    20:00-22:00 ET