## Slide 1
Date: 2012-07-16
Authors:
P802.11ad Report to EC on Conditional Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ad Draft 9.0 to Revcom.

## Slide 3: Sponsor Ballot Results – P802.11ad
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
5 Jan 2012 | Initial Sponsor Ballot for TGad draft 5.0 | 214 | 175 | 81 | 11 | 6 | 141 | 23 | 85
30 Mar 2012 | First Recirculation Sponsor Ballot for TGad draft 6.0 | 214 | 183 | 85 | 11 | 6 | 163 | 9 | 94
11 May 2012 | Second Recirculation Sponsor Ballot for TGad draft 7.0 | 214 | 187 | 87 | 12 | 6 | 167 | 8 | 95
16 Jun 2012 | Third Sponsor Recirculation Ballot for TGad draft 8.0 | 214 | 188 | 87 | 12 | 6 | 170 | 6 | 97
 | change in vote | 214 |  |  | 12 |  | 171 | 5 | 97
28 July 2012 | Fourth Recirculation Ballot for TGad draft 9.0 |  |  |  |  |  |  |  | 

## Slide 4: 802.11 WG Sponsor Ballot Comments – P802.11ad
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
5 Jan 2012 | Initial Sponsor Ballot for TGad draft 5.0 | 499 (267 T, 62 G, 170 E)
30 Mar 2012 | First Recirculation Sponsor Ballot for TGad draft 6.0 | 105 (54 T, 1 G, 50 E)
11 May 2012 | Second Recirculation Sponsor Ballot for TGad draft 7.0 | 66 (47 T, 1 G, 18 E)
16 Jun 2012 | Third Sponsor Recirculation Ballot for TGad draft 8.0 | 47 (15T, 1 G, 31 E)

## Slide 5: Unsatisfied Technical comments by commenter
Voter | Initial Sponsor Ballot | 1st Recirc | 2nd Recirc | 3rd Recirc | Total
Hunter, David (TimeFactor) | 20 | 23 | 17 | 4 | 64
Rosdahl, Jon W (CSR) | 6 |  |  | 1 | 7
Santhoff, John (Pulse-LINK) | 1* |  |  |  | 1
Total | 27 | 23 | 17 | 5 | 72
*Assumed unsatisfied, no response to
emails to commenter

## Slide 6: Unsatisfied Editorial comments by commenter
Voter | Initial Sponsor Ballot | 1st Recirc | 2nd Recirc | 3rd Recirc | Total
Hunter, David (TimeFactor) | 3 | 9 | 1 | 0 | 13
Total | 3 | 9 | 1 | 0 | 13

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 8: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D8.0 | June 2012 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 9: TGad Timeline
4th Recirculation Sponsor Ballot on D9.0 | Open 2012-07-13 | Close 2012-07-28
5th Recirculation Sponsor Ballot on unchanged D9.0 | Open 2012-08-10 | Close 2012-08-20
Report to EC on meeting conditions to proceed to RevCom | 2012-08-24 | 
Posting to RevCom* | 2010-08-31 | 
* The revised RevCom submission will be submitted 25 days prior to the SB meeting, according to RevCom policy section 6