## Slide 1: TGaf San Diego Closing Report
Date: 2012-07-20
Authors:

## Slide 2: Abstract
This presentation is the closing report for the 16th face-to-face meeting of IEEE 802.11 TGaf taking place the week of July 16, 2012 at the IEEE 802 Plenary in San Diego.

## Slide 3: Plan for the Week
Approve draft P802.11af D1.08 as the working draft
Review of the progress since May
Regulatory update
Review and Approve document 11-12/0809rx as Clause 23 – TGaf PHY
Review and Approve other inputs to Clauses 3, 4, 6, 7, 8, 9 and 10 and Annexes B, C, D and E as required
Review other PHY comments resolutions
Plan for September meeting and teleconferences

## Slide 4: TGaf Accomplishments
Approved draft D1.08 as the working draft
Wookbong Lee presented a PHY Clause (23) that was approved by the group during the week (11-12/809r5)
Reviewed the comment spreadsheet and finalized resolutions to all the PHY comments; MAC and General comments were complete earlier this year
Ron Porat created a document that explains the differential PHY clause (based on Clause 22), intended to help WG voters, as TGaf was the first to use this approach (11-12/877r1)
Approved draft D2.0 as the working draft, and to forward it to the WG for approval to go to Sponsor Ballot
Voted to approve Draft 2.0
  Vote:
Planned for September meeting, and weekly teleconferences
  Tuesdays at 21:00 ET

## Slide 5: TGaf PHY Construction
The TGaf draft is now at D2.0, following completion of the comment resolutions from LB171
To construct the TGaf PHY (Clause 23) instead of copying and pasting from Clause 22 (the TGac PHY it is based on), we created a differential clause
  Paragraphs track those in Clause 22
  We developed the title “TVHT” as the TVWS version of “VHT”
  Where no changes are necessary, clickable references to Clause 22 paragraphs are used
  Where TGaf differs, full paragraphs are included
Document 11-12/877r1 is an overview of the TGaf PHY to help voters understand the elements of Clause 23

## Slide 6: WG Motion
Having approved TGaf Draft 2.0,
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGaf D2.0 be forwarded to Sponsor Ballot?”
Moved by Rich Kennedy on behalf of TGaf
TGaf vote: 22/0/0
Moved: <name>, Seconded: <name>, Result: y-n-a]

## Slide 7: Plan for September
Approve San Diego and Teleconference minutes
Begin resolution of comments from Letter Ballot on Draft 2.0
Plan for November and Teleconferences

## Slide 8: TGaf Timeline – Updated July 2012
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: November 2012
Form Sponsor Ballot Pool: June 2013
Initial Sponsor Ballot: July 2013
Recirculate Sponsor Ballot: November 2013
Final WG/EC Approval: March 2014
RevCom/Standards Board Approval: June 2014

## Slide 9: Teleconferences
Weekly on Tuesdays through November 20th
Time: 21:00 ET for up to 2 hours