## Slide 1: IEEE 802.11mc Closing Report for September 2012
Date: 2012-9-20
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for September 2012.

## Slide 3: Status: The September session was the first meeting of TGmc (3 timeslots)
Officer elections:
  Chair Dorothy Stanley
  Vice Chairs: Mark Hamilton, Jon Rosdahl (will serve as secretary)
  Editor: Adrian Stephens
Initial timeline developed
Began processing comments received in recent Call for Comments on IEEE Std 802.11™-2012
  372 comments (106 editorial)
  Resolutions to 8 comments motioned, 8 comments ready for motion, ~10 comments discussed-text submission needed, ~30 addn’l resolutions prepared

## Slide 4: Draft Status
Editor has prepared
  TGmc D0.0 = 802.11-2012
  TGmc D0.1 = 802.11-2012ae
  TGmc D0.2 = 802.11-2012aa
  TGmc D0.3 = D0.2+editorial defect fixes
All drafts are posted on members area of the 802.11 website

## Slide 5: Initial Timeline
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
TBD – First WG Letter ballot
  Nov or Jan, without 11ad
Dec 2012 – March 2013 – 11ad integration – March/May ballot
TBD – Mandatory Draft Review
TBD – Form Sponsor Pool (45 days)
TBD – Initial Sponsor Ballot
Dec 2013 – March 2014 – 11ac integration
TBD – integration of additional completed amendments (e.g. 11af)
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval

## Slide 6: Teleconferences
Conference Calls 10am Eastern 2 hours
  Sept 28
  Oct 5, 12, 26
  Nov 2

## Slide 7: Next Steps
Continued Comment Resolution
Detailed schedule planning