## Slide 1: 802.11 Nov 2012 Closing Reports
Date: 2012-11-15
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the November 2012 closing plenary meeting.

## Slide 3: Attendance Summary
Breakout | Meetings | Avg Attendance | Sum Attendance | Max Attendance | Min Attendance
802.11 Newcomer Training | 1 | 14 |  |  | 
ARC | 1 | 20 |  |  | 
Editors Meeting | 2 | 5 | 11 | 10 | 1
GLK SG | 3 | 30 | 90 | 34 | 27
JTC1 | 2 | 7 | 15 | 9 | 6
PAD SG | 3 | 33 | 101 | 45 | 14
PAR Comments | 3 | 7 | 23 | 10 | 4
Reg SC | 1 | 20 |  |  | 
TGac | 10 | 23 | 233 | 53 | 1
TGaf | 12 | 47 | 575 | 109 | 16
TGah | 6 | 79 | 478 | 103 | 60
TGai | 10 | 72 | 724 | 104 | 1
TGaj | 4 | 30 | 122 | 51 | 3
TGmc | 5 | 22 | 112 | 28 | 20
Tutorials | 2 | 64 | 128 | 127 | 1
WG CAC | 4 | 7 | 30 | 15 | 1
WG Closing Plenary | 1 | 3 |  |  | 
WG Mid-Session Plenary | 3 | 68 | 206 | 202 | 1
WG Opening Plenary | 2 | 105 | 210 | 209 | 1
WNG | 2 | 73 | 146 | 145 | 1

## Slide 4: Attendance Histogram (Thu)

## Slide 5: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 6: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Bruce Kraemer
TG | MC | Maintenance (Revision C) | Dorothy Stanley (pro-tem)
TG | AC | Very High Throughput (<6 GHz bands) | Osama Aboul-Magd
TG | AD | Very High Throughput (60 GHz) | Eldad Perahia
TG | AF | Operation in TV Whitespace bands | Richard Kennedy
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng (pro-tem)
SG | ISD | Infrastructure Service Discovery | Stephen McCann
SG | GLK | General Link Setup | Donald Eastlake 3rd
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Dave Bagby
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy

## Slide 7: 802.11 WG Editor’s Meeting (Nov ‘12)
Date: 2012-11-11
Authors:
from slide 1/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 8: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – rstacey@apple.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Lee Armstrong– LRA@tiac.net Ping FANG Ping.FANG@huawei.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGae – Henry Ptasinski – henry@LOGOUT.COM
from slide 2/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)
Nov 2012
Notes: July 2007

## Slide 9: November 13th Round table status report
REVmc – Resolving comments, probably not balloting out of this meeting
11ac – Draft 4.0 comment resolution, probably recirc in Jan
11af – 50% chance of WG LB in Nov
11ah – Spec framework document, 25 submissions this meeting
11ai – Posted D0.1 , hope to have TG technical review out of Jan. Ping handling the spec framework document, Lee handling the draft
from slide 3/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)

## Slide 10: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
Expect D4.0 for P802.11ac Mandatory Draft Review, and need name of the independent reviewer
from slide 4/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)

## Slide 11: 802.11 Style Guide
See 11-09-1034-05-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 5/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)

## Slide 12: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2011 Amendment 1 | TGae | Mar 2012
802.11-2011 Amendment 2 | TGaa | Jun 2012
802.11-2011 Amendment 3 | TGad | Oct 2012
802.11-2011 Amendment 4 | TGac | Feb 2014
802.11-2011 Amendment 5 | TGaf | Jun 2014
802.11-2011 Amendment 6 | TGah | May 2015
802.11-2011 Amendment 7 | TGai | Mar 2014
Data as of Nov 2012
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 6/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 13: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ad | ac | af | ah | ai | mc | aj |  |  |  |  | 
ad | Y | 9.0 |  |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordero | 13-Nov
ac | Y | 9.0 | 4.0 |  |  |  |  |  | Frame 10.0 | No | 2012 | Robert Stacey | 13-Nov
af | Y | 9.0 | 4.0 | 2.1 |  |  |  |  | Frame 10.0 | No | 2012 | Peter Ecclesine | 13-Nov
ah | Y | 9.0 | 3.0 | 2.0 | 0.0 |  |  |  | Frame 10.0 | No | 2012 | Minyoung Park | 13-Nov
ai | Y | 7.0 | 2.2 | 1.07 | 0.0 | 0.1 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 13-Nov
mc | Y |  |  |  |  |  | 0.4 |  | Frame 10.0 | No | 2012 | Adrian Stephens | 13-Nov
aj |  |  |  |  |  |  |  |  |  |  |  |  | 
Changes from last report shown in red.
Slide 13
Nov 2012
from slide 7/7 of 11-12/1283r0 by Peter Ecclesine (Cisco Systems)
Nov 2012
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 13

## Slide 14: November 2012 Publicity
Date: 2012-11-12
Authors:
from slide 1/2 of 11-12/1350r0 by Stephen McCann, RIM

## Slide 15
TGad Press Release
  11-12-1066-00-0000-p802-11ad-press-release.doc
  Motion to ask WG for approval
  The EC will be asked to approved this on Friday 16th November.
from slide 2/2 of 11-12/1350r0 by Stephen McCann, RIM

## Slide 16: Closing Report
Date: 2012-11-16
Authors:
from slide 1/3 of 11-12/1409r0 by Clint Chaplin, Chair (Samsung)

## Slide 17: Abstract
Closing report for WNG SC for November 2012, San Antonio, Texas, USA
from slide 2/3 of 11-12/1409r0 by Clint Chaplin, Chair (Samsung)

## Slide 18
Presentations at November 2012 meeting
  Operator Deployed WLAN offload Cellular (11-12-1258-02-0wng-operator-deployed-wlan-offload-cellular.pptx) – Fang XIE
  Measurement Reporting in WLAN (11-12-1259-01-0wng-measurement-reporting-in-wlan.ppt) – Fang XIE
  Proposal for using saved IP to make a connection (11-12-1378-04-0wng-using-saved-ip-to-make-a-connection.pptx) – CHEN Yanming
Minutes
  11-12-1383-00-0wng-nov-2012-meeting-minutes-san-antonio.doc
Plans for January 2013
  1 2 hour session
from slide 3/3 of 11-12/1409r0 by Clint Chaplin, Chair (Samsung)

## Slide 19: ARC Closing Report
Date: 2012-11-15
Authors:
from slide 1/5 of 11-12/1408r0 by Mark Hamilton, SpectraLink/Polycom, Inc.

## Slide 20: Abstract
This document is the closing report for ARC SC,
November 2012, San Antonio meeting
from slide 2/5 of 11-12/1408r0 by Mark Hamilton, SpectraLink/Polycom, Inc.

## Slide 21: Work Completed
Brief update on General Links (GLK SC) and 802.1 bridging discussions
Noted that P1905.1 is out for a recirc ballot, closing Nov 23, and 802 has purchases a limited license
  Volunteers requested to help review
IETF/802 coordination
  Reviewed RFC 4441 update. No comments.
  RADEXT – reviewed comments already submitted, and added several more. Will communicate these back to radext.
RAC proposal for OUI Registry Tiers
  Two comments raised. Will discuss in WG closing plenary, to check for any other comments.
802 Overview and Architecture Draft 1.5 letter ballot
  802.1 doing comment resolution this week. Plan to start a recirc out of this meeting.
“Relegated” 802.1 maintenance requests to other TGs
Minutes are in 11-12/1398
from slide 3/5 of 11-12/1408r0 by Mark Hamilton, SpectraLink/Polycom, Inc.

## Slide 22: Teleconferences
None expected, if needed, will schedule with 10 days notice
from slide 4/5 of 11-12/1408r0 by Mark Hamilton, SpectraLink/Polycom, Inc.

## Slide 23: January 2012 Goals
One meeting slot planned:
  Continue discussion on architectural model for AP (and DS and Portal) and where MAC-SAP interface(s) appear, and how this relates to the 802.1 station model
  802 O&A ballot, as appropriate
from slide 5/5 of 11-12/1408r0 by Mark Hamilton, SpectraLink/Polycom, Inc.

## Slide 24: IEEE 802 JTC1 SC closing report (Nov 12)
Date: 2012-11-16
Authors:
from slide 1/5 of 11-12/1411r0 by Andrew Myles, Cisco

## Slide 25: Abstract
Closing report for IEEE 802 JTC1 SC for Nov 2012 in San Antonio
from slide 2/5 of 11-12/1411r0 by Andrew Myles, Cisco

## Slide 26: JTC1 SC focused on reporting on the SC6 meeting in Graz in Sept 2012
General update in San Antonio
  Reviewed latest liaisons to SC6 of Sponsor Ballot drafts
    802.11ad D9.0 liaised
    802.11ac D4.0 is outstanding
  Reviewed status of JTC1 ballot on IEEE 802.11-2012
    Passed, with one negative vote; now published!
    Comments from China NB passed to TGmc for resolution
  Reviewed status of various China NB proposals in SC6
    TEPA-AC, TLSec, TAAA all discussed and false assertions rebutted by IEEE 802 delegation
      TEPA-AC is now a Chinese National Standard
    WAPI and UHT/EUHT not discussed, except in passing
  Provided input to IEEE staff on PSDO agreement
from slide 3/5 of 11-12/1411r0 by Andrew Myles, Cisco

## Slide 27: JTC1 SC focused on reporting on the SC6 meeting in Graz in September 2012
General update in San Antonio
  Discussed status of “agreement” between IEEE 802 & SC
    It was replaced by a resolution based on provision of PSDO
      Delegates responsibility for 8802 revisions to IEEE 802
      Until IEEE 802 no longer has a revision process
      Conditional on SC6 NBs having a way to contribute to revision process
    This is almost exactly what IEEE 802 was asking for, and is roughly what 802.11 has been doing anyway
    It appears that both 802.1 WG and 802.3 WG will take advantage of this resolution, with both planning to submit their standards
    All WGs need to decide which standards and amendments to send through the PSDO process and when
from slide 4/5 of 11-12/1411r0 by Andrew Myles, Cisco

## Slide 28: JTC1 SC have some plans for Jan 13 in Vancouver and Mar 13 in Orlando
Plans for Vancouver (Jan 2013)
  TGmc to process Chinese comments on 802.11-2012 for liaison back to SC6 by 802.11 WG
  802 JTC1 SC to develop details of mechanism to all SC6 NBs to participate in revision process
  802.11 to determine which amendments/revisions to send to ISO under PSDO and when
Plans for Orlando (Mar 13)
  802 JTC1 SC to obtain approval from 802.1 & 802.3 WGs, and then 802 EC, for participation mechanism
  802 EC to empower the IEEE 802 HoD for SC6 meeting in Korea
  Ask for experts wiling to attend SC6 meeting in Korea
from slide 5/5 of 11-12/1411r0 by Andrew Myles, Cisco

## Slide 29: IEEE 802.11 Regulatory SC San Antonio Closing Report
Date: 2012-11-16
Authors:
from slide 1/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 30: Abstract
This presentation is the closing report for the November 2012 IEEE 802.11 Regulatory Standing Committee meeting in San Antonio.
from slide 2/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 31: Regulatory Summary – North America
US
  FCC NPRM 12-118 TV band auctions, rebanding and TVWS
  New testing KDBs including SAR and RF Exposure
  Opening the 5350 – 5470 MHz and 5850 to 5925 MHz bands
  Sharing the 4940 to 4990 MHz spectrum (comment period closed)
  NPRM to resolve TDWR issue still in process (January/February)
  Proceeding to enable sharing of 3550 to 3650 MHz due this month(?)
  FCC mHealth initiative planned
Canada
  Proposed rules for unlicensed TVWS use
Mexico
from slide 3/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 32: Regulatory Summary – European Union
EC
  On 17th October 2012 the Commission adopted a proposal for the revision of the R&TTE Directive
ETSI
  The Lufthansa DA2GC project status – 2.4 GHz band excluded
  Latest ETSI BRAN TVWS meeting was held September 10th – 12th
    Progress on EN 301 598 – now at v0.0.10
  Next ETSI BRAN meeting December 5th
  ERM TG11
    Progress on EN 300 328 v1.9.1
    Industrial Automation pressing for geo-location to define industrial areas
from slide 4/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 33: Regulatory Summary – European Union
CEPT
  SE43 documents on Reconfigurable Radio Systems in the TVWS out for comment
UK
  Ofcom TVWS to continue conference calls to provide input to BRAN
  Ofcom VNS plan to follow EU member nation approval of EN 301 598
from slide 5/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 34: Regulatory Summary - Asia
NICT demonstrating database-controlled use of TV spectrum
TVWS being evaluated in Singapore and Korea
  Singapore to take it commercial in 2013
  Korea adopting rules patterned after FCC Part 15.700
Japan opening 5 GHz band channel size for 802.11ac in March
MIIT China studying 5 GHz band opening for unlicensed use
from slide 6/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 35: References
  Singapore TVWS Workshop
  5 GHz in China: MIIT website
  Early draft of EN301 598
  ECC Draft Report 185
  ECC Draft Report 186
  Press release on R&TTE Directive revision
  Draft revision of R&TTE Directive
  FAA announcement of workshop on PED usage
  FCC announces mHealth initiative
  FCC Public Notice on Wireless Microphone Rules Reconsideration
  TIA Petition for Rule Making on eLabels
from slide 7/9 of 11-12/1417r0

## Slide 36: Documents Discussed [2]
  Updated RF Exposure, U-NII device and MIMO testing KDBs:
    SAR Measurement Requirements for 100 MHz to 6 GHz
    SAR Evaluation Considerations for Handsets with Multiple Transmitters and Antennas
    SAR Evaluation Considerations for Laptop, Notebook, Netbook & Tablet Computers
    General RF Exposure Policies for Equipment Authorization
from slide 8/9 of 11-12/1417r0

## Slide 37: Interesting Websites and Documents
  FCC Spectrum Dashboard (http://reboot.fcc.gov/spectrumdashboard/resultSpectrumBands.seam?conversationId=1533)
  Second Interim Progress Report on the Ten-Year Plan and Timetable (http://www.ntia.doc.gov/files/ntia/publications/second_interim_progress_report_on_the_ten_year_plan_and_timetable.pdf)
  ETSI Report of the 39th Radio Spectrum Committee meeting: http://circa.europa.eu/Public/irc/infso/radiospectrum/library?l=/public_documents/public_documents_2012/rsc39/rscom12-11_rsc39pdf/_EN_1.0_&a=d
from slide 9/9 of 11-12/1417r0 by Rich Kennedy, Research In Motion

## Slide 38: IEEE 802.11mc Closing Report for November 2012
Date: 2012-11-15
Authors:
from slide 1/7 of 11-12/1414r0 by Dorothy Stanley (Aruba Networks)

## Slide 39: Abstract
This document contains the TGmc closing report for November 2012.
from slide 2/7 of 11-12/1414r0 by Dorothy Stanley (Aruba Networks)

## Slide 40: Status: comment resolution
Continued processing comments received in the recent Call for Comments on IEEE Std 802.11™-2012
  372 comments (106 editorial)
  Approximately 150 comments are resolved, 220 remain to be resolved
from slide 3/7 of 11-12/1414r0 by Dorothy Stanley (Aruba Networks)

## Slide 41: Draft Status
Editor has prepared
  TGmc D0.0 = 802.11-2012
  TGmc D0.1 = 802.11-2012ae
  TGmc D0.2 = 802.11-2012aa
  TGmc D0.3 = D0.2+editorial defect fixes
  TGmc D0.4 = D0.3 + September 2012 approved comments
  TGmc D0.5 = D4.0 + speculative editorial comment resolutions
All drafts are posted on members area of the 802.11 website
from slide 4/7 of 11-12/1414r0 by Dorothy Stanley (Aruba Networks)

## Slide 42: TGmc Plan of Record
Slide 42
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration – March/May ballot
Feb 2014 – Mandatory Draft Review
Feb-March 2014 – Form Sponsor Pool (45 days)
April/May 2014 – Initial Sponsor Ballot
Dec 2013 – March 2014 – 11ac integration
TBD – integration of additional completed amendments (e.g. 11af)
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval
from slide 5/7 of 11-12/1414r0 by Dorothy Stanley, Aruba Networks
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 42

## Slide 43: Teleconferences
Conference Calls 10am Eastern
  Nov 30 (2 hours)
  Dec 7, 14 (2 hours)
  Jan 11 (1 hour)
from slide 6/7 of 11-12/1414r0 by Dorothy Stanley (Aruba Networks)

## Slide 44: Next Steps
Continued Comment Resolution
Initial Letter Ballot
from slide 7/7 of 11-12/1414r0 by Dorothy Stanley (Aruba Networks)

## Slide 45: TGac November 2012 Closing Report
Date: 2012-11-15
Authors:
from slide 1/6 of 11-12/1407r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 46: Abstract
This document is the closing report for the TGac for the November 2012 session.
from slide 2/6 of 11-12/1407r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 47: Work Completed
Continued the resolution of comments received on draft D4.0 (LB190).
About a 100 PHY and MAC technical comments are still open. Majority of them are MAC.
  150 Editorial comments are handled by the Editor.
Meeting agenda is available in doc 11-12/1276r5, https://mentor.ieee.org/802.11/dcn/12/11-12-1276-05-00ac-november-2012-tgac-meeting-agenda.ppt
from slide 3/6 of 11-12/1407r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 48: Next Ad Hoc Meeting
Passed in September
  Authorize TGac to hold an ad-hoc meeting on January 09-11, 2013 in the Bay Area for the purpose of working on comment resolution.
  Hosted by Intel.
TG agreed to have a 2-day ad hoc meeting, January 10-11, 2013.
from slide 4/6 of 11-12/1407r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 49: January 2013 Goals
Complete comment resolution on draft D4.0.
Request WG approval to go to a 15-day recirculation ballot.
from slide 5/6 of 11-12/1407r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 50: Conference Call Times
Previously Approved
  Dec. 6
    20:00 – 22:00 ET
  Nov. 29
    10:00 – 12:00 ET
  Dec. 13 (Cancelled) – 10:00 – 12:00 ET
Dec. 13, Jan 24
  20:00 – 22:00 ET
Dec 20, Jan. 3, Jan. 31
  10:00 – 12:00 ET
from slide 6/6 of 11-12/1407r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 51: TGaf San Antonio Closing Report
Date: 2012-11-16
Authors:
from slide 1/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 52: Abstract
This presentation is the closing report for the 18th face-to-face meeting of IEEE 802.11 TGaf, taking place the week of November 12, 2012 at the IEEE 802 Plenary in San Antonio.
from slide 2/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 53: Plan for the Week
Regulatory update
Review the results of LB189
Review of the progress since September
Editorial review; spreadsheet 11-12/1017r17
Review and Approve comment resolution submissions
Update the draft and comment resolution spreadsheet with approved changes
Plan for January meeting and teleconferences
from slide 3/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 54: TGaf Accomplishments
Reviewed the comment spreadsheet and resolved all remaining comments
Reviewed our timeline and made no changes
Planned for January meeting, and weekly teleconferences
  Tuesdays at 21:00 ET for 2 hours
from slide 4/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 55: Plan for January
Approve San Antonio and Teleconference minutes
Review the comments from the recirculation letter ballot on Draft 3.0
Begin comment resolution
Plan for January and Teleconferences
from slide 5/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 56: TGaf Timeline – Affirmed November 2012
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: November 2012
Form Sponsor Ballot Pool: June 2013
Initial Sponsor Ballot: July 2013
Recirculate Sponsor Ballot: November 2013
Final WG/EC Approval: March 2014
RevCom/Standards Board Approval: June 2014
from slide 6/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 57: Teleconferences
Weekly on Tuesdays through March 30th
  There will be no call on November 20th
  Until recirc is complete, calls will be used for regulatory updates
Time: 21:00 ET for up to 2 hours
from slide 7/7 of 11-12/1415r0 by Rich Kennedy, Research In Motion

## Slide 58: IEEE 802.11ah Closing Report for November 2012
Date: 2012-11-15
Authors:
from slide 1/5 of 11-12/1413r0 by David Halasz, Motorola Mobility

## Slide 59: Activity in TGah
Work continued on specification framework
  Update to the spec framework adopted
  11-11-1137-12-00ah-specification-framework-for-tgah.docx
Draft text for PHY made
  Intent is for review. No motion to adopt was made.
from slide 2/5 of 11-12/1413r0 by David Halasz, Motorola Mobility

## Slide 60: Going forward
Start to wrap up on specification framework
Draft text to get started. Update target of March 2013 to start internal task group letter ballot.
from slide 3/5 of 11-12/1413r0 by David Halasz, Motorola Mobility

## Slide 61: Teleconference
January 9 at 7 PM ET 1 hour
  Prepare for January face-to-face meeting
from slide 4/5 of 11-12/1413r0 by David Halasz, Motorola Mobility

## Slide 62: Timeline – Updated
Updated
  Internal Task Group Ballot : Jan. 2013 → March 2013
  Initial Letter Ballot : May 2013 → July 2013
  Initial Sponsor Ballot : May 2014 → Jan. 2015
  EC Approval : March 2015 → November 2015
  Revcom Approval : May 2015 → Jan. 2016
from slide 5/5 of 11-12/1413r0 by David Halasz, Motorola Mobility

## Slide 63: IEEE 802.11TGai Closing Report
Date: 2012-11-16
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com
from slide 1/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 64: Abstract
This presentation is the closing report for the San Antonio meeting of the IEEE 802.11 TGai.
from slide 2/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 65: IEEE 802.11 FILS TGai – San Antonio Nov 2012
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Spec Text discussion
  Draft Spec Text
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for January
from slide 3/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 66: Accomplishments TGai 1/2
Review and approve Indian Wells and Teleconference meeting minutes.
Approve TGai Meeting Minutes for the IEEE 802.11 Sep 2012 :
  September 2012 Indian Wells Session Minutes (12/1202r0)
    https://mentor.ieee.org/802.11/dcn/12/11-12-1202-00-00ai-september-2012-indian-wells-session-minutes.doc
Approve TGai teleconference meeting minutes of Indian Wells to San Antonio meeting.
  September-November Teleconference Minutes (12/1248r3)
    https://mentor.ieee.org/802.11/dcn/12/11-12-1248-03-00ai-september-november-teleconference-minutes.doc
from slide 4/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 67: Accomplishments TGai 2/2
8 regular slots and 1 adhoc slots were held.
31 Contributions for Spec Text & Presentations
  Scanning 21
  Scurity 8
  Other 2
10 Technical motions ( 10 passed/ 2 failed)
Approximately 80 pages draft of spec-text-documentation were approved
from slide 5/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)
Nov 2012

## Slide 68: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 00:00 ET (23:59.99…. on Monday continue from 27th Nov 2012 until 22nd Jan 2013.
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved : Gabor
Seconded: Hiroki
Approved by unanimous consent
from slide 6/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)
Nov 2012

## Slide 69: Plan for January
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Spec Text discussion
  Draft Spec Text
  Approve Draft Spec Text
  Move to internal review of TG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March
from slide 7/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 70: Time line of TGai ( No change )
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan13 / Mar 13
  Form Sponsor Ballot Pool / Reform Jul 13
  MEC Done Jul 13
  IEEE-SA Sponsor Ballots Initial / Recirc Nov13/ Jan14
  Final 802.11 WG Approval Mar 14
  final or Conditional 802 EC Approval Mar 14
  RevCom & Standards Board Final or Continuous Process Approval Mar14
  ANSI Approved N/A
from slide 8/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 71: Reference
Submission list 12-1298r04
  https://mentor.ieee.org/802.11/dcn/12/11-12-1298-04-00ai-tgai-submission-list-for-san-antonio-meeting.xls
Technical Motions 12-1367r1
  https://mentor.ieee.org/802.11/dcn/12/11-12-1367-01-00ai-tgai-motion-straw-poll-nov-2012-san-antonio.pptx
from slide 9/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)
Nov 2012

## Slide 72: Thanks to all who participated!
from slide 10/10 of 11-12/1419r2 by Hiroshi Mano (ATRD Root Lab)

## Slide 73
Date: 2012-11-15
Authors:
IEEE 802.11aj Task Group Nov 2012 Closing Report
from slide 1/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 74: Abstract
This document is the closing report for IEEE 802.11aj Task Group for the November 2012 session in San Antonio USA.
from slide 2/8 of 11-12/1412r0 by Xiaoming Peng / I2R

## Slide 75: Work completed (1/2)
Reviewed TG selection procedure 11-12/1359r0
Reviewed TG usage model 11-12/1245r1
  Has addressed the comments received from last conference call
Reviewed a new submission 11-12/1356r0
Reviewed TG functional requirement 11-12/1301r0
Reviewed channel measurement for 45GHz 11-12/1361r0
Reviewed link budget calculation for 45GHz 11-12
from slide 3/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 76: Work Completed (2/2)
Discussed TGad Evaluation Method 11-09/0296r16
Reviewed the Goal of Jan meeting
Reviewed the meeting arrangement of Jan meeting in Shenzhen China
Reviewed the conference call schedule
from slide 4/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 77: Goals for January
Review TG Evaluation Methodology
Review updated Usage model
Review updated TG Functional Requirement
Review updated Channel measurement and model for 45GHz
New Submission and Presentation
from slide 5/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 78: Meeting arrangement for Jan meeting (1/2)
Meeting date: Jan 23-24, 2013
Meeting place: Shenzhen, China
Meeting venue: Grand Mercure Oriental Hotel
Hotel website: www.grandmercure.com
Hotel address: Zhuzilin, Shennan Boulevard, Futian District, Shenzhen 518040 P.R China
Hotel charge: RMB 615 /night (including breakfast)
Registration fee: US$250
Payment: make the payment when you check in
from slide 6/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 79: Meeting arrangement for Jan meeting (2/2)
If you want to attend:
  Send an email stating you will attend to: Bruce Kraemer (bkraemer@marvell.com), and Peng Xiaoming (pengxm@i2r.a-star.eud.sg)
Send an email to reserve your hotel to salesscarlet@grandmercureshenzhen.com Contact person: Wang Ruihong (+86-15986684717) Please indicate IEEE 802.11aj meeting hotel reservation in the email subject line
from slide 7/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 80: Conference call times
December 20 8pm (Eastern Time) – 1 hour
from slide 8/8 of 11-12/1412r0 by Xiaoming Peng

## Slide 81: PAD SG Closing Report
Date: 2012-11-15
Authors:
from slide 1/3 of 11-12/1404r0 by Stephen McCann, RIM

## Slide 82: Abstract
Closing report for Pre-Association Discovery Study Group (PAD SG) for November 2012, San Antonio, TX, USA
from slide 2/3 of 11-12/1404r0 by Stephen McCann, RIM

## Slide 83
Summary
  Continued discussion on scope & purpose, resulting in:
  11-12-1081r6 (PAR)
  11-12-1137r6 (5C)
  Generated a liaison (11-12-1389r1) to Wi-Fi Alliance sharing the PAR document; pending approval by EC & NesCom
  Updated use case & requirements doc (11-12-1416r0)
  No teleconferences
Plans for November 2012
  Call for Presentations
  Draft Timeline & Officer Elections
from slide 3/3 of 11-12/1404r0 by Stephen McCann, RIM

## Slide 84: GLK November Closing Report
Date: 2012-11-15
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-12/1410r0 by Donald Eastlake, Huawei Technologies

## Slide 85: Abstract
Closing Report of the General Link (GLK) IEEE 802.11 Study Group at the 802.11 Working Group Meeting, November 2012, in San Antonio, Texas.
from slide 2/5 of 11-12/1410r0 by Donald Eastlake, Huawei Technologies

## Slide 86: GLK Closing Report
Accomplishments
  The Study Group made a minor change to its draft PAR (leaving the 5C unchanged) in response to a comment, resulting in 11-12-1207r1. The new PAR draft was approved by the 802.11 working group at the mid-week plenary.
  The draft minutes of GLK will be in 11-12-1401r1 and an annotated agenda is in 11-12-1264/r7.
  Thanks to Yan ZHUANG who served as Secretary for this meeting.
from slide 3/5 of 11-12/1410r0 by Donald Eastlake, Huawei Technologies

## Slide 87: GLK Closing Report
Presentations
  “SG Presentation: CSN and BSS Bridging”, 12-1232r0, Philippe Klein (Broadcom)
  “Data reflection: What 802.1 needs from 802.11”, http://www.ieee802.org/1/files/public/docs2012/bz-nfinn-reflection-problem-1012-v1.pdf, Norm Finn (Cisco)
  “Picking a model for 802.11/802.1 bridging”, http://www.ieee802.org/1/files/public/docs2012/new-nfinn-11-medium-choice-0812- v04.pdf , Norm Finn (Cisco)
from slide 4/5 of 11-12/1410r0 by Donald Eastlake, Huawei Technologies

## Slide 88: GLK Closing Report
Teleconferences
  GLK voted to hold 1 hour teleconferences on 3 December, 17 December, and 7 January at 11am joint with the corresponding 802.1 SG.
January Plans
  Possible editing for PAR and 5C if not approved.
  Call for Presentations
  Draft Timeline
from slide 5/5 of 11-12/1410r0 by Donald Eastlake, Huawei Technologies