## Slide 1: TGai Draft Review Overview
Date: 2012-12-10
Authors:

## Slide 2: Abstract
Overview of suggested Review Process of TGai Draft
Details on first step (volunteer based review of the TGai draft) based on the discussion during the Dec 10 telco.

## Slide 3: Suggested Review Process
Dec 2012 – Jan 2013:
  Volunteers review TGai D0.2
  Provide feedback to editor in form of comments and resolution text as such the editor may prepare a “speculative draft” as input for the Jan F2F meeting.
Vancouver meeting Jan 2013:
  Input: have a cleaned up speculative version of the draft based on volunteer review
  Output: accepted cleaned up version + additional submissions to go into the draft
Jan 2013 after Vancouver meeting: Open Call for Comments
  mainly TGai membership but also open to entire 802.11
March 2013 F2F meeting (& telcos before it):
  work on resolving received comments received during the open call for comments
May 2013 F2F meeting (& telcos before it):
  Continue resolving comments from open Call for Comments
  Goal as output of F2F meeting: clean draft with all comments resolved in order to go to WG Letter Ballot

## Slide 4: Suggested Review Process (cont)
Objective of review by volunteers
  The review is mainly an editorial review.
  The review should highlight technical inconsistencies recognized as part of reviewing the draft
Expected output from volunteers
  Collect all identified editorial and potential technical issues in a comment table (to be provided by TGai chair, same table as used for letter ballot comments)
  Provide resolutions for editorial issues as a submission as such the TGai editor may have a speculative version of the draft ready for the F2F meeting in Jan 2013.
  Optional: provide resolutions for encountered technical issues. Resolutions for technical issues will not be incorporated by the TGai editor into the speculative draft but will be discussed at the F2F meeting.
  Comments (in form of the XL table provided by the Chair) and resolutions shall be placed as personal submissions by the volunteer on mentor and announced on the TGai reflector.
Suggestion (tbd during Dec 17 telco):
  All volunteers comment on the entire draft but
  Have one key volunteer assigned to a particular section to come up with a resolution text that could be incorporated into the speculative draft by the editor.

## Slide 5: Volunteer Draft Review
Call for volunteers to review TGai D0.2
  TGai members (who volunteered so far):
    Lei Wang (non-Security)
    Yunsong Yang (Cls. 6, 8, 10)
    Jarkko (non-Security)
    Giwon Park (non-Security)
    David Goodall (entire document)
    Renee Struik (Security)
Objective:
  Improve on language / grammar to make D0.2 align with existing 802.11 drafts
  Identify technical issues that have to be addressed
Outcome:
  List of open items and suggested changes (Use LB template to provide feedback)
  If possible, submission ready for approval solving open issues as such the editor may have a speculative draft ready for the Jan F2F meeting.
Due Date:
  Jan 3 2013 (to discuss suggested changes and open issues in Vancouver
  ATTN: Pls. see last slide of this document for details !

## Slide 6: Open Call for comments
Similar to letter ballot, but
  mainly TGai members only
  Open to entire WG (no requirement to provide feedback to maintain voting rights)
  Less formal than WG LB
Goal:
  Identify open issues before entering the obligations coming along the actual WG LB
Timing:
  Our goal should be to start this process right after the Vancouver / Jan F2F meeting
Prerequisite:
  Have an approved, cleaned up version by the end of the Jan F2F meeting.

## Slide 7: WG Letter Ballot
Prerequisite:
  Have all comments received during the Open Call for Comments resolved and
  Have an approved draft reflecting that resolution
Timing:
  Goal: have the approved, clean up draft after the May F2F meeting. If possible (but rather unlikely) even after the March meeting.
Use the March meeting and the telcos before (!) to resolve comments received during the open call for comments.
The fun starts here 

## Slide 8: Deadlines for Comments from the Volunteers
Deadline comments Jan 3 for comments
“no deadline” for submissions resolving comments on existing draft text
Resolution of comments will receive priority in the agenda over submissions adding new text / technical contents to the draft.
Please use https://mentor.ieee.org/802.11/dcn/12/11-12-1451-00-00ai-tgai-d0-2-comments.xls as a template.
Do NOT revise this document but create a new DCN for submitting your comments. Please rename the file accordingly, e.g. TGai-D0-2-comments-Lastname--Firstname.xls