## Slide 1: 802.11 Jan 2013 Closing Reports
Date: 2013-01-17
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the January 2013 closing plenary meeting.

## Slide 3: Attendance Summary
Breakout | Meetings | Avg Attendance | Sum Attendance | Max Attendance | Min Attendance
802.11 Newcomer Training | 1 | 7 |  |  | 
ARC | 1 | 14 |  |  | 
Editors Meeting | 1 | 7 |  |  | 
JTC1 | 3 | 10 | 31 | 12 | 9
Reg SC | 3 | 25 | 77 | 30 | 22
TGac | 4 | 27 | 108 | 49 | 1
TGaf | 6 | 28 | 171 | 45 | 2
TGah | 4 | 49 | 199 | 71 | 13
TGai | 9 | 77 | 694 | 110 | 56
TGak | 2 | 41 | 83 | 63 | 20
TGak - joint meeting | 2 | 66 | 133 | 132 | 1
TGaq | 5 | 50 | 250 | 97 | 1
TGmc | 10 | 22 | 222 | 36 | 3
WG CAC | 4 | 7 | 30 | 15 | 1
WG Closing Plenary | 2 | 1 | 3 | 2 | 1
WG Mid-Session Plenary | 3 | 54 | 164 | 161 | 1
WG Opening Plenary | 3 | 51 | 155 | 150 | 2
WNG | 1 | 128 |  |  | 

## Slide 4: Attendance Histogram (Thu)

## Slide 5: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 6: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Bruce Kraemer
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AC | Very High Throughput (<6 GHz bands) | Osama Aboul-Magd
TG | AF | Operation in TV Whitespace bands | Richard Kennedy
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Dave Bagby
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy

## Slide 7: 802.11 WG Editor’s Meeting (Jan ‘13)
Date: 2013-01-14
Authors:
from slide 1/6 of 11-13/0023r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 8: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – rstacey@apple.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Lee Armstrong– LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
from slide 2/6 of 11-13/0023r2 by Peter Ecclesine (Cisco Systems)
Jan 2013
Notes: July 2007

## Slide 9: January 15th Round table status report
REVmc – processes ~50% of comments, intend to go to WG letter ballot this week, rolling forward comments into the ballot.
11ac – have resolutions to all comments, intent is to have D5.0 to WG recirc this week and ask Conditional Approval to go to Sponsor Ballot.
11af – have 7 comments remaining to be processed, expect to have Draft 3.0 in WG recirc out of this week
11ah – working on spec framework document, hearing presentations and will revise spec framework document.
11ai – had internal review that received 293 comments, releasing speculative draft 0.3 January 15th to aid comment resolution. Will have a draft 0.4 after this week.
from slide 3/6 of 11-13/0023r2 by Peter Ecclesine (Cisco Systems)

## Slide 10: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
  Our Thanks to David Hunter for his superb participation
from slide 4/6 of 11-13/0023r2 by Peter Ecclesine (Cisco Systems)

## Slide 11: 802.11 Style Guide
See 11-09-1034-06-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 5/6 of 11-13/0023r2 by Peter Ecclesine (Cisco Systems)

## Slide 12: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ad | ac | af | ah | ai | mc | aj |  |  |  |  | 
ad | Y | Y |  |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordero | 21-Dec
ac | Y | 9.0 | 5.0 |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Robert Stacey | 17-Jan
af | Y | Y | 5.0 | 3.0 |  |  |  |  | Frame 10.0 | No | 2012 | Peter Ecclesine | 17-Jan
ah | Y | 9.0 | 3.0 | 2.0 | 0.0 |  |  |  | Frame 10.0 | No | 2012 | Minyoung Park | 13-Nov
ai | Y | 9.0 | 4.0 | 2.2 | 0.0 | 0.2 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 15-Jan
mc | Y |  |  |  |  |  | 0.7 |  | Frame 10.0 | No | 2012 | Adrian Stephens | 15-Jan
aj |  |  |  |  |  |  |  |  |  |  |  |  | 
Changes from last report shown in red.
Slide 12
Jan 2013
from slide 6/6 of 11-13/0023r2 by Peter Ecclesine (Cisco Systems)
Jan 2013
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 12

## Slide 13: Closing Report
Date: 2013-01-18
Authors:
from slide 1/3 of 11-13/0153r0 by Clint Chaplin, Chair (Samsung)

## Slide 14: Abstract
Closing report for WNG SC for January 2013, Vancouver, British Columbia, Canada
from slide 2/3 of 11-13/0153r0 by Clint Chaplin, Chair (Samsung)

## Slide 15
Presentations at January 2013 meeting
  802.11: Looking Ahead to the Future – Part II (11-13-0098-00-0wng-802-11-looking-ahead-to-the-future-part-ii.pptx) – Osama Aboul-Magd
  Applications and Requirements for Next Generation WLAN (11-13-0113-00-0wng-applications-and-requirements-for-next-generation-wlan.pptx) - Huai-Rong Shao
  A Physical-layer Network Coding Relay scheme for IEEE 802.11 (11-13-0111-01-0wng-a-physical-layer-network-coding-relay-scheme-for-ieee-802-11.ppt) –
  Joint Coding and Modulation Diversity for the Next Generation WLAN (11-13-0112-00-0wng-joint-coding-and-modulation-diversity-for-the-next-generation-wlan.ppt) –
Minutes
  11-13-0117-00-0wng-january-2013-meeting-minutes-from-vancouver.doc
Plans for March 2013
  Special BOF sessions?
  1 2 hour session
from slide 3/3 of 11-13/0153r0 by Clint Chaplin, Chair (Samsung)

## Slide 16: ARC Closing Report
Date: 2013-01-16
Authors:
from slide 1/5 of 11-13/0151r0 by Mark Hamilton, SpectraLink, Corp.

## Slide 17: Abstract
This document is the closing report for ARC SC,
January 2013, Vancouver meeting
from slide 2/5 of 11-13/0151r0 by Mark Hamilton, SpectraLink, Corp.

## Slide 18: Work Completed
Brief update on General Links (GLK SC) and 802.1 bridging discussions
  Clarified that MSDUs in an A-MSDU are still LLC format (not Ethertype)
Noted that P1905.1 ballot closed Nov 23
  802.11 submitted comments, but they seem to have gotten lost(?) - investigating
IETF/802 coordination
  Reviewed RFC 4441 update. No comments.
  Will request a WG ePoll to collect comments on the next revision
802 Overview and Architecture Draft 1.6 letter ballot
  Very few comments received. 802.1 working on it off-line (no face-to-face meetings), probably going to Sponsor Ballot next.
Architecture of APs/DS/Portals, and 802.1 concepts
  Spent considerable time reviewing all the related 802.1 concepts, trying to relate to concepts in 802.11’s architecture description
  See 11-13/0115 for discussion
from slide 3/5 of 11-13/0151r0 by Mark Hamilton, SpectraLink, Corp.

## Slide 19: Teleconferences
None expected, if needed, will schedule with 10 days notice
from slide 4/5 of 11-13/0151r0 by Mark Hamilton, SpectraLink, Corp.

## Slide 20: March 2013 Goals
One meeting slot planned:
  Continue discussion on architectural model for AP (and DS and Portal) and where MAC-SAP interface(s) appear, and how this relates to the 802.1 concepts
  802 O&A sponsor ballot, as appropriate
  IETF/802 RFC 4441, as appropriate
from slide 5/5 of 11-13/0151r0 by Mark Hamilton, SpectraLink, Corp.

## Slide 21: IEEE 802 JTC1 SC closing report (Jan 13)
Date: 2013-1-17
Authors:
from slide 1/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 22: Abstract
Closing report for IEEE 802 JTC1 SC for Jan 13 in Vancouver
from slide 2/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 23: JTC1 SC focused on reporting on status updates & prep’ing for next SC6 meeting
Reviewed latest liaisons to SC6 of Sponsor Ballot drafts
  802.11ac D4.0 liaised
  Will liaise 802.11ac D5.0
Reviewed status of PSDO activity
  Pre-ballots in SC6 on 802.1X & 802.1AE close in Feb, and will be followed by 5 month ballots
  It is hoped 802.3 will be submitted to SC6 pre-ballot in March
  802.11 WG decided to submit 802.11aa/ae/ad to SC6 pre-ballot
Reviewed responses to comments from JTC1 ballot on ISO/IEC 8802-11:2012
  Responses were developed by TGmc
  SC agreed to liaise responses to SC6; motion later
from slide 3/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 24: JTC1 SC focused on reporting on status updates & prep’ing for next SC6 meeting
Reviewed status of various China NB proposals in SC6
  No known changes to TEPA-AC, TLSec, TAAA, TISec status
  Reviewed Swiss NB “comparison of 802.1X and TEPA-AC”; an 802.1 expert evaluation will be considered in March
  No change to WAPI in ISO, but a government lab has been set up to promote its international standardisation
  Nufront will present on EUHT and coexistence with 802.11 in March in Orlando; possibly in SC forum
from slide 4/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 25: JTC1 SC focused on reporting on status updates & prep’ing for next SC6 meeting
Prepared for next SC6 meeting in June in Korea
  Reviewed a draft of the “contribution process” for SC6 NBs to “participate” in development & maintenance of 802 standards; it will be completed in March
  Discussed a Swiss NB “explanatory report” on the SC6 resolutions from Graz; further discussion on any action will occur in March
from slide 5/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 26: JTC1 SC have plans for Mar 13 in Orlando
Review agenda (if available) for SC6 meeting
Obtain agreement for SC6 “contribution process”
Respond to “explanatory report” from Swiss NB
Respond to Swiss NB “comparison of 802.1X and TEPA-AC”
Possibly host Nufront presentation on EUHT
Empower the IEEE 802 HoD for SC6 meeting
  Ask for volunteers to join delegation
from slide 6/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 27: Motion
Motion:
  The 802.11 WG approves that the Liaison Officer to SC6 send 13/123r1 with an appropriate cover letter as a response to the comments from the China NB during the ISO/IEC ballot on IEEE 802.11-2012
  Moved:
  Seconded:
Note: equivalent motion passed in SC 7/0/1
  Moved: Dave Halasz
  Seconded: Dan Harkins
from slide 7/7 of 11-13/0159r0 by Andrew Myles, Cisco

## Slide 28: IEEE 802.11 Regulatory SC Vancouver Closing Report
Date: 2013-01-18
Authors:
from slide 1/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 29: Abstract
This presentation is the closing report for the January 2013 IEEE 802.11 Regulatory Standing Committee meeting in Vancouver.
from slide 2/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 30: Regulatory Summary – North America
US
  NPRM FCC 12-118 TV Band Auctions; TVWS channel allocation
  NPRM FCC 12-148 3500 to 3650 MHz
  February 20th NPRM on 5350 to 5470, 5850 to 5925 and TDWR
Canada
  RSS-210 for TVWS
Mexico
from slide 3/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 31: Regulatory Summary – European Union
ETSI
  ERM TG11 EN 300 328 v1.9.0
  BRAN EN 301 598 Operation in the TV Bands White Spaces
    Now at v0.0.13
    Meeting week of February 22nd to complete test methodologies
Ofcom
  Consultation on the TVWS closed January 14th (yesterday)
from slide 4/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 32: Regulatory Summary - Asia
Japan
  Regulatory update: Sam Oyama
China
  In the process of opening the 5 GHz band for unlicensed access
  Defense Ministry objects to opening 5470 to 5725 band
from slide 5/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 33: NPRM FCC 12-118 Response
https://mentor.ieee.org/802.11/dcn/13/11-13-0156-01-0reg-comment-on-fcc-nprm-12-118.docx
from slide 6/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 34: Motion #1
Motion:
Approve the text in 11-13/0156r2 as the primary IEEE 802.11 input to 802.18 for the Reply Comment response to NPRM FCC 12-118.
  Moved by: Ron
  Seconded by: Joe
  Discussion? None
  Result: 23 Y 0 N 2 A
from slide 7/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 35: NPRM FCC 12-148 Response
https://mentor.ieee.org/802.18/dcn/13/18-13-0004-06-0000-draft-802-comments-fcc-3550-3650-nprm.doc
from slide 8/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 36: Motion #2
Motion:
Approve document 11-13/0162r0 as the IEEE 802.11 input to 802.18 for the NPRM FCC 12-148 response.
  Moved by: Vinko
  Seconded by: Jens
  Discussion? None
  Result: 21 Y 0 N 1 A
from slide 9/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 37: Teleconferences
Weekly on Thursdays, 12:30 to 14:00 ET
from slide 10/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 38: References
  NPRM FCC 12-118
  NPRM FCC 12-148
  Chairman Genachowski’s statement on the 5 GHz bands
  Early draft of EN301 598 (v0.0.13)
  Spectrum Allocation for Wireless LAN and ITS in Japan
from slide 11/11 of 11-13/0120r0 by Rich Kennedy, Research In Motion

## Slide 39: IEEE 802.11mc Closing Report for January 2013
Date: 2013-01-17
Authors:
from slide 1/7 of 11-13/0165r0 by Dorothy Stanley (Aruba Networks)

## Slide 40: Abstract
This document contains the TGmc closing report for January 2013.
from slide 2/7 of 11-13/0165r0 by Dorothy Stanley (Aruba Networks)

## Slide 41: Status: comment resolution
Continued processing comments received in the recent Call for Comments on IEEE Std 802.11™-2012
  372 comments (106 editorial)
  Approximately 280 comments are resolved; remaining unresolved comments will be submitted in initial LB
from slide 3/7 of 11-13/0165r0 by Dorothy Stanley (Aruba Networks)

## Slide 42: TGmc Plan of Record
Slide 42
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration – May/July ballot on D2.0
Dec 2013 – March 2014 – 11ac integration
Feb 2014 – Mandatory Draft Review
Feb-March 2014 – Form Sponsor Pool (45 days)
April/May 2014 – Initial Sponsor Ballot
TBD – integration of additional completed amendments (e.g. 11af)
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval
from slide 4/7 of 11-13/0165r0 by Dorothy Stanley (Aruba Networks)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 42

## Slide 43: Teleconferences
Conference Calls 10am Eastern (2 hours)
  Feb 22 (Friday)
  March 11 (Monday)
from slide 5/7 of 11-13/0165r0 by Dorothy Stanley (Aruba Networks)

## Slide 44: Motion 19 (Thurs PM2)
Instruct the TGmc editor to prepare P802.11mc D1.0 from P802.11mc D0.7 according to changes approved by TGmc at this session and
Approve a 30 day working group technical letter ballot asking the question “Should P802.11mc_D1.0 be forwarded to Sponsor Ballot?”
Moved: Mark Hamilton
Seconded: Graham Smith
Result: 10-0-0 Passes
from slide 6/7 of 11-13/0165r0 by Dorothy Stanley, Aruba Networks

## Slide 45: Next Steps
Initial Letter Ballot
Continued Comment Resolution
from slide 7/7 of 11-13/0165r0 by Dorothy Stanley (Aruba Networks)

## Slide 46: TGac January 2013 Closing Report
Date: 2013-01-17
Authors:
from slide 1/6 of 11-13/0152r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 47: Abstract
This document is the closing report for the TGac for the January 2013 session.
from slide 2/6 of 11-13/0152r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 48: Work Completed
Completed the resolution of all comments received on draft D4.0 (LB190).
  Comment spreadsheet is available at: https://mentor.ieee.org/802.11/dcn/12/11-12-1277-10-00ac-lb190-comments-tgac-d4-0.xls
A WG motion was passed to start a 15-day recirculation ballot.
Meeting agenda is available in doc 11-13/0007r3.
  https://mentor.ieee.org/802.11/dcn/13/11-13-0007-03-00ac-january-2013-tgac-meeting-agenda.pptx
from slide 3/6 of 11-13/0152r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 49: Next Ad Hoc Meeting
Passed in November
  Authorize TGac to hold an ad-hoc meeting on March 13-15, 2013 in the Bay Area for the purpose of working on comment resolution.
  Hosted by xxxx.
from slide 4/6 of 11-13/0152r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 50: March 2013 Goals
Complete comment resolution on draft D5.0.
from slide 5/6 of 11-13/0152r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 51: Conference Call Times
Previously Approved
  January 25
    20:00 – 22:00 ET
  January 31
    10:00 – 12:00 ET
Feb 7, Feb 21, March 7, March 28
  20:00 – 22:00 ET
Feb 14, Feb 28, March 14, April 4
  10:00 – 12:00 ET
from slide 6/6 of 11-13/0152r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 52: TGaf Vancouver Closing Report
Date: 2013-01-18
Authors:
from slide 1/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 53: Abstract
This presentation is the closing report for the 19th face-to-face meeting of IEEE 802.11 TGaf, taking place the week of January 14th, 2013 at the IEEE 802 Wireless Interim in Vancouver.
from slide 2/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 54: Plan for the Week
Regulatory update
Review the results of LB189 and Comment Collection
Review of the progress since November
Editorial review; spreadsheet 11-12/1017r27
Review and Approve all comment resolution submissions
Update the draft and comment resolution spreadsheet with approved changes, and request a recirculation letter ballot
Plan for March meeting and teleconferences
from slide 3/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 55: TGaf Accomplishments
Reviewed the comment spreadsheet and resolved all of the remaining comments from LB189 and the Comment Collection
Requested the Editor to prepare D3.0 and the asked WG to start a recirculation letter ballot
Planned for March meeting, and weekly teleconferences
  Tuesdays at 21:00 ET for 2 hours
from slide 4/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 56: Plan for March
Approve Vancouver and Teleconference minutes
Review and resolve comments from the recirculation letter ballot on Draft 3.0
Plan for May and Teleconferences
from slide 5/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 57: TGaf Timeline – Affirmed January 2013
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: January 2013
Form Sponsor Ballot Pool: June 2013
Initial Sponsor Ballot: July 2013
Recirculate Sponsor Ballot: November 2013
Final WG/EC Approval: March 2014
RevCom/Standards Board Approval: June 2014
from slide 6/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 58: Teleconferences
Weekly on Tuesdays through March 30th
  Until recirc is complete, calls will be used for regulatory updates
Time: 21:00 ET for up to 2 hours
from slide 7/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 59: Motion
Having approved comment resolutions for all of the comments received from LB189 and the Comment Collection on TGaf D2.0 and D2.2 respectively, as contained in document 11-12/1017r29
Instruct the editor to prepare Draft 3.0 incorporating these resolutions and,
Approve a 15 day Working Group Recirculation Ballot, asking the question “Should P802.11af D3.0 be forwarded to Sponsor Ballot?”
Moved by Rich Kennedy on behalf of TGaf
TGaf vote:
Moved: Yongho Seconded: Zhou Lan Result: 11-0-0
from slide 8/8 of 11-13/0116r0 by Rich Kennedy, Research In Motion

## Slide 60: IEEE 802.11ah Closing Report for January 2013
Date: 2013-1-16
Authors:
from slide 1/5 of 11-13/0145r0 by David Halasz, Motorola Mobility

## Slide 61: Activity in TGah
Work continued on specification framework
  Update to the spec framework adopted
  11-11-1137-13-00ah-specification-framework-for-tgah.docx
  20 Specification framework submissions presented and passed 20 motions to update the specification framework document.
from slide 2/5 of 11-13/0145r0 by David Halasz, Motorola Mobility

## Slide 62: Going forward
Wrap up on specification framework
Move forward with draft text.
from slide 3/5 of 11-13/0145r0 by David Halasz, Motorola Mobility

## Slide 63: Teleconference
March 13 at 7 PM ET 1 hour
  Prepare for March face-to-face meeting
from slide 4/5 of 11-13/0145r0 by David Halasz, Motorola Mobility

## Slide 64: Timeline – No change
Current
  Internal Task Group Ballot : March 2013
  Initial Letter Ballot : July 2013
  While no change in date, this may move out
from slide 5/5 of 11-13/0145r0 by David Halasz, Motorola Mobility

## Slide 65: IEEE 802.11TGai Closing Report
Date: 2013-1-18
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com
from slide 1/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 66: Abstract
This presentation is the closing report for the Vancouver meeting of the IEEE 802.11 TGai.
from slide 2/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 67: IEEE 802.11 FILS TGai – Vancouver Jan 2013
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Spec Text discussion
  Draft Spec Text
  Approve Draft Spec Text
  Move to internal review of TG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March
from slide 3/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 68: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Nov 2012 (12/1245r0) :
  12-1425-00-00ai-november-2012-san-antonio-session-minutes.doc
Approve TGai teleconference meeting minutes of San Antonio to Vancouver meeting (12/1437r3) :
  12/11-12-1437-03-00ai-november-january-teleconference-minutes.doc
from slide 4/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 69: Accomplishments TGai 2/2
8 regular slots and 1 adhoc slot were held.
293 comments were received in the beginning of week
  230 resolved comment
  63 open technical comments
14 Technical motions ( 14 passed/ 0 failed)
Instructed editor to revise the TGai draft D0.4 with all of resolved comment.
from slide 5/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)
Jan 2013

## Slide 70: Plan for March
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution to volunteer review comments
  Approve final technical contribution
  Move to forward TGai call for comment
  Joint meeting with TGaq
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for May
from slide 6/10 of 11-13/0163r0

## Slide 71: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 17:00 ET from 29th Jan 2013 until 12nd Mar 2013.
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Moved :Lei Wang
Seconded: Lee Armstrong
Approved by unanimous consent
from slide 7/10 of 11-13/0163r0 by Hiroshi Mano (ATRD, Root, Lab)
Jan 2013

## Slide 72: Time line of TGai (Changed)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan13 / Mar 13
  WG Letter Ballots Initial / Recirc Jul 13/ Nov13
  Form Sponsor Ballot Pool / Reform Mar14
  MEC Done Mar 14
  IEEE-SA Sponsor Ballots Initial / Recirc Jul14/ Sep14
  Final 802.11 WG Approval Nov14
  final or Conditional 802 EC Approval Nov14
  RevCom & Standards Board Final or Continuous Process Approval Feb15
  ANSI Approved N/A
from slide 8/10 of 11-13/0163r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 73: Reference
Submission list 13-0053r2
Technical Motions 13-0107r1
Resolution for editorial comments received during the "volunteer review of TGai D0.2” 13-0122r0
TGai Draft Review Combined Comments 13-0036r9
Closing report 13/0163r0
from slide 9/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)
Jan 2013

## Slide 74: Thanks to all who participated!
from slide 10/10 of 11-13/0163r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 75: TGak January Closing Report
Date: 2013-01-17
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-13/0148r0 by Donald Eastlake, Huawei Technologies

## Slide 76: Abstract
Closing Report of IEEE 802.11 Task Group ak at the 802.11 Working Group Meeting, January 2013, in Vancouver, British Columbia.
from slide 2/5 of 11-13/0148r0 by Donald Eastlake, Huawei Technologies

## Slide 77: TGak Closing Report
Accomplishments
  Received and discussed 8 submissions (see list next page)
  Met jointly with 802.1 Thursday morning.
  Recommended Donald Eastlake as TGak Chair and ZHUANG Yan as TGak Secretary, which recommendations were approved by the WG.
  The minutes of this TGak meeting will be in 11-13/150 and an annotated agenda is in 11-13/64r10.
from slide 3/5 of 11-13/0148r0 by Donald Eastlake, Huawei Technologies

## Slide 78: TGak Closing Report
Presentations
  “Problem list for P802.1Qbz / P802.11ak point-to-point model”, 12/1441r0, Norm Finn (Cisco)
  “Divide and Conquer”, 12/1447r1, Donald Eastlake (Huawei)
  “Virtual Wireless Port based 802.11 Bridging”, 12/1449r0, ZHUANG Yan (Huawei)
  “TGak Process and Schedule”, 13/119r0, Donald Eastlake (Huawei)
  “802.1Qbz–802.11ak Solutions: Tagging”, 11-13/147r0, Norm Finn (Cisco)
  “802.1Qbz–802.11ak Solutions: Architecture Issue”, 11-13/139r0, Norm Finn (Cisco)
  “802.1Qbz–802.11ak Solutions: Unreliable Links”, 11-13/146r0, Norm Finn (Cisco)
  “802.1Qbz–802.11ak Solutions: Station Subsetting Issue”, 11-13/141r1, Norm Finn (Cisco)
from slide 4/5 of 11-13/0148r0 by Donald Eastlake, Huawei Technologies

## Slide 79: GLK Closing Report
Teleconferences
  TGak voted to hold 1 hour teleconferences on Mondays, January 28th, February 18th, March 4th, at 5pm Eastern US time joint with 802.1Qbz.
March Plans
  Develop a firm list of Problems to be solved by this effort.
  Receive and discuss technical presentations
  Develop process and timeline for TGak
from slide 5/5 of 11-13/0148r0 by Donald Eastlake, Huawei Technologies

## Slide 80: TGaq Closing Report
Date: 2013-01-18
Authors:
from slide 1/3 of 11-13/0154r0 by Stephen McCann, RIM

## Slide 81: Abstract
Closing report for TGaq (Pre-Association Discovery) for January 2013, Vancouver, BC, Canada
from slide 2/3 of 11-13/0154r0 by Stephen McCann, RIM

## Slide 82
Summary
  Officer Election
  Requirements Analysis
    11-13-0125-03-00aq-use-case-analysis.doc
    11-13-0118-02-00aq-summary-of-PAD-SG-use-cases-update.doc
  Updated use case & requirements doc
  Teleconferences
  Initial Timeline
Plans for March 2013
  Call for Presentations
  Requirements and terminology
from slide 3/3 of 11-13/0154r0 by Stephen McCann, RIM

## Slide 83: 802.15 Liaison Report
Date: 2013-01-18
Authors:
from slide 1/17 of 11-13/0164r0 by Clint Chaplin, Samsung Electronics
Jan 2013
Notes: January 2009September 2008
September 2008

## Slide 84: Abstract
Liaison report on 802.15 as presented to 802.11
from slide 2/17 of 11-13/0164r0 by Clint Chaplin, Samsung Electronics
Jan 2013
Notes: January 2009September 2008
September 2008

## Slide 85: 802.15.4
Clint Chaplin, Samsung Electronics
Slide 85
Slide 85
from slide 3/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 85
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 85

## Slide 86: 802.15.4j MBAN
Clint Chaplin, Samsung Electronics
Slide 86
Slide 86
Second Sponsor ballot on IEEE 802.15.4j D5.0 closed November 25, 2012. Results: 75/0/8 100.00%
1 comments received
Third Sponsor ballot on IEEE 802.15.4j D5.0 closed December 9, 2012. Results: 78/0/8 100.00%
All comments resolved
On RevCom agenda this month
from slide 4/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 86
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 86

## Slide 87: 802.15.4k Low Energy Critical Infrastructure Monitoring (LECIM)
Clint Chaplin, Samsung Electronics
Slide 87
Slide 87
Second Recirculation WG ballot LB86 on IEEE 802.15.4k D3.0 closed December 6, 2012. Results: 104/1/4 99.05%
Conditions for conditional approval to go to sponsor ballot deemed met.
Initial Sponsor Ballot on IEEE 802.15.4k D3.0 closed January 13, 2013. Results: 92/7/12 92.93%
259 comments received
Recirculation will start soon.
from slide 5/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 87
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 87

## Slide 88: 802.15.4m TV White Space
Clint Chaplin, Samsung Electronics
Slide 88
Slide 88
Reviewed the preliminary draft document
  Discussion and resolutions on issues and concerns in the preliminary draft document (docs. 15-12-0575-01 and15-13-0072-00)
Joint meeting with 802.19
  Presentations on overview and status of 802.19.1 and TG4m (docs. 19-13-0018-00 and 15-13-0034-00)
  Discussion on issues regarding TG4m coexistence assurance document
Heard and discussed contributors’ presentations
Discussed coexistence assurance document
  The CAD document was reviewed and finalized: doc. 15-13-0070-00.
Discussed future efforts and next steps
  The WG letter ballot will be started in February 2013.
  Coexistence assurance document will be accompanied with the final draft for the WG letter ballot.
from slide 6/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 88
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 88

## Slide 89: 802.15.4n Chinese Medical Band
Clint Chaplin, Samsung Electronics
Slide 89
Slide 89
Heard Interference Presentation
Heard Proposals Presentations
  O-QPSK
  FSK
  Ranging
Reviewed and updated the TG4n web page
Will continue call for proposals
from slide 7/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 89
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 89

## Slide 90: 802.15.4p Positive Train Control
Clint Chaplin, Samsung Electronics
Slide 90
Slide 90
Continue to work on draft baseline proposal text to reflect the technical proposals presented
Should have a first draft available before end of January
from slide 8/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 90
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 90

## Slide 91: 802.15.4q Ultra Low Power
Clint Chaplin, Samsung Electronics
Slide 91
Slide 91
First meeting as Task Group
Worked on Application document
Entertained five presentations
Established a timeline
from slide 9/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 91
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 91

## Slide 92: 802.15.8 Peer Aware Communications
Clint Chaplin, Samsung Electronics
Slide 92
Slide 92
Completed/Approved Technical Guidance Document (TGD) Doc: 15-12-568r4
Issued Call for Proposals: Doc. 15-13-69r3
Modified project timeline
from slide 10/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 92
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 92

## Slide 93: 802.15.9 Key Management Protocol
Clint Chaplin, Samsung Electronics
Slide 93
Slide 93
Reviewed KMP Transport mechanism
Worked on Recommended Practice document content
from slide 11/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 93
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 93

## Slide 94: Layer 2/Mesh Under Routing (L2R) SG
Clint Chaplin, Samsung Electronics
Slide 94
Slide 94
First meeting as Study Group
Reviewed List of SG Activities Outlined by IG
Liaison Updates/Presentations
  802.1
  IETF - RPL
Worked on SG Activities
  Generated:
      Problem Statement
      Prelim. Working - Title, Scope, Purpose
from slide 12/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 94
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 94

## Slide 95: Better Use of Spectrum Resources in WPANs (SRU) IG
Clint Chaplin, Samsung Electronics
Slide 95
Slide 95
Presentations
  Wireless coexistence for industrial automation (15-13-0056r0)
  Next Steps for IG SRU (15-13-0009r0)
from slide 13/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 95
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 95

## Slide 96: THz IG
Clint Chaplin, Samsung Electronics
Slide 96
Slide 96
Only meets at plenaries
from slide 14/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 96
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 96

## Slide 97: WNG SC
Clint Chaplin, Samsung Electronics
Slide 97
Slide 97
No presentations
from slide 15/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 97
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 97

## Slide 98: Maintenance SC
Clint Chaplin, Samsung Electronics
Slide 98
Slide 98
Reviewed three submissions and recommended that they be added during the next corrigenda effort
Another maintenance request was added to the SC maintenance list (15-12-0367-05)
Asking for a corregendum PAR to fix issues identified with 802.15.4
from slide 16/17 of 11-13/0164r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 98
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 98

## Slide 99: References
Slide 99
This document
All Documents
  https://mentor.ieee.org/802.15/documents
    Current draft is in the members-only area
      http://www.ieee802.org/15  Members_Only_Area
      802.11 members log in using 802.11 username and password
from slide 17/17 of 11-13/0164r0 by Clint Chaplin, Samsung Electronics
Jan 2013
Notes: January 2009September 2008
September 2008
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 99

## Slide 100: IEEE 802.18 (RR-TAG) Liaison Report
Date: 2012-01-18
Authors:
from slide 1/7 of 11-13/0212r0 by Rich Kennedy, Research In Motion

## Slide 101: Overview
This document summarizes the activities of the IEEE 802.18 Radio Regulatory Technical Advisory Group (RR-TAG) during the January 2013 IEEE 802 Wireless Interim Meeting held at the Hyatt Regency in Vancouver, BC.
from slide 2/7 of 11-13/0212r0 by Rich Kennedy, Research In Motion

## Slide 102: FCC Documents Reviewed and Approved by the RR-TAG
The IEEE 802.16 WG drafted an update for external organizations, including the FCC, on the status of P802.16.3, which will be submitted to the EC for a 5 day review.
  802.16 P802.16.3 Update.
from slide 3/7 of 11-13/0212r0 by John Notor, Notor Research

## Slide 103: ITU-R Documents from 802.16 Reviewed and Approved by the RR-TAG
The RR-TAG approved the following document from 802.16 for EC 5 day review and submission to ITU-R WP 5D:
  18-12/118r4, “Draft LS to WP 5D: Comments on Working Doc toward a PDNR on the use of IMT for broadband PPDR”. Link: 18-12/118r4
from slide 4/7 of 11-13/0212r0 by John Notor, Notor Research

## Slide 104: 802 Response to the 3.5 GHz NPRM
The RR-TAG worked with 802.11 and 802.22 to draft preliminary comments to the FCC 3.5 GHz NPRM.
The FCC NPRM can be found here: 3.5 GHz NPRM
The current draft comments can be found here: 3.5 GHz Comments
Work on this document will continue with teleconferences as follows:
  Dates: Thursdays, January 24, January 31, and February 7.
  Starting Times: 3 PM Pacific, 4 PM Mountain, 5 PM Central, and 6 PM Eastern.
  Duration: 2 hrs.
The goal is to produce comments for review in a 10 day EC ballot, and submission to the FCC on or before February 20, 2013.
from slide 5/7 of 11-13/0212r0 by John Notor, Notor Research

## Slide 105: 802 Reply Comments to the FCC TV Band Incentive Auction
IEEE 802 has produced comments to this NPRM, which will be filed with the FCC.
The reply comment period ends on March 12, 2013, which is in the week before the IEEE 802 Plenary in Orlando in March.
The goal is to produce reply comments for this proceeding during teleconferences on TBD dates which will be reviewed by the EC during a 10 day ballot and submitted to the FCC.
from slide 6/7 of 11-13/0212r0 by John Notor, Notor Research

## Slide 106: References
802.16 P802.16.3 Update
“Draft LS to WP 5D: Comments on Working Doc toward a PDNR on the use of IMT for broadband PPDR”
3.5 GHz NPRM
3.5 GHz Comments
from slide 7/7 of 11-13/0212r0 by Rich Kennedy, Research In Motion

## Slide 107: 802.21 Liaison Report
Date: 2013-01-18
Authors:
from slide 1/6 of 11-13/0161r0 by Clint Chaplin, Samsung Electronics
Jan 2013
Notes: January 2009September 2008
September 2008

## Slide 108: Abstract
Liaison report on 802.21 as presented to 802.11
from slide 2/6 of 11-13/0161r0 by Clint Chaplin, Samsung Electronics
Jan 2013
Notes: January 2009September 2008
September 2008

## Slide 109: 802.21
Clint Chaplin, Samsung Electronics
Slide 109
Slide 109
Developed PARs and 5C to split existing 802.21 standard into two documents.
  Framework standard (802.21)
  Services standard (802.21.1)
PARs up for approval by Standards Board
from slide 3/6 of 11-13/0161r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 109
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 109

## Slide 110: 802.21c Single Radio Handover Task Group
Clint Chaplin, Samsung Electronics
Slide 110
Slide 110
Chair: H Anthony Chan (Huawei Technologies)
Editor produced IEEE P802.21c/D01
WG ballot on: IEEE P802.21c/D01 from October 10 to November 9
  7 approve, 8 disapprove, 5 abstain. Result: not approved.
  283 comments: 130 editorial, 147 technical, 6 TBD
All comments addressed.
Going out for second initial WG ballot after this meeting
from slide 4/6 of 11-13/0161r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 110
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 110

## Slide 111: 802.21d Multicast Group Management Task Group
Clint Chaplin, Samsung Electronics
Slide 111
Slide 111
Chair: Yoshihiro Ohba (Toshiba)
Proposal Presentation II from Call for Proposals for 3 proposals (DCN 2, 3, 4)
Final Proposal Presentations in March: no new proposals, detail text
from slide 5/6 of 11-13/0161r0
Jan 2013
Notes: January 2009September 2008
doc.: IEEE 802.11-08/xxxxr0
September 2008
        Clint Chaplin, Samsung Electronics
Page 111
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 111

## Slide 112: References
Slide 112
This document
    Thanks to Subir Das, Chair of 802.21
All Documents
  https://mentor.ieee.org/802.21/documents
    Current draft is in the members-only area
      http://www.ieee802.org/21  Members_Only_Area
      802.11 members log in using 802.11 username and password
from slide 6/6 of 11-13/0161r0 by Clint Chaplin, Samsung Electronics
Jan 2013
Notes: January 2009September 2008
September 2008
doc.: IEEE 802.11-08/0697r0
May 2008
        Clint Chaplin, Samsung
Page 112

## Slide 113: Liaison Report for OmniRAN EC SG
Date: 2013-01-18
Authors:
from slide 1/5 of 11-13/0158r0 by Michael Montemurro, Research in Motion

## Slide 114: Abstract
This presentation contains the January 2013 IEEE 802.11 liaison report for OmniRAN EC SG.
from slide 2/5 of 11-13/0158r0 by Michael Montemurro, Research in Motion

## Slide 115: Key Activities
Elected SG Officers
  Max Riegel, Chair
  Juan Carlos Zuniga, Vice-Chair
  Secretary Position is open
Currently focused on defining the problems statement and scope, leading to the creation of a PAR and 5C.
Agreed to produce a Use Case document during March session.
Presentation on possible topics related to OmniRAN work.
from slide 3/5 of 11-13/0158r0 by Michael Montemurro, Research in Motion

## Slide 116: Objectives for March
Create an OmniRAN use case document
Call for use case contributions which include:
  Application domain
  Use Case description
  Mapping of use case to OmniRAN architecture
  Functional requirements for OmniRAN
from slide 4/5 of 11-13/0158r0 by Michael Montemurro, Research in Motion

## Slide 117: References
Document repository for OmniRAN:
  https://mentor.ieee.org/omniran/documents
Link to Jan 13 OmniRAN Agenda:
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0002-04-ecsg-jan-2013-vancouver-agenda.pptx
Call for contributions:
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0006-00-ecsg-call-for-contributions.docx
from slide 5/5 of 11-13/0158r0 by Michael Montemurro, Research in Motion