## Slide 1: 802.11REVmc Editor’s Report – July 2015
Date: 2015-07-01
Authors:

## Slide 2: Acknowledgement
The following people have kindly aided the technical editor in one way or another during the development of REVmc:
  Dorothy Stanley, Jon Rosdahl, Mark Hamilton, Mark Rison, Peter Ecclesine, Mike Montemurro, Liwen Chu, Eldad Perahia, Brian Hart, Sai Shankar, James {Yee|Wang|P.K. Gilb}, Assaf Kasher, Carlos Cordeiro, Edward Au, Kaberi Banerjee, Rich Kennedy, Yongho Seok, Carlos Aldana, Gabor Bajko
And thank you to Edward Au and Emily Qi, who are sub-editors.

## Slide 3: Status of Draft

## Slide 4: Reference Documents
Draft: P802.11REVmc D4.0 (members’ area)
WG Ballot composite comments
  11-15/0532
    LB193 comments start at CID 1000
    LB199 comments start at CID 2000
    LB202 comments start at CID 3000
    LB206 comments start at CID 4000
    SB0 is shown as “LB1000”, comments start at CID 5001
    Includes pre-ballot comments
MAC comment resolutions
  11-15/0565
GEN comment resolutions
  11-15/0665
MAC/GEN sheets usually used for motioning tech resolutions.
Composite SS may lag contents of these sheets during a session, but is the eventual resting place of approved resolutions.

## Slide 5: Comments by commenter
 | N |  |  | N Total | Y |  |  | Y Total | Grand Total
Owning Ad-hoc | E | G | T |  | E | G | T |  | 
RISON, Mark |  |  |  |  | 317 | 16 | 324 | 657 | 657
Hunter, David | 1 |  |  | 1 | 561 |  | 58 | 619 | 620
Stephens, Adrian | 15 | 23 | 4 | 42 | 14 | 39 | 50 | 103 | 145
Schelstraete, Sigurd | 17 |  | 73 | 90 |  |  |  |  | 90
Hamilton, Mark | 7 |  | 3 | 10 | 7 |  | 40 | 47 | 57
Fischer, Michael | 38 |  |  | 38 | 2 |  | 2 | 4 | 42
Hiertz, Guido | 9 |  |  | 9 | 21 | 1 | 1 | 23 | 32
Stanley, Dorothy | 9 |  |  | 9 | 21 |  | 1 | 22 | 31
Thomas, Angela |  |  |  |  |  |  | 29 | 29 | 29
Eastlake 3rd, Donald | 24 |  | 2 | 26 |  |  |  |  | 26
Bahr, Michael | 13 |  | 7 | 20 |  |  |  |  | 20
Aldana, Carlos | 3 |  | 15 | 18 |  |  |  |  | 18
TorabJahromi, Payam |  |  |  |  | 2 |  | 15 | 17 | 17
Trainin, Solomon |  |  |  |  |  |  | 12 | 12 | 12
Yang, Yunsong | 8 |  | 4 | 12 |  |  |  |  | 12
Fischer, Matthew |  |  |  |  |  |  | 11 | 11 | 11
Cordeiro, Carlos |  |  |  |  | 2 |  | 9 | 11 | 11
Seok, Yongho |  |  |  |  | 2 |  | 9 | 11 | 11
Gwynne, Gloria | 5 |  | 1 | 6 | 2 | 1 |  | 3 | 9
Ecclesine, Peter |  |  | 1 | 1 |  |  | 5 | 5 | 6
Bajko, Gabor |  |  |  |  | 1 |  | 5 | 6 | 6
Adachi, Tomoko | 3 |  | 3 | 6 |  |  |  |  | 6
Malinen, Jouni |  |  | 2 | 2 | 1 |  | 3 | 4 | 6
Qi, Emily | 2 |  | 3 | 5 |  |  |  |  | 5
Wentink, Menzo |  |  |  |  |  |  | 4 | 4 | 4
Yee, James | 3 |  |  | 3 |  |  |  |  | 3
McCann, Stephen |  |  | 3 | 3 |  |  |  |  | 3
Smith, Graham |  |  |  |  |  |  | 3 | 3 | 3
Sakoda, Kazuyuki |  |  | 2 | 2 |  |  |  |  | 2
Kasher, Assaf |  |  |  |  |  |  | 2 | 2 | 2
Hach, Rainer |  |  |  |  |  | 1 |  | 1 | 1
Eitan, Alecsander |  |  | 1 | 1 |  |  |  |  | 1
Grow, Robert |  |  |  |  |  |  | 1 | 1 | 1
Grand Total | 157 | 23 | 124 | 304 | 953 | 58 | 584 | 1595 | 1899

## Slide 6: Partition by ad-hoc

## Slide 7: Editorial Comment resolution

## Slide 8: Editorial Resolutions by Resn Status

## Slide 9: And speculative editing has started

## Slide 10: Summary of Assignees

## Slide 11: Assigned Comments
summary of assignments by adhoc and comment group |  |  |  | 
Assignee | Owning Ad-hoc | Comment Group | CountOfCID | CIDs
Adrian Stephens | EDITOR | Editorials | 1 | 6713
Adrian Stephens | EDITOR | General | 2 | 5159, 6707
Adrian Stephens | MAC | MAC operation | 2 | 5149, 5154
Assaf KASHER | MAC | DMG operation | 1 | 5996
Brian Hart | MAC | Action Frames | 1 | 5188
Brian Hart | MAC | Location | 15 | 5049, 5177, 5179, 5182, 5223, 5339, 6049, 6244, 6283, 6316, 6330, 6354, 6356, 6417, 6419
Carlos Aldana | EDITOR | Editorials | 2 | 5183, 6778
Carlos Aldana | MAC | Frame formats 8.4 | 2 | 5174, 5184
Carlos Cordeiro | GEN | DMG operation | 1 | 5983
Carlos Cordeiro | MAC | Action Frames | 3 | 5036, 5037, 5040
Carlos Cordeiro | MAC | DCF & HCF | 2 | 5109, 5987
Carlos Cordeiro | MAC | DMG operation | 3 | 5010, 5164, 6271
Dan Harkins | MAC | Editorials | 1 | 6680
Dan Harkins | MAC | Security | 36 | 5062, 5068, 5728, 6106, 6183, 6184, 6190, 6275, 6276, 6277, 6278, 6280, 6285, 6293, 6345, 6349, 6358, 6359, 6367, 6393, 6394, 6398, 6412, 6421, 6455, 6459, 6507, 6509, 6510, 6511, 6512, 6513, 6521, 6576, 6625, 6824
Edward Au | EDITOR | Editorials | 2 | 5773, 6728
Edward Au | EDITOR | Style - Extensibility | 4 | 5310, 5311, 5318, 5319
Edward Au | EDITOR | Style - WNM-Notification | 4 | 5249, 5693, 5694, 5695
Ganesh Venkatesan | MAC | GCR | 1 | 6072
Jouni Malinen | MAC | Security | 4 | 6024, 6239, 6240, 6564
Mark Hamilton | MAC |  | 1 | #Error
Mark Hamilton | MAC | Action Frames | 12 | 5032, 5033, 5034, 5035, 5039, 5060, 5398, 6340, 6341, 6342, 6407, 6503
Mark Hamilton | MAC | A-MPDU operation | 1 | 5130
Mark Hamilton | MAC | DCF & HCF | 1 | 5095
Mark Hamilton | MAC | DFS | 15 | 5584, 5585, 5586, 5587, 5571, 5573, 5596, 5617, 5620, 5621, 5622, 5623, 5625, 5628, 5631
Mark Hamilton | MAC | Editorials | 5 | 5234, 5362, 5542, 5566, 6658
Mark Hamilton | MAC | Frame formats 8.4 | 1 | 6301
Mark Hamilton | MAC | HCF | 2 | 5137, 5141
Mark Hamilton | MAC | MAC operation | 1 | 6429

## Slide 12: Assigned Comments
summary of assignments by adhoc and comment group |  |  |  | 
Assignee | Owning Ad-hoc | Comment Group | CountOfCID | CIDs
Mark Rison | EDITOR | Editorials | 3 | 6376, 6404, 6733
Mark Rison | GEN |  | 1 | #Error
Mark Rison | GEN | Terminology | 1 | 6305
Mark Rison | MAC |  | 3 | #Error
Mark Rison | MAC | Action Frames | 4 | 6335, 6337, 6338, 6339
Mark Rison | MAC | DCF & HCF | 6 | 6426, 6442, 6452, 6482, 6490, 6496
Mark Rison | MAC | Editorials | 1 | 6583
Mark Rison | MAC | HCF | 1 | 6814
Matthew Fischer | MAC | Layer management | 1 | 5959
Matthew Fischer | MAC | MAC operation | 1 | 5960
Matthew Fischer | MAC | VHT MAC | 20 | 5133, 5866, 5868, 5873, 5874, 5885, 5886, 5892, 5894, 5900, 5901, 6221, 6242, 6250, 6251, 6388, 6471, 6492, 6655, 6704
Menzo Wentink | MAC | Action Frames | 1 | 6181
Menzo Wentink | MAC | Frame formats 8.4 | 1 | 5967
Menzo Wentink | MAC | HCF | 1 | 5966
Menzo Wentink | MAC | MAC management | 2 | 6186, 6199
Michael MONTEMURRO | MAC | General description | 1 | 6058
Payam Torab Jahroni | MAC | DCF & HCF | 1 | 5991
Payam Torab Jahroni | MAC | DMG operation | 1 | 5990
Peter Eccelsine | GEN | Annex E | 1 | 5973
Peter Ecclesine | MAC | Editorials | 3 | 5589, 5314, 5556
Peter Ecclesine | MAC | TPC | 1 | 5535
Qi Wang | MAC | Editorials | 2 | 6558, 6687
sigurd Schelstraete | MAC | Frame formats 8.4 | 1 | 5879
Stephen McCann | MAC | Interworking | 1 | 6094

## Slide 13: Editorial Discuss/Review
Discuss = “input from TGmc needed before a resolution can be written”
Review = “resolution written, but TGmc needs to pay special attention to it”
Discuss: 5536, 6843, 6844, 6848, 6850, 6853, 6854, 6855, 6856, 6857, 6858, 6859, 6862, 6863, 6867, 6868
Review: 5235, 5308, 5357, 5994, 6193, 6197, 6248, 6348, 6696 + all the “Style” comment groups