## Slide 1: 802.11 WG Editor’s Meeting (Mar ‘13)
Date: 2013-03-10
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2013-03-19
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Coordination before SB
Style Guide for 802.11 09/1034r6
Amendment Ordering / Draft Snapshots
Editor backup practices
Notes: July 2007

## Slide 4: Roll Call – 2013-03-19
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens
  P802.11ac Amendment (VHT L6) – Robert Stacey
  P802.11af Amendment (TVWS) – Peter Ecclesine
  P802.11ah Amendment (S1G) – Minyoung Park
  P802.11ai Amendment (FILS) – Lee Armstrong, Ping FANG
  P809.11aq Amendment (PAD) – Dan Gal
802.11 Editors not present
Also present:
  Al Petrick
  Mark Hamilton
  Ron Murias
IEEE Staff present and always welcome!
    Michelle Turner – staff editor for 802, m.turner@ieee.org
IEEE Staff not present and always welcome!
  Francisco Drago – staff editor, drago.f@ieee.org
  Cathrine Berger- staff editor, berger.cathrine@ieee.org
    Kathryn Bennett– our staff liaison, k.bennett@ieee.org
    Lisa Perry – staff liaison, l.perry@ieee.org
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – rstacey@apple.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Lee Armstrong– LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
Notes: July 2007

## Slide 6: March 19th Round table status report
REVmc – In comment resolution, hundreds of editorial comments on Style, The 11ad rollin is in review, expect to recirc in July
11ac – Resolved all comments, will recirc unchanged draft and seek approval to go to Sponsor Ballot.
11af – Expects to go to recirc from March
11ah – updating spec framework document and reviewing technical contributions
11ai – resolving technical review comments, receiving submissions for adding content, will soon have another technical review
11aq – receiving technical submissions, in the design phase

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ad announced December 28, 2012
Notes: July 2007

## Slide 9: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r29 (2013 Feb 27)
802.11-2012 is numbering baseline. 11ac D5.0 went first, then 11af D3.0 , 11ah, 11ai.
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
Slide 9

## Slide 10: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 11: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013

## Slide 12: 802.11 Style Guide
See 11-09-1034-06-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 13: 802.11 Styles
Need to be aware that we actually have two 802.11 styles, each relating to a baseline doc. Amendments must follow style in their baseline, and not try and fix quoted text in their baseline to change its editorial style.
Example is the numbering of NOTES, which is likely to change from per-contiguous-sequence to per-subclause in REVmc.

## Slide 14: Learnings from 11ad publication
The publication editor decided to convert to Frame for publication, which meant a lot of work from the TG editor to check that stuff hadn’t been changed.
Also there’s a lot of equations in some Microsoft-based equation object. These will need to be reworked into Frame on roll-in, which creates possibility of introducing errors.
My personal conclusion is that we should allow non-Frame only if:
  Short document
  No equations

## Slide 15: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2011 Amendment 1 | TGae | Mar 2012
802.11-2011 Amendment 2 | TGaa | Jun 2012
802.11-2011 Amendment 3 | TGad | Oct 2012
802.11-2011 Amendment 4 | TGac | Feb 2014
802.11-2011 Amendment 5 | TGaf | Jun 2014
802.11-2011 Amendment 6 | TGah | Jan 2016
802.11-2011 Amendment 7 | TGai | Feb 2015
Data as of Mar 2013
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 16: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 17: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ac | af | ah | ai | mc | aj | aq |  |  |  |  | 
ac | Y | 5.0 |  |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Robert Stacey | 19-Mar
af | Y | 5.0 | 3.0 |  |  |  |  |  | Frame 10.0 | No | 2012 | Peter Ecclesine | 21-Mar
ah | Y | 3.0 | 2.0 | 0.0 |  |  |  |  | Frame 10.0 | No | 2012 | Minyoung Park | 13-Nov
ai | Y | 4.0 | 2.2 | 0.0 | 0.4 |  |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 19-Mar
mc | Y |  |  |  |  | 1.2 |  |  | Frame 10.0 | No | 2012 | Adrian Stephens | 19-Mar
aj | Y |  |  |  |  |  |  |  |  |  |  |  | 
aq | Y |  |  |  |  |  |  |  |  |  |  |  | 
Changes from last report shown in red.
Slide 17
Mar 2013
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 17

## Slide 18: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame.
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012)

## Slide 19: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.

## Slide 20: Pending Actions
Post 1034r7 802.11 Style Guide
Adrian to produce D1.1 mib text and give to Robert

## Slide 21: Backup/Background Slides

## Slide 22: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.