## Slide 1: P802.11ac Report to EC on Conditional Approval to go to Sponsor Ballot
Date: 2013-03-17
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ac Draft 5.0 to Sponsor Ballot.
This document was approved during the plenary session of the 802.11 working group on xx March 2013.
  Passed in the Working Group xx yes, xx no , xx abstain

## Slide 3: P802.11ac Draft Stability
Draft | Date | Number of Pages
1.0 | May 2011 | 242
2.0 | January 2012 | 336
3.0 | June 2012 | 360
4.0 | October 2012 | 383
5.0 | January 2013 | 413

## Slide 4: 802.11 WG Letter Ballot Results – P802.11ac
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
187 | 18 Feb 2012 | Technical Letter Ballot for TGac Draft 2.0 | Technical | 300 | 271 | 90 | 19 | 7 | 223 | 28 | 89
188 | 25 June 2012 | First Recirculation Ballot for TGac draft 3.0 | Recirculation | 300 | 273 | 91 | 14 | 5 | 233 | 24 | 91
190 | 01 Nov 2012 | Second Recirculation Ballot for TGac draft 4.0 | Recirculation | 300 | 273 | 91 | 14 | 5 | 242 | 15 | 94
191 | 01 Feb 2013 | Third Recirculation Ballot for TGac draft 5.0 | Recirculation | 300 | 273 | 91 | 10 | 4 | 249 | 12 | 95
191.1 |  | LB 191 Post-Ballot vote change |  | 300 | 273 | 92 | 10 | 4 | 251 | 10 | 96

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11ac
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
187 | 18 Feb 2012 | Technical Letter Ballot for TGac draft 2.0 | 1492 (837 T, 655 E)
188 | 25 June 2012 | First Recirculation Ballot for TGac draft 3.0 | 855 (594 T, 261 E)
190 | 01 Nov 2012 | Second Recirculation Ballot for TGac draft 4.0 | 400 (250 T, 150 E)
191 | 01 Feb 2013 | Third Recirculation Ballot for TGac draft 5.0 | 141 (85 T, 56 E)

## Slide 6: Unsatisfied Technical comments by commenter
Voter | LB187 | LB188 | LB190 | LB191 |  |  | Total
CHAMBELIN, Philipe (Deceased) | 1 | 0 | 0 | 0 |  |  | 1
Fischer, Matthew (Braodcom) | 0 | 0 | 0 | 0 |  |  | 0
Lei, Zhongding (I2R) | 1 | 0 | 0 | 0 |  |  | 1
Liu, Siyang | 1 | 0 | 0 | 0 |  |  | 1
Masour, Avi (Lantiq) | 1 | 0 | 0 | 0 |  |  | 1
Rison, Mark (Samsung) | 2 | 2 | 4 | 0 |  |  | 9
Shi, Wei (samsung) | 0 | 0 | 0 | 0 |  |  | 0
Wang, Haiguang (I2R) | 1 | 0 | 0 | 0 |  |  | 1
Wu, Zhanji (BUPT) | 1 | 0 | 0 | 0 |  |  | 1
Zhao, Qiang (China TTL) | 1 | 0 | 0 | 0 |  |  | 1
Total | 9 | 2 | 4 | 0 |  |  | 16

## Slide 7: Unsatisfied Technical Comments – Topics
Topic | Beamforming | PHY | MAC (frame formats) | MU MIMO | MAC (Others) | General | Total
CHAMBELIN, Philipe (Deceased) |  | 1 |  |  |  |  | 1
Fischer, Matthew (Braodcom) |  |  |  |  |  |  | 
Lei, Zhongding (I2R) |  |  |  |  | 1 |  | 1
Liu, Siyang |  | 1 |  |  |  |  | 1
Masour, Avi (Lantiq) |  | 1 |  |  |  |  | 1
Rison, Mark (Samsung) |  | 3 | 5 |  |  |  | 8
Shi, Wei (samsung) |  |  |  |  |  |  | 
Wang, Haiguang (I2R) |  |  |  |  | 1 |  | 1
Wu, Zhanji (BUPT) |  | 1 |  |  |  |  | 1
Zhao, Qiang (China TTL) |  | 1 |  |  |  |  | 1
Total |  | 8 | 5 |  | 2 |  | 15

## Slide 8: Unsatisfied Editorial comments by commenter
Voter | LB187 | LB188 | LB190 | LB191 |  |  | Total
CHAMBELIN, Philipe (Deceased) | 0 | 0 | 0 | 0 |  |  | 0
Fischer, Matthew (Braodcom) | 0 | 0 | 0 | 0 |  |  | 0
Lei, Zhongding (I2R) | 0 | 0 | 0 | 0 |  |  | 0
Liu, Siyang | 0 | 0 | 0 | 0 |  |  | 0
Masour, Avi (Lantiq) | 0 | 0 | 0 | 0 |  |  | 0
Rison, Mark (Samsung) | 1 | 0 | 0 | 0 |  |  | 1
Shi, Wei (samsung) | 0 | 0 | 0 | 0 |  |  | 0
Wang, Haiguang (I2R) | 0 | 0 | 0 | 0 |  |  | 0
Wu, Zhanji (BUPT) | 0 | 0 | 0 | 0 |  |  | 0
Zhao, Qiang (China TTL) | 0 | 0 | 0 | 0 |  |  | 0
Total | 1 | 0 | 0 | 0 |  |  | 1

## Slide 9: Unsatisfied Editorial Comments – Topics
Topic | Beamforming | PHY | MAC (frame formats) | MU MIMO | MAC (Others) | General | Total
CHAMBELIN, Philipe (Deceased) |  |  |  |  |  |  | 
Fischer, Matthew (Braodcom) |  |  |  |  |  |  | 
Lei, Zhongding (I2R) |  |  |  |  |  |  | 
Liu, Siyang |  |  |  |  |  |  | 
Masour, Avi (Lantiq) |  |  |  |  |  |  | 
Rison, Mark (Samsung) |  |  | 1 |  |  |  | 1
Shi, Wei (samsung) |  |  |  |  |  |  | 
Wang, Haiguang (I2R) |  |  |  |  |  |  | 
Wu, Zhanji (BUPT) |  |  |  |  |  |  | 
Zhao, Qiang (China TTL) |  |  |  |  |  |  | 
Total |  |  |  |  |  |  | 1

## Slide 10: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 11: TGac Timeline
 | Open | Close
Fourth recirculation (TGac D5.0) | 20-March-13 | 03-April-13
First sponsor ballot | 20-April-13 | 20-May-13
Second sponsor ballot | 20-July-13 | 04-Aug-13
Third sponsor ballot | 04-Sept-13 | 19-Sept-13
Fourth sponsor ballot | 19-Oct-13 | 3-Nov-13
Fifth sponsor ballot | 3-Dec-13 | 18-Dec-13
EC to RevCom Jan-03 |  | 
RevCom to SB Feb-14 |  | 

## Slide 12: References