## Slide 1: IEEE 802.11ah Closing Report for March 2013
Date: 2013-3-20
Authors:

## Slide 2: Activity in TGah
Work continued on specification framework
  Update to the spec framework adopted
  11-11-1137-14-00ah-specification-framework-for-tgah.docx
Timeline move out two months
  Draft text not available beyond 12/1257. Hence internal task group letter ballot move out to May of 2013.

## Slide 3: Going forward
Wrap up on specification framework
Move forward with draft text.
Start internal task group letter ballot

## Slide 4: Teleconference
May 8 at 10 AM ET 1 hour
  Prepare for May face-to-face meeting

## Slide 5: Timeline – Move out two months
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016