## Slide 1: IEEE 802.11ah Closing Report for May 2013
Date: 2013-5-16
Authors:

## Slide 2: Activity in TGah
Work continued on specification framework
  Update to the spec framework adopted
  11-11-1137-15-00ah-specification-framework-for-tgah.docx
Initial baseline draft text adopted
  Draft text submission 13/500.
Approved a 20 day Call for Comments on initial baseline draft text

## Slide 3: Going forward
Address comments received on initial draft text.
Wrap up on specification framework

## Slide 4: Teleconference
June 19 at 7 PM ET 1 hour
  Review draft text comments categories
  Request for volunteers to address comments
July 10 at 10 AM ET 1 hour
  Review unassigned comments
  Comments review
  Prepare for July meeting

## Slide 5: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016