## Slide 1: 802.11 July 2013 Closing Reports
Date: 2013-07-19
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the July 2013 closing plenary meeting.

## Slide 3: Attendance
Row Labels | # Mtgs | Avg | Total | Min | Max
802.11 Newcomer Training | 1 | 8 | 8 |  | 
ARC | 1 | 11 | 11 |  | 
Editors Meeting | 1 | 11 | 11 |  | 
JTC1 | 2 | 8 | 17 | 8 | 9
PAR Comments | 2 | 4 | 9 | 2 | 7
Reg SC | 4 | 12 | 49 | 7 | 21
TGaf | 3 | 25 | 76 | 10 | 52
TGah | 8 | 46 | 374 | 6 | 133
TGai | 7 | 27 | 193 | 2 | 77
TGaj | 4 | 21 | 84 | 1 | 32
TGak | 1 | 16 | 16 |  | 
TGaq | 3 | 25 | 75 | 20 | 34
TGmc | 7 | 13 | 97 | 7 | 25
Tutorials | 1 | 111 | 111 |  | 
WG CAC | 2 | 10 | 21 | 5 | 16
WG Mid-Session Plenary | 1 | 231 | 231 |  | 
WG Opening Plenary | 1 | 203 | 203 |  | 
WNG | 1 | 155 | 155 |  | 
HEW SG | 9 | 134 | 1207 | 5 | 200
802 Opening Plenary | 1 | 217 | 217 |  | 
Record attendance here for both morning slots | 1 | 199 | 199 |  | 

## Slide 4: Attendance Total
Chart: 
| TGah | TGai | TGmc | Tutorials | WG Mid-Session Plenary | WG Opening Plenary | WNG | HEW SG | 802 Opening Plenary | Record attendance here for both morning slots
Total | 374 | 193 | 97 | 111 | 231 | 203 | 155 | 1207 | 217 | 199

## Slide 5: Attendance Histogram (Thu)
Chart: Number of slots attended
| 1 | 2 | 3 | 4 | 5 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17
Total | 29 | 15 | 3 | 4 | 5 | 6 | 3 | 4 | 7 | 12 | 28 | 56 | 62 | 43 | 22 | 3

## Slide 6: Attendance by Country
Chart: 
| US | KR | (blank) | JP | CN | CA | SG | DE | GB | TW | FI | FR | NL | IL | IT | EG | Japan | AU | NZ | DK | PL | BE | SE
Total | 102 | 40 | 34 | 34 | 31 | 8 | 8 | 8 | 7 | 6 | 6 | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 7: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 8: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Bruce Kraemer
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AC | Very High Throughput (<6 GHz bands) | Osama Aboul-Magd
TG | AF | Operation in TV Whitespace bands | Richard Kennedy
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Dave Bagby
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy
SG | HEW | High Efficiency WLAN | Osama Aboul-Magd

## Slide 9: 802.11 WG Editor’s Meeting (July ‘13)
Date: 2013-07-14
Authors:
from slide 1/6 of 11-13/0673r3 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 10: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – robert.stacey@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Lee Armstrong– LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
from slide 2/6 of 11-13/0673r3 by Peter Ecclesine (Cisco Systems)
July 2013
Notes: July 2007

## Slide 11: July 16th Round table status report
REVmc – Hope to ballot in September
11ac – completed SB comment resolution, draft in review, should recirc late this week
11af – finished comment resolution, unchanged draft should be recirculated after Wednesday
11ah – started comment resolution from CC9, expect to be in comment resolution all week
11ai – will finish comment resolutions and hope to go to Initial WG Letter Ballot out of this session
11aq – not present
from slide 3/6 of 11-13/0673r3 by Peter Ecclesine (Cisco Systems)

## Slide 12: 802.11 Style Guide
See 11-09-1034-07-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 4/6 of 11-13/0673r3 by Peter Ecclesine (Cisco Systems)

## Slide 13: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2011 Amendment 1 | TGae | Mar 2012
802.11-2011 Amendment 2 | TGaa | Jun 2012
802.11-2011 Amendment 3 | TGad | Oct 2012
802.11-2011 Amendment 4 | TGac | Feb 2014
802.11-2011 Amendment 5 | TGaf | Jun 2014
802.11REVmc | TGmc | Mar 2015
802.11-2011 Amendment 1 | TGai | Feb 2015
802.11-2011 Amendment 2 | TGah | Mar 2016
Data as of July 2013
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 5/6 of 11-13/0673r3 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 14: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ac | af | mc | ah | ai | aj | aq |  |  |  |  | 
ac | Y | 5.0 |  |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Robert Stacey | 14-May
af | Y | 5.0 | 5.0 |  |  |  |  |  | Frame 10.0 | No | 2012 | Peter Ecclesine | 18-May
mc | Y |  |  | 1.5 |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens | 16-Jul
ah | Y | 5.0 | 3.0 | 0.0 | 0.0 |  |  |  | Frame 10.0 | No | 2012 | Minyoung Park | 14-May
ai | Y | 4.0 | 2.2 | 0.0 | 0.0 | 1.0 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 14-May
aj | Y |  |  |  |  |  |  |  |  |  |  |  | 
aq | Y |  |  |  |  |  |  |  |  |  |  |  | 
Changes from last report shown in red.
Slide 14
July 2013
from slide 6/6 of 11-13/0673r3 by Peter Ecclesine (Cisco Systems)
July 2013
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 14

## Slide 15: Closing Report
Date: 2013-07-19
Authors:
from slide 1/3 of 11-13/0900r0 by Clint Chaplin, Chair (Samsung)

## Slide 16: Abstract
Closing report for WNG SC for July 2013, Geneva, Geneva, Switzerland
from slide 2/3 of 11-13/0900r0 by Clint Chaplin, Chair (Samsung)

## Slide 17
Presentations at July 2013 meeting
  Control Channel Signaling Protocol for Co-operative Resource Allocation in WLAN (11-13-0791-01-0wng Control Channel Signaling Protocol for Co-operative Resource Allocation in WLAN.pptx) – Andrea Fabio Cattoni
  Effect of Power Save on Time-Sensitive Multicast Services (11-13-0792-01-0wng-effect-of-power-save-on-time-sensitive-multicast-services.pptx) – Edward Reuss
  Mobile Slotted Aloha (11-13-0790-01-0wng MS-Aloha.pptx) – Riccardo Scopigno
Minutes
  11-13-0868-00-0wng-july-2013-meeting-minutes-geneva.doc
Plans for September 2013
  1 2 hour session
from slide 3/3 of 11-13/0900r0 by Clint Chaplin, Chair (Samsung)

## Slide 18: ARC SC Closing Report – July 2013
Date: 2013-07-18
Authors:
from slide 1/3 of 11-13/0844r1 by Michael Montemurro, BlackBerry

## Slide 19: Accomplishments
Discussed OmniRAN SG status and proposal for moving forward
Discussed updates for IETF, IEEE 1588, and 802 O&A.
Agreed to a representation of AP/DS/Portal architecture:
  Contributions to be made to 802 O&A and 802.11mc based on this agreement.
from slide 2/3 of 11-13/0844r1 by Michael Montemurro, BlackBerry

## Slide 20: Plan for September 2013
Plan for one meeting slot
ARC SC will schedule teleconferences with 10 days notice
  To discuss any specific requests that arise
Potential topic for discussion:
  IEEE 1588 mapping to IEEE 802.11
  OmniRAN
  IETF/802 Co-ordination
  802 O&A
from slide 3/3 of 11-13/0844r1 by Michael Montemurro, BlackBerry

## Slide 21: IEEE 802 JTC1 SC closing report (July 13)
Date: 2013-7-18
Authors:
from slide 1/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 22: Abstract
Closing report for IEEE 802 JTC1 SC for July 2013 in Geneva
from slide 2/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 23: JTC1 SC focused on reporting on status updates from last SC6 meeting
Reviewed status of collaboration process
  SC6 accepted proposed collaboration process between SC6 and IEEE 802
  This process enables IEEE 802 to have responsibility for all maintenance processes on ISO/IEC versions of IEEE 802 standards
  A great result after two years of effort!
from slide 3/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 24: IEEE 802 has 10 standards in process of ratification by ISO/IEC under PSDO
IEEE 802 standard | 60 day pre-balllot | 5 month FDIS ballot
802.11 | Passed in 2012 | Passed in 2012
802.11aa | Passed in Feb 2013 | Not started
802.11ad | Passed in Feb 2013 | Not started
802.11ae | Passed in Feb 2013 | Not started
802.1X | Passed in 2013 | Closes 16 Oct 2013
802.1AE | Passed in 2013 | Closes 16 Oct 2013
802.1AB | Passed in May 2013 | Closes 18 Dec 2013
802.1AR | Passed in May 2013 | Closes 18 Dec 2013
802.1AS | Passed in May 2013 | Closes 18 Dec 2013
802.3 | Passed in 2013 | Responses ready
from slide 4/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 25: JTC1 SC focused on reporting on status updates from last SC6 meeting
Reviewed status of proposals at SC6/WG1
  TEPA-AC (802.1X replacement)
    Preso from China NB claiming 802.1X is broken
    Preso from Swiss NB claiming TEPA-AC better than 802.1X
    Lots of discussion but no consensus
  TLSec (802.1AE replacement)
    Presos from China NB showing they have been implemented
  TAAA (802.16 security replacement)
    Presos from China NB showing they have been implemented
  WAPI (802.11i replacement)
    China NB commented that they intended to uncancel project
from slide 5/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 26: JTC1 SC focused on reporting on status updates from last SC6 meeting
Reviewed status of proposals at SC6/WG7
  TISec (IPSec replacement)
    ISOC rep in attendance
    Lots of discussion but no consensus
  Wireless management
    Proposal from China NB for sniffing & centralised management
    Will be discussed in future
  Infrastructure sharing
    Proposal from China NB to allow SP’s share AP infrastructure
    Will be discussed in future
from slide 6/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 27: JTC1 SC will plan for future SC6 activities in September in Nanjing
Plans for IEEE 802 JTC1 SC in Nanjing in Sept 2013
  Hear report on technical discussion between IEEE 802 and Swiss NB security experts
  Respond to SC6 documents
  Plan for SC6 meeting in Canada in February
from slide 7/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 28: The JTC1 SC approved a recommendation to ExCom
Motion
  The IEEE 802 JTC1 SC recommends the <text below> be liaised to SC6 in response to the China NB comments on IEEE 802.3-2012 during the 60 day pre-ballot under the PSDO process
    IEEE 802.3 would like to thank China NB for their review and comment on the submission of IEEE Std 802.3-2012 for adoption by ISO/IEC JTC/1 SC/6.
    IEEE Std 802.3-2012 is security agnostic allowing the user to run any security protocol.
    IEEE Std 802.3-2012 does not rely on IEEE Std 802.1AE. There is no normative reference to IEEE Std 802.1AE.
  Passed 7/0/1
from slide 8/8 of 11-13/0908r0 by Andrew Myles, Cisco

## Slide 29: IEEE 802.11 Regulatory SC Geneva Closing Report
Date: 2013-07-19
Authors:
from slide 1/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 30: Abstract
This presentation is the closing report for the July 2013 IEEE 802.11 Regulatory Standing Committee meeting in Geneva.
from slide 2/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 31: Agenda
Approve meeting and teleconference minutes
The regulatory summaries
Action items and issues
NPRM FCC 13-22 Reply Comments
Any other business
  NPRM FCC 13-39 response
  EN 300 328 and EN 301 893 issues
from slide 3/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 32: Accomplishments
Approved meeting and teleconference minutes
Discussed regulatory summaries for US, Canada and the EU
Finalized the NPRM FCC 13-22 Reply Comments and submitted to the RR-TAG for their approval
  Sent to the EC for approval and transmittal to the FCC
Any other business
  Prepared for work on the NPRM FCC 13-39 Comments response
  Discussed the issues with EN 300 328 and EN 301 893 and the plan to drive ETSI ERM TG11 next revision for January 2015 voluntary use status
from slide 4/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 33: Teleconferences
Bi-weekly on Thursdays, 12:30 to 14:00 ET
  Starting August 1st
  Continue through September 26th
from slide 5/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 34: References
  Meeting Plan and Agenda:
  NPRM FCC 13-22 Response Framework: https://mentor.ieee.org/802.11/dcn/13/11-13-0353-03-0reg-fcc-13-49-comment-framework.docx
  IEEE 802.11 NPRM FCC 13-22 Comments: https://mentor.ieee.org/802.11/dcn/13/11-13-0444-03-0reg-fcc-13-49-comment.docx
  IEEE 802 NPRM FCC 13-22 Comments (to ExCom for approval): https://mentor.ieee.org/802.18/dcn/13/18-13-0064-06-0000-draft-802-comments-to-fcc-u-nii-band-nprm-fcc-13-49.docx
  IEEE 802.11 NPRM FCC 13-22 Reply Comments: https://mentor.ieee.org/802.11/dcn/13/11-13-0671-07-0reg-fcc-13-49-reply-comments.docx
from slide 6/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 35: References [2]
  IEEE 802 NPRM FCC 13-22 Reply Comments: https://mentor.ieee.org/802.18/dcn/13/18-13-0087-04-0000-draft-reply-comments-of-ieee-802-re-5-ghz-nprm-fcc-et-13-49.docx
  R&O/FNPRM/NOI FCC 13-39: http://transition.fcc.gov/Daily_Releases/Daily_Business/2013/db0422/FCC-13-39A1.pdf
from slide 7/7 of 11-13/0896r0 by Rich Kennedy, BlackBerry

## Slide 36: IEEE 802.11mc Closing Report for July 2013
Date: 2013-07-18
Authors:
from slide 1/6 of 11-13/0910r0 by Dorothy Stanley (Aruba Networks)

## Slide 37: Abstract
This document contains the TGmc closing report for July 2013.
from slide 2/6 of 11-13/0910r0 by Dorothy Stanley (Aruba Networks)

## Slide 38: Status: comment resolution
Continued processing comments received in the recent Initial Letter Ballot
  801 comments (713 LB, 88 remaining 2012 Call for comments)
  Approved resolutions to approximately 140 comments
  Approximately 210 comments remain to be resolved
ISO comments on IEEE Std 802.11-2012
  March 2013: Approved 13 ISO comments (China NB)
  May 2013: Received 11 ISO comments (Swiss NB),
  July 2013 meeting: 10/11 resolved; Complete in September, see https://mentor.ieee.org/802.11/dcn/13/11-13-0123-04-000m-iso-jtc1-sc6-8802-11-2012-comments.xls
from slide 3/6 of 11-13/0910r0 by Dorothy Stanley (Aruba Networks)

## Slide 39: TGmc Plan of Record
Slide 39
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration – September ballot on D2.0
Dec 2013 – March 2014 – 11ac integration
Feb 2014 – Mandatory Draft Review
Feb-March 2014 – Form Sponsor Pool (45 days)
April/May 2014 – Initial Sponsor Ballot
TBD – integration of additional completed amendments (e.g. 11af)
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval
from slide 4/6 of 11-13/0910r0 by Dorothy Stanley (Aruba Networks)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 39

## Slide 40: Teleconferences
Conference Calls 10am Eastern (2 hours)
  August 16, 30, Sept 6
from slide 5/6 of 11-13/0910r0 by Dorothy Stanley (Aruba Networks)

## Slide 41: Next Steps
Continued Comment Resolution
Recirculation Letter ballot (September 2013)
from slide 6/6 of 11-13/0910r0 by Dorothy Stanley (Aruba Networks)

## Slide 42: IEEE 802.11ac – July 2013 Chair: Osama Aboul-Magd
Completed the resolution of SB 0 comments received on draft D5.0
  Comment spreadsheet is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-0485-06-00ac-sb0-comments-d5-0.xls
A TG Ad Hoc meeting was held in Munich, Germany during the period of July 10-11 with the objective to achieve progress on SB 0 comment resolution.
  Ad Hoc meeting Agenda is available in document11-13/0709r0.
Agenda for this meeting is available in document 11-13/0662r0.
from slide 1/1 by Bruce Kraemer, Marvell

## Slide 43: TGaf Geneva Closing Report
Date: 2013-07-19
Authors:
from slide 1/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 44: Abstract
This presentation is the closing report for the 22nd face-to-face meeting of IEEE 802.11 TGaf, taking place the week of July 15th, 2013 at the IEEE 802 Plenary in Geneva.
from slide 2/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 45: Plan for the Week
Approve meeting and teleconference minutes
Regulatory update
Review the results of LB196
Review of the progress since May
Editorial review; spreadsheet 11-12/1017r48
Review and Approve all comment resolution submissions
Request a recirculation of draft 5.0 (unchanged) and request conditional approval to go to Sponsor Ballot
Submit the PAR extension request
Plan for September meeting and teleconferences
from slide 3/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 46: TGaf Accomplishments
Approved meeting and teleconference minutes
Completed comment resolutions for letter ballot 196
  No change required to the draft
Approved recirculation of D5.0
Approved Report to EC on Conditional Approval to go to Sponsor Ballot
Planned for September meeting, and weekly teleconferences
  Tuesdays at 21:00 ET for 2 hours
from slide 4/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 47: Plan for September
Approve Geneva and Teleconference minutes
Review results of Letter Ballot 197 on Draft 5.0
Review results of the first Sponsor Ballot
Plan for November, additional ballots and Teleconferences
from slide 5/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 48: TGaf Timeline – Updated May 2013
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: January 2013
Form Sponsor Ballot Pool: June 2013
Initial Sponsor Ballot: September 2013
Recirculate Sponsor Ballot: November 2013
Final WG/EC Approval: March 2014
RevCom/Standards Board Approval: June 2014
from slide 6/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 49: Teleconferences
Weekly on Tuesdays through September 24th
  Until recirc is complete, calls will be used for regulatory updates as required
Time: 21:00 ET for up to 2 hours
from slide 7/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 50: WG Motion #1
Having approved comment resolutions for all of the comments received from LB196 on TGaf D5.0, as contained in document 11-12/1017r50
Approve a 15 day Working Group Recirculation Ballot, asking the question “Should P802.11af D5.0 be forwarded to Sponsor Ballot?”
  Moved: Rich Kennedy on behalf of TGaf
  Seconded: non required
  Discussion? none
  Result: 117 Y 0 N 2 A
  The motion passes
In the TG:
  Moved by: Al Petrick; Seconded by Peter Ecclesine
  Result: 5-0-0
from slide 8/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 51: WG Motion #2
Approve document 11-13/726r0 as the report to the IEEE 802 Executive Committee on the requirements for conditional approval to forward P802.11af to Sponsor Ballot, and
Request the IEEE 802 Executive Committee to conditionally approve forwarding P802.11af to sponsor ballot.
  Moved by Rich Kennedy on behalf of TGaf
  Discussion? none
  Vote: 107 Y 0 N 1 A
  The motion passes
In the TG:
  Moved: Al Petrick, Seconded: Zhou Lan
  Result: 5-0-0
from slide 9/9 of 11-13/0895r0 by Rich Kennedy, BlackBerry

## Slide 52: IEEE 802.11ah Closing Report for July 2013
Date: 2013-7-18
Authors:
from slide 1/5 of 11-13/0923r0 by David Halasz (Qualcomm)

## Slide 53: Activity in TGah
Call for Comments on Draft 0.1 received 988 comments
60 PHY comments and 240 MAC comments addressed this week
Instructed the editor to generate Draft 0.2
from slide 2/5 of 11-13/0923r0 by David Halasz (Qualcomm)

## Slide 54: Going forward
Prepare for September meeting using teleconferences
Goal is to approve Letter Ballot in September meeting
from slide 3/5 of 11-13/0923r0 by David Halasz (Qualcomm)

## Slide 55: Teleconference
July 31, 7 PM ET for 1.5 hour
Aug 7, 10 AM ET for 1.5 hour
Aug 14, 7 PM ET for 1.5 hour
Aug 21, 10 AM ET for 1.5 hour
Aug 28, 7 PM ET for 1.5 hour
Sept 4, 10 AM ET for 1.5 hour
Sept 11, 7 PM ET for 1.5 hour
from slide 4/5 of 11-13/0923r0 by David Halasz (Qualcomm)

## Slide 56: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016
from slide 5/5 of 11-13/0923r0 by David Halasz (Qualcomm)

## Slide 57: IEEE 802.11TGai Closing Report
Date: 2013-7-18
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com
from slide 1/10 of 11-13/0919r0 by Hiroshi Mano (ATRD Root Lab)
July 2013

## Slide 58: Abstract
This presentation is the closing report for the Geneva meeting of the IEEE 802.11 TGai.
from slide 2/10 of 11-13/0919r0 by Hiroshi Mano (ATRD Root Lab)
July 2013

## Slide 59: IEEE 802.11 FILS TGai – Geneva July 2013
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of CC08 Task Group review of TGai draft D0.5.
  Approve to forward the draft1.0 to WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep
from slide 3/10 of 11-13/0919r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 60: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 May2013 :
  May 2013 Waikoloa Session Minutes 11-13-0638r1
  https://mentor.ieee.org/802.11/dcn/13/11-13-0638-01-00ai-may-2013-waikoloa-session-minutes.doc
Approve TGai Meeting Minutes for Berlin Adhoc July 2013 :
  July 2013 Berlin Ad-hoc Session Minutes 11-13-0762r0
  https://mentor.ieee.org/802.11/dcn/13/11-13-0762-00-00ai-july-2013-berlin-ad-hoc-session-minutes.doc
Approve TGai teleconference meeting minutes of Waikoloa to Geneva meeting.
  Jun-July Teleconference Minutes 11-13-0665r2
  https://mentor.ieee.org/802.11/dcn/13/11-13-0665-02-00ai-june-july-teleconference-minutes.doc
from slide 4/10 of 11-13/0919r0 by Hiroshi Mano (ATRD Root Lab)
July 2013

## Slide 61: Accomplishments TGai 2/2
Adhoc report of Berlin ( 10th -12th July)
1 adhoc and 6 regular slots were held.
All of 462 received comments by CC008 were resolved.
Approve to forward the draft1.0 to WG LB.
Approved Timeline
Approved Teleconference schedule
Approved Adhoc meeting schedule
Approved Plan for July
from slide 5/10 of 11-13/0919r0 by Hiroshi Mano (ATRD Root Lab)
July 2013

## Slide 62: MOTION:17
Having approved comment resolutions for all of the comments received from the Call For Comments (CC) 08 on TGai D0.5 as contained in document 11-13/0495r19 , Instruct the editor to incorporate the resolutions with the D0.5 and create D1.0. Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGai D1.0 be forwarded to Sponsor Ballot?” .
  Moved: Jouni, Seconded:Lee , Result: 15-0-0
from slide 6/10 of 11-13/0919r0 by Hiroshi Mano (ATRD, Root, Lab)
July 2013

## Slide 63: Plan for Sep
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov
from slide 7/10 of 11-13/0919r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 64: Time line of TGai (No change)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jul 13/ Nov13
  Form Sponsor Ballot Pool / Reform Mar14
  MEC Done Mar 14
  IEEE-SA Sponsor Ballots Initial / Recirc Jul14/ Sep14
  Final 802.11 WG Approval Nov14
  final or Conditional 802 EC Approval Nov14
  RevCom & Standards Board Final or Continuous Process Approval Feb15
  ANSI Approved N/A
from slide 8/10 of 11-13/0919r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 65: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 18:00 ET on 3rd ,10th Sep
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
Approved by unanimous consent
from slide 9/10 of 11-13/0919r0 by Hiroshi Mano (ATRD, Root, Lab)
July 2013

## Slide 66: Thanks to all who participated!
from slide 10/10 of 11-13/0919r0 by Hiroshi Mano (ATRD Root Lab)
July 2013

## Slide 67
Date: 2013-07-18
Authors:
IEEE 802.11aj Task Group July 2013 Closing Report
from slide 1/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 68: Abstract
This document is the closing report for IEEE 802.11aj Task Group for the July 2013 session in Geneva, Switzerland.
from slide 2/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 69: Work Completed (1/2)
Reviewed TG document
      Call For Proposal (CFP) for 60GHz frequency band document 11-13/0643r2
from slide 3/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 70: Work Completed (2/2)
  New Contributions
  Proposed dynamic channel transfer (DCT) procedure for IEEE 802.11aj (60GHz) update – 11-13/0440r1
  Opportunistic Transmissions in Multiple Alternative Channels in 802.11aj (60GHz) - 11-13/717r0
  Spatial Sharing Mechanism in 802.11aj (60GHz) -11-13/0720r1
  Channel Models for 45GHz WLAN Systems – 11-13/0794r0
  MAC protocol to support dynamic bandwidth for IEEE 802.11aj (60GHz) update – 11-13/0433r1
  Backhaul-usage-model-proposal update - 11-13/0177r3
from slide 4/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 71: Motion
    To approve the Call For Proposal (CFP) for 60GHz frequency band document 11-13/0643r2
Moved by: Haiming Wang
Seconded by: Jiamin Chen
Results: Y 17 N 1 Abstain 0
from slide 5/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 72: Goals for Sept Meeting
New Technique Proposal Presentation
45GHz Channel Measurement and Modeling
New submissions
from slide 6/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 73: Conference call times
August 15, 8pm (Eastern Time) – 1 hour
from slide 7/7 of 11-13/0921r0 by Xiaoming Peng

## Slide 74: TGak July Closing Report
Date: 2013-07-18
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-13/0918r0 by Donald Eastlake, Huawei

## Slide 75: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802 Meeting, July 2013, held in Geneva, Switzerland.
from slide 2/5 of 11-13/0918r0 by Donald Eastlake, Huawei

## Slide 76: TGak Closing Report
Accomplishments
  Received and discussed 3 submissions (see next page).
  Met jointly with 802.1Qbz Thursday morning.
  The minutes of this TGak meeting will be in 11-13/916 and an annotated agenda is in 11-13/0672r4.
Teleconferences
  Decided by unanimous consent to hold 1 hour teleconferences joint with 802.1Qbz on Mondays, August 5th, August 19th, and September 9th, at 5pm Eastern US time.
from slide 3/5 of 11-13/0918r0 by Donald Eastlake, Huawei

## Slide 77: TGak Closing Report
Presentations
  13/0693r1, “Comparison of Receiver Subset Techniques”, Norm Finn (Cisco)
  13/0841r3, “802.11ak Architecture”, Philippe Klein (Broadcom)
  13/0406r5, “P802.1Qbz + P802.11ak Proposed Division of Work”, Norm Finn (Cisco)
from slide 4/5 of 11-13/0918r0 by Donald Eastlake, Huawei

## Slide 78: TGak Closing Report
September Plans
  Decide on solution to the sub-setting problem
  Receive and discuss technical presentations.
  Consider selection of an Editor.
  Joint meeting with 802.11 ARC SC.
  Develop timeline for TGak.
from slide 5/5 of 11-13/0918r0 by Donald Eastlake, Huawei

## Slide 79: TGaq Closing Report
Date: 2013-07-19
Authors:
from slide 1/3 of 11-13/0917r0 by Stephen McCann, Blackberry

## Slide 80: Abstract
Closing report for TGaq (Pre-Association Discovery) for July 2013, Geneva, Switzerland.
from slide 2/3 of 11-13/0917r0 by Stephen McCann, Blackberry

## Slide 81
Initial protocol design discussion
    11-13-0874r0 AP-assisted Service Discovery
    11-13-0799r1 Design_Framework_for_P2P_Discovery
    11-13-0700r1 Discovery modes and Discovery Proxy of Web Services Dynamic Discovery
    11-13-0788r0 Transaction Protocol
    11-13-0893r0 Service Discovery Proposal
Requirements and terminology documents
    Searched online IEEE Standards Dictionary
    11-13-0299-02-00aq-draft-tgaq-terminology.docx
Teleconference: 27th August 2013 10:00 ET
Plans for September 2013
  Continued technical presentations
from slide 3/3 of 11-13/0917r0 by Stephen McCann, Blackberry

## Slide 82: HEW SG July 2013 Closing Report
Date: 2013-07-18
Authors:
from slide 1/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 83: Abstract
This document is the closing report for the HEW SG for the July 2013 session.
from slide 2/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 84: Work Completed
Over 35 submissions were covered during this meeting in areas related to:
  Usage cases
  Evaluation Methodologies and Simulation Scenarios
  MAC/PHY techniques
Approved document 11-13/0657r6 as HEW SG initial draft of usage models and forward it to WFA.
Approved liaison letter to WFA, doc 11-13/902r1.
Approved a motion for SG extension.
Agreed on SG Timeline
The SG agenda is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-0664-05-0hew-july-2013-hew-sg-meeting-agenda.ppt
from slide 3/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 85: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts
from slide 4/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 86: September 2013 Goals
Continue the discussion on issues related to:
  Usage Cases
  Functional Requirements
  Feasibility
  Scope and Process
from slide 5/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 87: Conference Call Times
Wednesday August 7
  10:00 – 12:00 ET
Wednesday August 28
  20:00 – 22:00
from slide 6/6 of 11-13/0922r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 88: Liaison Report for OmniRAN EC SG
Date: 2013-07-17
Authors:
from slide 1/6 of 11-13/0845r1 by Michael Montemurro, BlackBerry

## Slide 89: Abstract
This presentation contains the July 2013 liaison report for OmniRAN EC SG.
from slide 2/6 of 11-13/0845r1 by Michael Montemurro, BlackBerry

## Slide 90: OmniRAN Update
OmniRAN has proposed a way forward and has socialized the proposal with other IEEE 802 groups.
OmniRAN scope:
  Create a network reference model and functional design for IEEE 802 Access Networks
  Identified gaps would be addressed by the appropriate IEEE 802 WG’s
OmniRAN is looking to seek EC approval to create a PAR and 5C
from slide 3/6 of 11-13/0845r1 by Michael Montemurro, BlackBerry

## Slide 91: OmniRAN EC SG Par extension
Develop a PAR and 5C for an IEEE 802 Recommended Practice by Nov ‘13
  Potential title: ‘Network Reference Model and Functional Description of IEEE 802 based Access Networks’
    Similar to a ‘Stage 2’ specification
Suggest the best home for the project.
from slide 4/6 of 11-13/0845r1 by Michael Montemurro, BlackBerry

## Slide 92: Recommendations from ARC SC on OmniRAN
The OmniRAN SG should be extended.
OmniRAN SG should produce a PAR.
OmniRAN needs to investigate how its work fits within other IEEE 802 activities.
from slide 5/6 of 11-13/0845r1 by Michael Montemurro, BlackBerry

## Slide 93: Reference Documents
Progressing OmniRAN
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0048-04-0000-omniran-ecsg-results-and-outlook.pptx
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0056-01-ecsg-omniran-ecsg-jul13-conclusions.pptx
OmniRAN Architecture
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0054-00-ecsg-omniran-architecture.pptx
OmniRAN EC SG Closing Report
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0057-00-ecsg-omniran-ec-closing-report.pptx
from slide 6/6 of 11-13/0845r1 by Michael Montemurro, BlackBerry