## Slide 1: P802.11af Report to EC on Conditional Approval to go to Sponsor Ballot
Date: 2013-07-08
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11af Draft 5.0 to Sponsor Ballot.
This document was approved during the plenary session of the 802.11 working group on 17 July 2013.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: 802.11 WG Letter Ballot Results – P802.11af
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
189 | 2012-08-19 | Draft P802.11af_D2.0.pdf | Technical | 300 | 219 | 73 | 14 | 6 | 163 | 43 | 79
192 | 2013-02-08 | Draft P802.11af_D3.0.pdf first recirculation | Recirculation | 300 | 231 | 77 | 8 | 4 | 194 | 30 | 87
195 | 2013-04-17 | Draft P802.11af_D4.0.pdf second recirculation | Recirculation | 300 | 237 | 79 | 7 | 3 | 211 | 19 | 92
196 | 2013-06-14 | Draft P802.11af_D5.0.pdf third recirculation | Recirculation | 300 | 238 | 79 | 8 | 3 | 215 | 14 | 94
196.1 |  | LB196 Post Ballot vote changes |  | 300 | 238 | 79 | 8 | 3 | 225 | 3 | 99

## Slide 4: 802.11 WG Letter Ballot Comments – P802.11af
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
171 | 2011-02-24 | Technical Letter Ballot for TGaf draft 1.0 | 1304
189 | 2012-08-19 | Technical Letter Ballot for TGaf draft 2.0 | 998
192 | 2013-02-08 | First Recirculation Ballot for TGaf draft 3.0 | 166
195 | 2013-04-17 | Second Recirculation Ballot for TGaf draft 4.0 | 86
196 | 2013-06-14 | Third Recirculation Ballot for TGaf draft 5.0 | 12

## Slide 5: Unsatisfied Technical comments by commenter
Voter | LB189 | LB192 | LB195 | LB196 | Total
bin.chen@huawei.com | 1 | 0 | 0 | 0 | 1
joekwak@sbcglobal.net | 4 | 16 | 2 | 0 | 22
joseph.levy@interdigital.com | 7 | 4 | 1 | 0 | 12
Total | 12 | 20 | 3 | 0 | 35

## Slide 6: Unsatisfied Technical Comments – Topics
Topic | PHY | MAC (frame formats) | MAC (Others) | General | Total
joekwak@sbcglobal.net | 18 | 2 | 0 | 2 | 22
joseph.levy@interdigital.com | 12 | 0 | 0 | 0 | 12
bin.chen@huawei.com | 0 | 0 | 0 | 1 | 1
Total | 30 | 2 | 0 | 3 | 35

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
A copy of this same data presented using MyBallot access database report format is attached.
  Double click on the icon to the right to open this.

## Slide 8: TGaf Timeline
 | Open | Close
Fourth recirculation (TGaf D5.0) |  | 
First sponsor ballot | xx-Sept-13 | xx-Sept-13
Second sponsor ballot | xx-Oct-13 | xx-Oct-13
Third sponsor ballot | xx-Nov-13 | xx-Nov-13
Fourth sponsor ballot | xx-Jan-14 | xx-Jan-14
Fifth sponsor ballot | xx-Feb-14 | xx-Feb-14
EC to RevCom Jan-14 |  | 
RevCom to SB Feb-14 |  | 

## Slide 9: References