## Slide 1: IEEE 802.11TGai Closing Report
Date: 2013-7-18
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com

## Slide 2: Abstract
This presentation is the closing report for the Geneva meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Geneva July 2013
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of CC08 Task Group review of TGai draft D0.5.
  Approve to forward the draft1.0 to WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep

## Slide 4: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 May2013 :
  May 2013 Waikoloa Session Minutes 11-13-0638r1
  https://mentor.ieee.org/802.11/dcn/13/11-13-0638-01-00ai-may-2013-waikoloa-session-minutes.doc
Approve TGai Meeting Minutes for Berlin Adhoc July 2013 :
  July 2013 Berlin Ad-hoc Session Minutes 11-13-0762r0
  https://mentor.ieee.org/802.11/dcn/13/11-13-0762-00-00ai-july-2013-berlin-ad-hoc-session-minutes.doc
Approve TGai teleconference meeting minutes of Waikoloa to Geneva meeting.
  Jun-July Teleconference Minutes 11-13-0665r2
  https://mentor.ieee.org/802.11/dcn/13/11-13-0665-02-00ai-june-july-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
Adhoc report of Berlin ( 10th -12th July)
1 adhoc and 6 regular slots were held.
All of 462 received comments by CC008 were resolved.
Approve to forward the draft1.0 to WG LB.
Approved Timeline
Approved Teleconference schedule
Approved Adhoc meeting schedule
Approved Plan for July

## Slide 6: MOTION:17
Having approved comment resolutions for all of the comments received from the Call For Comments (CC) 08 on TGai D0.5 as contained in document 11-13/0495r19 , Instruct the editor to incorporate the resolutions with the D0.5 and create D1.0. Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGai D1.0 be forwarded to Sponsor Ballot?” .
  Moved: Jouni, Seconded:Lee , Result: 15-0-0

## Slide 7: Plan for Sep
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov

## Slide 8: Time line of TGai (No change)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jul 13/ Nov13
  Form Sponsor Ballot Pool / Reform Mar14
  MEC Done Mar 14
  IEEE-SA Sponsor Ballots Initial / Recirc Jul14/ Sep14
  Final 802.11 WG Approval Nov14
  final or Conditional 802 EC Approval Nov14
  RevCom & Standards Board Final or Continuous Process Approval Feb15
  ANSI Approved N/A

## Slide 9: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 18:00 ET on 3rd ,10th Sep
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
Approved by unanimous consent

## Slide 10: Thanks to all who participated!