## Slide 1: HEW SG July 2013 Closing Report
Date: 2013-07-18
Authors:

## Slide 2: Abstract
This document is the closing report for the HEW SG for the July 2013 session.

## Slide 3: Work Completed
Over 35 submissions were covered during this meeting in areas related to:
  Usage cases
  Evaluation Methodologies and Simulation Scenarios
  MAC/PHY techniques
Approved document 11-13/0657r6 as HEW SG initial draft of usage models and forward it to WFA.
Approved liaison letter to WFA, doc 11-13/902r1.
Approved a motion for SG extension.
Agreed on SG Timeline
The SG agenda is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-0664-05-0hew-july-2013-hew-sg-meeting-agenda.ppt

## Slide 4: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts

## Slide 5: September 2013 Goals
Continue the discussion on issues related to:
  Usage Cases
  Functional Requirements
  Feasibility
  Scope and Process

## Slide 6: Conference Call Times
Wednesday August 7
  10:00 – 12:00 ET
Wednesday August 28
  20:00 – 22:00