## Slide 1: IEEE 802.11ah Closing Report for July 2013
Date: 2013-7-18
Authors:

## Slide 2: Activity in TGah
Call for Comments on Draft 0.1 received 988 comments
60 PHY comments and 240 MAC comments addressed this week
Instructed the editor to generate Draft 0.2

## Slide 3: Going forward
Prepare for September meeting using teleconferences
Goal is to approve Letter Ballot in September meeting

## Slide 4: Teleconference
July 31, 7 PM ET for 1.5 hour
Aug 7, 10 AM ET for 1.5 hour
Aug 14, 7 PM ET for 1.5 hour
Aug 21, 10 AM ET for 1.5 hour
Aug 28, 7 PM ET for 1.5 hour
Sept 4, 10 AM ET for 1.5 hour
Sept 11, 7 PM ET for 1.5 hour

## Slide 5: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016