## Slide 1: 802.11 July 2013 Closing Reports
Date: 2013-09-20
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2013 closing plenary meeting.

## Slide 3: Attendance
Row Labels | # Mtgs | Avg | Total | Min | Max
802.11 Newcomer Training | 1 | 5 | 5 |  | 
ARC | 1 | 13 | 13 |  | 
Editors Meeting | 1 | 7 | 7 |  | 
JTC1 | 2 | 14 | 28 | 11 | 17
Reg SC | 2 | 10 | 20 | 5 | 15
TGac | 2 | 31 | 63 | 29 | 34
TGaf | 6 | 8 | 50 | 1 | 15
TGah | 9 | 71 | 641 | 20 | 132
TGai | 8 | 23 | 184 | 16 | 38
TGaj | 2 | 21 | 42 | 19 | 23
TGak | 3 | 10 | 31 | 9 | 13
TGaq | 3 | 16 | 48 | 10 | 22
TGmc | 7 | 13 | 97 | 11 | 20
WG CAC | 1 | 15 | 15 |  | 
WG Mid-Session Plenary | 1 | 181 | 181 |  | 
WG Opening Plenary | 1 | 186 | 186 |  | 
WNG | 1 | 77 | 77 |  | 
HEW SG | 9 | 142 | 1281 | 108 | 157
Opening Ceremony | 1 | 156 | 156 |  | 

## Slide 4: Attendance Total

## Slide 5: Attendance Histogram (Thu)

## Slide 6: Attendance by Country

## Slide 7: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 8: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Bruce Kraemer
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AC | Very High Throughput (<6 GHz bands) | Osama Aboul-Magd
TG | AF | Operation in TV Whitespace bands | Richard Kennedy
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Mark Hamilton
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy
SG | HEW | High Efficiency WLAN | Osama Aboul-Magd

## Slide 9: 802.11 WG Editor’s Meeting (Sept ‘13)
Date: 2013-09-17
Authors:
from slide 1/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 10: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting
from slide 2/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 11: Agenda for 2013-09-17
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
Style Guide for 802.11 09/1034r7
Amendment Ordering / Draft Snapshots
IEEE Standards Dictionary: Glossary of Terms and Definitions
IEEE Standards Central Desktop
from slide 3/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 12: Roll Call – 2013-09-17
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens
  P802.11ac Amendment (VHT L6) – Robert Stacey
  P802.11af Amendment (TVWS) – Peter Ecclesine
  P802.11ah Amendment (S1G) – Minyoung Park
  P802.11ai Amendment (FILS) – Lee Armstrong, Ping FANG
802.11 Editors not present
    P809.11aq Amendment (PAD) – Dan Gal
Also present:
  Jiamin CHEN
IEEE Staff present and always welcome!
IEEE Staff not present and always welcome!
    Bill Ash
    Kathryn Bennett– our staff liaison, k.bennett@ieee.org
    Lisa Perry – staff liaison, l.perry@ieee.org
    Michelle Turner – staff editor for 802, m.turner@ieee.org
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
from slide 4/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
September 2013
Notes: July 2007

## Slide 13: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – robert.stacey@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Minyoung Park – minyoung.park@intel.com
TGai – Lee Armstrong– LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
from slide 5/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
September 2013
Notes: July 2007

## Slide 14: Sept 17th Round table status report
REVmc – Will go to ballot (first WG recirc) this week.
11ac – Will go to sponsor recirc this week.
11af – Will go to sponsor recirc, but delay ~2 weeks to incorporate .11ac D7 changes to baseline. 46 comments remaining.
  Robert to provide source of .11ac MIB to Peter.
11ah – Doing comment resolution. 988 comments originally. Expect ~100 comments at end of this meeting unresolved. Might possibly resolve all in this meeting.
11ai – ~1400 comments from D1.0 ballot. D1.1 after this meeting for review will resolve ~300 comments.
11aq – No report
11ak – No editor
from slide 6/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 15: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
from slide 7/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
September 2013
Notes: July 2007

## Slide 16: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ad announced December 28, 2012
from slide 8/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
September 2013
Notes: July 2007

## Slide 17: 11ac publication process
Not sure whether D7.0 or D8.0 will be the last draft.
Final draft should be available mid-November (about 350 pages)
The expected approval is at RevCom December 5, and publication could be eight weeks after that (holidays are in the middle)
from slide 9/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 18: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r29 (2013 Feb 27)
802.11-2012 is numbering baseline. 11ac D5.0 went first, then 11af D3.0 , 11ah, 11ai
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
Action: Robert to update .11ac to D7.0
from slide 10/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 19: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries
from slide 11/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 20: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before Saturday May 18, 2013
from slide 12/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 21: 802.11 Style Guide
See 11-09-1034-07-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 13/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 22: 802.11 Styles
Need to be aware that we actually have two 802.11 styles, each relating to a baseline doc. Amendments must follow style in their baseline, and not try and fix quoted text in their baseline to change its editorial style.
Example is the numbering of NOTES, which is likely to change from per-contiguous-sequence to per-subclause in REVmc.
from slide 14/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 23: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-01-0000-editor-s-guide.doc
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel.
Creating a Redline, Graphics, Numbering and ANA, Source Control
Comment Resolution and Publication
from slide 15/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 24: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Feb 2014
802.11-2012 Amendment 5 | TGaf | Jun 2014
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Feb 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Sept 2013
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 16/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 25: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
from slide 17/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
September 2013
Notes: September 2007

## Slide 26: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ac | af | mc | ah | ai | aj | aq |  |  |  |  | 
ac | Y | 5.0 |  |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Robert Stacey | 14-May
af | Y | 5.0 | 5.0 |  |  |  |  |  | Frame 10.0 | No | 2012 | Peter Ecclesine | 18-May
mc | Y |  |  | 1.4 |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens | 14-May
ah | Y | 5.0 | 3.0 | 0.0 | 0.0 |  |  |  | Frame 10.0 | No | 2012 | Minyoung Park | 14-May
ai | Y | 4.0 | 2.2 | 0.0 | 0.0 | 1.0 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 19-Jul
aj | Y |  |  |  |  |  |  |  |  |  |  |  | 
aq | N |  |  |  |  |  |  |  | Word |  | 2012 | Dan Gal | 18-Jul
Changes from last report shown in red.
Slide 26
Sep 2013
from slide 18/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)
September 2013
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 26

## Slide 27: IEEE Standards Dictionary: Glossary of Terms and Definitions
They recently changed the access rules for dictionary.ieee.org, according to the email:
"If you are a Working Group or Sponsor Officer: As long as you are listed as an officer in myProject, you will automatically be given access to the Standards Dictionary.
For those who are not Working Group Officers: You must add these individuals to a project as a "Technical Editor". "
from slide 19/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 28: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/
from slide 20/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 29: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the 802.11 Working Group Editor for safekeeping. Please rename the file extension to .piz (.zip backwards), so the WG Editor’s email system allows it to be delivered.
from slide 21/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 30: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame.
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0)
from slide 22/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 31: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.
from slide 23/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 32: Pending Actions
from slide 24/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 33: Backup/Background Slides
from slide 25/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 34: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.
from slide 26/26 of 11-13/1036r1 by Peter Ecclesine (Cisco Systems)

## Slide 35: Closing Report
Date: 2013-09-19
Authors:
from slide 1/3 of 11-13/1233r0 by Clint Chaplin, Chair (Samsung)

## Slide 36: Abstract
Closing report for WNG SC for September 2013, Nanjing, China
from slide 2/3 of 11-13/1233r0 by Clint Chaplin, Chair (Samsung)

## Slide 37
Presentations at September 2013 meeting
  Dynamic Sensitivity Control Improvement to area throughput (11-13-1012-00-0wng-dynamic-sensitivity-control.pptx) – Graham Smith
Minutes
  11-13-1225-00-0wng-wng-september-2013-meeting-minutes-nanjing.docx
Plans for November 2013
  1 2 hour session
from slide 3/3 of 11-13/1233r0 by Clint Chaplin, Chair (Samsung)

## Slide 38: ARC Closing Report
Date: 2013-09-19
Authors:
from slide 1/5 of 11-13/1222r0 by Mark Hamilton, Spectralink, Corp.

## Slide 39: Abstract
This document is the closing report for ARC SC,
September 2013, Nanjing meeting
from slide 2/5 of 11-13/1222r0 by Mark Hamilton, Spectralink, Corp.

## Slide 40: Work Completed
Opened call for volunteers for Vice Chair position
IETF/802 coordination update – Dorothy Stanley
802 Overview and Architecture – James Gilb (Editor)
  With 802 O&A Editor, reviewed updated draft and confirmed resolutions were correct
  Identified that 802.11 mesh is not discussed, proposed text to add
Brief update on TGak (General Links) and 802.1Qbz bridging discussions – Donald Eastlake
  Type/Length versus LLC payload formats
OmniRAN – Michael Montemurro
  No work for 802.11 expected
IEEE 1588 mapping to 802.11
  In Architecture group within IEEE 1588
  Work not started yet, expected to be in a few months
from slide 3/5 of 11-13/1222r0 by Mark Hamilton, Spectralink, Corp.

## Slide 41: Work Completed (cont)
Architecture of APs/DS/Portals, and 802.1 concepts
  No submissions/discussion this week.
802.1AC revision
  Quick skim of proposed changes to 802.11 subclause (12.2).
  Needs in-depth review by 802.11 architecture members.
  Questioning where 802.11’s “convergence function” should be in 802.1 document, or in 802.11.
Teleconferences:
  One will be needed to coordinate comments on 802 O&A Sponsor recirc, will schedule with 10 days notice once ballot timing is known
from slide 4/5 of 11-13/1222r0 by Mark Hamilton, Spectralink, Corp.

## Slide 42: November 2013 Goals
One meeting slot planned:
  Continue discussion on architectural model for AP (and DS and Portal), Figure 5-1, and how this relates to the 802.1 concepts and TGak work.
  802.1AC subclause 12.2 discussion
  802 O&A sponsor ballot, as appropriate.
  IETF/802: RFC 4441, CAPWAP, RADEXT if needed.
  IEEE 1588, if started.
from slide 5/5 of 11-13/1222r0 by Mark Hamilton, Spectralink, Corp.

## Slide 43: IEEE 802 JTC1 SC closing report (Sept 13)
Date: 2013-9-20
Authors:
from slide 1/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 44: Abstract
Closing report for IEEE 802 JTC1 SC for Sept 2013 in Nanjing
from slide 2/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 45: IEEE 802 has 10 standards in process of ratification by ISO/IEC under PSDO
IEEE 802 standard | 60 day pre-balllot | 5 month FDIS ballot
802.11 | Passed in 2012 | Passed in 2012
802.1X | Passed in 2013 | Closes 16 Oct 2013
802.1AE | Passed in 2013 | Closes 16 Oct 2013
802.1AB | Passed in May 2013 | Closes 18 Dec 2013
802.1AR | Passed in May 2013 | Closes 18 Dec 2013
802.1AS | Passed in May 2013 | Closes 18 Dec 2013
802.11aa | Passed in Feb 2013 | Closes 28 Jan 2014
802.11ad | Passed in Feb 2013 | Closes 28 Jan 2014
802.11ae | Passed in Feb 2013 | Closes 28 Jan 2014
802.3 | Passed in 2013 | Not started
from slide 3/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 46: JTC1 SC reviewed the status of various potential security projects in SC6
Proposal | Equivalent | Chinese standard? | NP proposal in WG1? | Implemented?
TEPA-AC | Subset of 802.1X | Yes (can we get a translation?) | Not yet | Not known
TLSec | Subset of 802.1AE | Not yet; BWIPS driving | Not yet | Yes, in lab
TAAA | 802.16 security | No? | Not yet | Yes, in lab
WAPI | Subset of 802.11i based security | Yes | Yes, passed, but withdrawn – could be re-proposed | Yes, required in handsets & SP APs but rarely used
TISec | Subset/copy of IPSec | No? | Not yet (in WG7) | Not known
from slide 4/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 47: JTC1 SC reviewed status of security discussions with Swiss NB
IEEE 802 reps have been meeting with Swiss NB reps in attempt to understand differences wrt TePA
  IEEE 802 participants
    Bruce Kraemer, Karen Randall , Jodi Haasz , Mick Seaman, Dan Harkins, Brian Weis , Peter Yee
  Swiss NB participants
    Hans-Rudolf Thomann, Josef Schmid
Progress is slow so far but it is hoped positive results can be reported in Nov
from slide 5/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 48: JTC1 SC reviewed the status of various potential WLAN projects in SC6
Proposal | Equivalent | Chinese standard? | NP proposal in WG1? | Implemented?
UHT | 802.11n extension | Yes | No | Not known
EUHT | 802.11ac competitor – really a LTE lite in unlicensed spectrum solution | Yes | No, but probably will be proposed soon | Prototype
WLAN Cloud | None obvious; functionality could be achieved in different ways with existing standards | No | PWI proposal | Not known
Optimization technology in WLAN | None obvious; | No | PWI proposal | Not known
from slide 6/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 49: JTC1 SC held a session on EUHT
Nufront provided a review of EUHT status/spec and potential coexistence issues with 802.11
  1147r1 - EUHT Status Description
  1148r0 - EUHT Technology Document
  1149r1 - Interference and Co-existence Issues of EUHT network
The SC discussed possible “next steps”
  1150r1 - Process Recommendations on Coexistence Interference Analysis
The consensus was that Nufront employees should take their concerns about 802.11 coexistence with TDMA type systems (like EUHT) to the HEW SG
from slide 7/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 50: JTC1 SC will plan for future SC6 activities in November in Dallas
Plans for IEEE 802 JTC1 SC in Dallas in Nov 2013
  Hear report on technical discussion between IEEE 802 and Swiss NB security experts
  Respond to SC6 documents
  Plan for SC6 meeting in Canada in February
from slide 8/8 of 11-13/1205r0 by Andrew Myles, Cisco

## Slide 51: IEEE 802.11 Regulatory SC Nanjing Closing Report
Date: 2013-09-20
Authors:
from slide 1/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 52: Abstract
This presentation is the closing report for the September 2013 IEEE 802.11 Regulatory Standing Committee meeting in Nanjing.
from slide 2/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 53: Agenda
The regulatory summaries
Action items and issues
NPRM FCC 13-22 update
NPRM FCC 13-39 response
Ofcom consultations
ITS/DSRC Coexistence
from slide 3/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 54: Accomplishments
Discussed regulatory summaries for US, Canada and the EU
Discussed FCC proceedings 13-49 and 13-84
  Opening the 5 GHz bands
  RF Exposure
DSRC Coexistence Tiger Team discussion (lively)
  One proposal received so far
  Will update FCC on joint Automotive/Wi-Fi industry interference mitigation development in December
from slide 4/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 55: Teleconferences
Regulatory SC
  Bi-weekly on Thursdays, 12:30 to 14:00 ET
  Through November 30th
Weekly DSRC Coexistence Tiger Team
  Weekly on Fridays, 13:00 to 14:00 ET
  Through November 30th
from slide 5/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 56: References
  Meeting Plan and Agenda: https://mentor.ieee.org/802.11/dcn/13/11-13-0945-00-0reg-meeting-plan-and-agenda-nanjing-2013.ppt
  IEEE 802 NPRM FCC 13-22 Comments (to ExCom for approval): https://mentor.ieee.org/802.18/dcn/13/18-13-0064-06-0000-draft-802-comments-to-fcc-u-nii-band-nprm-fcc-13-49.docx
  IEEE 802.11 NPRM FCC 13-22 Reply Comments: https://mentor.ieee.org/802.11/dcn/13/11-13-0671-07-0reg-fcc-13-49-reply-comments.docx
  R&O/FNPRM/NOI FCC 13-39: http://transition.fcc.gov/Daily_Releases/Daily_Business/2013/db0422/FCC-13-39A1.pdf
from slide 6/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 57: References [2]
  IEEE 802 NPRM FCC 13-22 Reply Comments: https://mentor.ieee.org/802.18/dcn/13/18-13-0087-04-0000-draft-reply-comments-of-ieee-802-re-5-ghz-nprm-fcc-et-13-49.docx
  R&O/FNPRM/NOI FCC 13-39: http://transition.fcc.gov/Daily_Releases/Daily_Business/2013/db0422/FCC-13-39A1.pdf
from slide 7/7 of 11-13/1217r0 by Rich Kennedy, BlackBerry

## Slide 58: IEEE 802.11mc Closing Report for September 2013
Date: 2013-09-19
Authors:
from slide 1/7 of 11-13/1200r1 by Dorothy Stanley (Aruba Networks)

## Slide 59: Abstract
This document contains the TGmc closing report for September 2013.
from slide 2/7 of 11-13/1200r1 by Dorothy Stanley (Aruba Networks)

## Slide 60: Status
Completed processing comments received in LB 193 - Initial Letter Ballot
  801 comments (713 LB, 88 remaining 2012 Call for comments)
Approved motion for recirc LB on D2.0 (est open by Oct 4)
Completed resolution of ISO comments on IEEE Std 802.11-2012
  See https://mentor.ieee.org/802.11/dcn/13/11-13-0123-05-000m-iso-jtc1-sc6-8802-11-2012-comments.xls
Request addition of P802.11REVmcD2.0 to IEEE store (pending successful recirculation ballot)
from slide 3/7 of 11-13/1200r1 by Dorothy Stanley (Aruba Networks)

## Slide 61: Recirculation LB Motion
Having approved comment resolutions for all of the comments received from LB193 on P802.11mc D1.0
Instruct the editor to prepare P802.11mc D2.0 incorporating these resolutions and
Approve a 20 day Working Group Recirculation Ballot asking the question “Should P802.11mc D2.0 be forwarded to Sponsor Ballot?”
Moved: Adrian Stephens
Seconded: Jon Rosdahl
Result: 11-0-1 Passes
from slide 4/7 of 11-13/1200r1 by Dorothy Stanley, Aruba Networks

## Slide 62: TGmc Plan of Record (to be revised)
Slide 62
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration –
Sept 2013 – Letter ballot on D2.0
Dec 2013 – March 2014 – 11ac integration
  Letter Ballot on D3.0 (includes 11ac) March 2014
Feb 2014 – Mandatory Draft Review
Feb-March 2014 – Form Sponsor Pool (45 days)
April/May – Initial Sponsor Ballot
TBD – integration of additional completed amendments (e.g. 11af)
  Integrate after initial SB
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval
from slide 5/7 of 11-13/1200r1 by Dorothy Stanley, Aruba Networks
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 62

## Slide 63: Teleconferences
Conference Calls 10am Eastern (2 hours)
  October 11, November 1, 8
from slide 6/7 of 11-13/1200r1 by Dorothy Stanley (Aruba Networks)

## Slide 64: Next Steps
Comment Resolution of comments received from recirculation LB on P802.11REVmc D2.0
from slide 7/7 of 11-13/1200r1 by Dorothy Stanley (Aruba Networks)

## Slide 65: TGac September 2013 Closing Report
Date: 2013-09-19
Authors:
from slide 1/5 of 11-13/1226r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 66: Abstract
This document is the closing report for the TGac for the September 2013 session.
from slide 2/5 of 11-13/1226r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 67: Work Completed
Completed the resolution of SB 01 comments received on draft D6.0
  Comment spreadsheet is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-0942-06-00ac-sb02-comments-d6-0.xls
Prepare draft D7.0 and start a second recirculation sponsor ballot.
Discussed QoS simplification proposal in doc 11-13/1170r1. Motion to add the proposed changes in draft D7.0 didn’t achieve the required 75%.
Prepared draft report to Revcom requesting conditional approval by November.
  A draft report is available at 11-13/1175r1
Agenda for this meeting is available in document 11-13/0950r3.
from slide 3/5 of 11-13/1226r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 68: November 2013 Goals
Complete the comment resolution on draft D7.0 and start a new recirculation sponsor ballot on draft D8.0.
Finalize and approve the report to the EC for conditional approval to forward to Revcom.
from slide 4/5 of 11-13/1226r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 69: Conference Call Times
Oct 17, Oct. 31, Nov 14 10:00 -12:00 ET
Oct 7, Oct 10, Oct. 24, Nov 7,
Nov 21 20:00 – 22:00 ET
from slide 5/5 of 11-13/1226r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 70: TGaf Nanjing Closing Report
Date: 2013-09-20
Authors:
from slide 1/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 71: Abstract
This presentation is the closing report for the 23rd face-to-face meeting of IEEE 802.11 TGaf, taking place the week of September 16th, 2013 at the IEEE 802 Wireless Interim in Nanjing.
from slide 2/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 72: Plan for the Week
Approve meeting and teleconference minutes
Regulatory update
Review the results of LB197
Review the results of the 1st Sponsor Ballot
Review of the progress since July
Editorial review; spreadsheet 11-12/1017r52
Review and Approve all comment resolution submissions
Plan Sponsor Ballot schedule
Plan for November meeting and teleconferences
from slide 3/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 73: TGaf Accomplishments
Approved meeting minutes
  There were no teleconferences
Completed comment resolutions for initial Sponsor Ballot
  143 comments were received
Requested the Editor to prepare D6.0 and start SB1
Updated the timeline
Planned for November meeting, and weekly teleconferences
  Tuesdays at 21:00 ET for 2 hours
from slide 4/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 74: Plan for November
Approve Nanjing and Teleconference minutes
Review results of Sponsor Ballots
Review results of the second (and third) Sponsor Ballot(s)
Plan for January, additional ballots and Teleconferences
from slide 5/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 75: TGaf Timeline – Changed September 2013
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: January 2013
Form Sponsor Ballot Pool: July 2013
Initial Sponsor Ballot: August 2013
Recirculate Sponsor Ballots: October, November, 2013
Final WG/EC Approval: November 2013
[Hold for 11ac]
RevCom/Standards Board Approval: March 2014
from slide 6/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 76: Teleconferences
Weekly on Tuesdays through November 30th
Time: 21:00 ET for up to 2 hours
from slide 7/7 of 11-13/1213r0 by Rich Kennedy, BlackBerry

## Slide 77: IEEE 802.11ah Closing Report for September 2013
Date: 2013-9-19
Authors:
from slide 1/6 of 11-13/1236r0 by David Halasz (Qualcomm)

## Slide 78: Activity in TGah
Call for Comments on Draft 0.1 received 988 comments
Finished addressing comments received during Call for Comments 9.
  11-13-0701-08-00ah-comment-collection-9-comments.xlsx
Task Group motion passed to proceed to Letter Ballot
from slide 2/6 of 11-13/1236r0 by David Halasz (Qualcomm)

## Slide 79: Going forward
Start initial Letter Ballot and start addressing comments in November.
from slide 3/6 of 11-13/1236r0 by David Halasz (Qualcomm)

## Slide 80: WG LB motion
Motion:
Having approved changes to TGah Draft 0.2, as defined in the following documents,
  11-13-1181-01-00ah-PHYMotions2013-09-18.xlsx
  11-13-1194-01-00ah-comment-collection-9-mac-motion-9-10.xlsx
  11-13-0898-01-00ah-ack-policy-for-short-mac-header.docx
  11-13-1207-01-00ah-partial-aid-color-bits.pptx
  11-13-1227-00-00ah-phy-motions-2013-09-19.xlsx
  11-13-1072-02-00ah-comments-and-resolutions-obss-max-idle-period.doc
  11-13-1228-00-00ah-comment-collection-9-mac-motion-11.xlsx
  11-13-1088-02-00ah-coexistance-assurance.doc
  11-13-1234-00-00ah-comment-collection-9-mac-motion-12.xlsx
Instruct the editor to prepare TGah Draft 1.0, and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGah Draft 1.0 be forwarded to Sponsor Ballot?”
[Moved by David Halasz on behalf of TGah
TGah vote:
Moved: Zander Lei, Seconded: Ron Murias, Result: 27-0-0]
from slide 4/6 of 11-13/1236r0 by David Halasz (Qualcomm)

## Slide 81: Teleconference
November 7th, 10 AM ET for 2 hours
Please note that this is a Thursday
from slide 5/6 of 11-13/1236r0 by David Halasz (Qualcomm)

## Slide 82: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016
from slide 6/6 of 11-13/1236r0 by David Halasz (Qualcomm)

## Slide 83: IEEE 802.11TGai Closing Report
Date: 2013-9-19
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com
from slide 1/10 of 11-13/1232r0 by Hiroshi Mano (ATRD Root Lab)
September 2013

## Slide 84: Abstract
This presentation is the closing report for the Nanjing meeting of the IEEE 802.11 TGai.
from slide 2/10 of 11-13/1232r0 by Hiroshi Mano (ATRD Root Lab)
September 2013

## Slide 85: IEEE 802.11 FILS TGai – Sep 2013 Nanjing
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov
from slide 3/10 of 11-13/1232r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 86: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 July 2013 :
  https://mentor.ieee.org/802.11/dcn/13/11-13-0936-00-00ai-july-2013-geneva-session-minutes.doc
Approve TGai teleconference meeting minutes of Geneva to Nanjing meeting.
  https://mentor.ieee.org/802.11/dcn/13/11-13-1070-00-00ai-september-teleconference-minutes.doc
from slide 4/10 of 11-13/1232r0 by Hiroshi Mano (ATRD Root Lab)
September 2013

## Slide 87: Accomplishments TGai 2/2
8 regular slots were held.
1389 comments were received by WG LB198.
219 approved comment resolutions.
Approved Timeline
Approved Teleconference schedule
Approved Plan for Nov
from slide 5/10 of 11-13/1232r0 by Hiroshi Mano (ATRD Root Lab)
September 2013

## Slide 88: Plan for Nov
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov
from slide 6/10 of 11-13/1232r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 89: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan14/Jul14
  Form Sponsor Ballot Pool / Reform Nov14
  MEC Done Nov14
  IEEE-SA Sponsor Ballots Initial / Recirc Jan15/ Mar 15
  Final 802.11 WG Approval Jul 15
  final or Conditional 802 EC Approval Jul 15
  RevCom & Standards Board Final or Continuous Process Approval Nov 15
  ANSI Approved N/A
from slide 7/10 of 11-13/1232r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 90: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 10:00 ET from 1st Oct 2013 until 5th Nov 2013 except 22nd Oct.
    Daylight Savings Time Ends on 3rd Oct
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
from slide 8/10 of 11-13/1232r0 by Hiroshi Mano (ATRD, Root, Lab)
September 2013

## Slide 91: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-00-00ai-tgai-motion-deck.pptx
Draft 1.1 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-03-00ai-tgai-lb-198-comments-for-d1-0.xlsx
from slide 9/10 of 11-13/1232r0 by Hiroshi Mano (ATRD Root Lab)
September 2013

## Slide 92: Thanks to all who participated!
from slide 10/10 of 11-13/1232r0 by Hiroshi Mano (ATRD Root Lab)
September 2013

## Slide 93
Date: 2013-09-20
Authors:
IEEE 802.11aj Task Group Sept 2013 Closing Report
from slide 1/6 of 11-13/1111r0 by Xiaoming Peng

## Slide 94: Abstract
This document is the closing report for IEEE 802.11aj Task Group for the Sept 2013 session in Nanjing, China.
from slide 2/6 of 11-13/1111r0 by Xiaoming Peng

## Slide 95: Work Completed
List of Proposals has been responded
  1 Completed Proposal and 12 New Technique Proposals
  3 New Technique Proposals being presented in Sept session
  1 Complete proposal and 8 New Technique Proposals to be presented in November session
  1 New Technique Proposal to be presented in January 2014 session
Two new technique proposals have been presented and one new technique proposal has been withdrawn
  Consideration of PHY design for 1.08GHz channel – 11-13/1109r0
  Beam codebook design scheme - 11-13/1110r0
Two other contributions
  PCP selection considering supported channels capability – 11-13/1183r0
  Back-haul usage model - 11-13/177r4
from slide 3/6 of 11-13/1111r0 by Xiaoming Peng

## Slide 96: Motion
To approve the “Call for nomination of TGaj Technical Editor and Election of TGaj Technical Editor in November meeting”
Moved by: James Yee
Seconded by: Jianhan Liu
Results: Y 14 N 0 Abstain 1
from slide 4/6 of 11-13/1111r0 by Xiaoming Peng

## Slide 97: Goals for November Meeting
Complete Proposal Presentation
  1 CP presentation
New Technique Proposal Presentation
  8 NT presentations
45GHz Channel Measurement and Modeling
Election of TGaj Technical Editor
from slide 5/6 of 11-13/1111r0 by Xiaoming Peng

## Slide 98: Conference call times
Oct 17, 8pm (Eastern Time) – 1 hour
from slide 6/6 of 11-13/1111r0 by Xiaoming Peng

## Slide 99: TGak September Closing Report
Date: 2013-09-20
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-13/1230r1 by Donald Eastlake, Huawei Technologies

## Slide 100: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, September 2013, held in Nanjing, China.
from slide 2/5 of 11-13/1230r1 by Donald Eastlake, Huawei Technologies

## Slide 101: TGak Closing Report
Accomplishments
  Approved Donald Eastlake (Huawei) as TGak Editor with Norm Finn (Cisco) as Vice-Editor.
  Received, discussed, and in some cases produced the submissions listed on next page.
  Met jointly with ARC Tuesday morning.
  The minutes of this TGak meeting will be in 11-13/1235 and an annotated agenda is in 11-13/0953r6.
Teleconferences
  Decided to hold 1 hour teleconferences, to be joint with 802.1Qbz if mutually convenient, on Monday, October 14th and 28th at 5pm Eastern US time.
from slide 3/5 of 11-13/1230r1 by Donald Eastlake, Huawei Technologies

## Slide 102: TGak Closing Report
Presentations
  13/0995r1, “802.1AS Synchronization Services for 802.11ak Links”, Philippe Klein (Broadcom), Dave Goodall (Broadcom), Kevin Stanton (Intel)
  13/0952r2 / 13/1055r0 / 13/1055r1 / 13/1210r0, “Tag Stacking In LLC Media”, Norman Finn (Cisco), (Donald Eastlake (Huawei))
  13/1171r0, “Suggested text for P802.1AC-REV Clause 12”, Norm Finn (Cisco)
  11-13/1210r0 / 11-13/1216r0 , “Tag Solution Proposal 2”, Mark Hamilton (Spectralink)
from slide 4/5 of 11-13/1230r1 by Donald Eastlake, Huawei Technologies

## Slide 103: TGak Closing Report
November Plans
  Decide on solution to the sub-setting frame payload encoding problems
  Receive and discuss technical presentations.
  Joint meeting with 802.1Qbz.
  Develop timeline for TGak.
from slide 5/5 of 11-13/1230r1 by Donald Eastlake, Huawei Technologies

## Slide 104: TGaq Closing Report
Date: 2013-09-20
Authors:
from slide 1/3 of 11-13/1229r1 by Stephen McCann, Blackberry

## Slide 105: Abstract
Closing report for TGaq (Pre-Association Discovery) for September 2013, Nanjing, China.
from slide 2/3 of 11-13/1229r1 by Stephen McCann, Blackberry

## Slide 106
Secretary: Dapeng Liu (CMCC)
Initial technical presentations
    11-13-1091r0 Protocol Architecture of 802.11aq
    11-13-1179r0 PAD for Soft AP
    11-13-0796r1 Two step service discovery for Tgaq
    11-13-1130r1 TGaq option for service discovery mode
    11-13-0788r1 Transaction Protocol
Updated documents
    11-13-0299r3 Draft terminology
    11-13-1182r0 Open Issues
    11-13-0300r1 Specification Framework Document
Teleconference: 29th October 2013 10:00 ET
Plans for November 2013
  Initial normative text for draft
  Continued technical presentations
from slide 3/3 of 11-13/1229r1 by Stephen McCann, Blackberry

## Slide 107: HEW SG September 2013 Closing Report
Date: 2013-09-19
Authors:
from slide 1/6 of 11-13/1231r1 by Osama Aboul-Magd (Huawei Technologies)

## Slide 108: Abstract
This document is the closing report for the HEW SG for the September 2013 session.
from slide 2/6 of 11-13/1231r1 by Osama Aboul-Magd (Huawei Technologies)

## Slide 109: Work Completed
Close to 50 submissions were covered during this meeting in areas related to:
  Evaluation Methodologies, Simulation Scenarios, and Channel Models
  MAC/PHY Technologies
  Discussions related to possible progress on the PAR
A number of straw polls were conducted to sense the group consensus on topics related to simulation scenarios, evaluation methodology and channel models.
The SG agenda is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-0951-07-0hew-september-2013-hew-sg-meeting-agenda.ppt
from slide 3/6 of 11-13/1231r1 by Osama Aboul-Magd (Huawei Technologies)

## Slide 110: November 2013 Goals
Presentations addressing issues related to SS/SM/EM/FR/CM/TECH
Attempt to consolidate documents related to the above areas of discussion.
Priority will be given to presentations with consolidated views
Start discussion on PAR related issues
Motion for SG extension
WFA feedback on the usage cases
from slide 4/6 of 11-13/1231r1 by Osama Aboul-Magd (Huawei Technologies)

## Slide 111: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts
from slide 5/6 of 11-13/1231r1 by Osama Aboul-Magd (Huawei Technologies)

## Slide 112: Conference Call Times
Oct 9 10:00 – 12:00 ET
Oct 17 00:01 – 02:00 ET
Oct 30 10:00 – 12:00 ET
from slide 6/6 of 11-13/1231r1 by Osama Aboul-Magd (Huawei Technologies)

## Slide 113: IEEE 802.24 Liaison Report (Sept 13)
Date: 2013-09-18
Author:
from slide 1/3 of 11-13/1220r0

## Slide 114: 802.24 Introduction and Meeting Plan
802.24 is the Smart Grid Technical Advisory Group
Formed Nov 2012 to coordinate internal to and external to IEEE 802 in matters related to Smart Grid standards
Established meeting plan is 3 slots: PM2 on Monday, Tuesday and Wednesday
Participation from all 802 working groups is invited
  Reciprocal attendance credit is available
from slide 2/3 of 11-13/1220r0 by Tim Godfrey, EPRI

## Slide 115: September 2013 activities
Edited the IEEE 802 response to ITU-R Question 236/1
  Baseline (starting point) 802.18 document with initial IEEE 802 response in document IEEE 802.18-13-0067-03-0000
  802.24 edited version in document IEEE 802.24-13-0039-00-0000
Provided comments on CEN-CENELEC-ETSI Smart Grid Coordination Group's “First Set of Standards”
  IEEE 802 standards were omitted, and other issues were noted
  Comments in the closing report: IEEE 802.24-13-0034-01-0000
Started development of a IEEE White Paper on the applicability of IEEE 802 standards in the smart grid
  Pre-draft posted as IEEE 802.24-13-0037-02-0000
from slide 3/3 of 11-13/1220r0 by Tim Godfrey, EPRI