## Slide 1: IEEE 802.11TGai Closing Report
Date: 2013-9-19
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com

## Slide 2: Abstract
This presentation is the closing report for the Nanjing meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Sep 2013 Nanjing
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov

## Slide 4: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 July 2013 :
  https://mentor.ieee.org/802.11/dcn/13/11-13-0936-00-00ai-july-2013-geneva-session-minutes.doc
Approve TGai teleconference meeting minutes of Geneva to Nanjing meeting.
  https://mentor.ieee.org/802.11/dcn/13/11-13-1070-00-00ai-september-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
8 regular slots were held.
1389 comments were received by WG LB198.
219 approved comment resolutions.
Approved Timeline
Approved Teleconference schedule
Approved Plan for Nov

## Slide 6: Plan for Nov
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov

## Slide 7: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan14/Jul14
  Form Sponsor Ballot Pool / Reform Nov14
  MEC Done Nov14
  IEEE-SA Sponsor Ballots Initial / Recirc Jan15/ Mar 15
  Final 802.11 WG Approval Jul 15
  final or Conditional 802 EC Approval Jul 15
  RevCom & Standards Board Final or Continuous Process Approval Nov 15
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 10:00 ET from 1st Oct 2013 until 5th Nov 2013 except 22nd Oct.
    Daylight Savings Time Ends on 3rd Oct
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent

## Slide 9: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-00-00ai-tgai-motion-deck.pptx
Draft 1.1 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-03-00ai-tgai-lb-198-comments-for-d1-0.xlsx

## Slide 10: Thanks to all who participated!