## Slide 1: IEEE 802.11 TGaf Meeting Plan and Agenda
Date: 2013-11-11
Authors:

## Slide 2: Abstract
This presentation is the agenda and meeting plan for the meeting of IEEE 802.11 TGaf taking place the week of November 11th, 2013 at the IEEE 802 Plenary in Dallas.

## Slide 3: Plan for the Week [MPM2]
Approve meeting minutes from Nanjing
Regulatory update
Review the results of the 1st Sponsor Ballot recirculation (SB1)
Review of final Sponsor Ballot Recirculation (SB2)
Review of the progress since September
Review and edit the document package for ExCom
Prepare document package for RevCom
Task Group Officers
  Chair: Rich Kennedy (self)
  Vice-chair and Editor: Peter Ecclesine (Cisco Systems)
  Vice-chair and Recording Secretary: Zhou Lan (NICT)

## Slide 4: Room Assignment
MPM2 – Reunion C

## Slide 5: Monday PM2
Meeting call to order
Modify and approve the agenda
Administrative items including IEEE IP statement
Approve meeting and teleconference minutes
Review the results of the first Sponsor Ballot recirc (SB1)
Review the results of the final Sponsor Ballot recirc (SB2)
Complete and approve the Report to the EC
Plan for the week
Timeline update
Recess or Adjourn (for good)

## Slide 6: Participants, Patents, and Duty to Inform
All participants in this meeting have certain obligations under the IEEE-SA Patent Policy.
  Participants [Note: Quoted text excerpted from IEEE-SA Standards Board Bylaws subclause 6.2]:
    “Shall inform the IEEE (or cause the IEEE to be informed)” of the identity of each “holder of any potential Essential Patent Claims of which they are personally aware” if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
      “Personal awareness” means that the participant “is personally aware that the holder may have a potential Essential Patent Claim,” even if the participant is not personally aware of the specific patents or patent claims
    “Should inform the IEEE (or cause the IEEE to be informed)” of the identity of “any other holders of such potential Essential Patent Claims” (that is, third parties that are not affiliated with the participant, with the participant’s employer, or with anyone else that the participant is from or otherwise represents)
  The above does not apply if the patent claim is already the subject of an Accepted Letter of Assurance that applies to the proposed standard(s) under consideration by this group
  Early identification of holders of potential Essential Patent Claims is strongly encouraged
  No duty to perform a patent search

## Slide 7: Patent Related Links - Updated
  All participants should be familiar with their obligations under the IEEE-SA Policies & Procedures for standards development.
  Patent Policy is stated in these sources:
The current version of the IEEE-SA Standards Board Bylaws is available at:
http://standards.ieee.org/develop/policies/bylaws/index.html (HTML version)
http://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf (PDF version)
The current version of the IEEE-SA Standards Board OM is available at:
http://standards.ieee.org/develop/policies/opman/index.html (HTML version)
http://standards.ieee.org/develop/policies/opman/sb_om.pdf (PDF version)
The text of the changes (approved by SASB/BOG in 2012) can be found at:
http://standards.ieee.org/develop/policies/policy_rev.pdf
Material about the patent policy is available at http://standards.ieee.org/about/sasb/patcom/materials.html
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org or visit http://standards.ieee.org/about/sasb/patcom/index.html
This slide set is available at https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt

## Slide 8: Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance:
  Either speak up now or
  Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible or
  Cause an LOA to be submitted

## Slide 9: Other Guidelines for IEEE WG Meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.
Slide #4

## Slide 10: Other Documents and WebPages to Review
Please review the documents at the following links: - IEEE Patent Policy - http://standards.ieee.org/board/pat/pat-slideset.ppt - Patent FAQ - http://standards.ieee.org/board/pat/faq.pdf - LoA Form - http://standards.ieee.org/board/pat/loa.pdf - Affiliation FAQ -http://standards.ieee.org/faqs/affiliationFAQ.html
- Anti-Trust FAQ - http://standards.ieee.org/resources/antitrust-guidelines.pdf - Ethics - http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf - IEEE 802.11 Working Group OM -https://mentor.ieee.org/802.11/dcn/13/11-13-0001-02-0000-802-11-operations-manual.docx
802 WG P&P: https://mentor.ieee.org/802-ec/dcn/09/ec-09-0007-02-00EC-draft-lmsc-wg-p-p.pdf
802 LMSC P&P:https://mentor.ieee.org/802-ec/dcn/09/ec-09-0005-02-00EC-draft-revised-lmsc-p-p-for-wg-p-p-ballot.pdf
802 LMSC OM: https://mentor.ieee.org/802-ec/dcn/09/ec-09-0006-02-00EC-draft-revision-of-the-lmsc-om-for-wg-p-p.pdf
802.11 WG Style Guide 09/1034r7: https://mentor.ieee.org/802.11/dcn/09/11-09-1034-07-0000-802-11-editorial-style-guide.doc

## Slide 11: Meeting Etiquette
IEEE 802 is a world-wide professional technical organization
Meetings are to be conducted in an orderly and professional manner in accordance with the policies and procedures governed by the organization.
Individuals are to address the “Technical” content of the subject under consideration and refrain from making “personal” comments to or about the presenter.

## Slide 12: Task Group Chair’s Functions
[From Policies and Procedures of IEEE Project 802.11™, subclause 3.7.3]
The TG Chair may decide non-technical issues or may put them to a vote of the TG. The TG participants and the Chair decide technical issues by vote. The TG Chair decides what is non-technical and what is technical.
The TG Chair is responsible for presiding over TG sessions.
The TG Chair shall operate the TG in an unbiased fashion. To maintain impartiality, the TG Chair shall refrain from taking sides in debate on technical motions.
It is the responsibility of the TG Chair to lead the TG in producing a quality draft standard in a timely fashion as specified by the specific PAR

## Slide 13: Task Group Chair's Authority
[From Policies and Procedures of IEEE Project 802.11™, subclause 3.7.4]
To carry out the responsibilities cited in subclause 3.7.3*, the TG Chair has authority to:
  Decide which issues are technical and which are non-technical.
  Assign and unassign subtasks and task leaders or executors, e.g. secretary, subgroup leader, etc.
  Speak for the TG to the WG.
  Determine if an organization or consortium is dominating the TG, and, if so, raise the issue to the WG Chair.
  Be representative of the TG during coordination and interaction with IEEE® staff.
* See slide 11

## Slide 14: PAR Scope and Purpose
Approved PAR Scope: An amendment that defines modifications to both the 802.11 physical layers (PHY) and the 802.11 Medium Access Control Layer (MAC), to meet the legal requirements for channel access and coexistence in the TV White Space
Approved PAR Purpose: The purpose of this amendment is to allow 802.11 wireless networks to be used in the TV white space

## Slide 15: Purpose, Principles and Vision/Outcome “If you don't know where you are going, you might wind up someplace else.”*
11-06-0056-00-0000-cbp-and-david-allens-methods
http://en.wikipedia.org/wiki/Getting_Things_Done
Purpose: the Task Group should create an amendment whose implementation in solutions is likely to receive Regulatory approval for operation in the TV White Spaces under the applicable regulatory rules in the different regulatory domains.
Principles:
  The amendment should not duplicate functionality that is being standardized in other Task Groups.
  There is no need for backwards compatibility with 2.45 GHz ISM operation.
  The PHY is based on Clause 23, representing modifications of and references to Clause 22, and required, related changes to Clauses 3, 4, 6, 7, 8, 9 and 10, and Annexes B, C, D and E
Vision/Outcome: Use 802.11 PHYs to specify the basis for a system that the regulators can approve for operation in the TVWS bands.
* Yogi Berra

## Slide 16: Comment Resolution
REMINDER: The aim of comment resolution is to turn NO votes to YES votes

## Slide 17: Introduction
WELCOME to the 25th face-to-face meeting of IEEE 802.11 TGaf!
On 11/20/09 IEEE 802.11 TGaf was approved by the EC (10/1/4)
On 12/8/11 NesCom approved the Task Group for P802.11af
LB171 started on 1/24/11 and ran for 30 days, ending at 23:59:59 ET on February 24th.
The 1st letter ballot failed with 62% approval and 1302 comments
The 2nd letter ballot passed with 79.1% approval and 998 comments
The 3rd letter ballot passed with 86.6% approval and 166 comments
The 4th letter ballot passed with 91.7% approval and 86 comments
The 5th letter ballot passed with 93.9% approval and 12 non-MBS comments
Our 6th and final letter ballot passed with 98.7% approval
The 1st Sponsor Ballot (SB0) passed with 96.6% and 132 comments
The 1st Sponsor Ballot recirc (SB1) passed with 98.7% and 16 comments
The 2nd Sponsor Ballot recirc (SB2) passed with 98.7% and 0 comments

## Slide 18: Progress Since September & Editorial Review
Sixth and final letter ballot passed with 98.7% and no new comments and no new negative voters
Initial Sponsor Ballot on Draft 5.0 passed with 96.6% approval and 132 comments
First Recirculation Sponsor Ballot on Draft 6.0 passed with 98.7% approval with 2 negative voters and 16 comments
Second Recirculation Sponsor Ballot on Draft 6.0 passed with 98.7% approval with no new negative votes and no comments; Draft 6.0 is the final
Comment resolution spreadsheet in: 11-12/1017r61

## Slide 19: Meeting Minutes
Posted Minutes
  Nanjing Wireless Interim: 11-13/1211r0 (posted 18-Sep-2013 20:37:53)
  October 20th Teleconference: 11-13/1353r0 (posted 07-Nov-2013 10:56:13)

## Slide 20: Motion #1
Motion:
  To approve the TGaf minutes from the September Wireless Interim in Nanjing in document 11-13/1211r0, and the October 20th teleconference in document 11-13/1353r0.
  Moved by: Peter
  Seconded by: Yongho
  Discussion on the motion?
  Vote: Unanimous consent
  The motion passes.

## Slide 21: 1st Sponsor Ballot Results
183 eligible people are in this ballot group.
143 affirmative votes
5 negative votes with comments
1 negative vote without comments
9 abstention votes
=======
158 votes received = 86.4 % valid returns
= 5.7 % valid abstentions
This ballot has met the 75% returned ballot ratio requirement
APPROVAL RATE:
143 affirmative votes = 96.6 % affirmative
5 total negative votes = 3.4 % negative
The motion PASSES.
There were 143 comments received

## Slide 22: First Recirculation SB Results
183 eligible people are in this ballot group.
150 affirmative votes
2 negative votes with comments
0 negative vote without comments
10 abstention votes
162 votes received = 88.5 % valid returns = 6.2 % valid abstentions
This ballot has met the 75% returned ballot ratio requirement
APPROVAL RATE: 150 affirmative votes = 98.7 % affirmative 2 total negative votes = 1.3 % negative
The motion PASSES.
There were 16 comments received

## Slide 23: Second Recirculation SB Results
183 eligible people are in this ballot group.
157 affirmative votes
2 negative votes with comments
0 negative vote without comments
10 abstention votes
169 votes received = 92.4 % valid returns = 5.9 % valid abstentions
This ballot has met the 75% returned ballot ratio requirement
APPROVAL RATE: 157 affirmative votes = 98.7 % affirmative 2 total negative votes = 1.3 % negative
The motion PASSES.
There were zero comments received

## Slide 24: Report to the EC
Document 11-13/1239r0

## Slide 25: Motion #2
Motion
  To approve the P802.11af Report to EC for Approval to forward draft to RevCom, and the insertion of the MyBallot formatted required comments and their resolutions in document 11-13/1239r0.
  Moved by: Zhou
  Seconded by: Peter
  Discussion on the motion?
  Vote: 8 YES, 0 NO, 0 ABSTAIN
  The motion passes.

## Slide 26: Regulatory Update
Ofcom consultations
  TV white spaces: approach to coexistence
  Downtown London and Cambridge have no white spaces
ITU-R
  More spectrum for mobile broadband
  Cognitive radio document
EU initiative on additional spectrum
  FSS detection may require a database
FCC workshop on sharing spectrum
  Using geo-location databases in 1.4 and 1.6 GHz
  3550-3700 MHz with geo-location database
White Spaces in Korea on the horizon

## Slide 27: Any Other Business
WE ARE DONE!!!
Thank you all.
Special thanks to:

## Slide 28: Brief Regulatory Updates
Ofcom TVWS trials and consultation; now 2015 or 2016 commercialization
ETSI BRAN EN 301 598v1.0.0 failed to receive member state approval and garnered 121 comments
Japan
Korea
Other

## Slide 29: Teleconferences
No more

## Slide 30: TGaf Timeline – Final
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: January 2013
Form Sponsor Ballot Pool: July 2013
Initial Sponsor Ballot: August 2013
Recirculate Sponsor Ballots: October 2013
Final WG/EC Approval: November 2013
RevCom/Standards Board Approval: December 2013
Publication: March 2014

## Slide 31: Process of Getting to Letter Ballot and Beyond
Adoption of PAR and 5 Criteria
Technical Presentations and Discussions
Specify Any Additional Requirements, Comparison Criteria, or Other Documents
Call For Proposals
Presentation of Proposals
Select from Submitted Complete Proposals to Produce a Draft
Refine Draft
(Second) Letter Ballot – July 2012
Recirculation – January 2013
Sponsor Ballot – September 2013
Recirculation – October 2013
Final WG/EC Approval – November 2013
IEEE SB REVCOM Approval – December 2013
Completed Steps | Future Steps

## Slide 32: Motion #8
Motion to adjourn
Moved by: Allert

## Slide 33: 3 Cycles of Comments and Resolution
Call for Informal Comments
Comment Resolution
WG Letter Ballot
Sponsor Ballot
Comment Resolution, Recirculation
Comment Resolution, Recirculation

## Slide 34: References
Go to https://mentor.ieee.org/802.11/documents
In the box labeled “All Groups”, pull down the menu and select “TGaf”