## Slide 1
Date: 2013-11-11
Authors:
P802.11ac Report to EC on Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11ac Draft 7.0 to Revcom.

## Slide 3: Sponsor Ballot Results – P802.11ac
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
May 5, 2013 | Initial Sponsor Ballot for TGac draft 5.0 | 211 | 177 | 83 | 11 | 6 | 155 | 11 | 93
Aug 3, 2013 | First Recirculation Sponsor Ballot for TGac draft 6.0 | 211 | 183 | 86 | 10 | 5 | 167 | 6 | 96
 | SB 1 Post Ballot vote change | 211 | 183 | 86 | 10 | 5 | 168 | 5 | 97
Oct 4, 2013 | Second Recirculation Sponsor Ballot for TGac draft 7.0 | 211 | 185 | 87 | 10 | 5 | 174 | 1 | 99
Oct 23, 2013 | Third Recirculation Sponsor Ballot for TGac draft 7.0 (unchanged) | 211 | 188 | 89 | 11 | 5 | 176 | 1 | 99
 | SB 3 Post Ballot vote change | 211 | 188 | 89 | 11 | 5 | 177 | 0 | 100

## Slide 4: Sponsor Ballot Comments – P802.11ac
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
May 5, 2013 | Initial Sponsor Ballot for TGac draft 5.0 | 364 (163T , 3 G, 198 E)
Aug 3, 2013 | First Recirculation Sponsor Ballot for TGac draft 6.0 | 45 (35 T, 0 G, 10 E)
Oct 4, 2013 | Second Recirculation Sponsor Ballot for TGac draft 7.0 | 4 (3T, 0G, 1E)
Oct 23, 2013 | Third Recirculation Sponsor ballot for TGac draft 7.0 (unchanged) | 1 (0T, 0G, 1E)

## Slide 5: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | D6.0 | August 2013 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 6: TGac Timeline
2nd Recirculation Sponsor Ballot on 7.0 | Open 2013-09-19 | Close 2013-10-04
3rd Recirculation Sponsor Ballot on unchanged D7.0 | Open 2013-10-08 | Close 2013-10-23
Report to EC on meeting conditions to proceed to RevCom | 2013-11-15 | 
Posting to RevCom | 2013-10-17 |