## Slide 1: IEEE 802.11TGai Closing Report
Date: 2013-11-15
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com

## Slide 2: Abstract
This presentation is the closing report for the Dallas meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Nov 2013 Dallas
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Jan

## Slide 4: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Sep 2013 :
  13-1244r1 Sep Nanjing Session Minutes
    https://mentor.ieee.org/802.11/dcn/13/11-13-1244-01-00ai-september-2013-nanjing-session-minutes.doc
Approve TGai teleconference meeting minutes of Nanjing to Dallas meeting.
  13-1251r6 Oct-Nov Teleconference Minutes
    https://mentor.ieee.org/802.11/dcn/13/11-13-1251-06-00ai-october-november-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
9 regular slots were held.
1389 comments were received by WG LB198.
Total of 479 resolutions were solved.
  Total of 677 approved comment resolutions.
  417 editorial open
  295 technical open
Approved Timeline
Approved Teleconference schedule
Approved Adhoc meeting schedule
Approved Plan for Jan

## Slide 6: Motion Adhoc meeting
Motion:
  Authorize TGai to hold an ad-hoc meeting on 19th Jan at the same venue of Los Angeles Interim 2014 for the purpose of comment resolution.
Moved:Lei
Seconded:Jarkko
Result: 5-0 -3

## Slide 7: Plan for Jan
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve to forward the draft to WG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March

## Slide 8: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan14/Jul14
  Form Sponsor Ballot Pool / Reform Nov14
  MEC Done Nov14
  IEEE-SA Sponsor Ballots Initial / Recirc Jan15/ Mar 15
  Final 802.11 WG Approval Jul 15
  final or Conditional 802 EC Approval Jul 15
  RevCom & Standards Board Final or Continuous Process Approval Nov 15
  ANSI Approved N/A

## Slide 9: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 00:00 ET(23:59.99…. on Monday) 3rd,10th,17th Dec and 8th Jan 2014
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent

## Slide 10: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-01-00ai-tgai-motion-deck.pptx
Draft 1.1 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-03-00ai-tgai-lb-198-comments-for-d1-0.xlsx

## Slide 11: Thanks to all who participated!