## Slide 1: WG11 Agenda, Opening Report, SA News January 2014
Date: 6 – January -2014
Authors:
Name
Company
Address
Phone
email
Bruce Kraemer
Marvell
5488 Marvell Ln
Santa Clara, CA
95054
+1
-
321
-
4
27
-
4098
bkraemer@
marvell
.com

## Slide 2: Sanya China Meeting 三亚 中国
Agenda 11-14-0008r0
Snapshots
Other Info

## Slide 3: Interim Agenda plan
8 Jan 2014 9:00 - 10:00 IEEE 802.11 opening session 10:00 - 10:30 Tea Break 10:30 - 12:30 IEEE 802.11aj session 12:30 - 13:30 Lunch 13:30 - 15:30 IEEE 802.11aj session 15:30 - 16:00 Tea Break 16:00 - 18:00 IEEE 802.11aj session 9 Jan 2014 9:00 - 10:00 IEEE 802.11aj session 10:00 - 10:30 Tea Break 10:30 - 12:30 IEEE 802.11 closing session

## Slide 4: 802.11 agenda plan Wednesday 09:00-10:00
Policies and Procedures
802.11 Overview
Project status Reports
Other IEEE 802 and IEEE SA information

## Slide 5: IMAT Attendance
Day | Time | Attendance Credit
Wednesday | 09:00 – 12:30 | 1/3
Wednesday | 13:30 – 18:00 | 1/3
Thursday | 09:00 – 12:30 | 1/3

## Slide 6: Policies and Procedures
Jon Rosdahl – Vice Chair

## Slide 7: PAR Expiration/Renewal Schedule
Project | PAR Expiration Date
AF | 31-DEC-2014
AH | 31-DEC-2014
AI | 31-DEC-2014
AC | 31-DEC-2014
AJ | 31-DEC-2016
AK | 31-DEC-2016
AQ | 31-DEC-2016
https://development.standards.ieee.org/pub/active-pars?n=22&o=1a0a2a3d
July 2014
extension requests

## Slide 8
Activities
&
Officers

## Slide 9: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 10: 802.11 Appointments
WG Secretary – Stephen McCann
Treasurer – Jon Rosdahl
Publicity – Stephen McCann
ANA Authority – Adrian Stephens
WG Technical Editors – Adrian Stephens, Peter Ecclesine
Monday Agenda Item 4.1.2

## Slide 11: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Bruce Kraemer
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AC | Very High Throughput (<6 GHz bands) | Osama Aboul-Magd
TG | AF | Operation in TV Whitespace bands | Richard Kennedy
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Mark Hamilton
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy
SG | HEW | High Efficiency WLAN | Osama Aboul-Magd

## Slide 12: WG11 Task & Study Group Officers – January 2014 -adj
Cat | Group | Chair | Vice Chair | Technical Editor | Secretary
WG | WG11 | Bruce Kraemer | Jon Rosdahl Adrian Stephens | Adrian Stephens Peter Ecclesine | Stephen McCann
TG | MC | Dorothy Stanley | Mark Hamilton, Jon Rosdahl | Adrian Stephens | Jon Rosdahl
TG | AC | Osama Aboul-Magd | Menzo Wentink, Joonsuk Kim | Robert Stacey | David Yang
TG | AF | Richard Kennedy | Peter Ecclesine, Zhou Lan | Peter Ecclesine | Zhou Lan
TG | AH | Dave Halasz | Yongho Seok | Yongho Seok | Li Chia CHOO
TG | AI | Hiroshi Mano | Marc Emmelmann, | Lee Armstrong Ping Fang | Hitoshi Morioka
TG | AJ | Xiaoming Peng | Eldad Perahia, Haiming Wang | Jiamin Chen | HAO Peng
TG | AK | Donald Eastlake | NYRQ | Donald Eastlake Norm Finn | ZHUANG Yan
TG | AQ | Stephen McCann | Yunsong YANG, | Dan Gal | Dapeng Liu
SC | WNG | Clint Chaplin | Jim Lansford |  | 
SC | ARC | Mark Hamilton | Joe Levy |  | 
SC | JTC1 | Andrew Myles |  |  | 
SC | REG | Richard Kennedy |  |  | 
SG | HEW | Osama Aboul-Magd |  |  | Yasuhiko Inoue
NYRQ = Not yet required, nominations are not open
OPEN = Candidate Nominations are open
NEW

## Slide 13: Teleconferences
Group | Date(s) | Start | Duration
CAC | Dec 16; Jan 13 | 12:00 ET | 1 hr
HEW SG | Dec 4; Jan 8 | 10:00 ET | 2 hrs
HEW SG | Dec 18 | 20:00 ET | 2 hrs
REG SC | Thursdays to Mar 31 | 12:30 ET | 1.5 hrs
REG SC DSRC Tiger Team | Fridays to Mar 31 | 13:00 ET | 1 hr
TGac | Dec 12 | 10:00 ET | 2 hrs
TGac | Dec 19 | 20:00 ET | 2 hrs
TGah | Dec 4, 11, 18; Jan 8, 15 | 19:00 ET | 1.5 hrs
TGai | Tuesdays Dec 3, 10, 17; Jan 7 | 00:01 ET | 1 hr
TGaj | Dec 19 | 19:00 ET | 1 hr
TGak | Nov 25; Dec 9; Jan 6 | 17:00 ET | 1 hr
TGaq | Jan 7 | 10:00 ET | 1 hr
TGmc | Dec 6, 13, 20; Jan 10, 17 | 10:00 ET | 2 hrs

## Slide 14
WG11 Status

## Slide 15: November 802.11 Meeting Documents
Agenda 11-13-1241r1
Snapshots 11-13-1242r0
Supplementary 11-13-1243r0
Adrian’s Vice Chair report 11-13-0096r7
Jon’s Vice Chair report 11-13-1355r0
Treasury report 11-13-1356r0
Publicity
Newcomers material 11-13-0049r3

## Slide 16: Current Membership Status - November
Data as of 2012-11-06
Definitions:
  Aspirant: a member who has attended 1 qualifying meeting
  Potential Voter: a member who has attended 2 qualifying meetings and will become a voter at the start of the next plenary they attend
Status | Number
Aspirant | 111
Potential Voter | 48
Voter | 323

## Slide 17: IEEE 802.11 Standards Pipeline - January 2014
Slide 17
PHY
Sponsor
Ballot
MAC
Study
groups
Published
Standard
WG
Letter Ballot
802.11 -2012
802.11aa
Video Transport
802.11ac
VHT 5GHz
TG without
Approved draft
Discussion Topics
Published
Amendment
802.11af
TVWS
802.11ai
FILS
802.11 ah
WNG
802.11ae
QoS Mgt Frames
802.11ad
VHT 60 GHz
PAD
802.11AQ
802.11aj
802.11-2015
GLK
802.11AK
HEW
Notes: doc.: IEEE 802.11-11/0483r0
May 2011
        Bruce Kraemer (Marvell)
Page 17

## Slide 18: IEEE 802.11 Revisions
802.11k
RRM
802.11r
Fast Roam
a 54 Mbps
5GHz
b
11 Mbps
2.4GHz
d
Intl roaming
802.11V
Network
Management
802.11s
Mesh
802.11u
WIEN
802.11Y
Contention
Based
Protocol
802.11n
High
Throughput
(>100 Mbps)
802.11W
Management
Frame
Security
802.11z
TDLS
802.11p
WAVE
802.11
-1999
PHY
MAC
802.11
-2012
802.11
-2007
802.11aa
Video Transport
802.11ae
QoS Mgt Frames
802.11ah
<1GHz
802.11ac
VHT
6Gbps @ 5GHz
802.11ai
FILS
802.11ad
VHT
6Gbps @ 60GHz
802.11af
TV Whitespace
802.11
-2003
g
54 Mbps
2.4GHz
e
QoS
i
Security
h
DFS & TPC
j
JP bands
f
Inter AP
802.11ak
GlobalLink
802.11aj
40 & 60 GHz
802.11aq
Service Discovery
Notes: doc.: IEEE 802.11-11/0483r0
May 2011
        Bruce Kraemer (Marvell)
Page 18

## Slide 19
Snapshot Reports

## Slide 20: Attendance Total
Chart: 
| TGah | TGai | TGmc | Tutorials | WG Mid-Session Plenary | WG Opening Plenary | WNG | WNG SC | HEW SG | Ethernet 40th Anniversary
Total | 431 | 289 | 126 | 144 | 254 | 259 | 184 | 140 | 1853 | 182

## Slide 21: Attendance by Country
Chart: 
| US | KR | (blank) | JP | CN | CA | SG | DE | GB | TW | FI | FR | NL | IL | IT | EG | Japan | AU | NZ | DK | PL | BE | SE
Total | 102 | 40 | 34 | 34 | 31 | 8 | 8 | 8 | 7 | 6 | 6 | 3 | 3 | 2 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1

## Slide 22: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 23
Group | ClosingReportRef
WG Technical Editor | 11-13/1300r2
ARC SC | 11-13/1452r1
JTC1 SC | 11-13/1469r1
Reg SC | 11-13/1258r0
TGmc | 11-13/1475r0
TGac | 11-13/1447r0
TGaf | 11-13/1257r0
TGah | 11-13/1472r0
TGai | 11-13/1464r0
TGaj | 11-13/1474r0
TGak | 11-13/1460r0
TGaq | 11-13/1428r1
HEW SG | 11-13/1476r0
OmniRAN Liaison | 11-13/1442r0

## Slide 24: 802.11 WG Editor’s Meeting (Nov ‘13)
Date: 2013-11-01
Authors:
from slide 1/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 25: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGac – Robert Stacey – robert.stacey@intel.com
TGaf – Peter Ecclesine – pecclesi@cisco.com
TGah – Yongho Seok – yongho.seok@gmail.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
Tgak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
from slide 2/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 26: 11ac publication process
Final draft should be available mid-November (about 350 pages)
The expected approval is at RevCom December 5, and publication could be before yearend (Dec 28th).
from slide 3/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)

## Slide 27: 11af publication process
Final draft should be available mid-November (about 200 pages)
The expected approval is at RevCom December 5, and publication could be 14 weeks after that (12 March).
from slide 4/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)

## Slide 28: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 5/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)

## Slide 29: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Feb 2014
802.11-2012 Amendment 5 | TGaf | Mar 2014
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Nov 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Nov 2013
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 6/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 30: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | ac | af | mc | ah | ai | ak | aq |  |  |  |  | 
ac | Y | 7.0 |  |  |  |  |  |  | Frame 10.0 | Yes | 2012 | Robert Stacey | 12-Nov
af | Y | 7.0 | 6.0 |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Peter Ecclesine | 30-Oct
mc | Y |  |  | 2.1 |  |  |  |  | Frame 11.0 | No | 2012 | Adrian Stephens | 4-Nov
ah | Y | 5.0 | 3.0 | 1.1 | 1.0 |  |  |  | Frame 10.0 | No | 2012 |  | 12-Nov
ai | Y | 5.0 | 5.0 | 1.0 | 0.0 | 1.1 |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 5-Nov
ak | Y |  |  |  |  |  |  |  | Word | No | 2012 | Donald Eastlake | 12-Nov
aq | N |  |  |  |  |  |  |  | Word |  | 2012 | Dan Gal | 4-Nov
Changes from last report shown in red.
Nov 2013
from slide 7/7 of 11-13/1300r2 by Peter Ecclesine (Cisco Systems)
November 2013
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 30

## Slide 31: Closing Report
Date: 2013-11-15
Authors:

## Slide 32: Abstract
Closing report for WNG SC for November 2013, Dallas, Texas, USA

## Slide 33
Presentations at November 2013 meeting
  Dynamic Sensitivity Control V2 (11-13-1012-04-0wng-dynamic-sensitivity-control.pptx) – Graham Smith
  Labeling Diversity (11-13-1308-02-0wng-labeling-diversity.pptx) – Maciej Krasicki
  Beyond 802.11ad – Ultra High Capacity and Throughput WLAN (11-13-1408-00-0wng-beyond-802-11ad-ultra-high-capacity-and-tpt-wlan.pptx) - Gal Basson
  802.11 Privacy (11-13-1448-01-0wng-802-11-privacy.pptx) - Paul Lambert
  Real-Time Multicast Streams During Power Save – Part 2 (11-13-1413-00-0wng-real-time-multicast-streams-in-power-save-part-2.pptx) - Edward Reuss
Minutes
  Not yet posted
Plans for January 2014
  1 2 hour session

## Slide 34: ARC Closing Report
Date: 2013-11-14
Authors:
from slide 1/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 35: Abstract
This document is the closing report for ARC SC,
November 2013, Dallas meeting
from slide 2/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 36: Work Completed
Ad Hoc Monday: Collected comments on 802 O&A D1.7
  Sponsor Ballot recirc, closed Nov 12
    http://www.ieee802.org/11/private/Draft_Standards/802architecture/802-rev-D1-7.pdf
  802.11 comments:
    https://mentor.ieee.org/802.11/dcn/13/11-13-1368-01-0arc-cc10-comments-on-802-o-a-d1-7.xlsx
  Results: 142,8,7 (out of 174 voters; 90% returned; 94% yes; 134 comments) Comments are here: https://mentor.ieee.org/802-ec/dcn/13/ec-13-0067-00-00EC-802-sb2-comments.ods
Elected Vice Chair:
  Joseph Levy (InterDigital) – Thank you, and congratulations, Joe!
from slide 3/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 37: Work Completed (con’t)
IETF/802 coordination update – Dorothy Stanley
  RFC4441:
    Reviewed rev5, which has 802.11’s comments included
    http://tools.ietf.org/html/draft-iab-rfc4441rev-05
    Editorial comments only
  CAPWAP:
    Draft not ready yet
    Will hold 802.11 Comment Collection ballot, when draft available
    Possibly need teleconference to collect comments, or at Jan F2F
  PAWS:
    Behind CAPWAP, coming soon
802.1AC revision
  Reminder of 802.11 material in this document, not written by 802.11:
  http://www.ieee802.org/1/files/public/docs2013/acrev-nfinn-new-802-11-text-0813-v02.pdf
from slide 4/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 38: Work Completed (con’t)
IEEE 1588 mapping to 802.11
  Work not started yet, expected to be in a couple months
Architecture of APs/DS/Portals, and 802.1 concepts
  One submissions this week: https://mentor.ieee.org/802.11/dcn/13/11-13-1436-00-0arc-alternative-dual-band-ap-reference-model-graphic.pptx
  Working on Reference Model diagram updates (next slides)
from slide 5/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 39
MAC
Reference
Model
from slide 6/9 of 11-13/1452r1 by Mark Hamilton, Polycom, Inc.

## Slide 40
Infrastructure
Reference
Model
from slide 7/9 of 11-13/1452r1 by Mark Hamilton, Polycom, Inc.

## Slide 41: Teleconference(s)
One possible, scheduled with 10 days notice:
  Discuss comments collected on CAPWAP draft
  Timing depends on CAPWAP comment collection timing
  Discussion might be during Jan F2F instead
from slide 8/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 42: November 2013 Goals
One meeting slot planned:
  Continue discussion on MAC reference model, and Infrastructure reference model
  802.1AC subclause 12.2 discussion
  802 O&A sponsor ballot
  IETF/802: RFC 4441, CAPWAP, PAWS
  IEEE 1588, if started.
from slide 9/9 of 11-13/1452r1 by Mark Hamilton, Spectralink, Corp.

## Slide 43: IEEE 802 JTC1 SC closing report (Nov 13)
Date: 2013-11-15
Authors:
from slide 1/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 44: Abstract
Closing report for IEEE 802 JTC1 SC for November 2013 in Dallas
from slide 2/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 45: IEEE 802 has 10 standards in process of ratification by ISO/IEC under PSDO
IEEE 802 standard | 60 day pre-balllot | 5 month FDIS ballot
802.11 | Passed in 2012 | Passed in 2012
802.1X | Passed in 2013 | Passed 21 Oct 2013
802.1AE | Passed in 2013 | Passed 21 Oct 2013
802.1AB | Passed in May 2013 | Closes 18 Dec 2013
802.1AR | Passed in May 2013 | Closes 18 Dec 2013
802.1AS | Passed in May 2013 | Closes 18 Dec 2013
802.11aa | Passed in Feb 2013 | Closes 28 Jan 2014
802.11ad | Passed in Feb 2013 | Closes 28 Jan 2014
802.11ae | Passed in Feb 2013 | Closes 28 Jan 2014
802.3 | Passed in 2013 | Closes 16 Feb 2014
New
from slide 3/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 46: The SC reviewed comments on 802.1X and 802.1AE during the ISO FDIS ballot
802.1X passed FDIS ballot
  Passed 16/1/12 (China NB negative)
  Comments from China NB and Switzerland NB
802.1AE passed FDIS ballot
  Passed 16/1/13 (China NB negative)
  Comments from China NB and Switzerland NB
According to agreement with SC6, IEEE 802 must resolve comments in a timely manner using our normal development or maintenance processes
  Process to review comments started in SC
  IEEE 802.1 WG will provide detailed resolutions in January
from slide 4/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 47: Most of the SC meeting was focused on preparation for next SC6 meeting
Next SC6 meeting in Ottawa in Feb 2014
Agenda is currently light but more items expected until 3 Jan 2014; currently no discussion scheduled on:
  Security topics; WAPI, TEPA-AC, TAAA, TISec
  Other topics; UHT/EUHT, AP sharing, WLAN optimisation
IEEE 802 will place several items on agenda
  Updates of activity in 802.1/3/11 and maybe 802.15
  Responses to FDIS ballot comments on 802.1X/AE & 802.11
  Maybe report on outcome of discussions with Swiss NB on TEPA
Bruce Kraemer was recommended as HoD
  Likely to have four delegates (Kraemer, Harkins, Haasz, Carney)
from slide 5/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 48: JTC1 SC will further prepare for the next SC6 meeting in January in LA
Plans for activities before 3 Jan 14
  Develop updates of submissions to SC6 at IEEE 802 delegate teleconference in December 2013
  Hold IEEE 802 meeting with Swiss NB on TEPA
  Submit IEEE 802 submission before 3 Jan 2014
Plans for IEEE 802 JTC1 SC meeting in LA in Jan 13
  Hear report on technical discussion between IEEE 802 and Swiss NB security experts
  Respond to new items placed on SC6 agenda for Canada meeting
from slide 6/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 49: Motion for 802.11 WG
Motion
The IEEE 802.11 WG approves the liaising of the comments in 11-13-0123r05 responding to FDIS ballot comments received from SC6 NBs on ISO/IEC/IEEE 8802-11:2012
  Moved: Dorothy Stanley
  Seconded: Andrew Myles
Note
Motion not considered by IEEE 802 JTC1 SC
from slide 7/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 50: Motion for IEEE 802 EC
Motion
The IEEE 802 EC appoints Bruce Kraemer as HoD of the IEEE 802 delegation to the SC6 meeting in February 2014 and authorises him to:
  Appoint the IEEE 802 delegation
  Approve any necessary submissions
  Call any necessary preparation teleconferences
Notes
Approved unanimously by IEEE 802 JTC1 SC
from slide 8/8 of 11-13/1469r1 by Andrew Myles, Cisco

## Slide 51: IEEE 802.11 Regulatory SC Dallas Closing Report
Date: 2013-11-15
Authors:
from slide 1/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 52: Abstract
This presentation is the closing report for the November 2013 IEEE 802.11 Regulatory Standing Committee meeting in Dallas.
from slide 2/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 53: Agenda
DSRC Coexistence (Tuesday AM1 meeting)
The regulatory summaries
Action items and issues
NPRM FCC 13-22 update
NPRM FCC 13-39 status
Ofcom consultations
Any other business
Adjourn
from slide 3/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 54: Accomplishments
Discussed Tiger Team progress and direction
  Detect and Avoid 11-13/994r0 (Cisco)
  DSRC spectrum modification 11-13/1276r1 (Qualcomm)
  Simulations in process; expect results early 2014
  Presentation on Harmful Interference 11-13/1309r0
Regulatory summaries
  North America
  EU
  Asia
NPRM FCC 13-22 update
Qualcomm DSRC coexistence proposal debated
from slide 4/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 55: Regulatory Summary – North America
US
  NPRM FCC 13-22 – awaiting next steps
  FNPRM/NOI FCC 13-39 in Reply Comment period
  FCC suggests possible geolocation database sharing in (10) other bands
  Sharing scenarios in 3550 to 3650 MHz in FCC 13-144
  Globalstar TLPS in FCC 13-147
Canada
  IC developing TVWS standards
Mexico
from slide 5/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 56: Regulatory Summary – European Union
ETSI
  BRAN EN 301 598 White Space Devices (WSD)
  V1.0.0 rejected by member states; 121 comments received
  ETSI BRAN meeting this week to resolve comments and start another 90-day ballot
  EN 300 328 and EN 301 893 in revision
Ofcom
  TVWS trials (http://consumers.ofcom.org.uk/2013/04/ofcom-invites-industry-to-pilot-%E2%80%98white-space%E2%80%99-devices/)
  Three consultations
  Spectrum sharing
  TV white spaces coexistence
  Long term spectrum management plan
from slide 6/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 57: Regulatory Summary - Asia
No updates
from slide 7/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 58: Other Discussions
Qualcomm DSRC coexistence presentation
  Requires Part 90 changes to DSRC spectrum
Commissioner Ajit Pai applauds U.S. House of Representatives Committee on Energy and Commerce for highlighting promise of 5 GHz band for unlicensed use and calls for prompt FCC action to facilitate greater use of 5 GHz band: http://hraunfoss.fcc.gov/edocs_public/attachmatch/DOC-324125A1.pdf
from slide 8/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 59: Teleconferences
Regulatory SC
  Bi-weekly on Thursdays, 12:30 to 14:00 ET
  Through March 31st
Weekly DSRC Coexistence Tiger Team
  Weekly on Fridays, 13:00 to 14:00 ET
  Through March 31st
from slide 9/9 of 11-13/1258r0 by Rich Kennedy, self

## Slide 60: IEEE 802.11mc Closing Report for November 2013
Date: 2013-11-14
Authors:
from slide 1/6 of 11-13/1475r0 by Dorothy Stanley (Aruba Networks)

## Slide 61: Abstract
This document contains the TGmc closing report for November 2013.
from slide 2/6 of 11-13/1475r0 by Dorothy Stanley (Aruba Networks)

## Slide 62: Status
Began processing comments received in LB 199 – First recirculation LB
  497 comments
  Approved resolutions to approximately 180 comments
  Heard additional presentations (11ad fixes)
Discussed “deprecation” comments
  Phased Coexistence Operation – decision to mark as obsolete.
  Dual CTS/beacon Mechanism – decision to deprecate
  (portions of)11b - No decisions this meeting; Presentations, motions on in Jan 2014 meeting, Weds PM1
from slide 3/6 of 11-13/1475r0 by Dorothy Stanley (Aruba Networks)

## Slide 63: TGmc Plan of Record (to be revised)
Slide 63
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration –
Sept 2013 – Letter ballot on D2.0
Dec 2013 – March 2014 – 11ac integration
  Letter Ballot on D3.0 (includes 11ac) March 2014
Feb 2014 – Mandatory Draft Review
Feb-March 2014 – Form Sponsor Pool (45 days)
April/May – Initial Sponsor Ballot
TBD – integration of additional completed amendments (e.g. 11af)
  Integrate after initial SB
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval
from slide 4/6 of 11-13/1475r0 by Dorothy Stanley (Aruba Networks)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 63

## Slide 64: Teleconferences
Conference Calls 10am Eastern (2 hours)
  December 6, 13, 20
  January 10, 17
from slide 5/6 of 11-13/1475r0 by Dorothy Stanley (Aruba Networks)

## Slide 65: Next Steps
Comment Resolution of comments received from LB 199 on P802.11REVmc D2.0
from slide 6/6 of 11-13/1475r0 by Dorothy Stanley (Aruba Networks)

## Slide 66: TGac November 2013 Closing Report
Date: 2013-11-14
Authors:
from slide 1/5 of 11-13/1447r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 67: Abstract
This document is the closing report for the TGac for the November 2013 session.
from slide 2/5 of 11-13/1447r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 68: Work Completed
Approved the report to EC for approval to forward draft D7.0 to Revcom.
  The report is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-1400-01-00ac-p802-11ac-report-to-ec-on-approval-to-forward-draft-to-revcom.pptx
Edited a draft press release available at:
  https://mentor.ieee.org/802.11/dcn/13/11-13-1422-01-00ac-p802-11ac-press-release.doc
Agenda for this meeting is available in document 11-13/1262r3.
from slide 3/5 of 11-13/1447r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 69: January 2014 Goals
Hopefully the draft will be published by December 2013 and have nothing to do in January.
from slide 4/5 of 11-13/1447r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 70: Conference Call Times
Previously approved
  Nov 21 20:00 – 22:00 ET - Cancelled
New Scheduled
  December 12 10:00 – 12:00 ET
  December 19 20:00 – 22:00 ET
from slide 5/5 of 11-13/1447r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 71: TGaf Dallas Closing Report
Date: 2013-11-15
Authors:
from slide 1/6 of 11-13/1257r0 by Rich Kennedy, self

## Slide 72: Abstract
This presentation is the closing report for the 25th (and last) face-to-face meeting of IEEE 802.11 TGaf, taking place the week of November 11th, 2013 at the IEEE 802 Plenary in Dallas.
from slide 2/6 of 11-13/1257r0 by Rich Kennedy, self

## Slide 73: Plan for the Week
Approve meeting and teleconference minutes
Review the results of the first Sponsor Ballot recirc (SB1)
Review the results of the final Sponsor Ballot recirc (SB2)
Complete and approve the Report to the EC
from slide 3/6 of 11-13/1257r0 by Rich Kennedy, self

## Slide 74: TGaf Accomplishments
Approved Nanjing meeting and teleconference minutes
Reviewed the results of the first Sponsor Ballot recirc (SB1)
Reviewed the results of the final Sponsor Ballot recirc (SB2)
Completed and approved the Report to the EC
  Approved 8/0/0
Discussed the regulatory status of TV White Spaces
Adjourned for good
from slide 4/6 of 11-13/1257r0 by Rich Kennedy, self

## Slide 75: TGaf Timeline – Final
Initial Working Group Letter Ballot: January 2011
Second Working Group Letter Ballot: July 2012
Recirculation Letter Ballot: January 2013
Form Sponsor Ballot Pool: July 2013
Initial Sponsor Ballot: August 2013
Recirculate Sponsor Ballots: October 2013
Final WG/EC Approval: November 2013
RevCom/Standards Board Approval: December 2013
Publication: March 2014
from slide 5/6 of 11-13/1257r0 by Rich Kennedy, self

## Slide 76: Thank You
I want to personally thank everyone who participated in TGaf
A special thanks goes to Zhou Lan, who served as our Second Vice-chair, and in the least appreciated role as Recoding Secretary
And thanks to Peter E – this would not have been possible without him.
from slide 6/6 of 11-13/1257r0 by Rich Kennedy, self

## Slide 77: IEEE 802.11ah Closing Report for November 2013
Date: 2013-11-14
Authors:
from slide 1/5 of 11-13/1472r0 by David Halasz (Qualcomm)

## Slide 78: Activity in TGah
Letter Ballot 200 for Draft 1.0 closed November 4th
  1984 comments received
Getting volunteers to address comments and started to address comments
13/1336 LB200 Comment Spreadsheet
New Editor: Yongho Seok
Database administrators
  Overall and editor: Yongho Seok
  MAC: Alfred Asterjadhi
  PHY: Sun, Bo
from slide 2/5 of 11-13/1472r0 by David Halasz (Qualcomm)

## Slide 79: Going forward
Work on addressing comments received during conference calls and the January meeting
from slide 3/5 of 11-13/1472r0 by David Halasz (Qualcomm)

## Slide 80: Teleconference
December 4th, 11th and 18th
January 8th and 15th
7 PM ET for 1.5 hours
from slide 4/5 of 11-13/1472r0 by David Halasz (Qualcomm)

## Slide 81: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016
from slide 5/5 of 11-13/1472r0 by David Halasz (Qualcomm)

## Slide 82: IEEE 802.11TGai Closing Report
Date: 2013-11-15
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com
from slide 1/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 83: Abstract
This presentation is the closing report for the Dallas meeting of the IEEE 802.11 TGai.
from slide 2/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 84: IEEE 802.11 FILS TGai – Nov 2013 Dallas
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Jan
from slide 3/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 85: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Sep 2013 :
  13-1244r1 Sep Nanjing Session Minutes
    https://mentor.ieee.org/802.11/dcn/13/11-13-1244-01-00ai-september-2013-nanjing-session-minutes.doc
Approve TGai teleconference meeting minutes of Nanjing to Dallas meeting.
  13-1251r6 Oct-Nov Teleconference Minutes
    https://mentor.ieee.org/802.11/dcn/13/11-13-1251-06-00ai-october-november-teleconference-minutes.doc
from slide 4/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 86: Accomplishments TGai 2/2
9 regular slots were held.
1389 comments were received by WG LB198.
Total of 479 resolutions were solved.
  Total of 677 approved comment resolutions.
  417 editorial open
  295 technical open
Approved Timeline
Approved Teleconference schedule
Approved Adhoc meeting schedule
Approved Plan for Jan
from slide 5/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 87: Motion Adhoc meeting
Motion:
  Authorize TGai to hold an ad-hoc meeting on 19th Jan at the same venue of Los Angeles Interim 2014 for the purpose of comment resolution.
Moved:Lei
Seconded:Jarkko
Result: 5-0 -3
from slide 6/11 of 11-13/1464r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 88: Plan for Jan
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve to forward the draft to WG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March
from slide 7/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 89: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Jan14/Jul14
  Form Sponsor Ballot Pool / Reform Nov14
  MEC Done Nov14
  IEEE-SA Sponsor Ballots Initial / Recirc Jan15/ Mar 15
  Final 802.11 WG Approval Jul 15
  final or Conditional 802 EC Approval Jul 15
  RevCom & Standards Board Final or Continuous Process Approval Nov 15
  ANSI Approved N/A
from slide 8/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 90: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 00:00 ET(23:59.99…. on Monday) 3rd,10th,17th Dec and 8th Jan 2014
  Duration 1Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
from slide 9/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 91: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-01-00ai-tgai-motion-deck.pptx
Draft 1.1 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-03-00ai-tgai-lb-198-comments-for-d1-0.xlsx
from slide 10/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 92: Thanks to all who participated!
from slide 11/11 of 11-13/1464r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 93
Date: 2013-11-15
Authors:
IEEE 802.11aj Task Group November 2013 Closing Report
from slide 1/9 of 11-13/1474r0 by Xiaoming Peng

## Slide 94: Abstract
This document is the closing report for IEEE 802.11aj Task Group for the November 2013 session in Dallas USA.
from slide 2/9 of 11-13/1474r0 by Xiaoming Peng

## Slide 95: Work Completed (1/3)
TGaj Complete Proposal Presentation (CP) 11-13/1301r1
  Text in 13/1302r0
  Slide 5 gives list of accompanying New Technique documents
  PAR, FRD, EVM declaration 13/1350
  MAC simulation results and methodology, 13/1348
  PHY simulation results and methodology, 13/1109
Dynamic Bandwidth Control for 802.11aj （NT) - 11-13/1291r1
  In support of complete proposal
Opportunistic Transmissions in Multiple Alternative Channels in 802.11aj (60GHz NT) - 11-13/1293r2
  In support of complete proposal in 13/1301
from slide 3/9 of 11-13/1474r0 by Xiaoming Peng

## Slide 96: Work Completed (2/3)
Decentralized-Clustering-Mechanism-for-802.11aj-60GHz (NT) – 11-13/1346r1
  In support of complete proposal in 13/1301
Spatial Sharing Mechanism in 802.11aj (NT) – 11-13/1292r2
  In support of complete proposal in 13/1301
Dynamic Channel Transfer Procedure for 802.11aj 60GHz (NT) - 11-13/1345r0
  In support of complete proposal in 13/1301
from slide 4/9 of 11-13/1474r0 by Xiaoming Peng

## Slide 97: Work Completed (3/3)
MAC proposal for dynamic BW （NT）– 11-13/1282r1
  A new technique proposal
Distributed Timeslot Allocation (DTA) Mechanism for 802.11aj 60GHz (NT) – 11-13/1364r3
  A new technique proposal
  45GHz Spectrum Allocation in China – 11-13/1365r2
from slide 5/9 of 11-13/1474r0 by Xiaoming Peng (I2R)

## Slide 98: Election of TG Technical Editor
Jiamin Chen is elected as TGaj Technical Editor
Result: Y: 9 N: 0 A: 0
from slide 6/9 of 11-13/1474r0 by Xiaoming Peng (I2R) / Eldad Periahia (Intel)

## Slide 99: Next Meeting
Next TGaj meeting will be held on Jan 8 – 9, 2014 in Sanya China
  http://www.ieee802.org/11/Meetings/Meeting_Plan.html
Meeting Venue: Howard Johnson Resort Sanya Bay
Hotel Reservation:
  Jianqiang Xu
  Phone:86- 0898-31581188 ，13907548488
  E-mail：xujianqiang888@163.com
  Reservation：“IEEE 802.11aj meeting ”
  Best Available Rate:
    Superior Double or Twin Room with Sea View:1180 Yuan per night（breakfast and Internet access included)
    Grand Double or Twin Room with Sea View：1280 Yuan per night（breakfast and Internet access included）
  Registration fee: US$250
from slide 7/9 of 11-13/1474r0 by Xiaoming Peng (I2R) / Eldad Periahia (Intel)

## Slide 100: Goals for January 2014 Meeting
Proposal Merge
Draft Specification for 60GHz
New Submission for 45GHz
from slide 8/9 of 11-13/1474r0 by Xiaoming Peng (I2R)

## Slide 101: Conference call times
December 19, 2013 ET 7pm
  Beijing Time: December 20, 2013 8am
from slide 9/9 of 11-13/1474r0 by Xiaoming Peng (I2R)

## Slide 102: TGak November Closing Report
Date: 2013-11-14
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-13/1460r0 by Donald Eastlake, Huawei Technologies

## Slide 103: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, November 2013, held in Dallas, Texas.
from slide 2/5 of 11-13/1460r0 by Donald Eastlake, Huawei Technologies

## Slide 104: TGak Closing Report
Accomplishments
  Adopted the solution to the sub-setting problem in 11-13/526r3.
  Adopted a timeline.
  Received, discussed, and in some cases produced the submissions listed on next page.
  Met jointly with 802.1 Thursday morning.
  There were no objections to solution the tagging problem in 13/1216r0, either in 11ak or at the joint meeting.
  The minutes of this TGak meeting will be in 11-13/1463 and an annotated agenda is in 11-13/1271.
from slide 3/5 of 11-13/1460r0 by Donald Eastlake, Huawei Technologies

## Slide 105: TGak Closing Report
Presentations
  13/0952, “Stacking Tags in LLC Media”, Norm Finn (Cisco)
  13/1216, “Tag Solution – Proposal 2”, Mark Hamilton (Spectralink)
  13/0693, “Comparison of Receiver Subset Techniques”, Norm Finn (Cisco)
  13/0562, “Sub-Setting”, Donald Eastlake (Huawei)
  13/1453r0, “Testing 802.1Qbz consensus for LLC media”, Norm Finn (Cisco)
  13/1458r0, “The use of 802.11 Timing Measurement with P802.1AS in the context of P802.11ak”, Kevin B. Stanton (Intel)
from slide 4/5 of 11-13/1460r0 by Donald Eastlake, Huawei Technologies

## Slide 106: TGak Closing Report
Teleconferences
  Decided to hold 1 hour teleconferences, to be joint with 802.1Qbz if mutually convenient, on Monday, Nopvember 25th, December 9th, and January 6th at 5pm Eastern US time.
November Plans
  Adopt a Draft 0.1 covering the sub-setting and tagging problems.
  Receive and discuss technical presentations.
  Joint meeting with 802.1Qbz.
from slide 5/5 of 11-13/1460r0 by Donald Eastlake, Huawei Technologies

## Slide 107: TGaq Closing Report
Date: 2013-11-15
Authors:
from slide 1/3 of 11-13/1428r1 by Stephen McCann, Blackberry

## Slide 108: Abstract
Closing report for TGaq (Pre-Association Discovery) for November 2013, Dallas, USA.
from slide 2/3 of 11-13/1428r1 by Stephen McCann, Blackberry

## Slide 109
Technical presentations
Architecture
    11-13-0788r2 Transaction Protocol Architecture
    11-13-1403r0 Service discovery architecture
    11-13-1091r3 Protocol Architecture of 802.11aq
Protocol
    11-13-1415r0 Service Discovery with Association
    11-13-1396r3 Frame Formats for PAM
    11-13-1384r2 Service Transaction Protocol
Requirements
    11-13-1435r2 Essential Requirements
Teleconference: 7th January 2014 , 10:00 ET
Plans for January 2014
  Continued technical presentations
  Call for normative text
from slide 3/3 of 11-13/1428r1 by Stephen McCann, Blackberry

## Slide 110: HEW SG November 2013 Closing Report
Date: 2013-11-14
Authors:
from slide 1/6 of 11-13/1476r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 111: Abstract
This document is the closing report for the HEW SG for the November 2013 session.
from slide 2/6 of 11-13/1476r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 112: Work Completed
Yet another meeting with 40+ submissions:
  Evaluation Methodologies, Simulation Scenarios, and Channel Models
  MAC/PHY Technologies
  PAR proposals
Discussed the WFA feedback on prioritization of the usage cases and approved a liaison letter back to WFA.
  https://mentor.ieee.org/802.11/dcn/13/11-13-1422-01-00ac-p802-11ac-press-release.doc
Started the discussion on the PAR.
The SG agenda is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-1263-05-0hew-hew-sg-november-2013-meeting-agenda.ppt
from slide 3/6 of 11-13/1476r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 113: November 2013 Goals
Progress the work on the PAR and 5C.
from slide 4/6 of 11-13/1476r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 114: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts
from slide 5/6 of 11-13/1476r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 115: Conference Call Times
December 4 10:00 -12:00 ET
December 18 20:00 – 22:00 ET
January 8 10:00 – 12:00 ET
from slide 6/6 of 11-13/1476r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 116: Liaison Report for OmniRAN EC SG
Date: 2013-11-14
Authors:
from slide 1/4 of 11-13/1442r0 by Michael Montemurro, BlackBerry

## Slide 117: OmniRAN Activity in Dallas
OmniRAN delivered a PAR proposal to the EC.
  Reviewed and responded to 44 comments on the PAR and 5C proposal.
Final PAR proposal for consideration in the closing EC Closing Plenary
  Since an approved project will not begin until March 2014, OmniRAN is asking for a SG extension.
IEEE 802.1 has agreed to sponsor the product.
  IEEE 802.1 is aware that close co-operation with the wireless WG’s is necessary.
OmniRAN EC put together a wish-list on how an “802.1 OmniRAN TG” should operate to keep close co-operation with the wireless WGs ... See Next Slide
from slide 2/4 of 11-13/1442r0 by Michael Montemurro, BlackBerry

## Slide 118: Wish-list for TG Operations
OmniRAN TG should meet at interims with the IEEE 802 Wireless WGs
  OmniRAN TG may decide to meet at interims with other 802.1 TGs when appropriate
Alignment of meeting schedules
  Avoid scheduling OmniRAN at plenary meeting slots of other WGs
Communications to the other WGs
  Liaison representative for each of the WGs
Arrangement of agenda for joint meetings
  Focused feedback on specific issues from other WGs
  Define precisely the question, which should be discussed and clarified.
  Solicit participation of experts in other WGs
Attendance credit – TBD
  Reciprocal credit for F2F meetings
OmniRAN TG will use mentor as a document repository.
from slide 3/4 of 11-13/1442r0 by Michael Montemurro, BlackBerry

## Slide 119: Reference Documents
OmniRAN PAR and 5C
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0086-02-ecsg-proposed-par-and-5c.docx
from slide 4/4 of 11-13/1442r0 by Michael Montemurro, BlackBerry

## Slide 120: Future Venues - 2014
2014
# 143 January 19-24, 2014 -Hyatt Century Plaza, Los Angeles, CA, US
#143.5 January 8-9, 2014 - Sanya, China
# 144 March 16-21, 2014 – Beijing, China
# 145 May 11-16, 2014 ----Hilton Waikoloa, Big Island, HI
#145.5 May 21-22, 2014 - China
# 146 July 13-18, 2014 - Manchester Grand Hyatt, San Diego, CA, US
# 147 September 14-19, 2014----Hilton Athens, Greece
#147.5 September 24-25, 2014 - China
# 148 November 2-7, 2014 Hyatt Regency San Antonio, TX, US
Notes: November 2011

## Slide 121: Future Venues
January | Hyatt Century , Los Angeles, CA, US | 143 | Interim
January | Howard Johnson, Sanya, China | 143.5 | China Interim
March 16-21 | China World Hotel, Beijing, China | 144 | Plenary
May 11-16 | Hilton Waikoloa Village, HI, USA | 145 | Interim*
May 21-22 | China (TBD) | 145.5 | China Interim
July 13-18 | Manchester Grand Hyatt San Diego, CA, USA | 146 | Plenary
September 14-19 | Hilton Athens, Greece (TBC) | 147 | Interim*
September 23-27 | China (TBD) | 147.5 | China Interim
November 2-7 | Hyatt Regency San Antonio, San Antonio, TX, USA | 148 | Plenary
For Year 2015 |  | Session | Type
January 18-23 | Hyatt Regency Atlanta, Atlanta, GA, USA | 149 | Interim*
March | Barcelona, Spain (TBC) | 150 | Plenary
May | TBD - Possibly Hyatt Regency Vancouver | 151 | Interim*
July | Hilton Waikoloa Village, Hawaii, USA | 152 | Plenary
September | Kobe, Japan | 153 | Interim*
November | Hyatt Regency, Dallas, TX, USA | 154 | Plenary
For Year 2014 |  | Session | Type

## Slide 122: # 143 January 10-15, 2013 Los Angeles, California, US
http://www.ieee802.org/11/Meetings/Meeting_Plan.html
IEEE 802.11 Interim Session
Hotel Registration OPEN
  Early bird discount closes Wednesday Nov 20
Meeting Registration OPEN
Early: Before 6pm Pacific Time, Dec 6, 2013

## Slide 123: #144 March 16-21, 2014 Beijing, China
http://www.ieee802.org/11/Meetings/Meeting_Plan.html
Hotel Registration OPEN
Meeting Registration OPEN

## Slide 124
Recent Ballots

## Slide 125
Year | Inter meeting Period | Ballots Completed | 
 |  | WG | Sponsor
2011/2012 | Nov - Jan | 1 | 6
2012 | Jan - Mar | 1 | 0
2012 | Mar - May | 0 | 2
2012 | May - July | 1 | 1
2012 | July - Sept | 1 | 1
2012 | Sept - Nov | 1 | 
2012/2013 | Nov - Jan | 0 | 0
2013 | Jan - Mar | 3 + comments | 
2013 | Mar - May | 2 | 1
2013 | May - July | 1 + comments | 
2013 | July - Sept | 2 | 2
2013 | Sept - Nov | 2 + comments | 4
Recent Ballot History

## Slide 126
Other News

## Slide 127: 40 year Ethernet Anniversary Bob Metcalf Keynote Panel
802 Plenary Meeting, Dallas
11 – 15 November 2013

## Slide 128: Publication & Awards 802.11ac publication December 18, 2013 802.11af publication expected February 2014 Award distribution for both AC and AF planned for May 2014 (Hawaii)

## Slide 129: March 2014 Elections
Elections for 802 chair and all 802 Working Group Officers occurs every even numbered year (two years)
Next election cycle will be during the March 2014 802 plenary meeting
WG Positions open for election
802.11 Chair
802.11 1st Vice Chair
802.11 2nd Vice Chair
Other 802 officers will be appointed by the 802 chair
Other 802.11 officers will be appointed by the 802 chair
New elected officers officially take office at 6:00 pm (local time) on Friday March 21

## Slide 130: Further Election Information
Bruce Kraemer will not run for 802.11 Chair in March
Bruce’s term as chair of 802.11 will terminate at 6pm (local time) on Friday March 21 2014
However, in October 2013 Bruce was elected by the IEEE SA members as President-elect of the Standards Association
2014
President Elect
2015-2016
SA President
2017
Past President