## Slide 1: 802.11 WG Editor’s Meeting (Jan ‘14)
Date: 2014-01-18
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2014-01-21
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
Style Guide for 802.11 09/1034r7, next revision
Amendment Ordering / Draft Snapshots
IEEE Standards Dictionary: Glossary of Terms and Definitions
IEEE Standards Central Desktop
Notes: July 2007

## Slide 4: Roll Call – 2014-01-21
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens
  P802.11ah Amendment (S1G) – Yongho Seok
  P802.11ai Amendment (FILS) – Ping FANG
  P802.11ak Amendment(GLK) – Donald Eastlake
  P809.11aq Amendment (PAD) – Dan Gal
802.11 Editors not present
  P802.11ai Amendment (FILS) – Lee Armstrong
  P802.11aj Amendment (CMMW) – Jiamin CHEN
Also present:
  Stefan Aust, Mark Hamilton, Scott Marin
  Ron Murias, Jon Rosdahl
IEEE Staff present and always welcome!
IEEE Staff not present and always welcome!
    Bill Ash
    Lisa Perry – staff liaison, l.perry@ieee.org
    Catherine Berger– staff editor, berger.catherine@ieee.org
    Michelle Turner – staff editor for 802, m.turner@ieee.org
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGah – Yongho Seok – yongho.seok@gmail.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
Tgak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
Notes: July 2007

## Slide 6: Jan 21st Round table status report
REVmc –
11ah –
11ai –
11aj –
11ak –
11aq –

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Notes: July 2007

## Slide 9: 11af publication process
Final draft available
The publication could be in 5 weeks (27 February).

## Slide 10: Learnings from 11ac roll-in

## Slide 11: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r35 (2013 Oct 11)
802.11-2012 is numbering baseline. 11ac D7.0 went first, then 11af D6.0 , 11ah, 11ai
We will not renumber until after 11ac and 11af are rolled into REVmc
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
Slide 11

## Slide 12: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 13: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before Saturday May 18, 2013

## Slide 14: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 15: 802.11 Styles
Need to be aware that we actually have two 802.11 styles, each relating to a baseline doc. Amendments must follow style in their baseline, and not try and fix quoted text in their baseline to change its editorial style.
Example is the numbering of NOTES, which is likely to change from per-contiguous-sequence to per-subclause in REVmc.

## Slide 16: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-02-0000-editor-s-guide.doc
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel.
Creating a Redline, Graphics, Numbering and ANA, Source Control
Comment Resolution and Publication

## Slide 17: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Feb 2014
802.11-2012 Amendment 5 | TGaf | Mar 2014
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Nov 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Jan 2014
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 18: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 19: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | af | mc | ai | ah | aj | ak | aq |  |  |  |  | 
af | Y | 6.0 |  |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Peter Ecclesine | 18-Jan
mc | N |  | 2.1 |  |  |  |  |  | Frame 11.0 | No | 2012 | Adrian Stephens | 4-Nov
ai | N | 5.0 | 1.0 | 1.1 |  |  |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 5-Nov
ah | N | 3.0 | 1.1 |  | 1.0 |  |  |  | Frame 10.0 | No | 2012 | Yongho Seok | 12-Nov
aj | N |  |  |  |  | 0.01 |  |  | Frame | No | 2012 | Jiamin Chen | 11-Jan
ak | N |  |  |  |  |  |  |  | Word | No | 2012 | Donald Eastlake | 12-Nov
aq | N |  |  |  |  |  |  |  | Word |  | 2012 | Dan Gal | 4-Nov
Changes from last report shown in red.
Slide 19
Jan 2014
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 19

## Slide 20: IEEE Standards Dictionary: Glossary of Terms and Definitions
They recently changed the access rules for dictionary.ieee.org, according to the email:
"If you are a Working Group or Sponsor Officer: As long as you are listed as an officer in myProject, you will automatically be given access to the Standards Dictionary.
For those who are not Working Group Officers: You must add these individuals to a project as a "Technical Editor". "

## Slide 21: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/

## Slide 22: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the 802.11 Working Group Editor for safekeeping. Please rename the file extension to .piz (.zip backwards), so the WG Editor’s email system allows it to be delivered.

## Slide 23: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame.
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0)

## Slide 24: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.

## Slide 25: Pending Actions

## Slide 26: Backup/Background Slides

## Slide 27: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.