## Slide 1: 802.11 January 2014 Closing Reports
Date: 2014-01-21
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the January 2014 closing plenary meeting.

## Slide 3: Attendance

## Slide 4: Attendance Total

## Slide 5: Attendance Histogram (Thu)

## Slide 6: Attendance by Country

## Slide 7: Type of Groups
Type of Group | Description
WG | Working Group
TG | Task Group
SG | Study Group
SC | Standing Committee

## Slide 8: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Bruce Kraemer
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Mark Hamilton
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy
SG | HEW | High Efficiency WLAN | Osama Aboul-Magd

## Slide 10: 802.11 WG Editor’s Meeting (Jan ‘14)
Date: 2014-01-18
Authors:
from slide 1/6 of 11-14/78r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 11: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGah – Yongho Seok – yongho.seok@lge.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
Tgak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
from slide 2/6 of 11-14/78r2 by Peter Ecclesine (Cisco Systems)
January 2014
Notes: July 2007

## Slide 12: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 3/6 of 11-14/78r2 by Peter Ecclesine (Cisco Systems)

## Slide 13: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Feb 2014
802.11-2012 Amendment 5 | TGaf | Mar 2014
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Nov 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Jan 2014
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 4/6 of 11-14/78r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 14: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | af | mc | ai | ah | aj | ak | aq |  |  |  |  | 
af | Y | 6.0 |  |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Peter Ecclesine | 18-Jan
mc | N |  | 2.3 |  |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens | 21-Jan
ai | N | 5.0 | 1.0 | 1.1 |  |  |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 5-Nov
ah | N | 3.0 | 1.1 |  | 1.1 |  |  |  | Frame 11.0 | No | 2012 | Yongho Seok | 19-Jan
aj | N |  |  |  |  | 0.01 |  |  | Frame | No | 2012 | Jiamin Chen | 11-Jan
ak | N |  |  |  |  |  |  |  | Word | No | 2012 | Donald Eastlake | 12-Nov
aq | N |  |  |  |  |  |  | 0.0 | Word | No | 2012 | Dan Gal | 19-Jan
Changes from last report shown in red.
Jan 2014
from slide 5/6 of 11-14/78r2 by Peter Ecclesine (Cisco Systems)
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 14

## Slide 15: MIB style, Visio and Frame practices
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0)
from slide 6/6 of 11-14/78r2 by Peter Ecclesine (Cisco Systems)

## Slide 16: Closing Report
Date: 2014-01-24
Authors:
from slide 1/3 of 11-14/159r0 by Clint Chaplin, Chair (Samsung)

## Slide 17: Abstract
Closing report for WNG SC for January 2014, El Pueblo de Nuestra Señora la Reina de los Angeles de Porciúncula, California, USA
from slide 2/3 of 11-14/159r0 by Clint Chaplin, Chair (Samsung)

## Slide 18
Presentations at November 2013 meeting
  Requirements for Next Generation mmWave Systems (11-14-0114-00-0wng-requirements-for-next-generation-mmwave.pptx) – James “Train Wreck” Gilb
  Beyond 802.11ad – Ultra High Capacity and Throughput WLAN 2nd presentation (11-14-0136-00-0wng-beyond-802-11ad-a-ultra-high-capacity-and-tpt-wlan-2nd.pptx) – Gal Basson
  The New Public Phone Service - Non Contact Ultra High Speed Contents Download (11-14-0131-01-0wng-the-new-public-phone-service-non-contact-ultra-high-speed-contents-download.pptx) - Masashi Shimizu
Minutes
  11-14-0137-00-0wng-january-2014-meeting-minutes-los-angeles.doc
Plans for March 2014
  1 2 hour session
from slide 3/3 of 11-14/159r0 by Clint Chaplin, Chair (Samsung)

## Slide 19: ARC Closing Report
Date: 2014-01-22
Authors:
from slide 1/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 20: Abstract
This document is the closing report for ARC SC,
January 2014, Los Angeles meeting
from slide 2/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 21: Work Completed
IETF/802 coordination update – Dorothy Stanley
  RFC4441:
    Reviewed rev7: http://www.ietf.org/id/draft-iab-rfc4441rev-07.txt
    Editorial comments only
  CAPWAP:
    Drafts not ready yet
    Will consider 802.11 comment collection process, when drafts available
  PAWS:
    Draft 8 available, and 802.11 asked to review and comment
    Will hold Comment Collection ballot, consolidate comments on a teleconference, and authorized Bruce (with WG permission) to submit
Update on 802 O&A D1.7
  Still in comment resolution for last Sponsor Ballot recirc
  Expect next Sponsor Ballot recirc shortly after Jan meeting
  Hoping for clean recirc after that
from slide 3/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 22: Work Completed (con’t)
IEEE 1588 mapping to 802.11
  Work specifically relevant to 802.11 not started yet, expected to be after April
802.1AC revision
  Reminder of 802.11 material in this document, not written by 802.11:
  http://www.ieee802.org/1/files/public/docs2013/acrev-nfinn-new-802-11-text-0813-v02.pdf
  Will review in detail, in March
Architecture of APs/DS/Portals, and 802.1 concepts
  One submission this week: https://mentor.ieee.org/802.11/dcn/13/11-13-0115-06-0arc-considerations-on-ap-architectural-models.doc
  Approved Reference Model diagram updates, submitted to REVmc
from slide 4/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 23: Additional (post session)
IEEE 1588 mapping to 802.11
  Met with Rodney Cummings and other members of IEEE 1588 and 802.1 TSN
  Agreed to send a letter from 802.11 WG to IEEE 1588, confirming that 802.11 is supportive of cooperative work, and would like to do any work that modifies or extends 802.11, ourselves
802.1AC revision
  802.1 will have a Task Group ballot, and 802.11 members will be invited to submit comments
802 O&A revision
  802.1 will hold a Sponsor Ballot recirc, and 802.11 will hold a Comment Collection ePoll to collect 802.11 members’ comments
from slide 5/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 24: Teleconference(s)
One expected, scheduled with 10 days notice:
  Discuss comments collected on PAWS draft
  Expect week of Feb 10 or Feb 17
Need for other telecons is possible:
  If CAPWAP drafts become available
  If 802 O&A Sponsor Ballot recirc starts
from slide 6/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 25: March 2014 Goals
One meeting slot planned:
  “Prism” animated simulation review
  802.1AC subclause 12.2 discussion
  802 O&A sponsor ballot
  IETF/802: RFC 4441, CAPWAP, PAWS
  IEEE 1588, if started.
from slide 7/7 of 11-14/167r1 by Mark Hamilton, Spectralink, Corp.

## Slide 26: IEEE 802 JTC1 SC closing report (Jan 14)
Date: 2013-11-15
Authors:
from slide 1/6 of 11-14/192r0 by Andrew Myles, Cisco

## Slide 27: Abstract
Closing report for IEEE 802 JTC1 SC for January 2014 in LA
from slide 2/6 of 11-14/192r0 by Andrew Myles, Cisco

## Slide 28: IEEE 802 has 12 standards in process of ratification by ISO/IEC under PSDO
IEEE 802 standard | 60 day pre-balllot | 5 month FDIS ballot
802.11 | Passed in 2012 | Passed in 2012
802.1X | Passed in 2013 | Passed 21 Oct 2013
802.1AE | Passed in 2013 | Passed 21 Oct 2013
802.1AB | Passed in May 2013 | Passed 18 Dec 2013
802.1AR | Passed in May 2013 | Passed 18 Dec 2013
802.1AS | Passed in May 2013 | Passed 18 Dec 2013
802.11aa | Passed in Feb 2013 | Closes 28 Jan 2014
802.11ad | Passed in Feb 2013 | Closes 28 Jan 2014
802.11ae | Passed in Feb 2013 | Closes 28 Jan 2014
802.3 | Passed in 2013 | Closes 16 Feb 2014
802.1AEbw | Passed in Jan 2014 | -
802.1AEbn | Passed in Jan 2014 | -
from slide 3/6 of 11-14/192r0 by Andrew Myles, Cisco

## Slide 29: The SC prepared for the upcoming SC6 meeting in Canada
Next SC6 meeting in Ottawa in Feb 2014
The IEEE 802 delegation will have five delegates
  Kraemer (HoD), Harkins, Haasz (IEEE staff), Carney, Nikolich
It will be cold!
  Temperature today is -13C!
from slide 4/6 of 11-14/192r0 by Andrew Myles, Cisco

## Slide 30: The agenda for the SC6 meeting in Canada is light but important
No discussion yet scheduled on WAPI, TEPA-AC, TAAA, TISec, UHT/EUHT
China NB will use “Snowden” to suggest all security standards should be based on SC27 standards
  IEEE 802 will promote IEEE and IETF as open SDOs suitable for defining security standards
AP sharing and WLAN optimisation proposals will be discussed
  IEEE 802 will assert no need for any work
IEEE 802 will provide updates
  802.1/3/11/15/22 and 80.11 HEW
  A response to Swiss NB comments on 802.1X
from slide 5/6 of 11-14/192r0 by Andrew Myles, Cisco

## Slide 31: JTC1 SC will review the results of the SC6 meeting in March in Beijing
It could be interesting …
from slide 6/6 of 11-14/192r0 by Andrew Myles, Cisco

## Slide 32: IEEE 802.11 Regulatory SC Los Angeles Closing Report
Date: 2014-01-23
Authors:
from slide 1/6 of 11-14/189r0 by Jim Lansford, CSR

## Slide 33: Abstract
This presentation is the closing report for the January 2014 IEEE 802.11 Regulatory Standing Committee meeting in Los Angeles.
from slide 2/6 of 11-14/189r0 by Jim Lansford, CSR

## Slide 34: Summary (1/2)
Agenda slides in document number 14/133r2
  https://mentor.ieee.org/802.11/dcn/14/11-14-0133-02-0reg-meeting-plan-and-agenda-los-angeles-jan-2014.ppt
Minutes in document number 14/191r0
  https://mentor.ieee.org/802.11/dcn/14/11-14-0191-00-0reg-meeting-minutes-regulatory-sc-january-2014.docx
DSRC Coexistence TT (Tuesday AM2)
  Reviewed and approved status letter to FCC/OET
  https://mentor.ieee.org/802.11/dcn/14/11-14-0025-05-0reg-draft-dsrc-coexistence-tt-status-letter-to-oet.docx
  Approved by WG on Wednesday
  Approved by 802.18 on Thursday (document 18-14/7r1)
    https://mentor.ieee.org/802.18/dcn/14/18-14-0007-01-0000-dsrc-coexistence-tt-status-letter-to-oet.docx
  Forwarded to EC for 10 day ballot and submission to FCC
from slide 3/6 of 11-14/189r0 by Jim Lansford, CSR

## Slide 35: Summary (2/2)
Regulatory SC meeting (Thursday AM2)
Decided to continue with Pro Tem chair
  Peter Ecclesine will lead teleconferences until Beijing meeting
  Jim Lansford will lead DSRC Coexistence calls
  Bruce Kraemer will appoint a chair pro tem for Bejing before that meeting
Summary of regulatory activities since Dallas
Technical Topics:
  Globalstar
    5GHz: Cable Labs filing for UNII-1…asks for support
    2.4GHz: NPRM 13-147 (IB 13-213) to address Globalstar TLPS service in 2.4GHz band
  Progeny (902-912) – impacts 802.11ah
  NPRM 13-22 – Little activity since mid-December
  WRC15 - Activity beginning in preparation for next year
  EN 300 328 1.8.1/1.9.1 Call to action to get involved…BRAN docs will be posted to members area. Changes may impact CCA in 802.11. TG11 meeting 12-14 Feb, Sophia Antipolis
  LTE-U - No immediate action. Liaison relationship with 3GPP useful.
from slide 4/6 of 11-14/189r0 by Jim Lansford, CSR

## Slide 36: Other discussions
China 5 GHz update: 5725-5850 MHz is in use, and a proceeding will finalize access to 5150-5350 MHz under rules that are similar to CEPT rules. China possibly has suspended looking at RLAN use of 5470-5725 MHz band for the present.
from slide 5/6 of 11-14/189r0 by Jim Lansford, CSR

## Slide 37: Teleconferences
Regulatory SC
  Bi-weekly on Thursdays, 12:30 to 14:00 ET
  Through March 31st
  Will be hosted by Peter Ecclesine (Cisco)
Weekly DSRC Coexistence Tiger Team
  Weekly on Fridays, 13:00 to 14:00 ET
  Through March 31st
  Will be hosted by Jim Lansford (CSR)
from slide 6/6 of 11-14/189r0 by Jim Lansford, CSR

## Slide 38: IEEE 802.11mc Closing Report for January 2014
Date: 2014-01-23
Authors:
from slide 1/6 of 11-14/196r0 by Dorothy Stanley (Aruba Networks)

## Slide 39: Abstract
This document contains the TGmc closing report for January 2014.
from slide 2/6 of 11-14/196r0 by Dorothy Stanley (Aruba Networks)

## Slide 40: Status
Continued processing comments received in LB 199 – First recirculation LB
  497 comments
  Have approved resolutions to approximately 300 comments (100 this week)
Discussed “deprecation” comments
  Approved Liaison letter to Wi-Fi Alliance
  March 2014 meeting: Weds PM2
from slide 3/6 of 11-14/196r0 by Dorothy Stanley (Aruba Networks)

## Slide 41: TGmc Plan of Record
Slide 41
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – March 2014 – 11ac integration
  Letter Ballot on D3.0 (includes 11ac) March 2014
Mar 2014 – April 2014 – 11af integration
  Letter Ballot on D4.0 (includes 11af) July 2014
July 2014 – Mandatory Draft Review
Jul - Aug 2014 – Form Sponsor Pool (45 days)
Nov 14 – Initial Sponsor Ballot
July 2015– WG/EC Final Approval
Sept 2015 – RevCom/SASB Approval
from slide 4/6 of 11-14/196r0 by Dorothy Stanley, Aruba Networks
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 41

## Slide 42: Teleconferences
Conference Calls 10am Eastern (2 hours)
  February 7, 14, 21, 28
from slide 5/6 of 11-14/196r0 by Dorothy Stanley (Aruba Networks)

## Slide 43: Next Steps
Comment Resolution of comments received from LB 199 on P802.11REVmc D2.0
from slide 6/6 of 11-14/196r0 by Dorothy Stanley (Aruba Networks)

## Slide 44: IEEE 802.11ah Closing Report for January 2014
Date: 2014-01-23
Authors:
from slide 1/6 of 11-14/170r0 by Yongho Seok (LG Electronics)

## Slide 45: Activity in TGah
Letter Ballot 200 for Draft 1.0 closed November 4th
  1984 comments received
Total 622 comments (129 PHY comments and 493 MAC comments) with 36 submissions addressed in this week)
  1916 comments unresolved before January meeting
  1294 comments unresolved after January meeting
  13/1336 LB200 Comment Spreadsheet
Instructed the editor to generate Draft 1.2
from slide 2/6 of 11-14/170r0 by Yongho Seok (LG Electronics)

## Slide 46: Activity in TGah
New leadership of TGah
  Chair : Yongho Seok (LG Electronics)*
  Vice-chairs: Alfred Asterjadhi (Qualcomm)*, Zander Lei (I2R)*
  Technical editor: Alfred Asterjadhi (Qualcomm)*, Yongho Seok (LG Electronics)
  Secretary: Zander Lei (I2R)*
Database administrators
  Overall and MAC: Yongho Seok (LG Electronics)
  PHY: Sun, Bo (ZTE)
  Editor: Alfred Asterjadhi (Qualcomm)*
* Updated from January meeting
from slide 3/6 of 11-14/170r0 by Yongho Seok (LG Electronics)

## Slide 47: Going forward
Work on addressing comments received during conference calls and the March meeting
Generate D2.0 in May meeting
from slide 4/6 of 11-14/170r0 by Yongho Seok (LG Electronics)

## Slide 48: Teleconference
February 5, 7PM ET for 2 hour
February 12, 7PM ET for 2 hour
February 19, 7PM ET for 2 hour
February 26, 7PM ET for 2 hour
March 5, 7PM ET for 2 hour
March 12, 7PM ET for 2 hour
from slide 5/6 of 11-14/170r0 by Yongho Seok (LG Electronics)

## Slide 49: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016
from slide 6/6 of 11-14/170r0 by Yongho Seok (LG Electronics)

## Slide 50: IEEE 802.11TGai Closing Report
Date: 2014-1-24
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com
from slide 1/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)
January 2014

## Slide 51: Abstract
This presentation is the closing report for the Los Angels meeting of the IEEE 802.11 TGai.
from slide 2/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)
January 2014

## Slide 52: IEEE 802.11 FILS TGai – Jan Los Angels meeting
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB.
  Approve to forward the draft to WG
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March
from slide 3/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 53: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Nov 2013
  11-13/1482r0
Approve TGai teleconference meeting minutes of Dallas to Los Angels meeting.
  11-13-1517r3
Approve TGai meeting minutes of Los Angels Adhoc.
  11-14/0120/r0
from slide 4/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)
January 2014

## Slide 54: Accomplishments TGai 2/2
9 regular slots were held.
1389 comments were received by WG LB198.
Total of 668 resolutions were solved.
  Total of 1332 approved comment resolutions.
  57 technical open
Approved Timeline
Approved Teleconference schedule
Approved Plan for March
from slide 5/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)
January 2014

## Slide 55: Plan for Mar
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB198.
  Approve all of comment resolution and move to forward WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for May
from slide 6/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)

## Slide 56: Time line of TGai
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Jan 16
  ANSI Approved N/A
from slide 7/10 of 11-14/194r0 by Hiroshi Mano (ATRD, Root, Lab)

## Slide 57: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 10:00 ET 18th,25th Feb, 11th March
  Duration 1.5Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
from slide 8/10 of 11-14/194r0 by Hiroshi Mano (ATRD, Root, Lab)
January 2014

## Slide 58: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-02-00ai-tgai-motion-deck.pptx
Draft 1.2 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-27-00ai-tgai-lb-198-comments-for-d1-0.xlsx
from slide 9/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)
January 2014

## Slide 59: Thanks to all who participated!
from slide 10/10 of 11-14/194r0 by Hiroshi Mano (ATRD Root Lab)
January 2014

## Slide 60: TGak January Closing Report
Date: 2014-01-23
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-14/185r0 by Donald Eastlake, Huawei Technologies

## Slide 61: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, January 2014, held in Los Angeles, California.
from slide 2/5 of 11-14/185r0 by Donald Eastlake, Huawei Technologies

## Slide 62: TGak Closing Report
Accomplishments
  Decided that TGak should have a Vice Chair.
  Scheduled an Ad Hoc in Hawai‘i for the end of the week before the May 802.11 Waikoloa WG meeting.
  Received and discussed the submissions listed on next page.
  Met jointly with 802.1 Thursday morning.
  The minutes of this TGak meeting will be in 11-14/0188 and an annotated agenda is in 11-13/1504r7.
from slide 3/5 of 11-14/185r0 by Donald Eastlake, Huawei Technologies

## Slide 63: TGak Closing Report
Presentations
  11-14/0004r4, “Some 11ak EtherType Frame Encoding Text”, Donald Eastlake (Huawei)
  11-14/0130r1, “Some Subsetting and Addressing Text”, Donald Eastlake (Huawei)
  11-14/0168r1, “802.1 / 802.11 Formal Interface”, Norm Finn (Cisco)
  “Using AVB’s SRP in 802.11”, http://www.ieee802.org/1/files/public/docs2014/at-cgunther-srp-for-802-11-0114-v02.pdf, Craig Gunther (Harman International)
from slide 4/5 of 11-14/185r0 by Donald Eastlake, Huawei Technologies

## Slide 64: TGak Closing Report
Teleconferences
  Decided to hold 1 hour teleconferences, to be joint with 802.1Qbz if mutually convenient, on Monday, February 10th, February 24th, and March 10th at 5pm Eastern US time.
March 2014 Plans
  Approve a Draft 0.01.
  Receive and discuss technical presentations.
  Joint meeting with 802.1.
from slide 5/5 of 11-14/185r0 by Donald Eastlake, Huawei Technologies

## Slide 65: TGaq Closing Report
Date: 2014-01-24
Authors:
from slide 1/3 of 11-14/171r0 by Stephen McCann, Blackberry

## Slide 66: Abstract
Closing report for TGaq (Pre-Association Discovery) for January 2014, Los Angeles, USA.
from slide 2/3 of 11-14/171r0 by Stephen McCann, Blackberry

## Slide 67
Technical presentations
Architecture
    11-13-0788r4 Transaction Protocol Architecture
Protocol
    11-14-0124r0 Local Service Discovery
    11-14-0066r0 Avoiding Duplicate Queries
Example Message Flows
    11-14-0067r0 Service Discovery with UPnP
    11-14-0158r0 Transaction Protocol with ANDSF
Summary
    11-14-0162r0 Possible Design Agreements
Teleconference: 25th February 2014 , 10:00 ET
Plans for March 2014
  Call for technical proposals
  Development of scenarios and example message flows
from slide 3/3 of 11-14/171r0 by Stephen McCann, Blackberry

## Slide 68: High Efficiency WLAN SG January 2014 Closing Report
Date: 2014-01-23
Authors:
from slide 1/6 of 11-14/187r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 69: Abstract
This document is the closing report for the High Efficiency WLAN SG for the January 2014 session.
from slide 2/6 of 11-14/187r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 70: Work Completed
Resolved open issues related to the PAR and the CSD.
Motions passed to approve the PAR and the CSD.
Presentations addressing areas relevant to the SG work.
  Simulation scenarios
  Evaluation Methodologies
  Channel Models
  Technology
  ETC.
Agreed to produce few slides and make them available to other IEEE 802 WGs.
SG agenda is available at: https://mentor.ieee.org/802.11/dcn/13/11-13-1506-05-0hew-hew-sg-january-2014-meeting-agenda.ppt
from slide 3/6 of 11-14/187r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 71: March 2014 Goals
Resolve comments expected from EC members and other IEEE 802 WGs.
Continue with presentations relevant to the SG topics.
  Simulation scenarios
  Evaluation Methodologies
  Channel Models
  Technology
  ETC.
from slide 4/6 of 11-14/187r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 72: Timeline
May 2013
  Initial meeting
July 2013
  Presentations
  SG Extension
Sept 2013
  Presentations
Nov 2013
  Presentations
  Initial PAR and 5C
  SG Extension
Jan 2014
  Presentations
  Final version of PAR and 5C
  WG Approval
March 2014
  Presentations
  EC Approval
May-June 2014
  Nescom approval
July 2014
  TG starts
from slide 5/6 of 11-14/187r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 73: Conference Call Times
Feb 6, 27 20:00 -22:00 ET
Feb 13, 20 10:00 – 12:00 ET
from slide 6/6 of 11-14/187r0 by Osama Aboul-Magd (Huawei Technologies)

## Slide 74: Liaison Report for OmniRAN EC SG
Date: 2014-01-23
Authors:
from slide 1/4 of 11-14/0161r0 by Michael Montemurro, BlackBerry

## Slide 75: OmniRAN Activity in Los Angeles
Development of a draft outline for the recommended practice.
Provided a status and review of ONF (Open Networking Foundation) activities relative to wireless SDN.
Held a discussion on SDN (Software Defined Network) and how it applies to an OmniRAN recommended practice
Introduced initial contribution on Network Discovery and Selection for the OmniRAN functional description.
Discussion on operation of a Task Groups as part of the IEEE 802.1 WG
  Interaction with other IEEE 802 WGs
  Task group ballots with external WG participation
  How to solicit participation from SMEs of other groups.
from slide 2/4 of 11-14/0161r0 by Michael Montemurro, BlackBerry

## Slide 76: Plans for March and beyond
Continue work to define the TOC for the recommended practice and plan to develop an OmniRAN functional description.
The OmniRAN group will request time during the ARCH SC meeting to assist with IEEE 802.11-specific items.
Meeting plan for May interim (including which groups to meet with)
  Whether to meet with Wireless groups or 802.1/802.3 (Waikoloa, HI or Norfolk, VA).
from slide 3/4 of 11-14/0161r0 by Michael Montemurro, BlackBerry

## Slide 77: Reference Documents
Brief introduction to OmniRAN P802.1CF
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0099-01-0000-brief-introduction-into-omniran-p802-1cf.pptx
Co-operation on other TGs
  https://mentor.ieee.org/omniran/dcn/13/omniran-13-0094-00-ecsg-considerations-for-cooperation-with-802-wgs.pptx
ONF Wireless Networking overview
  https://mentor.ieee.org/omniran/dcn/14/omniran-14-0009-00-0000-onf-wireless-and-mobile-wg-status-update.pptx
Network Discovery and Selection Contribution
  https://mentor.ieee.org/omniran/dcn/14/omniran-14-0010-00-0000-network-detection-selection-text-example.docx
SDN Use Case Update
  https://mentor.ieee.org/omniran/dcn/14/omniran-14-0011-00-ecsg-omniran-update-on-sdn-use-case-for-bof-session.pptx
from slide 4/4 of 11-14/0161r0 by Michael Montemurro, BlackBerry