## Slide 1: IEEE 802.11ah Closing Report for January 2014
Date: 2014-01-23
Authors:

## Slide 2: Activity in TGah
Letter Ballot 200 for Draft 1.0 closed November 4th
  1984 comments received
Total 622 comments (129 PHY comments and 493 MAC comments) with 36 submissions addressed in this week)
  1916 comments unresolved before January meeting
  1294 comments unresolved after January meeting
  13/1336 LB200 Comment Spreadsheet
Instructed the editor to generate Draft 1.2

## Slide 3: Activity in TGah
New leadership of TGah
  Chair : Yongho Seok (LG Electronics)*
  Vice-chairs: Alfred Asterjadhi (Qualcomm)*, Zander Lei (I2R)*
  Technical editor: Alfred Asterjadhi (Qualcomm)*, Yongho Seok (LG Electronics)
  Secretary: Zander Lei (I2R)*
Database administrators
  Overall and MAC: Yongho Seok (LG Electronics)
  PHY: Sun, Bo (ZTE)
  Editor: Alfred Asterjadhi (Qualcomm)*
* Updated from January meeting

## Slide 4: Going forward
Work on addressing comments received during conference calls and the March meeting
Generate D2.0 in May meeting

## Slide 5: Teleconference
February 5, 7PM ET for 2 hour
February 12, 7PM ET for 2 hour
February 19, 7PM ET for 2 hour
February 26, 7PM ET for 2 hour
March 5, 7PM ET for 2 hour
March 12, 7PM ET for 2 hour

## Slide 6: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016