## Slide 1: 802.11 WG Editor’s Meeting (Mar ‘14)
Date: 2014-03-10
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2014-03-18
Roll Call / Contacts / Reflector
Go round table and get brief status report
Learnings from 802.11ac/af roll-ins
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
Style Guide for 802.11 09/1034r9
Amendment Ordering / Draft Snapshots
IEEE Standards Central Desktop
Notes: July 2007

## Slide 4: Roll Call – 2014-03-18
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens
  P802.11ah Amendment (S1G) – Yongho Seok, Alfred Asterjadhi
  P802.11ai Amendment (FILS) – Lee Armstrong, Ping FANG
  P802.11aj Amendment (CMMW) – Jiamin CHEN
  P802.11ak Amendment(GLK) – Donald Eastlake
802.11 Editors not present
  P809.11aq Amendment (PAD) – Dan Gal
Also present:
  Ron Murias
  Mark Hamilton
IEEE Staff present and always welcome!
    Kathryn Bennett, IEEE
    Michelle Turner – staff editor for 802, m.turner@ieee.org
    Soo Kim – Client Services, s.h.kim@ieee.org
IEEE Staff not present and always welcome!
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGah – Yongho Seok yongho.seok@lge.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
Tgak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
Notes: July 2007

## Slide 6: Mar 18th Round table status report
REVmc – Doing comment resolutions, will roll in TGaf either in D2.7 or 3.1, and that will trigger renumbering of all amendments . Not clear whether recirc will happen out of March, still have ~100 comments to resolve
11ah – D1.2 is on server, ~360 will remain unresolved after March meeting.
11ai – Hoping to resolve all comments and go to letter ballot out of March meeting.
11aj – D0.01 is the baseline, CC received 151 comments and proposed resolutions are in hand, hope to have a new draft after May session.
11ak – Hope to have Draft 0.01 out of March.
11aq – Still working on direction for the amendment, will know more in May.

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Notes: July 2007

## Slide 9: 11af publication process
The publication is available in the members’ area until March 2x

## Slide 10: Learnings from 11ac roll-in
TG Editor took two rounds of draft review, over six to eight weeks, Amendment is 395 pages
The merging into REVmc also involves considering the style of -2012 is being changed (minimize style pollution and stick to REVmc style)
Adrian recommends the use of Auto HotScript
Adrian uses Frame Script to prepare lists of formatting styles

## Slide 11: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r35 (2013 Oct 11)
802.11-2012 is numbering baseline. 11ac D7.0 went first, then 11af D6.0 , 11ah, 11ai
We will not renumber until after 11ac and 11af are rolled into REVmc
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
Slide 11

## Slide 12: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 13: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before Saturday May 18, 2013
All editors are willing to participate in the REVmc MDR process

## Slide 14: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 15: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-03-0000-editor-s-guide.doc
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel.
Creating a Redline, Graphics, Numbering and ANA, Source Control
Comment Resolution and Publication

## Slide 16: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Dec 2013
802.11-2012 Amendment 5 | TGaf | Dec 2013
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Nov 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Mar 2014
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 17: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 18: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | af | mc | ai | ah | aj | ak | aq |  |  |  |  | 
af | Y | Y |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Peter Ecclesine | 12-Mar
mc | N |  | 2.3 |  |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens | 21-Jan
ai | N | 5.0 | 1.0 | 1.3 |  |  |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 17-Mar
ah | N | 3.0 | 1.2 |  | 1.1 |  |  |  | Frame 11.0 | No | 2012 | Yongho Seok Alfred Asterjadhi | 19-Jan
aj | N |  |  |  |  | 0.01 |  |  | Frame 10.0 | No | 2012 | Jiamin Chen | 18-Mar
ak | N |  |  |  |  |  |  |  | Word | No | 2012 | Donald Eastlake | 12-Nov
aq | Y |  |  |  |  |  |  | 0.0 | Word | No | 2012 | Dan Gal | 12-Mar
Changes from last report shown in red.
Slide 18
Mar 2014
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 18

## Slide 19: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/

## Slide 20: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the 802.11 Working Group Editor for safekeeping. Please rename the file extension to .piz (.zip backwards), so the WG Editor’s email system allows it to be delivered.

## Slide 21: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0)

## Slide 22: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.

## Slide 23: Pending Actions

## Slide 24: Backup/Background Slides

## Slide 25: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.