## Slide 1: IEEE 802.11TGai Closing Report
Date: 2014-3-20
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | AlliedtelesisR&D center,K.K. | 8F TOC2 Bldg. 7-21-11 Nishi-Gotanda, Shinagawa-ku, Tokyo 141-0031 JAPAN | +81-3-5719-7630 | hmano@root-hq.com

## Slide 2: Abstract
This presentation is the closing report for the Beijing meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – March 2014 Beijing meeting
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG LB198.
  Approve all of comment resolution and move to forward WG LB.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for May

## Slide 4: Accomplishments TGai 1/2
Approve TGai Meeting Minutes for the IEEE 802.11 Jan 2014
  11-14/204r0 January 2014 Los Angeles Session Minutes
Approve TGai teleconference meeting minutes of Los Angels to Beijing meeting.
    11-14/304r0 February-March Teleconference Minutes

## Slide 5: Accomplishments TGai 2/2
1 Adhoc and 6 regular slots were held.
1389 comments were received by WG LB198.
Complete all of comment resolution works.
Approve all of comment resolution and move to forward WG LB.
Approved Timeline
Approved Teleconference schedule
Approved Plan for May
Approved July Adhoc meeting schedule

## Slide 6: Plan for May
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Officer Election
  Comment resolution of WG LB for D2.0.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for July

## Slide 7: Time line of Tgai (no change )
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Jan 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences.
  Tuesdays 10:00 ET 1st Apr and 6th May 2014
  Duration 1.5 Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent

## Slide 9: LB Motion to forward WGLB
Motion:
Having approved comment resolutions for all of the comments received during Working Group Letter Ballot 198 on TGai D1.0 as contained in document 11-13/1076r34,
  Instruct the editor to incorporate the resolutions with the D1.0 and create D2.0.
  Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGai D2.0 be forwarded to Sponsor Ballot?” .
Moved: Lee Armstrong
Seconded: PingFang
Result (6/0/0)

## Slide 10: Motion: Adhoc meeting
Motion:
Authorize TGai to hold an ad-hoc meeting on 10th to 11th July in San Diego with the preferred host being Qualcomm for the purpose of comment resolution.
Moved: Stephen McCann
Seconded:Peter Yee
Result:5,0,2

## Slide 11: Reference
Motions
  https://mentor.ieee.org/802.11/dcn/13/11-13-1186-03-00ai-tgai-motion-deck.pptx
Draft 1.4 on members area
  http://www.ieee802.org/11/private/Draft_Standards/11ai/index.html
TGai LB 198 comments for D1.0
  https://mentor.ieee.org/802.11/dcn/13/11-13-1076-34-00ai-tgai-lb-198-comments-for-d1-0.xlsx

## Slide 12: Thanks to all who participated!
謝謝!