## Slide 1: IEEE 802.11ah Closing Report for May 2014
Date: 2014-05-15
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Letter Ballot 200 for Draft 1.0 closed November 4th
  1984 comments received
TGah has completed all comment resolution of the Letter Ballot 200 for Draft 1.0
  13/1336 LB200 Comment Spreadsheet
Approved all of comment resolution and move to forward the WG Letter Ballot
Approved the TGah PAR extension request and the revised CSD

## Slide 4: Going forward
Start second WG Letter Ballot and address comments in July

## Slide 5: Teleconference
May 28 8PM ET for 2 hour
June 4 8PM ET for 2 hour
July 2, 8PM ET for 2 hour
July 9, 8PM ET for 2 hour

## Slide 6: TGah Timeline – No change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : February 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016

## Slide 7: Motion 8
Having approved comment resolutions for all of the comments received from LB200 on P802.11ah D1.0
Instruct the TGah editor to prepare P802.11ah D2.0 from P802.11ah D1.3 incorporating these resolutions and changes approved by TGah at this session and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11ah D2.0 be forwarded to Sponsor Ballot?”
Moved: Alfred Asterjadhi
Seconded: Chittabrata Ghosh
Result: Motion passed (21 Y / 0 N / 0 A)