## Slide 1: 802.11 September 2014 Closing Reports
Date: 2014-09-18
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2014 closing plenary meeting. Attendance information is also included.

## Slide 3: Attendance
Group | # Mtgs | Avg | Total | Min | Max
802.11 Newcomer Training | 1 | 19 | 19 |  | 
ARC | 2 | 9 | 19 | 8 | 11
Editors Meeting | 1 | 12 | 12 |  | 
JTC1 | 1 | 5 | 5 |  | 
Reg SC | 1 | 22 | 22 |  | 
TGah | 12 | 50 | 606 | 9 | 147
TGai | 7 | 14 | 101 | 11 | 17
TGak | 5 | 9 | 49 | 6 | 12
TGaq | 4 | 26 | 104 | 19 | 36
TGmc | 7 | 23 | 162 | 15 | 32
WG CAC | 1 | 14 | 14 |  | 
WG Mid-Session Plenary | 1 | 206 | 206 |  | 
WNG | 2 | 110 | 221 | 57 | 164
802.11 OPENING PLENARY | 1 | 207 | 207 |  | 
TGax | 9 | 172 | 1549 | 152 | 191
Joint Wireless Opening Plenary | 1 | 147 | 147 |  | 
NG60 | 3 | 64 | 192 | 33 | 86
PUB SC | 1 | 5 | 5 |  | 
TGak - Joint with ARC | 1 | 9 | 9 |  | 
TGaq - Joint with TGai | 1 | 22 | 22 |  | 
Wireless Chairs | 1 | 1 | 1 |  | 

## Slide 4: Attendance Total
Chart: 
| TGah | TGai | TGaq | TGmc | WG Mid-Session Plenary | WNG | 802.11 OPENING PLENARY | TGax | Joint Wireless Opening Plenary | NG60
Total | 606 | 101 | 104 | 162 | 206 | 221 | 207 | 1549 | 147 | 192

## Slide 5: Attendance Histogram (Thu)
Chart: Number of slots attended
| 1 | 2 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 21
Total | 22 | 4 | 5 | 2 | 2 | 1 | 2 | 3 | 3 | 5 | 9 | 18 | 36 | 50 | 56 | 36 | 15 | 4 | 2

## Slide 6: Attendance by Country
Chart: 
| US | (blank) | KR | JP | CN | GB | CA | SE | TW | FR | DE | IL | NL | FI | RU | USA | EG | SG | HK | AU | IT | NZ
Total | 91 | 61 | 36 | 27 | 16 | 8 | 6 | 4 | 4 | 3 | 3 | 3 | 3 | 2 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
Chart: 
| APAC | EMEA | GAR | (blank)
Total | 87 | 29 | 97 | 62

## Slide 7: Type of Groups
Type of Group | Description
WG | Working Group
SC | Standing Committee
TG | Task Group
SG | Study Group

## Slide 8: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Adrian Stephens
SC | PUB | Publicity | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Mark Hamilton
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AH | Operation in 900 MHz bands | Yongho Seok
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
TG | AX | High Efficiency Wireless LAN (HEW) | Osama Aboul-Magd
SG | NG60 | Next Generation 60 GHz | Edward Au

## Slide 9: 802.11 WG Editor’s Meeting (Sept ‘14)
Date: 2014-09-15
Authors:
from slide 1/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 10: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com, Edward Au – edwardau@marvell.com, Emily Qi – emily.h.qi@intel.com
TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
TGak – Donald Eastlake – d3e3e3@gmail.com, Norm Finn – nfinn@cisco.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
from slide 2/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)
September 2014
Notes: July 2007

## Slide 11: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before Saturday May 18, 2013
We are in the REVmc MDR process - 802.11-14/781r11
from slide 3/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)

## Slide 12: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 4/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)

## Slide 13: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Dec 2013
802.11-2012 Amendment 5 | TGaf | Dec 2013
802.11REVmc | TGmc | Mar 2016
802.11-2016 Amendment 1 | TGai | Mar 2016
802.11-2016 Amendment 2 | TGah | Mar 2016
Data as of Sept 2014
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2014, Editors changed the running order and will revisit in November 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 5/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 14: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aj | ak | aq | ax |  |  |  |  | 
mc | N | 3.1 |  |  |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens Edward Au Emily Qi | 15-Sep
ai | N | 3.0 | 2.1 |  |  |  |  |  | Frame 12.0 | No | 2012 | Lee Armstrong Ping FANG | 15-Sep
ah | N | 3.0 |  | 2.1 |  |  |  |  | Frame 11.0 | No | 2012 | Yongho Seok Alfred Asterjadhi | 15-Sep
aj | N |  |  |  | 0.5 |  |  |  | Frame 10.0 | No | 2012 | Jiamin Chen | 15-Sep
ak | N | 3.0 |  |  |  | 0.03 |  |  | Word | No | 2012 | Donald Eastlake Norm Finn | 15-Sep
aq | N |  |  |  |  |  | 0.01 |  | Word | No | 2012 | Dan Gal | 15-Sep
ax | Y |  |  |  |  |  |  |  |  | No | 2012 |  | 
Changes from last report shown in red.
Sept 2014
from slide 6/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)
September 2014
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 14

## Slide 15: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0. mcD3.0)
from slide 7/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)

## Slide 16: Pending Actions
Renumbering Spreadsheet as a 802.11-14 document based on REVmc D3.1
Update the 802.11 Style Guide from the REVmc MDR
Adrian to ask IEEE-SA if a two-layer TOC is permitted
from slide 8/8 of 11-14-1244 by Peter Ecclesine (Cisco Systems)

## Slide 17: ARC Closing Report
Date: 2014-09-18
Authors:
from slide 1/6 of 11-14-1297 by Mark Hamilton, Spectralink, Corp.

## Slide 18: Abstract
This document is the closing report for ARC SC,
September 2014, Athens meeting
from slide 2/6 of 11-14-1297 by Mark Hamilton, Spectralink, Corp.

## Slide 19: Work Completed
Architecture work
  Introduce “Distribution System Access Facility” concept, as ‘upper part’ of an AP (between the STA and the DS)
    Need similar understanding for mesh STAs, and various types of ‘relays’
  Proposal to make DS_SAP normative; move Annex R into a main-body clause
MIB Design Pattern work item
  Recognized value in system-level view of patterns of use, for combinations of usage of MIB attributes and over-the-air signaling
  Started analysis of MIB attributes of type “TruthValue”
  Will be discussed further on a telecon
from slide 3/6 of 11-14-1297 by Mark Hamilton, Spectralink, Corp.

## Slide 20: Work Completed (con’t)
IETF/802 coordination update
  No news
Joint meeting with TGak, and 802.1
  Agreed there is still architectural work to complete in TGak, so at least one more joint session (in November) is needed.
  No significant architectural discussions this week, though.
from slide 4/6 of 11-14-1297 by Mark Hamilton, Spectralink, Corp.

## Slide 21: Teleconference(s)
One planned
  October 7, 11:00 am ET, 1 hour
  MIB Design Pattern work item
from slide 5/6 of 11-14-1297 by Mark Hamilton, Spectralink, Corp.

## Slide 22: November 2014 Goals
Two standalone meeting slots planned:
  Design Pattern for MIB attribute use
  802.11 Architecture topics: DSAF, DS_SAP
  IETF/802: CAPWAP, PAWS
    As needed
  IEEE 1588, if needed.
One joint session with TGak/802.1
  11ak architecture discussions
from slide 6/6 of 11-14-1297 by Mark Hamilton, Spectralink, Corp.

## Slide 23: Publicity Closing Report
Date: 2014-09-19
Authors:
from slide 1/3 of 11-14-1299 by Stephen McCann, Blackberry

## Slide 24: Abstract
Closing report for the Publicity SC for September 2014, Athens, Greece.
from slide 2/3 of 11-14-1299 by Stephen McCann, Blackberry

## Slide 25
Discussion topics
  Include a Wi-Fi Alliance 15th Anniversary link on the IEEE 802.11 front page
    Decided not to do this
  “What’s IEEE 802.11 doing” Presentation
    Reviewed updates from ARC and TGak
    More updates required
    Ask each TG for input
Plans for November 2014
  1 slot
  Merge in more material
from slide 3/3 of 11-14-1299 by Stephen McCann, Blackberry

## Slide 26: IEEE 802.11/15 Regulatory SC Athens Closing Report
Date: 2014-09-19
Authors:
from slide 1/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 27: Abstract
This presentation is the closing report for the September 2014 IEEE 802.11/15 Regulatory Standing Committee meeting in Athens.
from slide 2/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 28: Agenda
Administrative items
Introduction
DSRC Coexistence
Regulatory summaries and presentations
[Potential] Action items
AOB
Adjourn
from slide 3/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 29: Accomplishments
DSRC Tiger Team status review
  Finishing presentation from DSRC community opposing Proposal #2
  Final discussion and letter to FCC to follow; probably no consensus on method
  Termination of the TT when these items are complete
EU Regulatory summaries and status of proceedings
  Ofcom finalizing PSSR consultation – 2.3 GHz LTE interference into 2.4 GHz Wi-Fi
  EN 300 328 v1.9.1 will not be official until late February
  EN 301 598 v1.1.1 (TVWS Devices) published
  WGFM developing TVWS regulatory guidance document
  WGSE working on sharing method for 5725-5925 MHz band
from slide 4/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 30: Accomplishments [2]
US Regulatory summaries and status of proceedings
  Globalstar NPRM action still pending
  NPRM 14-30 (5 GHz bands) still pending; receiving many petitions for reconsideration
  FCC 3.5 GHz FNPRM actions could take two years
  FCC Open Meeting of September 30 will include new TVWS rules
  NEW FCC KDBs on DFS and U-NII bands testing, and others
Items of special interest in these KDBs
  DFS testing: new BIN 1 test, and testing in 100% of the active channel; was 80%
  Testing of 5 GHz clients with no radar detection
  U-NII device security testing
  Rules for IEEE 802.11ac testing
from slide 5/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 31: Teleconferences
Regulatory SC
  Bi-weekly on Thursdays, 12:30 to 13:30 ET
  Through November 30th
DSRC Coexistence Tiger Team
  Weekly on Fridays, 13:00 to 14:00 ET
  Through November 30th
from slide 6/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 32: References
  DSRC Tiger Team future plans
    https://mentor.ieee.org/802.11/dcn/14/11-14-1261-00-0reg-dsrc-coex-tiger-team-future-plans.ppt
  Ofcom Public Sector Spectrum Release consultation
    http://stakeholders.ofcom.org.uk/binaries/consultations/pssr-2014/summary/pssr.pdf
  EN 301 598 v1.1.1
    http://www.etsi.org/deliver/etsi_en/301500_301599/301598/01.00.09_30/en_301598v010009v.pdf
  Globalstar TLPS NPRM
    http://transition.fcc.gov/Daily_Releases/Daily_Business/2013/db1126/FCC-13-147A1.pdf
  5 GHz R&O FCC 14-30
    http://transition.fcc.gov/Daily_Releases/Daily_Business/2014/db0401/FCC-14-30A1.pdf
  FCC 3.5 GHz band FNPRM
    http://transition.fcc.gov/Daily_Releases/Daily_Business/2014/db0425/FCC-14-49A1.pdf
from slide 7/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 33: KDBs
905462 D02 UNII DFS Compliance Procedures New Rules v01r01 905462 D03 UNII Clients Without Radar Detection New Rules v01r01 848637 D01 DFS Client Devices v01 594280 D02 U-NII Device Security v01r01 594280 D01 Configuration Control v02r01 443999 D01 Approval of DFS UNII Devices v01r02 644545 D03 Guidance for IEEE 802 11ac New Rules v01
(items below were distributed to TCBC on 8/13/2014, but included here for completeness) 941225 D05A LTE Rel.10 KDB Inquiry Sheet v01r01 388624 D02 Permit But Ask List v015r02 204515 D01 Grantee Code v01 935210 D01 Signal Booster Definitions v02 935210 D02 Signal Booster Certification v02r01 935210 D03 Signal Booster Measurements v02r01 935210 D04 Signal Booster Provider Specific v01 442812 D01 SDR Apps Guide v02r03
All the KDB entries can be found at: https://apps.fcc.gov/oetcf/kdb/index.cfm
from slide 8/8 of 11-14-1291 by Rich Kennedy, MediaTek

## Slide 34: WNG Closing Report
Date: 2014-09-19
Authors:
from slide 1/3 of 11-14-1294 by Jim Lansford (CSR Technology)

## Slide 35: Abstract
Closing report for WNG SC for September 2014 - Athens, Greece
from slide 2/3 of 11-14-1294 by Jim Lansford (CSR Technology)

## Slide 36
Presentations at July 2014 meeting
  Agenda: Document 14/1200r1
  Tuesday AM1 session
  * Next Generation Positioning Beyond Indoor Navigation - Jonathan Segev and Carlos Aldana, Document 14/1193r1
  * Scalable Location – Brian Hart, Document 14/1235r0
  * Direction Finding Positioning for 802.11 – James Wang, Document 14/1263r0
  * Lifecycle Management – Guido Hertz, Document 14/1188r2
  Wednesday PM2 session
  * Making Wi-Fi faster: the “Buffer bloat” issue – Dave Täht, Document 14/1265
Attendance
  Tuesday AM1: ~110
  Wednesday PM2: ~30
Minutes
  Document 14/1295r0 (to be posted)
Plans for November 2014
  One 2-hour session
from slide 3/3 of 11-14-1294 by Jim Lansford (CSR Technology)

## Slide 37: IEEE 802 JTC1 SC closing report (Sept 2014)
Date: 2014-09-18
Authors:
from slide 1/6 of 11-14-1307 by Andrew Myles, Cisco

## Slide 38: Abstract
Closing report for IEEE 802 JTC1 SC for September 2014 in Athens
from slide 2/6 of 11-14-1307 by Andrew Myles, Cisco

## Slide 39: IEEE 802 has pushed ten standards completely through the PSDO ratification process …
IEEE 802 standard | 60 day pre-ballot | 5 month FDIS ballot
802.11 | Passed (2012) | Passed in 2012
802.1X | Passed (2013) | Passed (21 Oct 2013)
802.1AE | Passed (2013) | Passed (21 Oct 2013)
802.1AB | Passed (May 2013) | Passed (18 Dec 2013)
802.1AR | Passed (May 2013) | Passed (18 Dec 2013)
802.1AS | Passed (May 2013) | Passed (18 Dec 2013)
802.3 | Passed (2013) | Passed (16 Feb 2014)
802.11aa | Passed (Feb 2013) | Passed (28 Jan 2014)
802.11ad | Passed (Feb 2013) | Passed (28 Jan 2014)
802.11ae | Passed (Feb 2013) | Passed (28 Jan 2014)
from slide 3/6 of 11-14-1307 by Sept 2014
September 2014

## Slide 40: … and IEEE 802 has ten standards in the pipeline for ratification under the PSDO process
IEEE 802 standard | 60 day pre-ballot | 5 month FDIS ballot
802.11ac | Closes 22 Sept 2014 | -
802.11af | Closes 22 Sept 2014 | -
802.1AEbw | Passed (Jan 2014) | Closes 1 Feb 2015
802.1AEbn | Passed (Jan 2014) | Closes 1 Feb 2015
802 | Closes 26 Oct 2014 | -
802.3.1 | Closes 6 Oct 2014 | -
802.22 | Passed (May 2014) | Waiting for start
802.1Xbx | Waiting for IEEE pub | -
802.1Q-Rev | Waiting for IEEE pub | -
802.22a | Waiting for 802.22 | 
from slide 4/6 of 11-14-1307 by Sept 2014
September 2014

## Slide 41: The SC discussed the upcoming SC6 meeting in London
The SC6 agenda is very light
  Most of agenda is IEEE 802 updates
  No news on TePA proposals, including WAPI
  No news on UHT/EUHT proposals
  Discussions likely in WG7 on some interesting topics
    “Virtual AP”
    “Optimization technology in WLAN”
Thank you to the IEEE 802 delegation
  Bruce Kraemer (HoD)
  Adrian Stephens
  Stephen McCann
  Jodi Haasz (IEEE staff)
from slide 5/6 of 11-14-1307 by Andrew Myles, Cisco

## Slide 42: The SC will focus in San Antonio on reporting on the SC6 meeting in London
Report on any discussion on IEEE submissions to SC6 under PSDO process
Report on status of proposals in SC6/WG7
  “Virtual AP”
  “Optimization technology in WLAN”
Report on future direction of SC6
  Sessions with a such light agenda are not sustainable
from slide 6/6 of 11-14-1307 by Andrew Myles, Cisco

## Slide 43: IEEE 802.11mc Closing Report for September 2014
Date: 2014-09-18
Authors:
from slide 1/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)

## Slide 44: Abstract
This document contains the TGmc closing report for September 2014.
from slide 2/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)

## Slide 45: Status
Continued processing comments received in LB 202 – Second recirculation (779 comments, approximately 400 editorial)
  480 CID resolutions approved; 75 editorial and 224 technical remain
  Have completed comment discussion from MEC and MDR (11-14-781) reviews
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/14/11-14-1016-10-000m-tgmc-agenda-september-2014.pptx
from slide 3/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)

## Slide 46: LB 202 CID Assignees – more to be added
Gabor Bajko
Carlos Cordiero
Peter Ecclesine
Vinko Erceg
Matthew Fischer
Mark Hamilton
Dan Harkins
Brian Hart
VK Jones
Wookbong Lee
Stephen McCann
Michael Montemurro
Eldad Perahia
Ron Porat
Mark Rison
Jon Rosdahl
Yongho Seok
Youhan Kim
Graham Smith
Dorothy Stanley
Adrian Stephens
Bo Sun
Fei Tong
Qi Wang
Menzo Wentink
from slide 4/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)

## Slide 47: TGmc Plan of Record
Slide 47
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Form Sponsor Pool: Open Sept 15th or so, close end Oct 2014 – (45 days); good for 6 months (end of April 2015)
Nov 2014 – D4.0 Recirculation, follow with D5.0 changed if needed, D6.0 unchanged
EC unconditional SB approval March 2015
Initial SB March 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
from slide 5/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 47

## Slide 48: TGmc Plan of Record – changes
Slide 48
Defer to November:
  Form Sponsor Ballot Pool: Open Sept 15th, Close end Oct 2014 – Form Sponsor Pool (45 days); good for 6 months (end of April 2015)
from slide 6/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 48

## Slide 49: Teleconferences
Conference Calls 10am Eastern (2 hours)
  October 3, 24, 31
from slide 7/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)

## Slide 50: Next Steps
Complete comment resolution of comments received from WGLB on P802.11REVmc D3.0
from slide 8/8 of 11-14-1298 by Dorothy Stanley (Aruba Networks)

## Slide 51: IEEE 802.11ah Closing Report for September 2014
Date: 2014-09-18
Authors:
from slide 1/7 of 11-14-1308 by Yongho Seok (NEWRACOM)

## Slide 52: Abstract
This presentation is the closing report for the Athens meeting of the IEEE 802.11 TGah.
from slide 2/7 of 11-14-1308 by Yongho Seok (NEWRACOM)
September 2014

## Slide 53: Activity in TGah
Letter Ballot 203 for Draft 2.0 closed July 7th
  1214 comments received
TGah has completed all comment resolution of the Letter Ballot 203 for Draft 2.0
  14/796 LB203 Comment Spreadsheet
Instructed the editor to generate Draft 3.0
from slide 3/7 of 11-14-1308 by Yongho Seok (NEWRACOM)

## Slide 54: Going forward
Start first Recirculation WG Letter Ballot and address comments in November
from slide 4/7 of 11-14-1308 by Yongho Seok (NEWRACOM)

## Slide 55: Teleconference
October 21 (Tuesday), 8PM ET for 2 hour
October 28 (Tuesday), 8PM ET for 2 hour
from slide 5/7 of 11-14-1308 by Yongho Seok (NEWRACOM)

## Slide 56: TGah Timeline – No change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : February 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016
from slide 6/7 of 11-14-1308 by Yongho Seok (NEWRACOM)

## Slide 57: Motion 7
Having approved comment resolutions for all of the comments received from LB203 on P802.11ah D2.0
Instruct the TGah editor to prepare P802.11ah D3.0 from P802.11ah D2.1 incorporating these resolutions and changes approved by TGah at this session and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11ah D3.0 be forwarded to Sponsor Ballot?”
Moved: Alfred Asterjadhi
Seconded: Chittabrata Ghosh
Result: Motion Passed (12 Y / 0 N / 0 A)
from slide 7/7 of 11-14-1308 by Yongho Seok (NEWRACOM)

## Slide 58: IEEE 802.11TGai Closing Report
Date: 2014-9-18
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org
from slide 1/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 59: Abstract
This presentation is the closing report for the Athens meeting of the IEEE 802.11 TGai.
from slide 2/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 60: IEEE 802.11 FILS TGai – Sep 2014 Athens meeting
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG
  Approve to forward the draft to WG Recirc LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Nov
from slide 3/11 of 11-14-1305 by Hiroshi Mano (KDTI)

## Slide 61: Accomplishments TGai 1/2
7 regular slots + 1Joint meeting with TGaq
Approve TGai Meeting Minutes for the IEEE 802.11 SanDiego meeting:
  11-14/0900r0 July 2014 San Diego Session Minutes
Approve TGai teleconference meeting minutes of San Diego to Athens meeting.
    11-14/1053r1 TGai Teleconference Minutes on Aug 19th
    11-14/1080r2 July-September Teleconference Minutes
from slide 4/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 62: Accomplishments TGai 2/2
TGaq joint meeting
Compete all of 1186 comments resolution of WG LB201
  By 19 technical motions
Approve to forward the draftD3.0 to WG Recirc LB
Approved Plan for Nov
Approved Time line
Approved Teleconference schedule
from slide 5/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 63: Motion to goto the recirc WG LB
Having approved comment resolutions for all of the comments received during Working Group Letter Ballot 201 on TGai D2.0 as contained in document 11-14/0565r24,
  Instruct the editor to incorporate the resolutions with the D2.0 and create D3.0.
  Approve a 15 day Working Group Recirculation Ballot asking the question “Should TGai D3.0 be forwarded to Sponsor Ballot?”.
Moved: Ping Fang
Seconded: Lee Armstrong
Result (11/0/0)
from slide 6/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 64: Plan for Nov
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Joint meeting with TGaq
  Comment resolution of WG Recirc LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Jan
from slide 7/11 of 11-14-1305 by Hiroshi Mano (KDTI)

## Slide 65: Time line of TGai (no changes)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A
from slide 8/11 of 11-14-1305 by Hiroshi Mano (KDTI)

## Slide 66: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences on Sep30th , Oct 21st, Oct 28th and Nov 11th.
  Tuesdays 10:00 ET
  Duration 1.0Hour
  Using WEB-EX that will be provided by Task Group Chair
Approved by unanimous consent
from slide 9/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 67: Reference
Motions
  14-1186r9 TGai-Motion-deck
TGai LB201 comments for Draft 2.0
  14-0565r24 TGai LB201 comments for Draft 2.0
from slide 10/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 68: Συχαριστο
from slide 11/11 of 11-14-1305 by Hiroshi Mano (KDTI)
September 2014

## Slide 69
Date: 2014-09-10
Authors:
IEEE 802.11aj Task Group Sept 2014 Closing Report
from slide 1/10 of 11-14-1149 by Xiaoming Peng

## Slide 70: Abstract
This document is the closing report for IEEE 802.11aj Task Group for the Sept 2014 session in Chengdu, China.
from slide 2/10 of 11-14-1149 by Xiaoming Peng

## Slide 71: Work Completed (1/4)
Technical editor report and database for CC12, CC19 and CC20 are presented
11-14/0333r3 – TGaj Editor Report for CC12
11-14/0332r5 – TGaj D0.01 comment database (CC12)
11-14/0842r1 – TGaj Editor Report for CC19
11-14/0785r3 – TGaj D0.2 comment database (CC19)
11-14/1091r0 – TGaj Editor Report for CC20
11-14/1076r0 – Tgaj D0.5 comment database (CC20)
from slide 3/10 of 11-14-1149 by Xiaoming Peng

## Slide 72: Work Completed (2/4)
  Presentations for Comment resolution for CC20
  11-14/1092r1 - Proposed Resolution to CID 2, 18, 34, 35, 40, 42, 43, 47-50, 68, 69, 75, 82, 83, 93 in CC20
  11-14/1100r0 – Comment Resolution for subclause 25.6
  11-14/1130r1 – Proposed resolution to CIDs in CC20
from slide 4/10 of 11-14-1149 by Xiaoming Peng

## Slide 73: Work Completed (3/4)
  Presentations for the outstanding CIDs for CC12
  11-14/0713r2 – Low-Power Idle Listening Resolution to CID144 in CC12
  11-14/0714r2 – Enhanced Beam Tracking Against Blockage: Resolution to CID 145 in CC12
  11-14/1103r0 – Proposed resolution to CID 143 in CC12
from slide 5/10 of 11-14-1149 by Xiaoming Peng

## Slide 74: Work Completed (4/4)
Contribution for 45GHz
  11-14/1081r0 - Symbol Interleaving for Single Carrier Transmission in IEEE 802.11aj(45GHz)
  11-14/1082r0 - PPDU Format for IEEE 802.11aj(45GHz)
  11-14/1083r0 - STBC in Single Carrier(SC) for IEEE 802.11aj(45GHz)
  11-14/1086r0 - improved virtual carrier sensing mechanism for 45GHz
  11-14/0883r5 - PHY SIG Frame Structure for IEEE 802.11aj (45GHz)
  11-14/0807r1 – LDPC coding for 45GHz
from slide 6/10 of 11-14-1149 by Xiaoming Peng

## Slide 75: Motion
Move to co-locate the China Interim Meeting in Sept 2015 with IEEE802 Interim Meeting in either Bangkok / Thailand or KL / Malaysia
Mover: Haiming WANG
Second: Bob Heile
Y: 7
N: 4
A: 3
Motion passed
from slide 7/10 of 11-14-1149 by Xiaoming Peng (I2R)

## Slide 76: Proposed TGaj Technical Draft Plan
TGaj plans to complete the comment resolution for CC20 in November meeting
TGaj plans to finish the complete and new technique proposals presentations for 45GHz in November meeting
TGaj plans to have baseline proposal for 45GHz in January (2015) meeting and also combine with 60GHz technical draft to generate TGaj D 0.9 draft ready for comment collection
TGaj plans to have TGaj D1.0 ready for initial letter ballot in March (2015) meeting
TGaj plans to have TGaj D2.0 ready recirculate letter ballot in July (2015) meeting
from slide 8/10 of 11-14-1149 by Xiaoming Peng

## Slide 77: Goals for November 2014 Meeting
Comment Resolution for 60GHz CC20
Complete Proposal Presentation for 45GHz
New Technique Proposal Presentation for 45GHz
from slide 9/10 of 11-14-1149 by Xiaoming Peng (I2R)

## Slide 78: Conference call times
  Sept 25, 2014, 9pm (ET)
    Beijing Time: Sept 26, 2014, 9am
  Oct 30, 2014, 9pm (ET)
    Beijing Time: Oct 31, 2014, 9am
from slide 10/10 of 11-14-1149 by Xiaoming Peng (I2R)

## Slide 79: TGak September Closing Report
Date: 2014-09-18
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-14-1310 by Donald Eastlake, Huawei Technologies

## Slide 80: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, September2014, held in Athens, Greece.
from slide 2/5 of 11-14-1310 by Donald Eastlake, Huawei Technologies

## Slide 81: TGak Closing Report
Accomplishments
  Resolved 14% more of the comments from CC17.
    12% remain to be resolved.
  Met jointly with ARC SC Thursday AM1.
  A D0.04 will be produced and posted.
  Received and discussed the submissions listed next page.
  The minutes of this TGak meeting will be in 11-14/1311 and an annotated agenda is in 11-14/1310r9.
from slide 3/5 of 11-14-1310 by Donald Eastlake, Huawei Technologies

## Slide 82: TGak Closing Report
Submissions
  11-14/0539r1, “Some Proposed Changes to 11ak D0.01 (CC17)”
  11-14/0826r5, “A Subsetting and EPD Approach”
  11-14/0767r2, “Priority Code Point to UP to AC Comments Resolution”
  11-14/0977r5, “EPD, Mixed BSSes, and Group RAs”
from slide 4/5 of 11-14-1310 by Donald Eastlake, Huawei Technologies

## Slide 83: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences, to be joint with 802.1Qbz if mutually convenient, on Monday, October 6th, October 20th, and October 26th, all at 5pm Eastern US time.
November2014 Plans
  Complete comment resolution on CC17.
  Receive and discuss technical presentations.
  Produce a D1.0 and go to Letter Ballot
  Joint meeting with 802.1Qbz and 802.11 ARC.
from slide 5/5 of 11-14-1310 by Donald Eastlake, Huawei Technologies

## Slide 84: TGaq Closing Report
Date: 2014-09-19
Authors:
from slide 1/3 of 11-14-1300 by Stephen McCann, Blackberry

## Slide 85: Abstract
Closing report for TGaq (Pre-Association Discovery) for September 2014, Athens, Greece.
from slide 2/3 of 11-14-1300 by Stephen McCann, Blackberry

## Slide 86
Technical presentations
  11-14-1243r0 Pre-association Service Discovery Protocol
  11-14-1242r0 Text on service query using different SIHes
  11-14-0433r4 PADP(Pre-Associated Discovery Protocol)
  11-14-1262r0 Service Identifiers and Bloom Filters
  11-14-1253r2 Extending CAG Number Concept (also 1266r0, 1267r0 and 1268r0)
  11-14-1293r0 IMS Service Discovery over PADP
  11-14-1277r2 Simplification of Service Identifiers
  11-14-1206r0 Service Type_Proposed change for draft 0.01 (also 1204r0 and 1205r0)
Comment Collection
  Instructed Editor to create D0.02 and start comment collection.
Teleconference: 7th October 2014 , 12:00 (noon) ET
Plans for November 2014
  Resolve comments from comment collection on Draft 0.02
from slide 3/3 of 11-14-1300 by Stephen McCann, Blackberry

## Slide 87: TGax September 2014 Closing Report
Date: 2014-09-18
Authors:
from slide 1/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 88: Abstract
This document is the closing report for the TGax for the September 2014 session.
from slide 2/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 89: TG Structure
Election of Vice Chairs took place during this meeting. The TG Vice Chairs are:
  Simone Merlin (Qualcomm)
  Ron Porat (Broadcom)
Discussion on the Ad Hoc groups started. Discussion will continue in future meetings.
from slide 3/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 90: Work Completed – TG Documents
Approved new revisions of TG documents.
  https://mentor.ieee.org/802.11/dcn/14/11-14-0571-05-00ax-evaluation-methodology.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0980-04-00ax-simulation-scenarios.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-0882-04-00ax-tgax-channel-model-document.docx
  https://mentor.ieee.org/802.11/dcn/14/11-14-1009-02-00ax-proposed-802-11ax-functional-requirements.doc
from slide 4/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 91: Work Completed – Technical Presentations
A record of 54 submissions were uploaded. 52 were covered during the week.
A list of the submissions is available in the agenda document available at:
  https://mentor.ieee.org/802.11/dcn/14/11-14-1033-05-00ax-tgax-september-2014-meeting-agenda.ppt
from slide 5/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 92: November 2014 Goals
Continue to advance TG documents.
Technical Presentations.
from slide 6/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 93: Conference Call Times
Thursday October 09 – 10:00 -12:00 ET
from slide 7/7 of 11-14-1304 by Osama Aboul-Magd (Huawei Technologies)

## Slide 94: NG60 SG September 2014 Closing Report
Date: 2014-09-19
Authors:
from slide 1/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 95: Abstract
This document is the closing report for NG60 SG for the September 2014 session.
from slide 2/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 96: Acknowledgement
Many Thanks to Carlos Cordeiro for conducting the SG meetings during this week – MUCH APPRECIATED!
from slide 3/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 97: Work Completed
The SG has agreed to a leadership structure and completed the elections of a SG chair and a secretary
6 submissions were covered during the meeting covering areas related to:
  Use cases
  Channel model
  Draft PAR and CSD proposals
The SG does not approve issuing a press release to announce its creation
from slide 4/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 98: Time Line
The following timeline is reviewed and no question raised:
  September 2014 through January 2015 (inclusive): develop PAR and CSD
  January 2015: submit PAR and CSD for WG approval
from slide 5/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 99: November 2014 Goals
Review presentations that inform the SG in its effort to develop PAR & CSD, such as:
  Use cases
  Problems statements
  Scope and purpose
  Draft PAR and CSD proposals
from slide 6/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 100: Conference Call Times
None
from slide 7/7 of 11-14-1301 by Edward Au (Marvell Semiconductor)

## Slide 101: Sept 802.19 Liaison Report
Date: 2014-09-19
Authors:
from slide 1/2 of 11-14-1306 by Peter Ecclesine (Cisco Systems)

## Slide 102: 802.19 Sept Meeting
https://mentor.ieee.org/802.19/dcn/14/19-14-0060-04-0000-sept-2014-wg-agenda.xls
https://mentor.ieee.org/802.19/dcn/14/19-14-0067-01-0CUB-suggested-direction-for-cub.ppt
https://mentor.ieee.org/802.19/dcn/14/19-14-0058-01-0CUB-fair-spectrum-sharing-in-unlicensed-spectrum.pptx
https://mentor.ieee.org/802.19/dcn/14/19-14-0072-00-0CUB-september-2014-ig-cub-closing-report.ppt
https://mentor.ieee.org/802.19/dcn/14/19-14-0068-02-0000-coexistence-lessons-learned-contribution.ppt
from slide 2/2 of 11-14-1306 by Peter Ecclesine (Cisco Systems)

## Slide 103: 802.24 Vertical Applications Technical Advisory Group Smart Grid Task Group Liaison Report
Date: 2014-09-18
Author:
from slide 1/3 of 11-14-1303

## Slide 104: 802.24 Structure
802.24 was formed as the Smart Grid Technical Advisory Group
  Internal / external coordination in matters related to IEEE 802 Smart Grid standards
Scope expansion to “Vertical Applications TAG”
  Smart Grid Task Group (24.1) approved in July, continuing with previous SG TAG scope
  IoT Task Group (24.2) approved with LB - starts in November
802.24 Vertical Applications TAG
802.24.1 Smart Grid TG
802.24.2 IoT TG
from slide 2/3 of 11-14-1303 by Tim Godfrey, EPRI

## Slide 105: September 2014 activities
White Paper on Smart Grid applications of IEEE 802 standards completed.
  Document 24-14-0028-02 to be published by IEEE
Started developing a companion presentation
  Call for contributions
  Further development in November
Discussion on “IEEE 802 EC Privacy Recommendation Study Group”
  Use case is focused on personal tracking through mobile devices
  TAG did not identify a comparable use case or concern for connected utility devices (Smart Meters, sensors, controllers, etc)
from slide 3/3 of 11-14-1303 by Tim Godfrey, EPRI