## Slide 1: 802.11 WG Editor’s Meeting (Sept ‘14)
Date: 2014-09-15
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2014-09-16
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
Style Guide for 802.11 09/1034r9
Amendment Ordering / Draft Snapshots
IEEE Standards Central Desktop
Notes: July 2007

## Slide 4: Roll Call – 2014-09-16
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens, Edward Au, Emily Qi
  P802.11ah Amendment (S1G) – Yongho Seok, Alfred Asterjadhi
  P802.11ai Amendment (FILS) – Lee Armstrong, Ping FANG
  P802.11ak Amendment(GLK) – Donald Eastlake
  P809.11aq Amendment (PAD) – Dan Gal
802.11 Editors not present
  P802.11aj Amendment (CMMW) – Jiamin CHEN
Also present:
  Mark Hamilton
  Rich Kennedy
  Tom Koltz
  Scott Marin
  Stephen McCann
  Ron Murias
  Al Petrick
IEEE Staff present and always welcome!
IEEE Staff not present and always welcome!
    Michelle Turner – staff editor for 802, m.turner@ieee.org
    Kathryn Bennett, IEEE
    Soo Kim – Client Services, s.h.kim@ieee.org
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com, Edward Au – edwardau@marvell.com, Emily Qi – emily.h.qi@intel.com
TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
TGak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
Notes: July 2007

## Slide 6: Sept 16th Round table status report
REVmc –
11ah –
11ai –
11aj –
11ak –
11aq –

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Notes: July 2007

## Slide 9: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r37 (2014 May 1)
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
11-11-270r24 is the ANA database. Request has to be eligible (i.e., draft has received 75% approval)
Slide 9

## Slide 10: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 11: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r4 documents the process. There is an r5.
  MDR now in the 802.11 Operating Manual 802.11-09/0002r12
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before Saturday May 18, 2013
We are in the REVmc MDR process - 802.11-14/781r2

## Slide 12: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 13: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-03-0000-editor-s-guide.doc
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel.
Creating a Redline, Graphics, Numbering and ANA, Source Control
Comment Resolution and Publication

## Slide 14: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Dec 2013
802.11-2012 Amendment 5 | TGaf | Dec 2013
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Mar 2016
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of Sept 2014
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2014 Editors changed the running order and will revisit in November 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 15: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 16: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aj | ak | aq | ax |  |  |  |  | 
mc | N | 3.0 |  |  |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens Edward Au Emily Qi | 15-Jul
ai | N | 1.0 | 2.0 |  |  |  |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 15-Jul
ah | N | 2.5 |  | 2.0 |  |  |  |  | Frame 11.0 | No | 2012 | Yongho Seok Alfred Asterjadhi | 15-Jul
aj | N |  |  |  | 0.2 |  |  |  | Frame 10.0 | No | 2012 | Jiamin Chen | 15-Jul
ak | N | 3.0 |  |  |  | 0.02 |  |  | Word | No | 2012 | Donald Eastlake | 15-Jul
aq | N |  |  |  |  |  | 0.01 |  | Word | No | 2012 | Dan Gal | 15-Jul
ax | Y |  |  |  |  |  |  |  |  | No | 2012 |  | 
Changes from last report shown in red.
Slide 16
Sept 2014
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 16

## Slide 17: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/

## Slide 18: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the Central Desktop for safekeeping. Please email the Editor when the draft source files are uploaded.

## Slide 19: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0. mcD3.0)

## Slide 20: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.

## Slide 21: Pending Actions
Donald Eastlake: email Editor list with proposed change to TOC to first have a summary TOC, then the detailed TOC of today.

## Slide 22: Backup/Background Slides

## Slide 23: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.