## Slide 1: IEEE 802.11 TGmc November 2014 Agenda
Date: 2014-11-06
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the November 2014 session.

## Slide 3: TGmc Agenda
Attendance reminder: https://murphy.events.ieee.org/imat/
Documents: https://mentor.ieee.org/802.11/documents
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report
  Comment resolution – 11-14-1358 Mark Hamilton
Tuesday PM2
  11ad Comment resolution: Carlos Cordeiro: 1274, 1275, 1413
Thursday PM1
  CID 3396 – Wookbong 11-14-1003, CID 3721 Eldad 11-14-1517, 11-14-793 Matt F
  ANQP addition 11-14-1519 McCann
  CIDs 3426, 3247, 3429 – 11-14-1357r1, 11-14-1104; 11-14-1494, 1493 – Dan H
Tuesday PM1
  11-14-1352 – Lisa Ward, 11-14-1052 PHY comments – Edward Au, Mingguan Xu, CID 3014 – Yongho, 1358 - Mark H
Wednesday PM1
  Motions, 11-14-1375 – Guido Hiertz
  Location CIDs: 11-14-1014, 11-14-1015, 11-14-1276 – Ganesh, 1413 – Carlos C
Wednesday PM2
  11-14-1421 3GPP reference changes,
  11-14-1353 extend element ID space, 11-14-1518 Graham Smith, 1358 – Mark H, ISO comments 11-13-0123, editor
Thursday PM2
  Motions
  11-14-1015 – Ganesh, 1413 – Carlos C
  11-14- 952 – Gabor, 11-14-1521 R.Roy
  Plans for January, Schedule
  AOB, Adjourn

## Slide 4: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 5
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v14.pdf
  802 WG P&P: http://grouper.ieee.org/groups/802/PNP/approved/IEEE_802_WG_PandP_v15.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-02-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 6: Logistics
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: Monday PM1 (continued)
Objectives
  Comment resolution
Approve prior meeting minutes
  Athens minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1008-00-000m-revmc-minutes-for-sept-2014-athens.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1336-03-000m-tgmc-telecon-minutes-oct-2014.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-14-000m-editor-reports.ppt
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc Plan of Record - modified
Slide 8
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation, goal to follow with D5.0 unchanged (was Nov 2014) – if no recirc this week
Form Sponsor Pool: Open Dec 15th or so, close Feb 2015 – (min 45 days); good for 6 months (end of July 2015)
EC conditional SB approval March 2015
*new* - plan ad-hoc comment resolution meeting July 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion 79 – Teleconference CIDs
  Approve resolutions to comments in
    The “Motion MAC-AF” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-42-000m-revmc-mac-comments.xls , except for CID 3355
    The “Gen Telecon - Oct” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-10-000m-lb202-gen-adhoc-comments.xlsx , except for CIDs 3281 and 3282
Moved: Adrian Stephens
Seconded: Jon Rosdahl
Result: 10-0-1

## Slide 10: Motion 80 – Text changes not associated with CIDs
  Incorporate the text changes in the following document into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1352-00-000m-correction-to-23-3-18-4-4.docx
Moved: Jon Rosdahl
Seconded: Ganesh Venkatesan
Result: Unanimous consent

## Slide 11: Motion 81 – Monday & Tuesday CIDs
  Approve resolutions to comments in
    The “Motion MAC-AG” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-42-000m-revmc-mac-comments.xls
    The “Gen SAT - A” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-10-000m-lb202-gen-adhoc-comments.xlsx [Includes CID 3517 as agreed on 2014-09-05 telecon, typo of 3317 vs 3517 in 11-14-1004r5 notes]
    And CID 3200 in the “PHY VHT” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-10-000m-lb202-gen-adhoc-comments.xlsx
Moved: Jon Rosdahl
Seconded: Guido Hiertz
Result: 13-0-1 Passes

## Slide 12: Straw poll – WDS CIDs 3281, 3282
  The resolution to CIDs 3281 and 3282 should
  Delete the WDS term in the draft - 10
  Keep WDS term in the draft - 2
  Result: prepare resolutions for deleting the term

## Slide 13: Motion – Extended Element ID space
  Incorporate the text changes in the following document into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1353-03-000m-proposal-to-extend-element-id-space.doc
Moved:
Seconded:
Result:

## Slide 14: Motion – Text changes – Timing Measurement
  Incorporate the text changes in the following document into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1276-01-000m-issues-discovered-while-resolving-tgah-comments.doc (Ganesh Venkatesan)
Moved:
Seconded:
Result:

## Slide 15: Motion – ISO comments
  Approve resolutions to comments in
    The “N16035-11ac” and “N16036-11af” tabs in https://https://mentor.ieee.org/802.11/dcn/13/11-13-0123-07-000m-iso-jtc1-sc6-8802-11-2012-comments.xls
Moved:
Seconded:
Result:

## Slide 16: Motion – Text changes – 3GPP Liaison
  Incorporate the text changes in the following documents into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1421-00-000m-reference-change-to-ts-24-234.docx
    And approve the liaison in https://mentor.ieee.org/802.11/dcn/14/11-14-1520-00-0000-liaison-response-3gpp-document-reference.docx with editorial license to the WG chair
Moved: Mike Montemurro
Seconded:
Result:

## Slide 17: Motion – Wednesday CIDs
  Approve resolutions to comments in
    The “Motion MAC-AH” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-44-000m-revmc-mac-comments.xls
Moved:
Seconded:
Result:

## Slide 18: Motion – Thurs PM1 CIDs
  Resolve the indicated CIDs as follows:
    CIDs 3427 and 3429 as “revised” with a resolution of “incorporate the text changes in 11-14/1357r2”
    CID 3426 as “Rejected” with a resolution of “256 is the output length. And there is no confusion as the convention is:[HMAC-]SHA-<name>[-n]”
    CID 3721 as “Revised” with a resolution of “Incorporate the text changes in 11-14-1517r0”
    CID 3396 as “Revised” with a resolution of ““Incorporate the text changes in 11-14-1003r4 for CID 3396”
Moved:
Seconded:
Result:

## Slide 19: Motion – Text changes – PMKs & SAE
  Incorporate the text changes in the following document into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1494-01-000m-pmk-caching-with-sae.docx
Moved:
Seconded:
Result:

## Slide 20: Motion – CID 3052
  Resolve CIDs 3052 as “revised” with a resolution of “Incorporate the text changes listed below:
  Change the protocol capability and reference cell values at 2762.45 to: “Transmitter of Fine Timing Measurement Range request and receiver of Fine Timing Measurement Range report” and “10.11.9.11”.
  Change the protocol capability and reference cell values at 2762.53 to: “Receiver of Fine Timing Measurement Range request and transmitter of Fine Timing Measurement Range report” and “10.11.9.11”.”
Moved:
Seconded:
Result:

## Slide 21: Motion –CIDs 3432, 3433
  Resolve CIDs 3432 and 3433 as “revised” with a resolution of “Incorporate the text changes listed below:
  Change “destroy” to “delete” at 102.56, 103.7, 103.13, 1671.12, 1695.5, 1695.40, 1863.33, 1870.5, 1870.14, 1870.20, 1911.1, 1938.43, 2062.45.
  Change “destroyed” to “deleted” at 102.55, 238.62, 1862.12, 1867.52, 1870.25, 1922.49, 1922.50, 2010.18.
  Change “destruction” to “deletion” at 1173.24.
  Change 1867.53 as follows: “Protocol instances that transition into Nothing state will shall immediately be destroyed with their state zeroed and returned to the memory pool irretrievably deleted.”
  Change 1870.5 as follows: “The parent process also destroys shall delete protocol instances by zeroing out the state of the protocol instance and returning it to the memory pool irretrievably.”
  Change 1937.44 as follows: “securely irretrievably delete all unused the other bits”.
  at 1938.43 (“— Truncate-128(-) returns the first 128 bits of its argument and irretrievably deletes securely destroys the remainder.”).”
  Also – Delete the extra space at 1952.24. and – Change “from the keyseed” to “from keyseed” at 2009.50 and change “Keyseed” to “keyseed” at 2010.18
Moved: Seconded: Result:
Note: resolution from 11-14-1104r4 with only changes applicable to these comments

## Slide 22: Motion –
  Resolve the following CIDs as “Rejected” with a resolution of
    “The comment fails to identify changes in sufficient detail so that the specific wording of the changes that will satisfy the commenter can be determined.”
    CIDs 3386, 3364
Moved:
Seconded:
Result:

## Slide 23: Motion – Text changes not associated with CIDs – still need discussion
  Incorporate the text changes in the following documents into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1015-01-000m-some-clarifications-to-the-specification-related-to-location.doc
    https://mentor.ieee.org/802.11/dcn/14/11-14-1275-00-000m-11ad-beamforming-fixes.docx
    ANQP element submission
Moved:
Seconded:
Result:

## Slide 24: January Meeting Planning
Objectives: Complete comment Resolution
Conference Calls 10am Eastern 2 hour
  Nov 21, Dec 5, 12, Jan 9
Ad-Hoc meeting – Planning 2015 July 7-8-9 (Tues-Thurs, HI location) to process SB comments
Schedule review
Availability of 11mc in the IEEE store
  D3.0 is available
Forward to ISO JTC1/SC6 WG1
  D4.0 after successful ballot

## Slide 25: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-41-000m-revmc-wg-ballot-comments.xls