## Slide 1: IEEE 802.11TGai Closing Report
Date: 2014-9-18
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Fuji Blg 28 2F, 2-7-26 Kita-Aoyama, Minato-ku, Tokyo, 107-0061, Japan | +81-3-6890-0594 | mano@koden-ti.com hiroshi@manosan.org

## Slide 2: Abstract
This presentation is the closing report for the San Antonio meeting of the IEEE 802.11 TGai.

## Slide 3: IEEE 802.11 FILS TGai – Nov 2014 San Antonio
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Joint meeting with TGaq (Adhoc)
  Comment resolution of WG Recirc LB
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Jan

## Slide 4: Accomplishments TGai 1/2
9 regular slots + 1Joint Adhoc meeting with Tgaq
Approve the past meeting and teleconference minutes
  Athens 14/1332r1
  https://mentor.ieee.org/802.11/dcn/14/11-14-1332-01-00ai-september-2014-athens-session-minutes.doc
  Teleconference 14/1361r2
  https://mentor.ieee.org/802.11/dcn/14/11-14-1361-02-00ai-september-november-teleconference-minutes.doc

## Slide 5: Accomplishments TGai 2/2
Comment resolution of WG LB204
  999 comments were received form LB04
  approved resolutions for 455 CIDs
  230 technical comments open
  225 editorial open
Approved to provide additional information to the ANA on TGai Element ID assignment request
Approved Plan for Jan
Approved Time line
Approved Teleconference schedule

## Slide 6: Plan for Jan
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG Recirc LB204
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for March

## Slide 7: Time line of TGai (no changes)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A

## Slide 8: Teleconference Schedule
Motion:
  Approve the following schedule of weekly teleconferences between Nov18th to Jan 20th except Dec 23rd, Dec 30th , Jan 13th
  Tuesdays 10:00 ET
  Duration 1.0Hour
  Using WEB-EX that will be provided by Task Group Chair
Note
  Teleconference on Nov 11th has been approved in Athens.

## Slide 9: Reference
Motions
  14-1186r13 TGai-Motion-deck
TGai LB204 comments for Draft 3.0
  https://mentor.ieee.org/802.11/dcn/14/11-14-1351-11-00ai-tgai-lb204-comments-for-draft-3-0.xlsx