## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
Max Riegel (Nokia Networks)
802.1 OmniRAN TG chair
2014-11-06

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements
Meeting in San Antonio, TX on November 3rd – 6th
  14+ participants, 4 sessions, total 12 hours discussions
  9 technical contributions, 8 contributors
  Network reference model
    Agreed on details and text on NRM
    Conclusion captured in https://mentor.ieee.org/omniran/dcn/14/omniran-14-0083-00-00TG-p802-1cf-network-reference-model.docx
  Reviewed initial text proposals on Datapath Establishment, Dynamic Spectrum Access and Network Discovery and Selection
  Special session on SDN & NFV on Tuesday afternoon
  Discussion about P802.1CF project plan
    Initial draft after Mar 2015, WG LB Mar 2016, SB Mar 2017

## Slide 4: Looking forward to next session in Atlanta, Jan 12-15, 2015
Envisioned topics:
  Review revisions of text on dynamic spectrum access, datapath establishment and NDS
  SDN abstraction
  Entities and Identifiers
  Backhaul representation
Conference call on December 16th , 10:00AM ET
  FYI: Another conference call on Februar 10th, 10:00 AM ET
  Dial-in details on OmniRAN TG Wiki page on mentor https://mentor.ieee.org/omniran/bp/StartPage