## Slide 1: IEEE 802.11 TGmc January 2015 Agenda
Date: 2015-01-15
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the January 2015 session.

## Slide 3: TGmc Agenda
Attendance reminder: https://murphy.events.ieee.org/imat/
Documents: https://mentor.ieee.org/802.11/documents
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report
  Comment resolution – Mark H, Adrian, Mark Rison
Tuesday PM1
  11-14-1594 – Carlos Cordeiro
  11-14-1618 Gaius Wee
  Comment resolution
Thursday PM1
  Motions
  Comment Resolution (see next slide)
Monday PM2
  Comment Resolution
Tuesday PM2
  11-14-0954, 11-14-0026, 11-14-0146
  Comment resolution
Wednesday PM1
  Motions
  CID 3471, 3215, 3478, 3035, 3178, 11-14-1620, 11-15-157– Edward, 11-15-0011– Ganesh, 11-15-033 M.Iwaoka
  CIDs 3232,3499,3392,3479,3459,3460
Thursday PM2
  Comment resolution, Motions, Plans for March, Schedule
  AOB, Adjourn
Wednesday PM2
  CID 3124 -11-14-1518
  11-15-0057, 58 Sigurd, 11-14-793,11-14-1246 (CID 3488), 3459, 3460, 3521

## Slide 4: TGmc Agenda – proposed running order of CIDs
Thursday PM1
  Mark Hamilton: CIDs 3521, 3301, 3299, 3231
  Gabor Bajko: CID 3209, 11-14-1173r2
  Jon Rosdahl: CIDs 3126, 3127, 3352, 3101, 3464
  Revisit CID 3430 <change from r7>
  Mark Rison: CIDs 3232, 3499, 11-14-1594r5
  Mark Rison: CIDs 3322, 3392, 3462, 3211, 3477, 3523, 3393 3386 11-14-1104r12
  Mark Hamilton: CIDs 3673, 3674
Thursday PM2
  Matthew Fischer: CIDs 3488 11-14-1246r7
  Mark Rison CIDs (continued) – 3392, 3211, 3477, 3386
  Carlos Aldana – 11-15-0171 (max 10 minutes)
  5pm – hard stop to prepare CID motions and WGLB motion
  Motions, AOB, Adjourn

## Slide 5: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 6
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v14.pdf
  802 WG P&P: http://grouper.ieee.org/groups/802/PNP/approved/IEEE_802_WG_PandP_v15.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-07-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 7: Logistics
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: Monday PM1 (continued)
Objectives
  Comment resolution
Approve prior meeting minutes
  San Antonio minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1509-01-000m-revmc-minutes-for-november-san-antonio.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1568-05-000m-tgmc-teleconference-minutes-nov-dec-2014-jan-2015.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-14-000m-editor-reports.ppt
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: TGmc Plan of Record - modified
Slide 9
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation, goal to follow with D5.0 unchanged (was Nov 2014) – if no recirc this week
Form Sponsor Pool: Open Dec 15th or so, close Feb 2015 – (min 45 days); good for 6 months (end of July 2015)
EC conditional SB approval March 2015
*new* - plan ad-hoc comment resolution meeting July 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: Motion 94 – Teleconference CIDs
  Approve resolutions to comments in
    The “Motion MAC-AI” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-47-000m-revmc-mac-comments.xls
    The “Gen Telecon -DEC” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-14-000m-lb202-gen-adhoc-comments.xlsx
    The “Other Editor for Motion” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-48-000m-revmc-wg-ballot-comments.xls
Moved: Jon Rosdahl
Seconded: Mark Hamilton
Result: 16-0-2

## Slide 11: Motion 95 – Editorial CIDs
  Approve resolutions to comments in
    The “Editorials for motion” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-48-000m-revmc-wg-ballot-comments.xls
    The “ANA” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-48-000m-revmc-wg-ballot-comments.xls
Moved: Adrian Stephens
Seconded: Ganesh Venkatesan
Result: 17-0-1 Passes

## Slide 12: Motion 96 – Monday & Tuesday CIDs
  Approve resolutions to comments in
    The “Editor Motion Atlanta 1” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-48-000m-revmc-wg-ballot-comments.xls , except for CID 3478
    The “Motion MAC-AJ” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-47-000m-revmc-mac-comments.xls except for CID 3430
    The “Gen ATL-A” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-14-000m-lb202-gen-adhoc-comments.xlsx
Moved: Edward Au
Seconded: Carlos Cardeiro
Result: 16-0-1

## Slide 13: Motion 97 – Text changes not associated with CIDs
  Incorporate the text changes in the following document into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1618-02-000m-setting-of-duration-field-during-brp.docx
Moved: Carlos Cordeiro
Seconded: Edward Au
Result: 17-0-1 Passes

## Slide 14: Straw poll - 1
  I support the resolving CID 3124 with 11-14-1518 as modified, with an additional mandatory CCA-ED at -62dBm for 20MHz; more discussion needed on -80dBm level
Yes 12
Yes, not in WGLB 14
No 4

## Slide 15: Straw poll - 2
  I support adding a separate indication of N_STS__Total in the VHT Capabilities element as described in 11-15-0057
Yes 4
Yes, not in WGLB 4
No 22

## Slide 16: Straw poll - 3
  I support adding the changes indicated in 11-14-793r7, noting that additional text changes have been identified
Yes 14
Yes, not in WGLB 4
No 18

## Slide 17: Straw poll - 4
  I support adding the changes indicated in 11-14-1246r4, noting that additional text changes have been identified
Yes 13
Yes, not in WGLB 1
No 3

## Slide 18: Motion 98 – Wednesday CIDs
  Approve resolutions to comments in
    The “Editor Motion Atlanta 2” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-49-000m-revmc-wg-ballot-comments.xls
    The “Motion MAC-AK” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-48-000m-revmc-mac-comments.xls
    The “Gen ATL-B” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-15-000m-lb202-gen-adhoc-comments.xlsx
Moved: Adrian Stephens
Seconded: Jon Roadahl
Result: 29-0-0

## Slide 19: Motion 99 – Text changes not associated with CIDs (Weds discussion)
  Incorporate the text changes in the following document into the TGmc draft:
    https://mentor.ieee.org/802.11/dcn/14/11-14-1620-01-000m-correction-to-clauses-6-3-57-2-2-and-8-6-15-3.docx
    https://mentor.ieee.org/802.11/dcn/15/11-15-0157-01-000m-response-to-editor-notes-related-to-ftm.docx
    https://mentor.ieee.org/802.11/dcn/15/11-15-0011-01-000m-clarifications-to-the-timing-measurement-protocol.doc
    https://mentor.ieee.org/802.11/dcn/15/11-15-0033-02-000m-proposed-changes-to-the-p802-11mc-d3-4-no-associated-cids.docx
Moved: Ganesh Venkatesan
Seconded: Edward Au
Result: Unanimous consent

## Slide 20: Straw poll - 5
  We should resolve CID 3209 with
    11-14-1173r2 Option 3 – AP does not forward ARP announcements into the BSS
    11-14-1173r2 Option 4 – Leave unspecified
    No change to the current text in the draft
Result
a – 10, b-0, c- 11

## Slide 21: Straw Poll-6, CID 3430
  Discussion
  Straw poll: CID 3430 should be resolved as:
    Rejected: the cited text is clear and unambiguous
    Revised: the cited text does not follow the format used for derivations; The proposed change makes the derivation definition consistent with those in the rest of the document and does not make a technical change; incorporate the text changes for CID 3430 in 11-14-1104r12
Result:
  a) 18
  b) 4

## Slide 22: Motion 100 – Thursday PM1 CIDs
  Approve resolutions to comments in
    The “Editor Motion Atlanta 3” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-50-000m-revmc-wg-ballot-comments.xls
    The “Motion MAC-AL” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-49-000m-revmc-mac-comments.xls except for CID 3462
    The “Gen ATL-C” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-16-000m-lb202-gen-adhoc-comments.xlsx
Moved: Edward Au
Seconded: Al Petrick
Result: 20-0-1

## Slide 23: Motion 101 – Thursday PM1 CIDs - 2
  Resolve CID3464 as
    Revised, with a resolution of “Globally change cited term to "FTM Format And Bandwidth"
Moved: Ganesh Venkatesan
Seconded: Carlos Aldana
Result: 19-1-2 Passes

## Slide 24: Motion 102 – Thursday PM1 CIDs - 3
  Resolve CID 3430 as
    “Rejected” with a resolution of “the cited text is clear and unambiguous"
Moved: Adrian Stephens
Seconded: Ganesh Venkatesan
Result: 17-2-4 Passes

## Slide 25: Motion 103 – Thursday PM1 CIDs - 4
  Resolve CID 3209 as
    “Rejected” with a resolution of “The task group considered the options in 11-14/1173:
    a) 11-14/1173r2 Option 3 - AP does not forward ARP announcements into the BSS
    b) 11-14/1173r2 Option 4 - Leave Unspecified
    c) No change to the current text in the draft
    There was no consensus to make a change.
Moved: Youhan Kim
Seconded: Adrian Stephens
Result: 15-3-6 Passes

## Slide 26: Motion 104 – Thursday PM2 CIDs -1
  Resolve CID 3488 as
    “Revised” with a resolution of “incorporate the text changes in 11-14-1246r7”
Moved: Matthew Fischer
Seconded: Youhan Kim
Result: 9-5- 10 Fails

## Slide 27: Motion – Thursday PM2 CIDs -2
  Resolve CID 3488 as “Rejected” The TG discussed the changes proposed in 11-14-1246r7 and there was not consensus to make the change.
Moved:
Seconded:
Result:

## Slide 28: Motion 106 – Thursday PM2 CIDs
  Resolve CID 3392 as “Revised” with a resolution of “Make the changes described in 11-14-1104r13 under “Proposed changes:” for CID 3392.”
  Resolve CID 3211 as “Revised” with a resolution of “Make the changes described in 11-14-1104r13 under “Proposed changes:” for CID 3211.”
  Resolve CID 3477 as “Revised” with a resolution of “Make the changes described in 11-14-1104r13 under “Proposed changes:” for CID 3477.”
Moved:
Seconded:
Result:

## Slide 29: Motion 107 – Thursday PM2 CIDs
  Resolve CID 3462 as “revised” with a resolution of “Incorporate text changes in 11-14/1104r14 for CID 3462. Note to Editor, apply changes to CID 3459 and CID 3460 first, and then these changes.
Moved:
Seconded:
Result:

## Slide 30: Motion 108 – Thursday PM2 CIDs
  Resolve CID 3386 as “revised” with a resolution of “Incorporate text changes in 11-14/1104r14 for CID 3386
Moved:
Seconded:
Result:

## Slide 31: Motion for WGLB on P802.11mc D4.0
Having approved comment resolutions for all of the comments received from LB202 on P802.11mc D3.0
Instruct the editor to prepare P802.11mc D4.0 incorporating these resolutions and
Approve a 20 day Working Group Recirculation Ballot asking the question “Should P802.11mc D4.0 be forwarded to Sponsor Ballot?”
Moved:
Seconded:
Result:

## Slide 32: March Meeting Planning
Objectives: Complete Comment Resolution
Conference Calls 10am Eastern 2 hour
  Dates
Ad-Hoc meeting – Planning 2015 July 7-8-9-10 (Tues-Fri, HI location) to process SB comments
Schedule review
Availability of 11mc in the IEEE store
  D3.0 is available
Forward to ISO JTC1/SC6 WG1
  D4.0 after successful ballot

## Slide 33: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-44-000m-revmc-wg-ballot-comments.xls