## Slide 1: 802.11 WG Editor’s Meeting (Jan ‘15)
Date: 2015-01-11
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2014-01-13
Roll Call / Contacts / Reflector
Go round table and get brief status report
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
Style Guide for 802.11 09/1034r10
Amendment Ordering / Draft Snapshots
IEEE Standards Central Desktop
Notes: July 2007

## Slide 4: Roll Call – 2015-01-13
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens, Edward Au, Emily Qi
  P802.11ah Amendment (S1G) – Alfred Asterjadhi, Yongho Seok
  P802.11ai Amendment (FILS) – Lee Armstrong
  P802.11aj Amendment (CMMW) – Jiamin CHEN
  P802.11ak Amendment(GLK) – Donald Eastlake
  P809.11aq Amendment (PAD) – Dan Gal
802.11 Editors not present
  P802.11ah Amendment (S1G) –P802.11ai Amendment (FILS) – Ping FANG
  P802.11ak Amendment (GLK) – Norm Finn
Also present:
  Al Petrick Andy Scott
  Jeorge Hurtarte Marc Emmelmann
  Mark Hamilton Tom Kolze
  Scott Marin Victor Hou
IEEE Staff present and always welcome!
    Michelle Turner – staff editor for 802, m.turner@ieee.org
    Soo Kim – Client Services, s.h.kim@ieee.org
IEEE Staff not present and always welcome!
    Kathryn Bennett, IEEE
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com, Edward Au – edwardau@marvell.com, Emily Qi – emily.h.qi@intel.com
TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
TGak – Donald Eastlake – d3e3e3@gmail.com, Norm Finn – nfinn@cisco.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
Notes: July 2007

## Slide 6: Jan 13th Round table status report
REVmc –
11ah –
11ai –
11aj –
11ak –
11aq –

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@intel.com
To be updated:
  None
Notes: July 2007

## Slide 8: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Notes: July 2007

## Slide 9: Numbering Alignment Process
Update from all published standards. Posted as 802.11-11/1149r40 (2015 Jan 12)
TG editor will be responsible for ensuring their column represents their latest draft
WG editor will update any “changes pending” columns and summarize status to editors
We will update the number alignment tool only on Dx.0 creation
11-11-270r26 is the ANA database. Request has to be eligible (i.e., draft has received 75% approval)
Slide 9

## Slide 10: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 802.11-11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries

## Slide 11: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r5 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before May 18, 2013
REVmc D3.0 went through MDR process - 802.11-14/781r11 dated Sept 19, 2014

## Slide 12: 802.11 Style Guide
See 11-09-1034-10-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice

## Slide 13: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-03-0000-editor-s-guide.doc
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel.
Creating a Redline, Graphics, Numbering and ANA, Source Control
Comment Resolution and Publication

## Slide 14: Editor Amendment Ordering
Amendment Number | Task Group | Projected REVCOM Date
802.11REVmc | TGmc - 3640 | Mar 2016
802.11-2016 Amendment 1 | TGai - 129 | Mar 2016
802.11-2016 Amendment 2 | TGah - 581 | Mar 2016
802.11-2016 Amendment 3 | TGaq - 15 | Sept 2016
802.11-2016 Amendment 4 | TGak - 48 | Jan 2017
802.11-2016 Amendment 5 | TGaj - 109 | Jun 2016***
802.11-2016 Amendment 6 | TGax | Mar 2019
Data as of Jan 2015
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In Nov 2014, Editors changed the running order and will revisit in November 2015, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 15: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 16: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aq | ak | aj | ax |  |  |  |  | 
mc | N | 3.3 |  |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Adrian Stephens Edward Au, Emily Qi | 3-Nov
ai | N | 3.0 | 3.0 |  |  |  |  |  | Frame 12.0 | No | 2012 | Lee Armstrong Ping FANG | 4-Nov
ah | N | 3.0 |  | 3.0 |  |  |  |  | Frame 11.0 | No | 2012 | Yongho Seok Alfred Asterjadhi | 3-Nov
aq | N |  |  |  | 0.02 |  |  |  | Word | No | 2012 | Dan Gal | 3-Nov
ak | N | 3.0 |  |  |  | 0.05 |  |  | Word | No | 2012 | Donald Eastlake Norm Finn | 4-Nov
aj | N |  |  |  |  |  | 0.5 |  | Frame 10.0 | No | 2012 | Jiamin Chen | 4-Nov
ax | Y |  |  |  |  |  |  |  |  | No | 2012 |  | 
Changes from last report shown in red.
Slide 16
Jan 2015
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 16

## Slide 17: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/

## Slide 18: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the Central Desktop for safekeeping. Please email the Editor when the draft source files are uploaded.

## Slide 19: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0. mcD3.0)

## Slide 20: To prepare a MIB
1. Extract your MIB
2. Strip any non-7-bit ASCII chars
3. Edit merge it with MIB from REVmc, and ideally your amendment precursors
4. Run through MIB lint tool (see Annex C in REVmc for link)
5. Fix any errors in the ascii file
6. Do a diff of original (you did keep that didn’t you!) and good ascii file
7. Propagate those changes manually into your Annex C.

## Slide 21: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Adrian Stephens will run the publication process
Adrian Stephens is the ANA administrator
All are on the Editor’s email list.

## Slide 22: Pending Actions

## Slide 23: Backup/Background Slides

## Slide 24: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.