## Slide 1: IEEE 802.11ah Closing Report for January 2015
Date: 2015-01-16
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Atlanta meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Letter Ballot 205 for Draft 3.0 closed October 25th
  506 comments received
TGah has completed all comment resolution of the Letter Ballot 205 for Draft 3.0
  14/1372 LB205 Comment Spreadsheet
Instructed the editor to generate Draft 4.0

## Slide 4: Going forward
Start second Recirculation WG Letter Ballot and address comments in March

## Slide 5: Teleconference
February 10, 8PM ET for 2 hour
February 17, 8PM ET for 2 hour
February 24, 8PM ET for 2 hour
March 3, 8PM ET for 2 hour

## Slide 6: TGah Timeline – Updated
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : February July 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016

## Slide 7: Motion 8
Having approved comment resolutions for all of the comments received from LB205 on P802.11ah D3.0
Instruct the TGah editor to prepare P802.11ah D4.0 from incorporating these resolutions and changes approved by TGah at this session and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11ah D4.0 be forwarded to Sponsor Ballot?”
Moved: Alfred Asterjadhi
Seconded: Sun Bo
Result: Passed (Yes 10 No 0 Abstain 1)